SP20 Team18 Grooming 02/02/2020 6pm 7pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Product Backlog:

  - User Story 1

- As a developer, I would like to find scalping signals to compare and contrast

- Acceptance Criteria: Team members can confidently assess the reliability and profitability of the algorithms and understand the tradeoffs.

- Initially assigned to Timothy Marr and Guirdelle Blaise

o   User Story 2

- As a developer, I would like to learn about MQL5 and the wizard so that I can create indicators.

  - Acceptance Criteria: Team members can confidently explain the terms associated with MQL5 and be comfortable navigating the wizard.

- Initially assigned to Timothy Marr and Guirdelle Blaise

User Story 3

- As a developer, I would like to be able to understand the MQL standard library

- Acceptance Criteria: Team members can confidently understand how and where the standard library is used

User Story 4

- As a developer, I would like to be able to code an indicator using MQL

        - Acceptance Criteria: Team members have a functional indicator that can be used on MQL5.

        - Initially assigned to Timothy Marr and Guirdelle Blaise

  - Epic 1

    - Create a profitable and reliable scalping algorithm

  - Epic 2

    - Use Trading algorithms to analyze the financial market

- Summary of other stuff discussed.

  - We reviewed what we have learned so far and our PO gave us some guidance on how to move forward