SP20 Team18 Grooming 02/19/2020 5pm 5:15pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Product Backlog:

  - User Story 1

    - As a developer, I would like to use the Strategy Tester to evaluate the scalping algorithm developed by the previous team so that I can be more comfortable using the Strategy Tester.

    - Initially assigned to Timothy and Guirdelle.

    - Story Points: 8

  - User Story 2

    - As a developer, I would like to be comfortable using the standard library , so that we can include these programs when we’re developing or improving an algorithm.

    - Initially assigned to Timothy and Guirdelle.

    - Story Points: 5

  - User Story 3

- As a developer, I would like to become comfortable using the Wizard, and understand

- Initially assigned to Timothy and Guirdelle

- Story points: 3

  - Epic 1

    - Create a profitable and reliable scalping algorithm

  - Epic 2

    - Use Trading algorithms to analyze the financial market

- Summary of other stuff discussed.

  - We discussed the issues of the past code with the signal not being recognized by the Wizard