SP20 Team18 Planning 2/10/2020 6:30pm - 6:45pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Sprint Goals:

  - Use the Strategy Tester to evaluate the scalping algorithm developed by the previous team

  - Become comfortable with standard library and know how its used

  - Become comfortable using the Wizard

- Sprint User Stories:

  - User Story 1

    - As a developer, I would like to use the Strategy Tester to evaluate the scalping algorithm developed by the previous team so that I can be more comfortable using the Strategy Tester.

    - Initially assigned to Timothy and Guirdelle.

    - Story Points: 8

  - User Story 2

    - As a developer, I would like to be comfortable using the standard library , so that we can include these programs when we’re developing or improving an algorithm.

    - Initially assigned to Timothy and Guirdelle.

    - Story Points: 5

  - User Story 3

- As a developer, I would like to become comfortable using the Wizard, and understand how certain classes are used.

- Initially assigned to Timothy and Guirdelle

- Story points: 3

- Summary of other stuff discussed

  - We discussed what times that we could meet up during the week to work on the project.