SP20 Team18 Grooming 3/9/2020 6pm 6:15pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Product Backlog:

  - User Story 1

    - As a developer, I would like to create a table that compares and contrasts different Scalping algorithms, so that we can decide which ones to set as the basis for our own algorithm

    - Acceptance Criteria:

      - Have a table that clearly shows the comparisons between different Scalping algorithms

    - Initially assigned to Timothy and Guirdelle.

    - Story Points: 8

  - User Story 2

    - As a developer, I would like to create a trading signal by customizing the TripleSignal signal that was created by the summer 2019 group.

    - Acceptance Criteria:

      - Have a working signal that we can use while we study scalping algorithms

    - Initially assigned to Timothy and Guirdelle

    - Story Points: 7

  - Epic 1

    - Create a profitable and reliable scalping algorithm

  - Epic 2

    - Use Trading algorithms to analyze the financial market

- Summary of other stuff discussed

  - We discussed our next plan of action, which is to learn how to code a pullback