SP20 Team18 Planning 03/02/2020 7pm 7:15pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Sprint Goals:

  - Create a table that compares and contrasts different Scalping algorithms

- Sprint User Stories:

  - User Story 1

    - As a developer, I would like to create a table that compares and contrasts different Scalping algorithms, so that we can decide which ones to set as the basis for our own algorithm

    - Acceptance Criteria:

      - Have a table that clearly shows the comparisons between different Scalping algorithms

    - Initially assigned to Timothy and Guirdelle.

    - Story Points: 8

  - User Story 2

    - As a developer, I would like to create a trading signal by customizing the TripleSignal signal that was created by the summer 2019 group.

    - Acceptance Criteria:

      - Have a working signal that we can use while we study scalping algorithms

    - Initially assigned to Timothy and Guirdelle

    - Story Points: 7

- Summary of other stuff discussed.

  - We discussed what kinds of algorithms that we can use to study for this sprint, including those that use the stochastic oscillator

  - Ways to salvage TripleSignal by integrating it with other algorithms for scalping