SP20 Team18 Grooming 3/23/2020 6pm 6:15pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Product Backlog:

  - User Story 1 (10 points)

    - As a developer, I would like to optimize our signal to gain more profit and have there be a higher profit/loss ratio.

    - Acceptance Criteria:

      - Profit increased from what it was during Sprint 4

    - Initially assigned to Timothy Marr, Guirdelle Blaise

  - User Story 2 (7 points)

    - As a developer, I would like to begin research on trailing to implement a stop loss and gain method to secure funds.

    - Acceptance Criteria:

      - Team member can confidently understand and explain how trailing works

      - Method is fully functional

    - Initially assigned to Timothy Marr, Guirdelle Blaise

  - Epic 1

    - Create a profitable and reliable scalping algorithm

  - Epic 2

    - Use Trading algorithms to analyze the financial market

- Summary of other stuff discussed

  - Plans of moving forward with our EA, including implementing a safety functionality to increase more profit