SP20 Team18 Planning 3/17/2020 6pm 6:30pm

- Timothy Marr, Guirdelle Blaise, Masoud Sadjadi

- Sprint Goals:

  - Goal 1

    - Optimize our signal to gain more profit

  - Goal 2

    - Implement a stop loss and gain method to our signal

- Sprint User Stories:

  - User Story 1 (10 points)

    - As a developer, I would like to optimize our signal to gain more profit and have there be a higher profit/loss ratio.

    - Acceptance Criteria:

      - Profit increased from what it was during Sprint 4

    - Initially assigned to Timothy Marr, Guirdelle Blaise

  - User Story 2 (7 points)

    - As a developer, I would like to begin research on trailing to implement a stop loss and gain method to secure funds.

    - Acceptance Criteria:

      - Team member can confidently understand and explain how trailing works

      - Method is fully functional

    - Initially assigned to Timothy Marr, Guirdelle Blaise

- Summary of other stuff discussed.

  - Discussed what features that we can implement from the previous team’s wishlist