SP20 Team18 Grooming 4/7/2020 5pm 5:15pm

- Masoud Sadjadi, Timothy Marr, Guirdelle Blaise

- Product Backlog:

  - User Story 1 (9 points)

    - As a developer, I would like to finalize optimization of EmaStochMix based off of profit, MFE/MAE correlation, sharpe ratio, recovery factor, etc

      - Acceptance Criteria:

        - All the metrics described above see an average increase

  - User Story 2  (3 points)

    - As a developer, I would like to perform multiple historical backtests to show EmaStochMix’s profitability, reliability, and document those cases.

      - Acceptance Criteria:

        - Backtests are documented for at least 3 different cases

  - User Story 3 ( 3 points)

    - As a developer, I would like to finalize our Wiki to give information about what we have learned and created during this project.

      - Acceptance Criteria:

        - All pages of the wiki are thoroughly complete, including references and images to accompany the material (if possible)

  - Epic 1

    - Create a profitable and reliable scalping algorithm

  - Epic 2

    - Use Trading algorithms to analyze the financial market

- Summary of other stuff discussed

  - How to optimize signal based on feedback from our PO