SP20 Team18 Planning 3/31/2020 8pm 8:15pm

- Timothy Marr, Guirdelle Blaise, Masoud Sadjadi

- Sprint Goals:

  - Goal 1

    - Final Optimization of EmaStochMix to improve reliability

  - Goal 2

    - Complete Wiki documentation

- Sprint User Stories:

  - User Story 1 (9 points)

    - As a developer, I would like to finalize optimization of EmaStochMix based off of profit, MFE/MAE correlation, sharpe ratio, recovery factor, etc

      - Acceptance Criteria:

        - All the metrics described below see an average increase

  - User Story 2  (3 points)

    - As a developer, I would like to perform multiple historical backtests to show EmaStochMix’s profitability, reliability, and document those cases.

      - Acceptance Criteria:

        - Backtests are documented for at least 3 different cases

  - User Story 3 ( 3 points)

    - As a developer, I would like to finalize our Wiki to give information about what we have learned and created during this project.

      - Acceptance Criteria:

        - All pages of the wiki are thoroughly complete, including references and images to accompany the material (if possible)

- Summary of other stuff discussed.

  - Used previous teams work to see if our advisor can compete