Apr 13

SP20 Team18 Standup 4/13/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Finish wiki

  - Sprint review and retrospective

  - Complete sprint recap video

- Today (planning for 3 hours):

  - Start on deliverables for the project

    - Look over the list of documents

  - Discuss how to improve algorithm

  - Sprint planning

- Tomorrow (planning for 3 hours):

  - Continue working on deliverables

- Hurdles:

  - None

Apr 14

SP20 Team18 Standup 4/14/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Start on deliverables for the project

    - Look over the list of documents

  - Discuss how to improve algorithm

  - Sprint planning

- Today (planning for 3 hours):

  - Start on deliverables for the project

  - Sprint planning (yesterday was canceled)

- Tomorrow (planning for 2 hours):

  - Continue working on deliverables

- Hurdles:

  - None

Apr 15

SP20 Team18 Standup 4/15/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 3 hours):

  - Start on deliverables for the project

  - Organized documents and guidelines in Google Drive to make it easier to find everything

- Today (planning for 2 hours):

  - Sprint planning (yesterday was canceled)

  - Started researching gantt charts

- Tomorrow (planning for 4 hours):

  - Continue working on deliverables

  - Finish gantt chart

  - Think of other videos to make

- Hurdles:

  - None

Apr 16

SP20 Team18 Standup 4/16/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Sprint planning (yesterday was canceled)

  - Started researching gantt charts

- Today (planning for 4 hours):

  - Continue working on deliverables

  - Finish gantt chart

    - Get PO feedback

  - Think of other videos to make

- Tomorrow (planning for 2 hours):

  - Meet with teammate to work on documentation

- Hurdles:

  - None

Apr 17

SP20 Team18 Standup 4/17/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Continue working on deliverables

  - Finish gantt chart

    - Get PO feedback

  - Think of other videos to make

- Today (planning for 4 hours):

  - Meet with teammate to work on documentation

    - Finished appendix c (sprint reviews)

    - Started on the sprint planning portion

    - Completed my part of the daily scrum meeting minutes

    - Further organized our project folders

  - Started poster and videos folders

- Tomorrow (planning for 4 hours):

  - Work on documentation

    - Finish sprint planning portion

- Hurdles:

  - Cannot access YouTube account to upload our videos because of a verification issue

Apr 18

SP20 Team18 Standup 4/18/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Meet with teammate to work on documentation

    - Finished appendix c (sprint reviews)

    - Started on the sprint planning portion

    - Completed my part of the daily scrum meeting minutes

    - Further organized our project folders

  - Started poster and videos folders

- Today (planning for 4 hours):

  - Work on documentation

    - Finish sprint planning portion

    - Start researching UML diagrams

- Monday (planning for 4 hours):

  - Continue researching UML diagrams

- Hurdles:

  - Cannot access YouTube account to upload our videos because of a verification issue

Apr 20

SP20 Team18 Standup 4/20/2020 5pm 5:15pm

- Guirdelle Blaise

- Saturday (worked 4 hours):

  - Work on documentation

    - Finish sprint planning portion

    - Start researching UML diagrams

- Today (planning for 4 hours):

  - Continue researching UML diagrams

  - Work on documentation

  - Record shortcomings video

- Tomorrow (planning for 4 hours):

  - Finish video (if not yet completed)

  - Continue working on documentation

- Hurdles:

  - Cannot access YouTube account to upload our videos because of a verification issue

Apr 21

SP20 Team18 Standup 4/21/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Continue researching UML diagrams

  - Work on documentation

  - Record shortcomings video

- Today (planning for 4 hours):

  - Finish video and upload to YouTube

  - Continue working on documentation

  - Research UML and architecture

- Tomorrow (planning for 4 hours):

  - Continue working on documentation

  - Research UML and architecture

- Hurdles:

  - None

Apr 22

SP20 Team18 Standup 4/21/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 4 hours):

  - Finish video and upload to YouTube

  - Continue working on documentation

  - Research UML and architecture

- Today (planning for 2 hours):

  - Continue working on documentation

  - Research UML and architecture

  - Work on slides

- Tomorrow (planning for 3 hours):

  - Continue working on documentation and slides

- Hurdles:

  - None

Apr 23

SP20 Team18 Standup 4/23/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 2 hours):

  - Continue working on documentation

  - Research UML and architecture

  - Work on slides

- Today (planning for 6 hours):

  - Meet with teammate to continue working on documentation and slides

  - Finish slides

  - Start creating script for intro video for EA

- Tomorrow (planning for 4 hours):

  - Finish intro video

  - Continue documentation

  - Start poster

- Hurdles:

  - Need verification on some UML diagrams

Apr 24

SP20 Team18 Standup 4/24/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 6 hours):

  - Meet with teammate to continue working on documentation and slides

  - Finish slides

  - Start creating script for intro video for EA

- Today (planning for 9 hours):

  - Continue documentation

  - Polish up the slides and documentation

- Tomorrow (planning for 6 hours):

  - Finish intro video

  - Start on poster

- Hurdles:

  - Need verification on some UML diagrams

Apr 25

SP20 Team18 Standup 4/25/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 9 hours):

  - Continue documentation

  - Polish up the slides and documentation

- Today (planning for 6 hours):

  - Plan for intro video

  - Start on poster

  - Finalize documentation and slides

    - User manual, UML diagrams, UI design

  - Continue daily scrum file

- Tomorrow (planning for 5 hours):

  - Finish poster

  - Record intro video

  - Finish daily scrum file

- Hurdles:

  - Stuck on persistent data design

Apr 26

SP20 Team18 Standup 4/26/2020 5pm 5:15pm

- Guirdelle Blaise

- Yesterday (worked 6 hours):

  - Plan for intro video

  - Start on poster

  - Finalize documentation and slides

    - User manual, UML diagrams, UI design

  - Continue daily scrum file

- Today (planning for 5 hours):

  - Finish poster

  - Plan for intro video

  - Finish daily scrum file

  - Finish documentation and slides

- Tomorrow (planning for 4 hours):

  - Polish up and organize any remaining deliverables

  - Turn in the final project

- Hurdles:

  - N/A