Florida International University

School of Computing and Information Sciences

Final Deliverable

EForT-EFVT Empowering Forex Traders Through Visualization

Team Members: Estefani Arroyo, Nalin Suri

Product Owner(s): Professor Masoud Sadjadi

Mentor(s): Yolanda Belisario

Instructor: Professor Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of EForT, a platform that allows traders to make empowered and better-informed decisions with information on the financial market, trading tools, education, and technical analysis of an account. To achieve this, the document introduces the system and its purpose. Following are the user stories the team worked on this semester, which include the additions and changes made to the system to bring it to the current state. The project plan section lays out the hardware and software requirements as well as organizes the previously listed user stories into the sprints during which they were worked on. The system design section is very detailed, containing information about the architecture, framework, and design patterns used in the EForT-EFVT project. Included are the appropriate UML diagrams to help visualize the design of specific features. The glossary defines terms and acronyms that may be mentioned repeatedly throughout the document. The appendix contains additional UML diagrams to help better understand the work completed on the EForT system, screenshots to visualize the user interface, and various documents that were created throughout the semester to document the progress each sprint. Finally, the references section includes any links that were used in the creation of this document and highlighted in the team’s work throughout the semester.

Table of Contents

1. Introduction	5

1.1 Previous System	5

1.2 Purpose of Current System	6

2. User Stories	8

2.1 Implemented User Stories	8

2.2 Pending User Stories	22

3. Project Plan	24

3.1 Hardware and Software Resources	24

3.3 Sprints Plan	25

4. System Design	29

4.1 Architectural Patterns	29

4.2 System and Subsystem Decomposition	29

4.3 Class Diagrams	31

4.4 Design Patterns	33

5. Glossary	34

6. Appendix	36

6.1 Appendix A - UML Diagrams	36

6.2 Appendix B - User Interface Design	39

6.3 Appendix C - Sprint Review Reports	42

6.4 Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	51

7. References	52

# 1. Introduction

EForT is a platform that allows traders to make empowered and better-informed decisions with information on the financial market, trading tools, education, and technical analysis of an account. The EFVT team works across the entire stack to provide data visualizations in the application related to the equity data of a user’s Forex Trading account(s). This semester, EFVT collaborated with both EFWA and EFWE teams on extensively documenting the environment setup for future project members. Furthermore, the team tested, triaged, and ensured features claimed to be completed by previous teams were fully functional by addressing any bugs found. Prioritized in the backlog was visualizing balance information on the graph, allowing users to save and load templates, and linking real Forex accounts to the platform. The team worked with JavaScript, jQuery, C#, .NET Core, and Entity Framework.

## 1.1 Previous System

The Fall 2019 EForT-EFVT team worked on visualizing the account equity graph in various formats, aggregating data between different time slots, and allowing users to change graph settings. The team also added scaffolding for the following features that the current team continued implementation of: linking personal MetaTrader accounts, logging account equity and balance from MetaTrader, and loading and saving graph templates/settings.

## 1.2 Purpose of Current System

The current project was divided into two sections: testing and ensuring features claimed to be completed by the previous team were fully functional, and developing new features from last semester’s team wishlist.

In the beginning of the semester’s development sprint, the EForT site did not display the account equity graph, even though there was existing data in the database. After debugging, the team found and implemented the fix to have the graph properly displayed on the trader home page. Additionally, the team fixed various bugs associated with sharing the graph through email, saving and loading graph templates, and the rendering of the account equity data as a line graph. The team also worked on making the toggling of the toolbar more apparent and included the visualization of the exponential moving average.

Once the existing features of the system were fully functional, the team worked on adding new features that we prioritized from the wishlist. These consisted of visualizing balance data on the graph in the various formats, modifying saved templates, and automatically saving user’s settings as they navigate through the site.

With the implementation of the aforementioned features and bugfixes, the EFVT team has created an improved, more interactive experience for a trader to visualize the appropriate data needed to make better informed Forex decisions.

# 2. User Stories

The following section provides the detailed user stories that were implemented and pending in this iteration of the EForT-EFVT project.

User stories follow the format of  “As a …, I would like to …, so that I can …”.

## 2.1 Implemented User Stories

User Story 0: Environment Setup

As a developer, I would like to get my development environment setup, so that I can contribute code in the future.

Acceptance Criteria:

- Have tools and code repo installed and downloaded

User Story 1: Understand Context of EForT and Learn About Forex Trading

As a developer, I would like to understand the context of our application and learn about Metatrader, Forex, and other trading tools and applications as it relates to our project, so that I can have information to make better informed development decisions.

Acceptance Criteria:

- Be able to explain what Forex is

- Use metatrader to open and close a position

User Story 2: Running EForT in Local Environment

As a developer, I would like to be able to run EForT in my local environment, so that I can debug my future changes.

Acceptance Criteria:

- Show EForT running in localhost

User Story 3: Get Azure DevOps and Github

As a developer, I would like to get Azure Devops and Github credentials so that I can view and push the code.

Acceptance Criteria:

- Able to login to Azure Devops and see Github repo

User Story 4: Test Previous Team’s Existing Functionality

As a developer, I would like to test existing functionalities claimed to be done by the previous team in the development environment, so that I can deliver a prioritized list of stories by the end of the sprint.

Acceptance Criteria:

- Create list of stories claimed to be done by previous team with notes after testing

User Story 5: Previous Team’s Wishlist and Shortcomings

As a developer, I would like to create user stories addressing the wishlist and shortcomings of the previous team, so that I can have my product backlog defined.

Acceptance Criteria:

- List of user stories from the previous team of their wishlist

User Story 6: Review Previous Team’s Product Backlog

As a developer, I would like to review the product backlog from the previous team, so that we remove any redundant stories and capture any bugs that were not recorded.

Acceptance Criteria:

- Create list of stories from previous team’s backlog and filter out duplicates

User Story 7: Add Fake Data

As a developer, I would like to populate the FOREX.AccountEquity table with dummy data, so that I can see if the graph appears in the trader home view.

Acceptance Criteria:

- Table Efort.Forex.AccountEquity should have at least one row of data

User Story 8: Finding Bugs and Document Process

As a developer, I would like to work on finding any bugs and document our error handling process, so that I can have a list of potential future stories to work on.

Acceptance Criteria:

- List of potential future stories to work on

User Story 9: Test Previous Team’s Existing Functionality

As a developer, I would like to test existing functionalities claimed to be done by the previous team in the development environment, so that I can deliver a prioritized list of stories by the end of the sprint.

Acceptance Criteria:

- Come up with list of items claimed to be done by previous team

- Evaluate each item on whether it is working without any issues or not

User Story 10: Remove Trader Controller TimeFrames Caching and AccountEquity Union

As a developer, I would like to remove the TraderController TimeFrames caching and AccountEquity union so that the chart can appear properly on the trader home page.

Acceptance Criteria:

- Commenting out appropriate sections

- Have the chart properly displayed on the graph

User Story 11: Use Forex Login Id for the GetAccountEquity function

As a developer, I would like to use the Forex login id for the GetAccountEquity function, so that I can fetch the appropriate account equity information related to the forex account.

Acceptance Criteria:

- Fetch right account equity information for each forex account using forex login id

User Story 12: Accurate Data After Deletion on Account Equity Chart

As a trader, I would like to see accurate data after deletion on the account equity chart so that I can make more informed Forex decisions.

Acceptance Criteria:

- Data marked with IsDeleted as 1, should not appear on the account equity graph

User Story 13: Time Frame Reset

As a trader, I would like to view my account equity data using different time frames on the chart so that I can visualize the context of long term and short term swings (timeframe toggling).

Acceptance Criteria:

- Data should remain within the same timeframe when toggling settings

User Story 14: Navigate Between Different Chart Formats

As a trader, I would like to navigate between each forex chart made from fake data (CandleStick, bar, line), so that I can view/analyze the data in various formats (line chart debugging).

Acceptance Criteria:

- Trader should be able to toggle between candlestick, bar, and line chart views of account equity data

- The line chart should appear as expected

User Story 15: Moving Average Button Toggle State

As a trader, I would like to know if I have toggled the moving average as an additional viewing feature, so that I can make sure that I have selected that button.

Acceptance Criteria:

- Come up with list of items claimed to be done by previous team

- Evaluate each item on whether it is working without any issues or not

User Story 16: Volume Button Toggle State

As a trader, I would like to know if I have toggled the volume as an additional viewing feature, so that I can make sure that I have selected that button.

Acceptance Criteria:

- Come up with list of items claimed to be done by previous team

- Evaluate each item on whether it is working without any issues or not

User Story 17: Crosshair Button Toggle State

As a trader, I would like to know if I have toggled the crosshair as an additional viewing feature, so that I can make sure that I have selected that button.

Acceptance Criteria:

- User should be able to view crosshair toggle button to see if it is enabled or disabled

User Story 18: Share Chart Through Email

As a trader, I would like to be able to share my account equity chart through email, so that I can get feedback from others.

Acceptance Criteria:

- Trader with equity data in database should be able to share snapshot of the chart to the email entered

- There should not be a server error displayed to the user

- An email should be delivered to the email address entered

User Story 19:  Accurate TimeFrame Toggling

As a trader, I would like to know which buttons are toggled on the trader home page, so that I can know what data is being presented to me.

Acceptance Criteria:

- When selected, appropriate time frame toggles should change color.

User Story 20: Save and Load Graph Templates

As a trader, I would like to be able to save and load graph templates, so that I can see my data in the format I would like.

Acceptance Criteria:

- Graph templates need to be able to be saved as a template into the database

- Graph templates will need to be able to be loaded and displayed on the graph when called

User Story 21: Update Database Using Entity Framework Migrations

As a developer, I would like to coordinate with the rest of the EForT teams to update the database via the Entity Framework, so that the team can continue making changes to entity schemas going forward.

Acceptance Criteria:

- Write post about how to use entity framework to update developer’s local databases

- Setup meetings with EForT teams to offer help in updating local databases

- Provide reasoning for why this is being done

User Story 22: Update Team Wiki

As a developer, I would like to update the team wiki, so that our semester's findings can be documented for future team members.

Acceptance Criteria:

- Create a wiki page

- Information added to the wiki page

User Story 23: Save Settings Implicitly

As a trader, I would like to save my settings implicitly when I navigate away from the graph homepage, or toggle an item so that I can stay in the same timeframe.

Acceptance Criteria:

- When navigating the site, all settings should be saved without the user explicitly saving them

User Story 24: Balance Graph

As a user, I would like to see the balance of my account(s) so that I visualize any information regarding the balance.

Acceptance Criteria:

- Able to see the balance graph displayed as a line, bar, and candlestick graph

- Data should included in the FOREX.Balance table

User Story 25: Toggling of Buttons Consistent with Settings

As a trader, I would like to see my button toggle state be consistent with the settings I have applied through the settings dropdown, so that I am not confused by which settings are applied or not.

Acceptance Criteria:

- When a setting is applied on the “Settings” menu, the toggles should also be unchecked or checked

User Story 26: Template Entity Should Include Time Frame Being Viewed

As a trader, I would like to have my saved template include the time frame I am viewing, so that the template loads all settings in my view.

Acceptance Criteria:

- Loading a template should change the time frame being displayed if necessary

- Saving a template should save the current viewed time frame to the template

User Story 27: Collaborate with EFWE on Validation Story

As a developer, I would like to collaborate with EFWE on the Forex validation to eventually populate the Account Equity graph with real data.

Acceptance Criteria:

- Teams should have set up times to meet and work on the assigned story

- EFWE should have made progress on their Forex validation

- EFWE should be up-to-date with changes on the database and have been working in their own local branch

User Story 28: Database Migrations Load Stored Procedures

As a developer, I would like to look into using database migrations to load stored procedures into my database, so that new developers do not have to manually run the SQL query in order to load them.

Acceptance Criteria:

- Update-Database command should load migrations to database

User Story 29: Display Chart No Data Available Message

As a trader, I would like to know whether there is any equity data for my forex account by seeing a “No Data Available” message rather than a blank screen, so that I know the website has loaded properly.

Acceptance Criteria:

- Trader with an account that does not have associated equity data in database should still see something render on page

- Trader with an account that does not have associated equity data in database should still see a “no data available” message

User Story 31: README.txt and other documents

As a student, I would like to create a README.txt and User Manual for our project submission, so that I can meet the submission guidelines.

Acceptance Criteria:

- Created User Manual and Readme documents with text inside of them

User Story 32: Final Project Documentation

As a student, I would like to create a final project documentation document,  so that I can document all of the work done in sprints to complete the final project.

Acceptance Criteria:

- Use final project documentation template to create EFVT final project documentation document

- Fill in template with EFVT documentation

User Story 33: Update team wiki

As a student, I would like to work on the team’s wiki so that our documentation can be presented in a single, accessible place.

Acceptance Criteria:

- Modify team wiki with updated videos

User Story 34: Final Presentation Powerpoint

As a student, I would like to create a final presentation, so that I am able to showcase my final project.

Acceptance Criteria:

- Use final presentation template to create EFVT final presentation

- Fill in template with EFVT information

User Story 35: Final Poster

As a student, I would like to work on my final poster, so that I can showcase my semester’s work.

Acceptance Criteria:

- Each team member should have a final poster with work contributions they made to project

User Story 36: Create Intro Video

As a developer, I would like to create an intro video about the EForT project, so that future team members understand the context of what they will be working on.

Acceptance Criteria:

- Intro video created introducing viewers to the EForT platform

User Story 37: Create User Guide Video

As a developer, I would like to create a video on the user guide, so that future teams are able to understand how to run the project.

Acceptance Criteria:

- Video created showing viewers the different roles in the EForT platform and what actions they can perform

User Story 38: Create Installation Video

As a developer, I would like to create a video on the development environment installation, so that future teams are able to get started developing quickly.

Acceptance Criteria:

- Video showing how to setup development environment and how to run the EForT project locally

User Story 39: Create Shortcomings and Wishlist Video

As a developer, I would like to create a video on shortcomings and wishlist, so that future teams are able to know what features to work on and improve.

Acceptance Criteria:

- Video created mentioning what stories were not completed this semester as were planned and what would be nice for project to have

## 2.2 Pending User Stories

User Story 30: Visualize the Account Equity and Balance Graph with Real Data

As a trader, I would like to connect my MetaTrader Account, so that I am able to populate real data to visualize the Account Equity graph.

Acceptance Criteria:

- Metrader accounts should be validated

- Data from Metatrader should be populated onto the Equity and Balance graphs using LogAccountEquity and LogAccountBalance functions

This story is still pending because EFVT was blocked on the account validation story assigned to another team on the EForT project.

# 3. Project Plan

This section highlights all of the elements that helped drive the completion of the project using scrum and agile methodologies. In this section, a brief overview of the sprint plan is detailed. As well as, a discussion of the hardware and software requirements implemented in the project.

## 3.1 Hardware and Software Resources

Below is a list of all of the hardware and software resources that were used in the development of this project:

| Software | Purpose |
| --- | --- |
| Visual Studio 2017 - Community Edition | IDE for Project Development |
| SQL Server Management Studio (SSMS) | Database Manager |
| MetaTrader 5 | Obtaining Forex Account Info |
| C# | Programming Language |
| .NET Core | Framework |
| Entity Framework | Database Migrations |
| Javascript | Front-end Development |
| Windows | Operating System |

No specific hardware restrictions or requirements were specified.

## 3.3 Sprints Plan

| Sprint | Issue Key | Summary | Status | Start Date | End Date |
| --- | --- | --- | --- | --- | --- |
| 1 | user_story_0 | Environment Setup | Done | 01/13/20 | 01/26/20 |
| 1 | user_story_1 | Understand Context of EForT and Learn About Forex Trading | Done | 01/13/20 | 01/26/20 |
| 1 | user_story_2 | Running EForT in Local Environment | Done | 01/13/20 | 01/26/20 |
| 1 | user_story_3 | Get Azure DevOps and Github | Done | 01/13/20 | 01/26/20 |
| 2 | user_story_4 | Test Previous Team’s Existing Functionality | Done | 01/27/20 | 02/09/20 |
| 2 | user_story_5 | Previous Team’s Wishlist and Shortcomings | Done | 01/27/20 | 02/09/20 |
| 2 | user_story_6 | Review Previous Team’s Product Backlog | Done | 01/27/20 | 02/09/20 |
| 3 | user_story_7 | Add Fake Data | Done | 02/10/20 | 03/01/20 |
| 3 | user_story_8 | Finding Bugs and Document Process | Done | 02/10/20 | 03/01/20 |
| 3 | user_story_9 | Test Previous Team’s Existing Functionality | Done | 02/10/20 | 03/01/20 |
| 4 | user_story_10 | Remove Trader Controller TimeFrames Caching and AccountEquity Union | Done | 03/02/20 | 03/15/20 |
| 4 | user_story_11 | Use Forex Login Id for the GetAccountEquity function | Done | 03/02/20 | 03/15/20 |
| 4 | user_story_12 | Accurate Data After Deletion on Account Equity Chart | Done | 03/02/20 | 03/15/20 |
| 4 | user_story_13 | Time Frame Reset | Done | 03/02/20 | 03/15/20 |
| 4 | user_story_14 | Navigate Between Different Chart Formats | Done | 03/02/20 | 03/15/20 |
| 4 | user_story_15 | Moving Average Button Toggle State | Done | 03/02/20 | 03/15/20 |
| 4 | user_story_16 | Volume Button Toggle State | Done | 03/02/20 | 03/15/20 |
| 4 | user_story_17 | Crosshair Button Toggle State | Done | 03/02/20 | 03/15/20 |
| 4 | user_story_18 | Share Chart Through Email | Done | 03/02/20 | 03/15/20 |
| 5 | user_story_19 | Accurate TimeFrame Toggling | Done | 03/16/20 | 03/29/20 |
| 5 | user_story_20 | Save and Load Graph Templates | Done | 03/16/20 | 03/29/20 |
| 5 | user_story_21 | Update Database Using Entity Framework Migrations | Done | 03/16/20 | 03/29/20 |
| 5 | user_story_22 | Update Team Wiki | Done | 03/16/20 | 03/29/20 |
| 5 - 6 | user_story_23 | Save Settings Implicitly | Done | 03/16/20 | 04/12/20 |
| 5 - 6 | user_story_24 | Balance Graph | Done | 03/16/20 | 04/12/20 |
| 5 - 6 | user_story_25 | Toggling of Buttons Consistent with Settings | Done | 03/16/20 | 04/12/20 |
| 6 | user_story_26 | Template Entity Should Include Time Frame Being Viewed | Done | 03/30/20 | 04/12/20 |
| 6 | user_story_27 | Collaborate with EFWE on Validation Story | Done | 03/30/20 | 04/12/20 |
| 6 | user_story_28 | Database Migrations Load Stored Procedures | Done | 03/30/20 | 04/12/20 |
| 6 | user_story_29 | Display Chart No Data Available Message | Done | 03/30/20 | 04/12/20 |
| 6 | user_story_30 | Visualize the Account Equity and Balance Graph with Real Data | Approved/ Not Complted | 03/30/20 | 04/27/20 |
| 7 | user_story_31 | README.txt and other documents | Done | 04/13/20 | 04/26/20 |
| 7 | user_story_32 | Final Project Documentation | Done | 04/13/20 | 04/26/20 |
| 7 | user_story_33 | Update team wiki | Done | 04/13/20 | 04/26/20 |
| 7 | user_story_34 | Final Presentation Powerpoint | Done | 04/13/20 | 04/26/20 |
| 7 | user_story_35 | Final Poster | Done | 04/13/20 | 04/26/20 |
| 7 | user_story_36 | Create Intro Video | Done | 04/13/20 | 04/26/20 |
| 7 | user_story_37 | Create User Guide Video | Done | 04/13/20 | 04/26/20 |
| 7 | user_story_38 | Create Installation Video | Done | 04/13/20 | 04/26/20 |
| 7 | user_story_39 | Create Shortcomings and Wishlist Video | Done | 04/13/20 | 04/26/20 |

# 4. System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## 4.1 Architectural Patterns

The EForT system is organized into three main code repositories: EForT-Forex-Data-Folder-MQL5, EForT-VPS-Web-API, and EForT-Web-App-and-Web-API. The EFVT team worked primarily in the EForT-Web-App-and-Web-API repository, which was architectured as a Visual Studio solution consisting of various .NET Core projects. The solution is broken down into these projects: Efort, Business, WebAPI, DataAccess, Entities, and Tests. Many of these projects use the MVC pattern and make use of the repository-service design pattern to make requests and delegate responsibilities. Each project is in charge of a specific responsibility, as outlined in the System Decomposition section.

## 4.2 System and Subsystem Decomposition

As mentioned above, the EForT-Web-App-and-Web-API repository is architected as a Visual Studio solution broken down into .NET Core projects that have specific responsibilities.

The projects are: Efort, Business, WebAPI, DataAccess, Entities, and Tests. The responsibilities of each project are as follows:

- The Efort project takes care of handling front-end related logic and makes use of the MVC pattern to handle and respond to user interactions.

- The Business project acts as a layer to apply business logic and transform data to meet business requirements.

- The WebAPI, as its name implies, acts as the API to interact with the database project.

- The DataAccess project handles actual database interactions using the Entity Framework.

- Used by all of these projects is the Entities project, which declares what types of objects are utilized in this project, and what fields they may have.

- As expected, the Tests project contains various kinds of automated tests for the system, ranging from unit tests to end to end tests.

We can visualize this flow and each project’s responsibilities with the diagram depicted below.

## 4.3 Class Diagrams

Included below is a diagram of all of the modifications and additions to the classes made by the EFVT team this semester in the EForT-Web-App-and-Web-API repository.

## 4.4 Design Patterns

The EForT project employs MVC and Repository-Service as the main architectural design patterns. The MVC software design pattern breaks down the program logic into the following 3 subsystems: Model, which manages all of the data for the application, View, that handles the front-end interface of the application, and Controller, which serves as the navigator between the Model and View and handles all interactions between them.

As an application grows, the business rules and logic become more complex and harder to maintain. The Repository-Service pattern serves as an architectural pattern that further breaks up the business layer of an application into Repositories (helps with accessing and retrieving data from a specific Model class) and Services (which query the Repository classes to form business objects).

The combination of both of these design patterns help create an overall application design that is maintainable, scalable and flexible.

# 5. Glossary

Account Balance – Balance is the amount of money a trader has in their trading account not including any profits or losses a trader might have from any open positions. [3]

Account Equity – Equity is the current value of the account, plus or minus any profit or loss from open positions, and fluctuates with every tick. [1] [2]

Chart – Refers to the account equity and balance visual that appears on the Trader Home Page and is used interchangeably with “graph” in this document.

EForT – Short for “Empowered Forex Traders”.

Exponential Moving Average – A type of moving average that places greater significance on recent data points. [4]

Forex – Foreign Currency Exchange. Under this document’s scope, this will be limited to the term Spot Forex.

Graph – Refers to the account equity and balance visual that appears on the Trader Home Page and is used interchangeably with “chart” in this document.

Moving Average – Indicator used in technical analysis that is useful in removing noise from price fluctuations. [5]

MQL5 – MetaQuotes Language 5 is a specialized high-level object-oriented programming language that allows creating trading robots and technical indicators. [6]

MT5 – MetaTrader 5, an electronic trading platform developed by MetaQuotes Software.

MVC – Model View Controller.

Repository-Service Pattern – Software design pattern that allows developers to separate concerns of business logic into multiple layers.

Spot Forex – A kind of Forex that is over the counter and is not regulated by a central exchange. It requires delivery of the funds exchanged before two days pass from the date the trade was closed, unless the trade was rolled over.

Template – User’s settings that are saved to the database, allowing the user to quickly switch between different views of their account data.

Volume – the number of lots traded in a currency pair or in the entire market within each candlestick or time period. [7]

VPS – Virtual Private Server

# 6. Appendix

## 6.1 Appendix A - UML Diagrams

Use Case Diagrams:

The following Use Case Diagrams represent the actions a trader can take for sharing the Equity and Balance charts, managing templates, and modifying chart settings.

Sequence Diagrams:

The following Sequence Diagrams represent the path of execution when sharing the Equity and Balance charts or saving a template.

## 6.2 Appendix B - User Interface Design

Trader home page using account with corresponding account equity and balance data in database:

Trader home page using account without corresponding account equity and balance data in database:

Share chart through email form interface:

Format of shared chart email in inbox of recipient:

Save/Load template interface in settings dropdown:

## 6.3 Appendix C - Sprint Review Reports

SP20 Team25 Sprint 1 Review 1/26/2020 1:30pm - 2:30pm

- Estefani Arroyo, Nalin Suri

- List of Approved User Stories:

  - User Story 1

    - As a developer, I would like to get my development environment setup so that I can contribute code in the future.

    - Initially assigned to both Estefani and Nalin.

    - Points: 10 hours

  - User Story 2

    - As a developer, I would like to understand the context of our application and learn about Metatrader, Forex, and other trading tools and applications as it relates to our project.

    - Initially assigned to both Estefani and Nalin.

    - Points: 20 hours

  - User Story 3

    - As a developer, I would like to be able to run EForT in my local environment so that I can debug my future changes.

    - Initially assigned to both Estefani and Nalin.

    - Points: 5 hours

  - User Story 4

    - As a developer, I would like to get Azure Devops and Github credentials so that I can view and push the code.

    - Initially assigned to both Estefani and Nalin.

    - Points: 5 hours

- List of Rejected User Stories:

  - No user stories were rejected.

SP20 Team25 Sprint 2 Review 2/7/2020 1:30pm - 2:30pm

- Estefani Arroyo, Nalin Suri

- List of Approved User Stories:

  - User Story 1

    - As a developer, I would like to test existing functionalities claimed to be done by the previous team in the development environment, so that I can deliver a prioritized list of stories by the end of the sprint

    - Initially assigned to both Estefani and Nalin.

    - Points: 30 hours

  - User Story 2

    - As a developer, I would like to create user stories addressing the wishlist and shortcomings of the previous team, so that I can have my product backlog defined.

    - Initially assigned to Estefani and Nalin.

    - Points: 5 hours

  - User Story 3

    - As a developer, I would like to review the product backlog from the previous team, so that we remove any redundant stories and capture any bugs that were not recorded.

    - Initially assigned to Estefani and Nalin.

    - Points: 5 hours

- List of Rejected User Stories:

  - No user stories were rejected.

SP20 Team25 Sprint 3 Review 2/28/2020 2:30pm - 3:30pm

- Estefani Arroyo, Nalin Suri

- List of Approved User Stories:

  - User Story 1

    - As a developer, I would like to populate the FOREX.AccountEquity table with dummy data, so that I can see if the graph appears in the trader home view

    - Initially assigned to both Estefani and Nalin.

    - Points: 10 hours

  - User Story 2

    - As a developer, I would like to work on finding any bugs and document our error handling process, so that I can have a list of potential future stories to work on.

    - Initially assigned to Estefani and Nalin.

    - Points: 20 hours

  - User Story 3

    - As a developer, I would like to test existing functionalities claimed to be done by the previous team in the development environment, so that I can deliver a prioritized list of stories by the end of the sprint.

    - Initially assigned to Estefani and Nalin.

    - Points: 10 hours

- List of Rejected User Stories:

  - No user stories were rejected.

SP20 Team25 Sprint 4 Review 3/15/2020 9:30am - 10:30am

- Estefani Arroyo, Nalin Suri

- List of Approved User Stories:

  - User Story 1

    - As a developer, I would like to remove the TraderController TimeFrames caching and AccountEquity union so that the chart can appear properly on the trader home page.

    - Initially assigned to Nalin.

    - Points: 2 points

  - User Story 2

    - As a developer, I would like to use the Forex login id for the GetAccountEquity function, so that I can fetch the appropriate account equity information related to Forex account.

    - Initially assigned to Nalin.

    - Points: 2 points

  - User Story 3

    - As a trader, I would like to see accurate data after deletion on the account equity chart so that I can make more informed Forex decisions.

    - Initially assigned to Nalin.

    - Points: 5 points

  - User Story 4

    - As a trader, I would like to view my account equity data using different time frames on the chart so that I can visualize the context of long term and short term swings (timeframe toggling).

    - Initially assigned to Estefani.

    - Points: 3 points

  - User Story 5

    - As a trader, I would like to navigate between each forex chart made from fake data (CandleStick, bar, line), so that I can view/analyze the data in various formats (line chart debugging).

    - Initially assigned to Estefani and Nalin.

    - Points: 13 points

  - User Story 6

    - As a trader, I would like to know if I have toggled the moving average as an additional viewing feature, so that I can make sure that I have selected that button.

    - Initially assigned to Nalin.

    - Points: 2 points

  - User Story 7

    - As a trader, I would like to know if I have toggled the volume as an additional viewing feature, so that I can make sure that I have selected that button.

    - Initially assigned to Nalin.

    - Points: 2 points

  - User Story 8

    - As a trader, I would like to know if I have toggled the crosshair as an additional viewing feature, so that I can make sure that I have selected that button.

    - Initially assigned to Nalin.

    - Points: 2 points

  - User Story 9

    - As a trader, I would like to be able to share my account equity chart through email, so that I can get feedback from others.

    - Initially assigned to Estefani.

    - Points: 8 points

- List of Rejected User Stories:

  - No user stories were rejected.

SP20 Team25 Sprint 5 Review 3/29/2020 2:30pm - 3:30pm

- Estefani Arroyo, Nalin Suri

- List of Approved User Stories:

  - User Story 1:

    - As a trader, I would like to know which buttons are toggled on the trader home page, so that I can know what data is being presented to me.

    - Initially assigned to Nalin

    - Points: 3

  - User Story 2:

    - As a trader, I would like to be able to save and load graph templates, so that I can see my data in the format I would like.

    - Initially assigned to Nalin

    - Points: 8

  - User Story 3:

    - As a developer, I would like to coordinate with the rest of the EForT teams to update the database via the Entity Framework, so that the team can continue making changes to entity schemas going forward.

    - Initially assigned to Nalin

    - Points: 5

  - User Story 7:

    - As a developer, I would like to update the team wiki, so that our semester's findings can be documented for future team members.

    - Initially assigned to Nalin and Estefani

    - Points: 3

- List of Rejected User Stories:

  - User Story 4:

    - As a trader, I would like to save my settings implicitly when I navigate away from the graph homepage, or toggle an item so that I can stay in the same timeframe.

    - Initially assigned to Estefani

    - Points: 5 points

  - User Story 5:

    - As a trader, I would like to connect my MetaTrader Account, so that I am able to populate real data to visualize the Account Equity graph.

    - Initially assigned to Estefani

    - Points: 5

  - User Story 6:

    - As a user, I would like to see the balance of my account(s) so that I visualize any information regarding the balance.

    - Initially assigned to Estefani

    - Points: 5

SP20 Team25 Sprint 6 Review 4/12/2020 2:30pm - 3:30pm

- Estefani Arroyo, Nalin Suri

- List of Approved User Stories:

  - User Story 1:

    - As a trader, I would like to save my settings implicitly when I navigate away from the graph homepage, or toggle an item so that I can stay in the same timeframe.

    - Initially assigned to Nalin

    - Points: 5

  - User Story 3:

    - As a user, I would like to see the balance of my account(s) so that I visualize any information regarding the balance.

    - Initially assigned to Estefani

    - Points:  5

  - User Story 4:

    - As a trader, I would like to see my button toggle state be consistent with the settings I have applied through the settings dropdown, so that I am not confused by which settings are applied or not.

    - Initially assigned to Nalin

    - Points: 5

  - User Story 5:

    - As a trader, I would like to have my saved template include the time frame I am viewing, so that the template loads all settings in my view.

    - Initially assigned to Nalin

    - Points: 5

  - User Story 6:

    - As a developer, I would like to collaborate with EFWE on the Forex validation to eventually populate the Account Equity graph with real data.

    - Initially assigned to Estefani

    - Points: 5

  - User Story 7:

    - As a developer, I would like to look into using database migrations to load stored procedures into my database, so that new developers do not have to manually run the SQL query in order to load them.

    - Initially assigned to Nalin

  - User Story 8:

    - As a trader, I would like to know whether there is any equity data for my forex account by seeing a “No Data Available” message rather than a blank screen, so that I know the website has loaded properly.

    - Initially assigned to Nalin

- List of Rejected User Stories:

  - User Story 2:

    - As a trader, I would like to connect my MetaTrader Account, so that I am able to populate real data to visualize the Account Equity graph.

    - Initially assigned to Estefani

    - Points: 8

SP20 Team25 Sprint 7 Review 4/24/2020 2:30pm - 3:30pm

- Estefani Arroyo, Nalin Suri

- List of Approved User Stories:

  - User Story 1:

    - As a student, I would like to create a README.txt and User Manual for our project submission, so that I can meet the submission guidelines.

    - Initially assigned to both

  - User Story 2:

    - As a student, I would like to create a final project documentation,  so that I can document all of the work done in sprints to complete the final project.

    - Initially assigned to both

  - User Story 3:

    - As a student, I would like to work on the team’s wiki so that our documentation can be presented in a single, accessible place.

    - Initially assigned to both

  - User Story 4:

    - As a student, I would like to create a final presentation, so that I am able to showcase my final project.

    - Initially assigned to both

  - User Story 5:

    - As a student, I would like to work on my final poster, so that I can showcase my semester’s work.

    - Initially assigned to both

  - User Story 6:

    - As a developer, I would like to create an intro video about the EForT project, so that future team members understand the context of what they will be working on.

    - Initially assigned to both

  - User Story 7:

    - As a developer, I would like to create a video on the user guide, so that future teams are able to understand how to run the project.

    - Initially assigned to both

  - User Story 8:

    - As a developer, I would like to create a video on the development environment installation, so that future teams are able to get started developing quickly.

    - Initially assigned to both

  - User Story 9:

    - As a developer, I would like to create a video on shortcomings and wishlist, so that future teams are able to know what features to work on and improve.

    - Initially assigned to both

- List of Rejected User Stories:

## 6.4 Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

# EForT-EFVT Spring 2020 Senior Project Wiki Page

This wiki page includes information on the branching strategy, environment setup and the purpose of the EFVT team.

https://dev.azure.com/SP20-EForT-EFVT/SP20-EForT-EFVT/_wiki/wikis/SP20-EForT-EFVT.wiki/1/Get-to-Know-Us

# EForT-EFVT Spring 2020 Senior Project Videos

# Videos Playlist

https://www.youtube.com/playlist?list=PLG3lylzOg8FiQAAtNcI_5KzZ1docsV1eD

## FIU SCIS-Spring-2020-EForT-EFVT-IntroVideo

https://youtu.be/yTG1-9xDqzk

## FIU SCIS-Spring-2020-EForT-EFVT-UserGuide

https://youtu.be/IPgnyeL5YaY

## FIU SCIS-Spring-2020-EForT-EFVT-Installation/MaintenanceGuide

https://youtu.be/wFHgEr2Amtw

## FIU SCIS-Spring-2020-EForT-EFVT-Shortcomings/Wishlist

https://youtu.be/ybz5af6FFaU

EForT-EFVT User Guide

Roles:

  - As a user without an account

    - Open an account

    - Learn about Forex trading concepts

  - Trader (Username: trader Password:efort1234)

    - Add Forex accounts

    - Look at their Account Equity and Balance

      - What are equities and balance?

      - Moving average, volume, expo moving average, timeframe

    - Edit profile

    - Share your performance

    - Manage templates

    - Change chart settings

  - Administrator (Username: administrator Password:efort1234)

    - View edit and impersonate users

    - View edit and add VPS

    - Change EforT app settings

# EForT-EFVT Setup Guide

## Senior Project Spring 2020 - Team 25 EForT EFVT

Estefani Arroyo - earro017@fiu.edu

Nalin Suri - nsuri001@fiu.edu

## Environment Tools to Install

- Use Windows Remote Desktop

- Chocolatey - https://chocolatey.org/install

- Redis - https://chocolatey.org/packages/redis-64/2.8.4: choco install redis-64

- Git - https://chocolatey.org/packages/git: choco install git

- SQL Server 2019 (Developer) - https://www.microsoft.com/en-us/sql-server/sql-server-downloads

- SSMS - https://docs.microsoft.com/en-us/sql/ssms/download-sql-server-management-studio-ssms?view=sql-server-ver15

- Postman - https://www.postman.com/downloads/

- VS Community 2017 - https://visualstudio.microsoft.com/vs/older-downloads/

- Dotnet Core 2.2.0 - https://dotnet.microsoft.com/download/dotnet-core/2.2

- Metatrader 5 - https://www.metatrader5.com/en

## Repos to Clone Source Code Under C: drive

- EForT-Forex-Data-Folder-MQL5 https://github.com/FloridaInternationalUniversity/EForT-Forex-Data-Folder-MQL5

- EForT-VPS-Web-API https://github.com/FloridaInternationalUniversity/EForT-VPS-Web-API

- EForT-Web-App-and-Web-API https://github.com/FloridaInternationalUniversity/EForT-Web-App-and-Web-API

## Data Migration to Run Locally

#### Steps

- Appropriate WebAPI and DataAccess projects set in Package Manager

- Change appsettings.json

  - WebAPI

  - EForT

- Startup File removing Stripe stuff

- Open up SSMS and connect using your local PC name (i.e. SSP62)

- Update-Database

#### Troubleshooting

- If facing a BUILD FAILED error delete Assembly files from with Solution Explorer and redo steps 1 - 5.

- If facing an *deps.json not found error and on SCIS Windows VM, make sure repos not cloned under \\buffalodrive. Move repo to directory under C: drive

- If facing a SQL Exception for missing tables, switch to develop branch, delete the database from SSMS, and redo steps 1 - 5.

- “The package is missing the required nuspec file” https://docs.microsoft.com/en-us/nuget/reference/errors-and-warnings/nu5037

## Start Up Project Locally

- Start redis-server and redis-cli (redis-cli -h localhost)

- Start Efort-VPS project

- Set startup projects in EFort-Web-App-and-Web-API project and then start

  - Set them to WebAPI and Efort

- Link Forex Accounts as shown in video

- Go into SSMS and run the scripts to populate the AccountEquity and Balance tables

- Reload website and graph should be populated w/ data

## Links to other useful resources

- https://www.youtube.com/playlist?list=PLG3lylzOg8FgqkzPt-PYpUGZFIpwu7MWx

- https://www.youtube.com/watch?v=w4dk9yejf1w

EForT-EFVT Wishlist/Shortcomings

Shortcomings:

  - User Story 1:

    - As a trader, I would like to connect my MetaTrader Account, so that I am able to populate real data to visualize the Account Equity graph.

Wishlist:

  - User Story 2:

    - As a developer, I would like to look into the TraderController TimeFrames method session caching, so that I do not have to fetch data from the database every time. (enhancing code performance)

  - User Story 3:

    - As a trader, I would like to visualize the MACD on my graph, so that I have another indicator to help improve my decision-making.

  - User Story 4:

    - As a developer, I would like to research other frontend frameworks/libraries to use and run a cost/benefit analysis on the code maintainability for future development.

  - User Story 5:

    - As a developer, I would like to investigate containerizing (Docker) the Visual Studio projects so that developers are not required solely to have a Windows machine and ensure that the database stays synced across all dev environments.

# 7. References

[1] Short Forex Trading Videos: What is your Equity?: FXTM Global. (n.d.). Retrieved from https://www.forextime.com/education/forex-videos/what-is-equity

[2] BabyPips.com. (2019, February 22). What is Equity? Retrieved from https://www.babypips.com/learn/forex/what-is-equity

[3] Short Forex Trading Videos: What is your Balance?: FXTM Global. (n.d.). Retrieved from https://www.forextime.com/education/forex-videos/what-is-your-balance

[4] Hayes, A. (2020, April 20). Exponential Moving Average (EMA). Retrieved from https://www.investopedia.com/terms/e/ema.asp

[5] Hayes, A. (2020, March 31). Moving Average (MA) Definition. Retrieved from https://www.investopedia.com/terms/m/movingaverage.asp

[6] Development of applications in MetaQuotes Language 5 (MQL5). (n.d.). Retrieved from https://www.metatrader5.com/en/automated-trading/mql5

[7] Kimura, H., Akande, & Kevin. (2020, February 21). What is Volume in Forex Trading? " Trading Heroes. Retrieved from https://www.tradingheroes.com/forex-trading-volume/