Project Kickoff Meeting

SP20 Team25 Kickoff 1/14/2019 10am - 11am

- Estefani Arroyo, Nalin Suri

- Project Goals:

  - Goal 1 - Create a full-fledged solution for the data visualization and reporting on EForT

- Project Scope:

  - Use CanvasJS to create data visualizations for the trading application

  - Every visual must be dynamic and responsive

  - Refine and complete existing EPIC stories from previous iterations of the project

- Sprint 1 User Stories (40 hours):

  - User Story 1

    - As a developer, I would like to get my development environment setup so that I can contribute code in the future.

    - Initially assigned to both Estefani and Nalin.

    - Points: 10 hours

  - User Story 2

    - As a developer, I would like to understand the context of our application and learn about Metatrader, Forex, and other trading tools and applications as it relates to our project.

    - Initially assigned to both Estefani and Nalin.

    - Points: 20 hours

  - User Story 3

    - As a developer, I would like to be able to run EForT in my local environment so that I can debug my future changes.

    - Initially assigned to both Estefani and Nalin.

    - Points: 5 hours

  - User Story 4

    - As a developer, I would like to get Azure Devops and Github credentials so that I can view and push the code.

    - Initially assigned to both Estefani and Nalin.

    - Points: 5 hours

- Summary

  - We discussed the role of our team as developing and maintaining a data visualization for the EForT application. Our goal for this sprint is to mainly get acquainted with the project environment and have a grasp of what it takes to hit the ground running during sprint 2.

Questions:

Project Description

- Difference between EFVT, EFWA, EFWE, etc.?

- https://seniorproject.cis.fiu.edu/seniorprojects/efort-efvt/

- Who should we be collaborating with among other teams (if any)?

  - Anything related to data visualization is our responsibility. One repo on Github that is shared with EFWA and EFWE.

- Do we need our own metatrader account? What are creds for already created accounts? Do they have data?

  - Ask Yolanda for access to accounts for both metatrader and efort

- What is metatrader?

- Should we know or research any business knowledge before starting this project?

  - Use a user story to learn about forex and how it works

  - Download MT5 on windows VM given by prof

  - Remind him before Feb. 14th to keep using it

  - MT5, metatrader 5

Logistics

- Where is the code? On github? How can we access?

  - Send a note on the on teams for access to the code w/ our FIU email

  - https://sp-jira.cis.fiu.edu:8453/display/EFRT19SP/EFRT+Project

    - Branching strategy

    - Architecture

- How often should we update code on github?

  - “Strict guidelines” created by Yolanda.

  - Send him his TODOs on teams telling to add on github and also documentation on how to use the repository and how to merge and branch

- Process for pushing code to prod?

  - Info will be in team docs

- Do sprint ceremonies need to be posted in Team? Or just stored in Drive? What about daily standups? In the chat with the whole class? Or our smaller chat?

- Who will be creating the user stories?

- What is the role of our mentor?

- Can we use other technologies in the project?

- Will project environment setup and diving in the code be a user story/can it be included in standup entry?

- What are his expectations?

  - EFWE Fall 2019 had most knowledge about project -> Look at their docs

  - EFWA Summer 2019 trust their work and understanding of project

  - EFVT Summer 2019, EFWA Spring 2019

Observations:

Observations about what I noticed from product or video:

- Time range label does not seem apparent without background knowledge. Maybe they are terms that forex traders see day to day

- Any FAQ for users?

- Can watching tutorial videos/getting up to date with framework be included as part of sprint/standup?

Availability

Nalin availability this semester:

MW 12:30pm - 4:30pm 8 hours total

F 12:30pm - 2:30pm 2 hours total

TR 10:00am - 3:00pm 10 hours total

Grand total of 20 hours per week

Estefani availability this semester:

M-R 1PM - 6PM

Grand total of 20 hours per week.

Resources

http://srproj-efort.cis.fiu.edu/efort

Visual Studio Enterprise with FIU credentials

Microsoft SQL Server

SQL Server Management Studio

canvasJS script is embedded in html - candlestick graph

Postman

Read up on C# Entities

Service, Repository Design Pattern

[10:28 AM] Masoud Sadjadi

https://sp-jira.cis.fiu.edu:8453/display/EFRT19SP/EFRT+Project

​

[10:30 AM] Masoud Sadjadi

https://sp-jira.cis.fiu.edu:8453/display/EFRT19SP/Branching+Strategy

​

[10:31 AM] Masoud Sadjadi

https://sp-jira.cis.fiu.edu:8453/display/EFRT19SP/EForT+Architecture

​

[10:31 AM] Masoud Sadjadi

https://sp-jira.cis.fiu.edu:8453/display/EFWA19SU/2019+Summer+EFWA+Team

- Get access to devops organization, need to be added as member to see all user stories, etc.

- EFort username and pwd: administrator efort1234

- All data is linked to trader account

----------------------------------------------------------------------------

Shortcomings Video mentions

Balance Graph vs Equity Graph -> api supports this, frontend just needs to display it

Code performance cleanup

Graph losing its parameters after an edit or change

----------------------------------------------------------------------------