SP20 Team25 Retrospective 1/24/2020 2:30pm 3:30pm

- Estefani Arroyo, Nalin Suri, Masoud Sadjadi

- Team Performance:

  - Estefani Arroyo

    - What went right?

      - I was able to finish all of the assigned user stories for the first sprint.

      - Was able to setup environment w/ all technologies to run project

      - Properly set up the data migration into SQL Server Management Studio

      - Both VPS and Web-API are running locally

      - Got a better understanding of the project

    - What went wrong?

      - Permission issues with the assigned VM Windows Machine

      - Build errors with local Virtual Box VM

      - The setup took a very long time and required a lot of error handling

  - Nalin Suri

    - What went right?

      - I was able to finish all of the assigned user stories for the first sprint.

      - I was able to download all of the development tools.

      - I was able to get the project running locally.

      - I began to have a better understanding about the context of this project and its architecture from the meeting with Giuliana and other team members.

    - What went wrong?

      - Loads of VM issues, both in local VM and with the VM provided by SCIS. This took up a sizable chunk of time.

- Product Evaluation: (Pending)

  - Masoud Sadjadi

    - What was created right?

    - What was created wrong?

36 hours working together

7 times in person

9 days scrum meeting

9 days - meeting minutes

9 days -

40 points