SP20 Team25 Review 1/26/2020 1:30pm - 2:30pm

- Estefani Arroyo, Nalin Suri

- List of Approved User Stories:

  - User Story 1

    - As a developer, I would like to get my development environment setup so that I can contribute code in the future.

    - Initially assigned to both Estefani and Nalin.

    - Points: 10 hours

  - User Story 2

    - As a developer, I would like to understand the context of our application and learn about Metatrader, Forex, and other trading tools and applications as it relates to our project.

    - Initially assigned to both Estefani and Nalin.

    - Points: 20 hours

  - User Story 3

    - As a developer, I would like to be able to run EForT in my local environment so that I can debug my future changes.

    - Initially assigned to both Estefani and Nalin.

    - Points: 5 hours

  - User Story 4

    - As a developer, I would like to get Azure Devops and Github credentials so that I can view and push the code.

    - Initially assigned to both Estefani and Nalin.

    - Points: 5 hours

- List of Rejected User Stories:

  - No user stories were rejected.