SP20 Team40 Grooming 1/20/2020 7pm 7:50pm

- Estefani Arroyo, Nalin Suri, Masoud Sadjadi

- Prioritized Product Backlog:

  - User Story 1

    - As a developer, I would like to understand the context of our application and learn about Metatrader, Forex, and other trading tools and applications as it relates to our project.

    - Initially assigned to both Estefani and Nalin.

  - User Story 2

    - As a developer, I would like to get Azure Devops and Github credentials so that I can view and push the code.

    - Initially assigned to both Estefani and Nalin.

  - User Story 3

    - As a developer, I would like to get my development environment setup so that I can contribute code in the future.

    - Initially assigned to both Estefani and Nalin.

  - User Story 4

    - As a developer, I would like to be able to run EForT in my local environment so that I can debug my future changes.

    - Initially assigned to both Estefani and Nalin.

- Summary of other stuff discussed:

  - We are hoping by the end of sprint 2 to be done with any bugs/code reviews and have good knowledge and understanding of what is going on

  - By Sprint 2, we should be working on any additional features and coming up with new stories based on the Fall 2019 Wishlist.

    - Don’t have to deal with fake data, should be able to use real Metatrader data

  - By Sunday, we will be submitting a video going over what we accomplished in Sprint 1 and include the sprint retrospective

- Status updates:

  - Facing Windows RDP connection issues with SCIS provisioned VMs → Recently found https://towardsdatascience.com/how-to-install-a-free-windows-virtual-machine-on-your-mac-bf7cbc05888e and https://developer.microsoft.com/en-us/windows/downloads/virtual-machines

  - Spent time learning about Forex, EForT, and C#

  - Starting development environment setup

Highest to lowest

Catching up, learning tools and setting up dev env

Testing existing features, bugs that exist

Wishlist/new features

Hoping by end of sprint 2 be done with bugs and have good knowledge of what is going on and moving to new features.

EFWE team help setup data collection -> or youtube video