SP20 Team25 Planning 1/13/2020 1:30pm - 2:30pm

- Estefani Arroyo, Nalin Suri

- Sprint Goals:

  - Goal 1: Assuring the development environment is fully functional and aware of all working + non-working features of the project

  - Goal 2: Deliver a prioritized list of user stories and bugs to be worked on for the remainder of the semester

- Sprint User Stories:

  - User Story 1

    - As a developer, I would like to test existing functionalities claimed to be done by the previous team in the development environment, so that I can deliver a prioritized list of stories by the end of the sprint

    - Initially assigned to both Estefani and Nalin.

    - Points: 30 hours

  - User Story 2

    - As a developer, I would like to create user stories addressing the wishlist and shortcomings of the previous team, so that I can have my product backlog defined.

    - Initially assigned to Estefani and Nalin.

    - Points: 5 hours

  - User Story 3

    - As a developer, I would like to review the product backlog from the previous team, so that we remove any redundant stories and capture any bugs that were not recorded.

    - Initially assigned to Estefani and Nalin.

    - Points: 5 hours