SP20 Team25 Sprint 2 Retrospective 2/7/2020 2:30pm 3:30pm

- Estefani Arroyo, Nalin Suri, Masoud Sadjadi

- Team Performance:

  - Estefani Arroyo

    - What went right?

      - Was able to setup environment w/ all technologies to run project

      - Switched over the FIU VM and met w/ the IT Department for help setting that up

      - Met w/ EFWA and EFWE to collaborate on working through some of the errors we had initially

      - Wrote an installation guide and recorded an accompanying video about how to run the project locally for future teams

      - Properly set up the data migration into SQL Server Management Studio

      - Both VPS and Web-API are running locally

      - Worked well w/ teammate to troubleshoot many of our issues

    - What went wrong?

      - We had a corrupted database migration which led to missing tables and SQL Exceptions

      - Were using a temporary VM and so had to switch over to the Remote Desktop provided by FIU

      - Had issues setting that up b/c of a large user profile

      - Build errors with VM had to continue troubleshooting and documenting unknown several unknown errors

      - The setup took a very long time and required a lot of error handling

  - Nalin Suri

    - What went right?

      - Was finally able to setup my Windows VM provisioned by the school, and worked through the problems I was facing with FIU Technical support.

      - Collaborated with other teams working on the EForT project to both receive and give technical (and emotional) help

      - Communication between my Senior Project partner and I was great!

      - Used the issues we were facing to take the opportunity to document and record our environment setup for future students.

      - We think we worked through the issues we faced this sprint regarding the data migration

    - What went wrong?

      - Faced a bunch of issues setting up the VM provisioned by SCIS. This took up a sizable chunk of time.

      - Unable to test the previous semester’s work up until now because of the setup issues.

      - Realized our VirtualBox VM was not renewable and would require another iteration of setup if we continued using that

- Product Evaluation: (Pending)

  - Masoud Sadjadi

    - What was created right?

    - What was created wrong?