SP20 Team40 Grooming 2/4/2020 10am 10:15am

- Estefani Arroyo, Nalin Suri, Masoud Sadjadi

- Prioritized Product Backlog:

  - User Story 1

    - As a developer, I would like to test existing functionalities claimed to be done by the previous team in the development environment, so that I can deliver a prioritized list of stories by the end of the sprint

    - Initially assigned to both Estefani and Nalin.

  - User Story 2

    - As a developer, I would like to create user stories addressing the wishlist and shortcomings of the previous team, so that I can have my product backlog defined.

    - Initially assigned to both Estefani and Nalin.

  - User Story 3

    - As a developer, I would like to review the product backlog from the previous team, so that we remove any redundant stories and capture any bugs that were not recorded.

    - Initially assigned to both Estefani and Nalin.

- Summary of other stuff discussed:

  - Would like to have had tested all the previous semester’s work but due to setup issues, were unable to. Product owner would like to either schedule another backlog grooming meeting, or attend our sprint kickoff for the next sprint.

- Status updates:

  - Setup Windows VM provisioned by SCIS with necessary tools, still have trouble getting data migrations issue fixed. Update: should be fixed, but tables for Account Equity are empty