SP20 Team25 Standup 2/10/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 2 hours)

  - Sprint Review & Sprint Retro

- Today: (planning for 5 hours)

  - View videos provided by professor to get issues resolved

  - Continue trying to figure out how to add local forex data into DB

  - Test items claimed to be completed by previous team

- Hurdles:

  - None

SP20 Team25 Standup 2/11/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 5 hours)

  - Watch videos by Rosamaria to make sure dev env is caught up

  - Come up with items/findings/questions to bring up to professor for this sprint

- Today: (planning for 5 hours)

  - Make video about items/findings/questions for professor

  - Continue trying to figure out how to add local forex data into DB

  - Test items claimed to be completed by previous team

- Hurdles:

  - None

SP20 Team25 Standup 2/12/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 4 hours)

  - Made video about items/findings/questions for professor

  - Figured out how to add fake local forex data to DB

- Today: (planning for 5 hours)

  - Sprint planning stuff

  - Add fake data to account equity table to be able to start testing items claimed to be done by previous team

  - Start testing items claimed to be completed by previous team

  - If I get the chance, test start terminal on staging server

- Hurdles:

  - None

SP20 Team25 Standup 2/13/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 5 hours)

  - Sprint planning

  - Added fake data to account equity table

  - Checked to see if visualization showed up, it did not…

- Today: (planning for 4 hours)

  - Figure out how to get the chart to show up, watch videos and go through code for this

- Hurdles:

  - Visualization chart does not show up in efort even though the table has data populated

SP20 Team25 Standup 2/14/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 4 hours)

  - Look into database schema a bit to see how account equity was tied to a forex account

  - Trying to look into how to get chart to show up

- Today: (planning for 5 hours)

  - Figure out how to get the chart to show up, watch videos and go through code for this

- Hurdles:

  - Visualization chart does not show up in efort even though the table has data populated

SP20 Team25 Standup 2/17/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 5 hours)

  - Met with Yolanda

  - Got the chart to show up with fake data

- Today: (planning for 5 hours)

  - Test items from previous semester

  - Schedule backlog meeting with professor

- Hurdles:

  - None

SP20 Team25 Standup 2/18/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 3 hours)

  - Start testing items on chart

  - Create video for professor on findings related to chart

- Today: (planning for 4 hours)

  - Continue testing items claimed to be done by previous team

- Hurdles:

  - Some features on the chart don’t work as expected, need to document this

SP20 Team25 Standup 2/19/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 3 hours)

  - Continue testing items on chart

- Today: (planning for 5 hours)

  - Figuring out get account equity flow

  - Asking questions about certain code choices in implementation

  - Continue testing items claimed to be done by previous team

- Hurdles:

  - None

SP20 Team25 Standup 2/20/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 7 hours)

  - Debugging the account equity cache code and lookup code

  - Finished testing items on chart

  - Create video for professor on tested items

  - Figured out how account equity chart is created

- Today: (planning for 4 hours)

  - Update Azure DevOps with findings from testing

  - Backlog grooming meeting

  - Dig deeper into trader home page cshtml code to get a better understanding of it

- Hurdles:

  - None

SP20 Team25 Standup 2/21/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 4 hours)

  - Finalized some testing

  - Updated Azure Devops with stories

  - Completed backlog grooming meeting

- Today: (planning for 4 hours)

  - Trying to understand the code related to the trader homepage

  - Researching CanvasJS

- Hurdles:

  - None

______________________________________________________________________________________

SP20 Team25 Standup 2/10/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 5 hours)

  - Sprint Review & Sprint Retro

  - Met w/ Yolanda to try to understand how to populate database with data for charts under trader

  - Attempted to add the local server through VPS management

- Today: (planning for 5 hours)

  - View videos provided by professor to get issues resolved

  - Continue trying to figure out how to add local forex data into DB

  - Test items claimed to be completed by previous team

- Hurdles:

  - None

SP20 Team25 Standup 2/12/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

  - Coordinated a time meet with Yolanda

  - Recorded a status update video

  - Did some trouble shooting

- Today: (planning for 5 hours)

  - Worked on Sprint Planning items

  - Start working on getting the fake data to populate the graph locally

- Hurdles:

  - None

SP20 Team25 Standup 2/13/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

  - Worked on sprint planning

  - Inserted data into account equity table

  - Watch additional videos

  - Emailed Giulanna to see if she would be able to meet and discuss some of the features from the previous semester

- Today: (planning for 5 hours)

  - Understand how graph should be populated in the trader view table

  - Watch previous semester

  - Account might need to be validated → Could be the reason why

- Hurdles:

  - Graph is currently not showing up on the website, not sure why that is happening

SP20 Team25 Standup 2/17/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

  - Met w/ Yolanda to try to fix the issues with populating data on the graph

  - Talked about features we could potentially integrate in our sprints

- Today: (planning for 5 hours)

  - Test the stories from the previous semester

  - Document any issues with them

  - Report any bugs that we can use as stories

- Hurdles:

  - None so far

SP20 Team25 Standup 2/18/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 2 hours)

  - Continued working through the stories claiming to be done by the previous semester

- Today: (planning for 4 hours)

  - Test the stories from the previous semester

  - Document any issues with them

  - Report any bugs that we can use as stories

- Hurdles:

  - None so far

SP20 Team25 Standup 2/19/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

  - Continued working through the stories claiming to be done by the previous semester

- Today: (planning for 4 hours)

  - Continue testing the stories from the previous semester

  - Continue documenting any issues with them

  - Continue reporting any bugs that we can use as stories

- Hurdles:

  - None so far

SP20 Team25 Standup 2/20/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

  - Continued testing the stories from the previous semester

  - Continued documenting any issues with them

  - Continued reporting any bugs that we can use as stories

- Today: (planning for 4 hours)

  - Finalized some testing

  - Updated Azure Devops with stories

  - Completed backlog grooming meeting

- Hurdles:

  - None so far

SP20 Team25 Standup 2/21/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

  - Finalized some testing

  - Updated Azure Devops with stories

  - Completed backlog grooming meeting

- Today: (planning for 4 hours)

  - Trying to understand the code as it relates to the database

  - Researching CanvasJS

- Hurdles:

  - None so far