SP20 Team25 Planning 3/2/2020 9pm - 10pm

- Estefani Arroyo, Nalin Suri

- Sprint Goals:

  - Goal 1: Get fully familiar with the behavior of MetaTrader 5

  - Goal 2: Become fully aware of the status of all features claiming to be completed by the previous semester

- Sprint User Stories:

  - User Story 1

    - As a developer, I would like to remove the TraderController TimeFrames caching and AccountEquity union so that the chart can appear properly on the trader home page.

    - Initially assigned to Nalin.

    - Points: 2 points

  - User Story 2

    - As a developer, I would like to use the Forex login id for the GetAccountEquity function, so that I can fetch the appropriate account equity information related to forex account.

    - Initially assigned to Nalin.

    - Points: 2 points

  - User Story 3

    - As a trader, I would like to see accurate data after deletion on the account equity chart so that I can make more informed Forex decisions.

    - Initially assigned to Nalin.

    - Points: 5 points

  - User Story 4

    - As a trader, I would like to view my account equity data using different time frames on the chart so that I can visualize the context of long term and short term swings (timeframe toggling).

    - Initially assigned to Estefani.

    - Points: 3 points

  - User Story 5

    - As a trader, I would like to navigate between each forex chart made from fake data (CandleStick, bar, line), so that I can view/analyze the data in various formats (line chart debugging).

    - Initially assigned to Estefani and Nalin.

    - Points: 13 points

  - User Story 6

    - As a trader, I would like to know if I have toggled the moving average as an additional viewing feature, so that I can make sure that I have selected that button.

    - Initially assigned to Nalin.

    - Points: 2 points

  - User Story 7

    - As a trader, I would like to know if I have toggled the volume as an additional viewing feature, so that I can make sure that I have selected that button.

    - Initially assigned to Nalin.

    - Points: 2 points

  - User Story 8

    - As a trader, I would like to know if I have toggled the crosshair as an additional viewing feature, so that I can make sure that I have selected that button.

    - Initially assigned to Nalin.

    - Points: 2 points

  - User Story 9

    - As a trader, I would like to be able to share my account equity chart through email, so that I can get feedback from others.

    - Initially assigned to Estefani.

    - Points: 8 points