SP20 Team25 Grooming 3/12/2020 5pm 6pm

- Estefani Arroyo, Nalin Suri, Masoud Sadjadi

- Prioritized Product Backlog:

  - User Story 1: Fix graph defaulting to the hour, even when previously zoomed in

    - Initially assigned to Estefani.

  - User Story 2: Code cleanup and performance improvements

    - Initially assigned to Nalin

  - User Story 3: Few bugs in LogAccountEquity function of AccountEquityRepository

    - Initially assigned to Estefani and Nalin

  - User Story 4: Graph zoom in and out

    - Initially assigned to Estefani and Nalin

  - User Story 5: User should be able to modify the graph template

    - Initially assigned to Estefani and Nalin

  - User Story 6: Implement the Balance Graph under the Equity Graph

    - Initially assigned to Estefani and Nalin

  - User Story 7: Make web api function to Log Account Equity from MT5/Add Equity data to Database

    - Initially assigned to Estefani and Nalin

- Summary of other stuff discussed:

  - Wrote a short description of our project

  - Purpose of the next sprint should be to continue identifying bugs in the product related to visualization and work on the shortcomings and wishlist of the previous semester as per the product owner/professor

- Status updates:

  - Bugs that we found to fix are either closed or in progress. The sprint seems healthy