SP20 Team25 Standup 3/2/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 5 hours)

  - Sprint Review & Sprint Retro

  - Met with professor over the break to discuss updates

- Today: (planning for 5 hours)

  - Sprint planning

  - Start working on the stories for this sprint once we decide what to work on

- Hurdles:

  - None

SP20 Team25 Standup 3/3/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 5 hours)

  - Sprint Planning

  - Met with Estefani about some findings/questions she had

- Today: (planning for 5 hours)

  - Complete 1-2 user stories

- Hurdles:

  - None

SP20 Team25 Standup 3/4/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 5 hours)

  - Pushed out branch commenting out session caching for getaccountequity

  - Same branch contains code changes for using forex login id for getaccountequity

- Today: (planning for 5 hours)

  - Work on toggling user stories

- Hurdles:

  - None

SP20 Team25 Standup 3/5/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 4 hours)

  - Looked into user stories related to toggling features

- Today: (planning for 5 hours)

  - Continue work on toggling user stories

  - Create video to ask product owner question about findings on this

- Hurdles:

  - Need to ask product owner question about toggling features

SP20 Team25 Standup 3/6/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 5 hours)

  - Worked user stories related to toggling features

  - Created video for product owner on UX

- Today: (planning for 4 hours)

  - Hopefully wrap up user stories related to toggling

- Hurdles:

  - None

SP20 Team25 Standup 3/9/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 7 hours)

  - Worked user stories related to toggling EMA

- Today: (planning for 4 hours)

  - Test story related to toggling EMA

  - Figure out how to deal with IsDeleted column and deleted entities

- Hurdles:

  - None

SP20 Team25 Standup 3/10/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 4 hours)

  - Worked user stories related to toggling EMA -> need to fix bug

  - Found fix for wonky line chart

- Today: (planning for 4 hours)

  - Fix bug related to toggling EMA

  - Continue work on dealing with IsDeleted column and deleted entities

- Hurdles:

  - None

SP20 Team25 Standup 3/11/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 5 hours)

  - Met with teammate to show status of work

  - Created video for product owner

  - Worked on IsDeleted user story
Worked user stories related to toggling EMA -> need to fix bug

  - Found fix for wonky line chart

- Today: (planning for 3 hours)

  - Push code for IsDeleted

  - Continue on bug related to toggling EMA

- Hurdles:

  - None

SP20 Team25 Standup 3/12/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 4 hours)

  - Push branch for IsDeleted and also for toggling EMA

  - Test out bug fixes

- Today: (planning for 5 hours)

  - Backlog grooming meeting

  - Continue testing bug fixes

  - Try merging in changes

- Hurdles:

  - None

SP20 Team25 Standup 3/13/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 5 hours)

  - Backlog grooming meeting

  - Test changes

  - Try to figure out Database migrations

- Today: (planning for 5 hours)

  - Merge changes back to develop

  - Sprint review and retro

- Hurdles:

  - None

______________________________________________________________________________________

SP20 Team25 Standup 3/2/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 5 hours)

  - Sprint Review & Sprint Retro

  - Met w/ professor to give him updates on our progress and understanding of the project + discuss our goals for the rest of the semester

- Today: (planning for 5 hours)

  - Sprint Planning

  - Distribute the stories

  - Start working on our assigned stories

- Hurdles:

  - None

SP20 Team25 Standup 3/4/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 5 hours)

  - Start working on one user story and understanding some of the code

- Today: (planning for 5 hours)

  - Working on the time interval story

  - Debugging and commenting some of the code

- Hurdles:

  - None

SP20 Team25 Standup 3/5/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 3 hours)

  - Start working on one user story and understanding some of the code

  - Working on the time interval story

  - Debugging and commenting some of the code

- Today: (planning for 5 hours)

  - Continue working through stories for the time intervals

  - Making sure that it works the way it was intended to work

- Hurdles:

  - None

SP20 Team25 Standup 3/6/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 3 hours)

  - Continue working through stories for the time intervals

  - Making sure that it works the way it was intended to work

- Today: (planning for 5 hours)

  - Continue research canvas js

  - Testing out code that was written

- Hurdles:

  - None

SP20 Team25 Standup 3/9/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 3 hours)

  - Worked on fixing bug for the email sharing template

- Today: (planning for 5 hours)

  - Continued working on fixing the issue with sharing email

  - Commented code

  - Trying to figure out how to send emails from any user

  - Need to be able to toggle low access security on Google

- Hurdles:

  - None

SP20 Team25 Standup 3/10/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 3 hours)

  - Continued working on fixing the issue with sharing email

  - Commented code

  - Trying to figure out how to send emails from any user

  - Need to be able to toggle low access security on Google

- Today: (planning for 5 hours)

  - Working on the timeframes and updating the chart correctly

  - Working on editing the email form so that it only asks for the To email address

  - Scheduling Backlog grooming meeting

  - Update w/ teammate

- Hurdles:

  - None

SP20 Team25 Standup 3/11/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 5 hours)

  - Working on the timeframes and updating the chart correctly

  - Working on editing the email form so that it only asks for the To email address

  - Scheduling Backlog grooming meeting

  - Update w/ teammate

- Today: (planning for 5 hours)

  - Working on the correct update of the chart when you click on different times

  - Need to be able to save state

  - Understanding code for the front end in the Update Chart Function

  - Finished changes for the email and updated the form that is filled out

- Hurdles:

  - None

SP20 Team25 Standup 3/12/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 5 hours)

  - Working on the correct update of the chart when you click on different times

  - Need to be able to save state

  - Understanding code for the front end in the Update Chart Function

  - Finished changes for the email and update the form that is filled out

- Today: (planning for 5 hours)

  - Working on a bug related to the time change on the graph

  - Got the time change to work on for the time except for w1 and m1

- Hurdles:

  - None

SP20 Team25 Standup 3/13/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 7 hours)

  - Working on a bug related to the time change on the graph

  - Got the time change to work on for the time except for w1 and m1

- Today: (planning for 6 hours)

  - Worked w/ teammate on testing updates on the database

  - Added additional datapoints to test bug fixes for timeframes

  - Scheduling a meeting w/ mentor

  - Sprint review and retro

- Hurdles:

  - None

For this project, we extended on what was done last summer, which dealt with setting up the entire backend system and add front-and features to the website. EFVT team was the Visual Tools team which dealt with adding a visual financial graph which users can use to make educated signals/trades with. For us, we added onto that and helped create a system which links a real forex account and their equity/balance information. This dealt with talking alot with EFWE team and EFWA team to setup the requests and scripts to automatically transfer data across our application. Fortunately, we were able to create something that I can say could be used as an actual free-flowing financial/trading application.

Here you go: Efort is a platform that allows traders to make empowered and better-informed decisions with information on the financial market, trading tools, education, and technical analysis of an account. The EFVT team works across the entire stack to provide data visualizations in the application related to the equity data of a user’s Forex Trading account(s). This semester, EFVT collaborated with both EFWA and EFWE teams on extensively documenting the environment setup for future project members. Furthermore, this semester’s team tested, triaged, and ensured features claimed to be completed by previous teams were fully functional by addressing any bugs found. Prioritized in our backlog is adding a balance chart and linking real Forex accounts to the platform, which allows us to fetch and visualize real-time equity and balance data. The team worked with JavaScript, jQuery, C#, .NET Core, and Entity Framework.

- Documented environment setup for future members

- Test, Triage, and fix bugs claimed to be completed by the previous semester

- Collaborate w/ EFWE + EFWA

- Work in an agile environment

- All in the face of the disastrous coronavirus COVID-19

- Add balance chart

- Future Plan on create a system which links a real forex account and their equity/balance information