SP20 Team25 Grooming 3/29/2020 1:30pm 2:30pm

- Estefani Arroyo, Nalin Suri, Masoud Sadjadi

- Prioritized Product Backlog:

  - User Story 1:

    - As a trader, I would like to save my settings implicitly when I navigate away from the graph homepage, or toggle an item so that I can stay in the same timeframe.

    - Initially assigned to Estefani

  - User Story 2:

    - As a trader, I would like to connect my MetaTrader Account, so that I am able to populate real data to visualize the Account Equity graph.

    - Initially assigned to Estefani

  - User Story 3:

    - As a user, I would like to see the balance of my account(s) so that I visualize any information regarding the balance.

    - Initially assigned to Estefani

    - Points: 13

  - User Story 4:

    - As a trader, I would like to see my button toggle state be consistent with the settings I have applied through the settings dropdown, so that I am not confused by which settings are applied or not.

    - Initially assigned to Nalin

    - Points: 5

- Summary of other stuff discussed:

  - Need guidance from PO on what stories to prioritize for this upcoming sprint (reports, containerization)

  - Need updates from both EFWE and EFWA on the status of their stories

- Status updates:

  - We were under the assumption that code for account balance was already in place, but after digging in, we found that this was not the case and the complexity for implementation is higher. The story is in progress but has been moved to this sprint to allow more time for completion.

  - Currently, blocked on real data story. We have been communicating with the team and limited progress has been made.