SP20 Team25 Planning 3/16/2020 6pm - 7pm

- Estefani Arroyo, Nalin Suri, Masoud Sadjadi

- Sprint Goals:

  - Goal 1: Make sure base entity framework migration is in place

  - Goal 2: Get project working with real data

  - Goal 3: Work on adding Balance graph

- Sprint User Stories:

  - User Story 1:

    - As a trader, I would like to know which buttons are toggled on the trader home page, so that I can know what data is being presented to me.

    - Initially assigned to Nalin

    - Points: 3

  - User Story 2:

    - As a trader, I would like to be able to save and load graph templates, so that I can see my data in the format I would like.

    - Initially assigned to Nalin

    - Points: 8

  - User Story 3:

    - As a developer, I would like to coordinate with the rest of the EForT teams to update the database via the Entity Framework, so that the team can continue making changes to entity schemas going forward.

    - Initially assigned to Nalin

    - Points: 5

  - User Story 4:

    - As a trader, I would like to save my settings implicitly when I navigate away from the graph homepage, or toggle an item so that I can stay in the same timeframe.

    - Initially assigned to Estefani

    - Points: 5 points

  - User Story 5:

    - As a trader, I would like to connect my MetaTrader Account, so that I am able to populate real data to visualize the Account Equity graph.

    - Initially assigned to Estefani

    - Points: 5

  - User Story 6:

    - As a user, I would like to see the balance of my account(s) so that I visualize any information regarding the balance.

    - Initially assigned to Estefani

    - Points: 5

  - User Story 7:

    - As a developer, I would like to update the team wiki, so that our semester's findings can be documented for future team members.

    - Initially assigned to Nalin and Estefani

    - Points: 3