SP20 Team25 Sprint Retrospective 3/29/2020 3:30pm 4:30pm

- Estefani Arroyo, Nalin Suri, Masoud Sadjadi

- Team Performance:

  - Estefani Arroyo

    - What went right?

      - We were able to help both EFWE and EFWA with any of their issues regarding their database migration

      - Had great communication with teammate on the status of the project

      - Wrote documentation on the branching strategy and updated the wiki

      - Had a better understanding of the codebase and the project to make necessary changes

    - What went wrong?

      - During this sprint COVID-19 hit and it affected our normal way of working.

      - We were under the impression that the balance graph story was almost completed when in reality it was all legacy code.

      - There are still some bugs in some of the stories

      - We were blocked by the other teams for completing the story for using real data.

  - Nalin Suri

    - What went right?

      - Coordination among EForT team members in handling database migration using Entity framework

      - All EForT team members helping each other out

      - Communication with team mate

      - Feeling more comfortable with how project is structured and the areas of code EFVT needs to touch

      - Felt motivated hearing professor’s feedback on team performance so far

      - Introducing toggles exposed a couple of new bugs related to making visualization changes on the trader home page

    - What went wrong?

      - COVID-19 affecting our normal way of working and meeting up. Still doing our best to adapt and make up for it.

- Product Evaluation: (Pending)

  - Masoud Sadjadi

    - What was created right?

    - What was created wrong?