SP20 Team25 Standup 3/16/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 5 hours)

  - Sprint retro and review

  - Merge all completed changes into sprint branch

- Today: (planning for 3 hours)

  - Sprint planning meeting with PO

  - Figure out the stories to work on in this sprint

- Hurdles:

  - None

SP20 Team25 Standup 3/17/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 3 hours)

  - Meeting with professor

  - Figured out stories to work on this sprint

- Today: (planning for 5 hours)

  - Merge stories to develop

  - Communicate with rest of team database migration stuff

  - Update staging server

- Hurdles:

  - None

SP20 Team25 Standup 3/18/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 4 hours)

  - Merged stories to develop

  - Communicated to rest of the team regarding db migrations

- Today: (planning for 5 hours)

  - Update staging server

  - Work on wiki

  - Migrate branching strategy info

- Hurdles:

  - None

SP20 Team25 Standup 3/19/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 5 hours)

  - Update staging server

  - Meeting with EFWA to help them get setup with the migration

- Today: (planning for 4 hours)

  - Work on wiki

  - Migrate branching strategy info

- Hurdles:

  - None

SP20 Team25 Standup 3/20/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 4 hours)

  - Started figuring out what to put in wiki

- Today: (planning for 6 hours)

  - Continue Work on wiki

  - Migrate branching strategy info

  - Figure out which areas of code are relevant for template save story

- Hurdles:

  - None

SP20 Team25 Standup 3/23/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 5 hours)

  - Worked on wiki

  - Created branching strategy picture

  - Looked into which areas of code were relevant for template save story

- Today: (planning for 5 hours)

  - Start debugging template save story to see why templates aren’t saving

- Hurdles:

  - None

SP20 Team25 Standup 3/24/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 5 hours)

  - Worked on debugging template save story to see why templates aren’t saving

- Today: (planning for 5 hours)

  - Continue work on template load/save

  - Work on button toggle story

- Hurdles:

  - None

SP20 Team25 Standup 3/25/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 6 hours)

  - Worked on button toggle story

- Today: (planning for 4 hours)

  - Continue work on template load/save

  - Test button toggle story

- Hurdles:

  - None

SP20 Team25 Standup 3/26/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 4 hours)

  - Tested button toggle story

  - Debugging template load/save

- Today: (planning for 6 hours)

  - Research tag helpers

  - Keep working on template load/save

- Hurdles:

  - None

SP20 Team25 Standup 3/26/2020 1:00pm - 1:15pm

Nalin Suri

- Yesterday (worked 6 hours)

  - Worked on template load/save story.

  - Template loading and saving works, but there are a few bugs to be addressed

  - Research for template load/save story

- Today: (planning for 4 hours)

  - Meet with partner to debug prod website

  - Depending on partner status, sprint review and retro

  - Work on bugs related to template save/load

- Hurdles:

  - Found that prod website does not seem to be working properly

______________________________________________________________________________________

SP20 Team25 Standup 3/16/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 7 hours)

  - Sprint retro and review

  - Merged changes to the sprint branch

  - Recorded an update video and sent to PO

- Today: (planning for 6 hours)

  - Sprint planning with PO

  - Finishing last story from Sprint 4

  - Push changes to Sprint 4 branch

  - Discussing w/ PO what should be worked on and prioritized for this sprint

- Hurdles:

  - None

SP20 Team25 Standup 3/17/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

  - Sprint planning with PO

  - Finished last story from Sprint 4

  - Pushed changes to Sprint 4 branch

  - Discussing w/ PO what should be worked on and prioritized for this sprint

- Today: (planning for 5 hours)

  - Merged code into develop

  - Created a video demo for the team

  - Update the staging server

- Hurdles:

  - None

SP20 Team25 Standup 3/18/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

  - Merged code into develop

  - Created a video demo for the team

- Today: (planning for 5 hours)

  - Update the staging server

  - Start working on adding info to our wiki page

    - Include branching strategy information

- Hurdles:

  - None

SP20 Team25 Standup 3/19/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 5 hours)

  - Worked w/ teammate to update the staging server

  - Met w/ EFWA to help them update their database w/ changes pulled from develop

  - Planned what info we needed to add to our wiki page

- Today: (planning for 4 hours)

  - Update our wiki page w/

    - Who we are

    - Purpose of EFVT Team

    - Environment Setup

    - Branching Strategy

- Hurdles:

  - None

SP20 Team25 Standup 3/20/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

  - Updated our wiki page w/

    - Purpose of EFVT Team

- Today: (planning for 5 hours)

  - Continue working updating our wiki page w/

    - Environment Setup

    - Branching Strategy

  - Start researching info needed to work on my user stories for adding the balance equity graph and saving settings

- Hurdles:

  - None

SP20 Team25 Standup 3/23/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

  - Continue working updating our wiki page w/

    - Environment Setup

    - Branching Strategy

  - Start researching info needed to work on my user stories for adding the balance equity graph and saving settings

- Today: (planning for 5 hours)

  - Finishing up the wiki

  - Starting balance graph chart story

- Hurdles:

  - None

SP20 Team25 Standup 3/24/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

  - Started balance graph chart story

- Today: (planning for 5 hours)

  - Continued working on balance graph story

- Hurdles:

  - None

SP20 Team25 Standup 3/25/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

  - Started balance graph chart story

- Today: (planning for 5 hours)

  - Continued working on balance graph story

  - Debugging

- Hurdles:

  - None

SP20 Team25 Standup 3/26/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

    - Added chart 2 to the view

- Today: (planning for 6 hours)

  - Continued working on balance graph story

  - Understanding logic for GetAccountBalance

  - Debugging

- Hurdles:

  - None

SP20 Team25 Standup 3/27/2020 1:00pm - 1:15pm

Estefani Arroyo

- Yesterday (worked 4 hours)

  - Continued working on balance graph story

- Today: (planning for 6 hours)

  - Understanding logic for GetAccountBalance

  - Debugging

  - Met w/ teammate to get updates on the status of everything

  - Added animation to graph

- Hurdles:

  - None