SP20 Team25 Grooming 4/07/2020 1:30pm 2:30pm

- Estefani Arroyo, Nalin Suri, Masoud Sadjadi

- Prioritized Product Backlog:

  - User Story 1:

    - As a trader, I would like to connect my MetaTrader Account, so that I am able to populate real data to visualize the Account Equity graph.

  - User Story 2:

    - As a developer, I would like to look into the TraderController TimeFrames method session caching, so that I do not have to fetch data from the database every time. (enhancing code performance)

  - User Story 3:

    - As a trader, I would like to visualize the MACD on my graph, so that I have another indicator to help improve my decision-making.

  - User Story 4:

    - As a developer, I would like to research other frontend frameworks/libraries to use and run a cost/benefit analysis on the code maintainability for future development.

  - User Story 5:

    - As a developer, I would like to investigate containerizing (Docker) the Visual Studio projects so that developers are not required solely to have a Windows machine and ensure that the database stays synced across all dev environments.

- Summary of other stuff discussed:

  - None

- Status updates:

  - Sprint is coming along well and stories look like they’re approaching the finish line for development.

  - Blocked by EFWE team for loading real account equity and balance data to visualize the graph.