SP20 Team25 Planning 4/1/2020 1pm - 2pm

- Estefani Arroyo, Nalin Suri, Masoud Sadjadi

- Sprint Goals:

  - Goal 1: Get project working with real data

  - Goal 2: Work on adding Balance graph

  - Goal 3: Saved settings

- Sprint User Stories:

  - User Story 1:

    - As a trader, I would like to save my settings implicitly when I navigate away from the graph homepage, or toggle an item so that I can stay in the same timeframe.

    - Initially assigned to Nalin

    - Points: 5

  - User Story 2:

    - As a trader, I would like to connect my MetaTrader Account, so that I am able to populate real data to visualize the Account Equity graph.

    - Initially assigned to Estefani

    - Points: 8

  - User Story 3:

    - As a user, I would like to see the balance of my account(s) so that I visualize any information regarding the balance.

    - Initially assigned to Estefani

    - Points:  5

  - User Story 4:

    - As a trader, I would like to see my button toggle state be consistent with the settings I have applied through the settings dropdown, so that I am not confused by which settings are applied or not.

    - Initially assigned to Nalin

    - Points: 5

  - User Story 5:

    - As a trader, I would like to have my saved template include the time frame I am viewing, so that the template loads all settings in my view.

    - Initially assigned to Nalin

    - Points: 5

  - User Story 6:

    - As a developer, I would like to collaborate with EFWE on the Forex validation to eventually populate the Account Equity graph with real data.

    - Initially assigned to Estefani

    - Points: 5