SP20 Team25 Sprint Retrospective 4/12/2020 3:30pm 4:30pm

- Estefani Arroyo, Nalin Suri, Masoud Sadjadi

- Team Performance:

  - Estefani Arroyo

    - What went right?

      - Had great communication with teammate on the status of the project

      - Had a better understanding of the codebase and the project to make necessary changes

      - Was able to add in the new feature for the balance graph

      - Made changes to improve the UI and overall appearance of the graph

      - Finished strong!

    - What went wrong?

      - We were blocked by the EFWE team, with the account validation, in order to view the graphs with real data.

  - Nalin Suri

    - What went right?

      - Communication with teammate

      - Finished all user stories planned for this sprint and more

      - Glad to have made progress for last development sprint

      - UI looks nice

      - Now able to know if we setup dev environment properly with chart showing “No data available” message

    - What went wrong?

      - Blocked by external teams in testing visualizations with real data

- Product Evaluation: (Pending)

  - Masoud Sadjadi

    - What was created right?

    - What was created wrong?