SP20 Team25 Planning 4/14/2020 1pm - 2pm

- Estefani Arroyo, Nalin Suri, Masoud Sadjadi

- Sprint Goals:

  - Goal 1: Document environment setup thoroughly

  - Goal 2: Work on final deliverables

- Sprint User Stories:

  - User Story 1:

    - As a student, I would like to create a README.txt and User Manual for our project submission, so that I can meet the submission guidelines.

    - Story Points: 2

    - Initially assigned to both

  - User Story 2:

    - As a student, I would like to create a final project documentation,  so that I can document all of the work done in sprints to complete the final project.

    - Story Points: 3

    - Initially assigned to both

  - User Story 3:

    - As a student, I would like to work on the team’s wiki so that our documentation can be presented in a single, accessible place.

    - Story Points: 3

    - Initially assigned to both

  - User Story 4:

    - As a student, I would like to create a final presentation, so that I am able to showcase my final project.

    - Story Points: 2

    - Initially assigned to both

  - User Story 5:

    - As a student, I would like to work on my final poster, so that I can showcase my semester’s work.

    - Story Points: 3

    - Initially assigned to both

  - User Story 6:

    - As a developer, I would like to create an intro video about the EForT project, so that future team members understand the context of what they will be working on.

    - Story Points: 2

    - Initially assigned to both

  - User Story 7:

    - As a developer, I would like to create a video on the user guide, so that future teams are able to understand how to run the project.

    - Story Points: 2

    - Initially assigned to both

  - User Story 8:

    - As a developer, I would like to create a video on the development environment installation, so that future teams are able to get started developing quickly.

    - Story Points: 2

    - Initially assigned to both

  - User Story 9:

    - As a developer, I would like to create a video on shortcomings and wishlist, so that future teams are able to know what features to work on and improve.

    - Story Points: 2

    - Initially assigned to both