SP20 Team20 Standup 01/13/2020 9:00pm 9:15pm

Rosamaria Belisario

Yesterday (worked 1 hour):

- Watched the YouTube video from past semesters.

Today (planning for 4 hours):

- Finishing the YouTube videos.

- Putting a list of all the concepts and technologies used on the project.

- Emailing our PO and our project mentor to set up a meeting with them individually.

Tomorrow (planning for 4 hours):

- Will be meeting with our PO for Kickoff meeting, to set the goals for this semester.

- Reading documentation and chats from past semesters.

- Reviewing wish list from the last semester.

Hurdles:

- Waiting for our meeting with the PO to have better idea of which will be the goals for this semester.

SP20 Team07 Kickoff 01/13/2020 5:00PM - 5:40PM

- Rosamaria Belisario, Eduardo Paredes-Diago, Masoud Sadjadi

- Project Goals:

  - Develop the minimum viable product which is; cover all the functions for the basic trader.

  - Develop all other roles such that they support the basic trader functions.

- Project Scope:

  - For all the basic function of the basic trader to be complete.

- Sprint 1 User Stories :

  - User Story 1

    - As a developer I need to set up the development environment such that I can familiarize myself with the code.

      - Acceptance Criteria:

        - 1) Environment is fully functional and can be run without any issues, warning or errors.

    - Initially assigned; Rosamaria Belisario & Eduardo Paredes.

  - User Story 2

    - As a developer I need to research; such that I can understand the current code process of the project that past teams created, and I can start my own development.

      - Acceptance Criteria:

        - Code and structure is fully understood.

        - Technologies that are being implemented are understood and team member knows how to explain the process.

    - Initially assigned; Rosamaria Belisario & Eduardo Paredes.

- Summary

  - We discussed the project goals with our product owner, and we met with our mentor to have a better understanding of the project and the technologies implemented. Our goal for this sprint is to get a high-level understanding of the technologies used on the project along with the user stories missing to achieve the MVP.

SP20 Team20 Standup 1/14/2020 9:00pm 9:15pm

•	Rosamaria Belisario

•	Yesterday (worked 3 hours):

◦ Finished watching the YouTube videos from past semesters.

◦ Created a list of all the concepts and technologies used on the project.

◦ Emailed our PO and our project mentor to set up a meeting with them individually.

•	Today (planning for 4 hours):

◦ Attended Kickoff meeting with PO to go over project goals and scope.

◦ Review all documentation from previous semester about the branching strategies implemented on the project.

•	Tomorrow (planning for 4 hours):

◦ Look at the user stories from the past semester that were not completed.

◦ Setting up the environment of the project.

•	Hurdles:

◦ The project has multiple sub-projects and implement different technologies that require to spend some time to truly understand the project first.

SP20 Team20 Standup 1/15/2020 9:00pm 9:15pm

•	Rosamaria Belisario

•	Yesterday (planning for 4 hours):

◦ Attended Kickoff meeting with PO to go over project goals and scope.

◦ Review all documentation from previous semester about the branching strategies implemented on the project.

•	Today  (planning for 4 hours):

◦ Looked at the user stories from the past semester that were not completed.

◦ Started setting up the environment of the project

•	Tomorrow (planning for 4 hours):

◦ Studying .NET Core and Azure DevOps.

◦  Meeting up with one of the mentor to

•	Hurdles:

None

SP20 Team20 Standup 1/16/2020 9:00pm 9:15pm

•	Rosamaria Belisario

•	Yesterday (planning for 4 hours):

◦ Looked at the user stories from the past semester that were not completed.

◦ Started setting up the environment of the project

•	Today (planning for 4 hours):

◦ Studying .NET Core and Azure DevOps.

◦ Meeting up with one of the mentor for a better overview of the project.

•	Tomorrow (planning for 4 hours):

◦ Studying .NET Core and Azure DevOps.

•	Hurdles:

None

[Yesterday 9:22 PM] Eduardo Paredes-Diago

SP20-Team20 Standup 1/20/2020 9:00pm-9:15pm

- Rosamaria Belisario

- Friday (3 hours)

  - Went through both boards on Jira and Azure devops to compile list of non-completed user stories from past semester

- Today (planning for 4 hours)

  - Finishing the list of the open user stories from past semesters.

  - Adding some user stories to our Azure DevOps dashboard.

- Tomorrow (planning for 4 hours)

  - Meeting with our PO to get a better idea of which user stories are more important, so we can focus or research on them.

  - Start the research on the user stories our PO says have high priority.

- List of hurdles, if any?

  - None.

SP20-Team20 Standup 1/21/2020 9:00pm-9:15pm

- Rosamaria Belisario

- Yesterday

  - Finishing the list of the open user stories from past semesters.

  - Adding some user stories to our Azure DevOps dashboard.

- Today (planning for 4 hours)

  - Meeting with our PO to get a better idea of which user stories are more important, so we can focus or research on them.

  - Gathering the user stories completed from past semesters for testing.

- Tomorrow

  - Keep gathering old completed user stories and test its performance.

  - Create user stories for the functionalities that do not fully work

SP20-Team20 Standup 1/22/2020 9:00pm-9:15pm

- Rosamaria Belisario

- Yesterday ( 4 hours )

  - Meeting with our PO to get a better idea of which user stories are more important, so we can focus or research on them.

  - Gathering the user stories completed from past semesters for testing.

- Today (planning for 4 hours)

  - Keep gathering old completed user stories and test its performance.

  - Create user stories for the functionalities that do not fully work

- Tomorrow (Planning for 4 hours )

  - Continuing with the testing of the old user stories.

- List of hurdles, if any?

  - None.

SP20-Team20 Standup 1/23/2020 9:00pm-9:15pm

- Rosamaria Belisario

- Yesterday (4 hours)

  - Keep gathering old completed user stories and test its performance.

  - Create user stories for the functionalities that do not fully work.

- Today (planning for 3 hours)

  - Test old user stories that show as complete.

  - Set up a meeting with one of the mentors for tomorrow.

- Tomorrow (Planning for 4 hours)

  - Meeting with our mentor regarding some user stories I don’t fully understand.

- List of hurdles, if any?

  - Some user stories look complete, but I need more background to fully understand their functionality.

SP20-Team20 Standup 1/24/2020 9:00pm-9:15pm

- Rosamaria Belisario

- Yesterday (worked 4 hours)

  - Worked on testing completed user stories from past semesters.

- Today (planning for 4 hours)

  - Continuing to test completed user stories.

  - Meet with one of the mentors to understand some functionalities on the website.

- Tomorrow (Planning for 4 hours)

  - Finishing testing of the old user stories.

SP20-Team20 Standup 1/28/2020 9:00pm-9:15pm

- Rosamaria Belisario

- Yesterday (worked 4 hours)

  - Attended the Review and Prospective meeting.

  - Attended the Sprint 2 Planning Meeting.

  - Uploaded the demos videos.

- Today (planning for 4 hours)

  - Work on the corrections given from our PO, regarding the user stories for sprint 2.

  - Contacted one of our mentors to set up a meeting regarding the VPSs.

  - Contacted the EFWE team to work together for the installation of the VPSs locally.

- Tomorrow (Planning for 4 hours)

  - Get the VPSs running locally.

  - Get access to the VPSs from PO.

  - Add user stories to the backlog, based on the functionalities already tested.

- List of hurdles, if any?

  - Our Sprint planning wasn’t approved for our PO, and we must wait for feedback regarding the changes we implemented today.

SP20-Team20 Standup 1/29/2020 9:00pm-9:15pm

- Rosamaria Belisario

- Yesterday (worked 4 hours)

  - Work on the corrections given from our PO, regarding the user stories for sprint 2.

  - Contacted one of our mentors to set up a meeting regarding the VPSs.

  - Contacted the EFWE team to work together for the installation of the VPSs locally.

- Today (planning for 4 hours)

  - Getting the VPS running locally.

  - Testing the project’s feature.

- Tomorrow (Planning for 4 hours)

  - Test the features.

  - Clean the backlog for redundant user stories.

  - Get access to the VPSs.

- List of hurdles, if any?

  - I need access to remote Desktop into the production VPSs .

SP20-Team20 Standup 1/29/2020 9:00pm-9:15pm

- Rosamaria Belisario

- Yesterday (worked 4 hours)

  - Getting the VPS running locally.

  - Testing the project’s features.

- Today (planning for 4 hours)

  - Test more features.

  - Cleaned the backlog for redundant user stories.

- Tomorrow (Planning for 4 hours)

  - Get access to the VPSs.

  - Understand how the “Play” button for the VPS actually works.

  - Contact EFWE team for more feedback.

- List of hurdles, if any?

  - I need access to remote Desktop into the production VPSs.

SP20-Team20 Standup 1/29/2020 9:00pm-9:15pm

- Rosamaria Belisario

- Yesterday (worked 4 hours)

  - Test more features.

  - Cleaned the backlog for redundant user stories.

- Today (planning for 3 hours)

  - Studied the code of the VPS “Play” button.

  - Contacted EFWE team to set up a meeting.

- Tomorrow (Planning for 4 hours)

  - Add more user stories to the backlog according to last tests I executed.

  - Prepare for the Planning Meeting on Monday.

  - Prepare for the Review meeting on Monday.

- List of hurdles, if any?

  - I need access to remote Desktop into the production VPSs.

SP20-Team20 Standup 01/03/2020 9:00pm-9:15pm

- Rosamaria Belisario

- Friday (worked 3 hours)

  - Studied the code of the VPS “Play” button.

  - Contacted EFWE team to set up a meeting.

- Today (planning for 5 hours)

  - Finishing testing for the backlog grooming meeting.

  - Meet with the EFWE Team.

- Tomorrow (Planning for 4 hours)

  - Backlog grooming meeting with our PO.

  - Finish the testing for the VPS.

- List of hurdles, if any?

  - None

SP20-Team20 Standup 02/04/2020 9:00pm-9:15pm

- Rosamaria Belisario

- Yesterday (worked 5 hours)

  - Finishing testing for the backlog grooming meeting.

  - Meet with the EFWE Team.

- Today (planning for 4 hours)

  - Backlog grooming meeting with our PO.

  - Study the validate feature of the forex account for the VPS.

- Tomorrow (Planning for 4 hours)

  - Meet with my teammate and gather all the information needed to record the demo videos.

  - Will continue testing.

- List of hurdles, if any?

  - None

SP20 Team20 Standup 2/5/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (worked 4 hours):

  - Met with PO for backlog grooming meeting.

  - Study the validate feature of the forex account for the VPS.

- Today (worked 4 hours)

  - Continued testing the validate forex account feature.

  - Began preparing items and important point for tutorial/demo videos.

- Tomorrow (planning for 4 hours):

  - Will continue testing

  - Start recording the videos to close user stories.

- Hurdles:

  - None

SP20 Team20 Standup 2/6/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (worked 4 hours):

  - Continued testing the validate forex account feature.

  - Began preparing concepts and important point for the tutorial/demo videos.

- Today (worked 4 hours):

  - Meet with EFWE team to help them finishing the environment setup.

  - Went over the installation of the VPS, and forex validation account.

- Tomorrow (planning for 4 hours):

  - Start recording the videos to close user stories.

  - Finish the wish list on the backlog.

- Hurdles:

  - None

SP20 Team20 Standup 2/10/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (5 Hours)

  - Got done the testing for the the validate forex account feature.

  - Got done the tutorial/demo videos.

- Today (worked 5 hours):

  - Meet with EFWE team to help them finishing the environment setup.

  - Finishing adding the user stories to our backlog to have ready for sprint 3.

- Tomorrow (planning for 4 hours):

  - Planning meeting.

  - Review and Retrospective meeting.

- Hurdles:

  - None

SP20 Team20 Planning 01/28/2019 9pm-9:30pm

- Rosamaria Belisario, Eduardo Paredes-Diago

- Sprint Goals:

  - Goal 1: Make sure all the bugs found on the “impersonate” feature are solved and that the user can use the functionality without any issue.

  - Goal 2: Fixing the logout issue, after a trader tries to access different options on the main menu, and make sure the time out action works properly.

- Sprint User Stories:

  - User Story 1:

    - As developer I need to make sure that when a user is impersonating a role, they are able to go back to their original role such that they do not have to log out to access their regular features.

    - Initially assigned to Rosamaria Belisario

    - Points: 7 (20 hours)

  - User Story 2:

    - As a developer I need to fix the bug that is booting users from their account after they move through the options on the main menu such that the users can use all the features on the website without the necessity of login back.

    - Initially assigned to Eduardo Paredes

    - Points: 7 (20 hours)

  - User Story 3:

    - As a developer I need to fix the error produced after trying to impersonate a developer role such that the feature can be fully functional.

    - Initially assigned to Rosamaria Belisario

    - Points:  7 (20 hours)

  - User Story 4:

    - As developer I need to make sure that when a user is impersonating the role "guru", the button "Back to my Admin Panel" works such that the user is back to their role and the Web App displays the correct user profile.

    - Initially assigned to Eduardo Paredes

    - Points:  7 (20 hours)

SP20 Team20 Standup 2/11/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (5 Hours)

  - Meet with EFWE team to help them finishing the environment setup.

  - Finishing adding the user stories to our backlog to have ready for sprint 3.

- Today (worked 5 hours):

  - Planning meeting.

  - Review and Retrospective meeting

- Tomorrow (planning for 4 hours):

  - Talk to our PO about our user stories.

  - Start looking for the issue that might be causing the bugs on the system.

- Hurdles:

  - None

SP20 Team20 Standup 2/12/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Planning meeting.

  - Review and Retrospective meeting

- Today (worked 6 hours):

  - Debugging the code to find out the issue with the independent injections.

  - Record a video to show our PO that a refactoring of the code will be need it to have a better performance.

  - Meet with teammate.

- Tomorrow (planning for 5 hours):

  - Work on the impersonate “guru” user story.

  - Meet with teammate and mentor.

- Hurdles:

  - None

SP20 Team20 Standup 2/13/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (6 Hours)

  - Debugging the code to find out the issue with the independent injections.

  - Record a video to show our PO that a refactoring of the code will be need it to have a better performance.

  - Meet with teammate.

- Today (worked 4 hours):

  - Work on the impersonate “guru” user story.

  - Meet with teammate and mentor.

  - Created my own branch to start the development.

- Tomorrow (planning for 3 hours):

  - Keep working on the code to fix the “guru” bug

  - Reach out to PO regarding the refactoring.

- Hurdles:

  - None

SP20 Team20 Standup 2/14/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (6 Hours)

  - Work on the impersonate “guru” user story.

  - Meet with teammate and mentor.

  - Created my own branch to start the development.

- Today (worked 4 hours):

  - Keep working on the code to fix the “guru” bug

  - Reach out to PO regarding the refactoring.

- Monday (planning for 3 hours):

  - Meet with the EFWE Team

  - Keep working on the user stories if impersonating

- Hurdles:

  - None

SP20 Team20 Standup 2/17/2019 9pm 9:15pm

- Rosamaria Belisario

- Friday (4 Hours)

  - Keep working on the code to fix the “guru” bug

  - Reach out to PO regarding the refactoring.

- Today (worked 4 hours):

  - Meet with the EFWE Team

  - Keep working on the user stories if impersonating

- Tomorrow (planning for 4 hours):

  - Keep working on the user stories if impersonating.

- Hurdles:

  - None

SP20 Team20 Standup 2/18/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Meet with the EFWE Team

  - Keep working on the user stories if impersonating

- Today (worked 4 hours):

  - Keep working on the user stories if impersonating.

- Tomorrow (planning for 4 hours):

  - Meeting with one of the mentors regarding the unhandled exception while impersonating developer.

  - Finish user story 62

- Hurdles:

  - None

SP20 Team20 Standup 2/19/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Keep working on the user stories if impersonating.

- Today (worked 4 hours):

  - Meeting with one of the mentors regarding the unhandled exception while impersonating developer.

  - Working on the user story 62

- Tomorrow (planning for 4 hours):

  - Finish user story 62.

  - Start User story 32.

- Hurdles:

  - None

SP20 Team20 Standup 2/20/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Meeting with one of the mentors regarding the unhandled exception while impersonating developer.

  - Working on the user story 62

- Today (worked 4 hours):

  - Finish user story 62.

  - Start User story 32.

- Tomorrow (planning for 4 hours):

  - Meet with one of the mentors regarding user story 32.

- Hurdles:

  - None

SP20 Team20 Standup 2/25/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Meeting with one of the mentors regarding the reorganization of the project.

  - Recorded video explaining the situation to our PO.

- Today (worked 4 hours):

  - Gather information regarding the session timeout issue.

  - Finishing the organization of the controllers on the project.

- Tomorrow (planning for 4 hours):

  - Work on the impersonating user stories.

  - Work the timeout issue

- Hurdles:

  - The code was badly structured in term of organization, and that was creating issues since the frame work being use makes assumptions regarding the structure of the project.

SP20 Team20 Standup 03/02/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Finishing the last details for sprint 3.

- Today (worked 4 hours):

  - Planning meeting.

  - Demo Videos.

  - Retrospective and Review Meeting

- Tomorrow (planning for 4 hours):

  - Work on the timeout user story.

  - Gather information for the Google API login feature.

- Hurdles:

  - None

SP20 Team20 Standup 03/03/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Planning meeting.

  - Demo Videos.

  - Retrospective and Review Meeting

- Today (worked 4 hours):

  - Work on the timeout user story.

  - Gather information for the Google API login feature.

- Tomorrow (planning for 4 hours):

  - Work on the timeout user story.

  - Finishing the documentation of the google API

  - Meet with one of the mentors.

- Hurdles:

  - None

SP20 Team20 Standup 03/04/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Work on the timeout user story.

  - Gather information for the Google API login feature.

- Today (worked 4 hours):

  - Work on the timeout user story.

  - Finishing the documentation of the google API

  - Meet with one of the mentors.

- Tomorrow (planning for 4 hours):

  - Work on the timeout user story.

- Hurdles:

  - None

SP20 Team20 Standup 03/16/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Work on the timeout user story.

  - Work on the home page user story.

- Today (worked 4 hours):

  - Demo video feedback.

  - Planning for sprint 5

  - Retrospective meeting sprint 4.

- Tomorrow (planning for 4 hours):

  - Work on the timeout user story.

- Hurdles:

  - None.

SP20 Team20 Standup 03/16/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Demo video feedback.

  - Planning for sprint 5

  - Retrospective meeting sprint 4.

- Today (worked 4 hours):

  - Working on the time out user story, checking the code to see why the effort cookie gets deleted every time a new session is created.

- Tomorrow (planning for 4 hours):

  - Work on the timeout user story.

  - Pull de new code from develop to the current branch for this sprint.

- Hurdles:

  - None.

SP20 Team20 Standup 03/18/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Working on the time out user story, checking the code to see why the effort cookie gets deleted every time a new session is created.

- Today (worked 4 hours):

  - Meet with the EFVT team regarding the data migration.

  - Finish the data migration and the merge between branches.

  - Testing the cookies functionality.

- Tomorrow (planning for 4 hours):

  - Work on the timeout user story.

- Hurdles:

  - None.

SP20 Team20 Standup 03/19/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Meet with the EFVT team regarding the data migration.

  - Finish the data migration and the merge between branches.

  - Testing the cookies functionality.

- Today (worked 4 hours):

  - Work on the timeout user story.

  - Testing and debugging the controllers to understand why the session expires even when the cookie still works

- Tomorrow (planning for 4 hours):

  - Work on the timeout user story.

- Hurdles:

  - The project has an error because of the part of the code we had to comment after the data migration

SP20 Team20 Standup 03/25/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Meet with my teammate to see who we can implement the API so we can use different platforms to login into Effort

- Today (worked 4 hours):

  - Work on the twitter API

  - Work with teammate regarding the changes on the database for the login implementation

- Tomorrow (planning for 4 hours):

  - Meeting with our mentor to see how is he best way to implement the changes

- Hurdles:

  - None

SP20 Team20 Standup 03/31/2019 9pm 9:15pm

- Rosamaria Belisario

- Today (worked 4 hours):

  - Retrospective and Revie Meeting

  - Planning Meeting

  - Record videos for po

- Tomorrow (planning for 4 hours):

  - Work on the twitter API

- Hurdles:

  - None

SP20 Team20 Standup 04/01/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Retrospective and Revie Meeting

  - Planning Meeting

  - Record videos for po

- Today (worked 4 hours):

  - Work on the twitter API

  - Add new fileds on the login table

- Tomorrow (planning for 4 hours):

  - Review the methods for the implementation of the new APIs

- Hurdles:

None

SP20 Team20 Standup 04/02/2019 9pm 9:15pm

- Rosamaria Belisario

- Yesterday (4 Hours)

  - Work on the twitter API

  - Add new fileds on the login table

  - Record videos for po

- Today (worked 4 hours):

  - Replicate the methods to have twitter API working

- Tomorrow (planning for 4 hours):

  - Work on the migration of the documentation from Jira to DevOps

- Hurdles:

None

SP20 Team20 Standup 04/06/2019 9pm 9:15pm

- Rosamaria Belisario

- Friday (4 Hours)

  - Work on the migration of the documentation from Jira to DevOps

- Today (worked 4 hours):

  - Replicate the methods to have LinkedIn API working

- Tomorrow (planning for 4 hours):

  - Keep working on the migration of the documentation from Jira to DevOps

  - Keep working on getting the LinkedIn API to work.

- Hurdles:

  - None

SP20 Team20 Standup 04/07/2019 9pm 9:15pm

- Rosamaria Belisario

- Friday (4 Hours)

  - Replicate the methods to have LinkedIn API working

- Today (worked 4 hours):

  - Keep working on getting the LinkedIn API to work.

- Tomorrow (planning for 4 hours):

  - Keep working on the migration of the documentation from Jira to DevOps

  - Keep working on getting the LinkedIn API to work.

- Hurdles:

  - LinkedIn APIs do not connect to http, it just accepts calls from https.

SP20 Team20 Standup 04/07/2019 9pm 9:15pm

- Rosamaria Belisario

- Today (worked 4 hours):

  - Keep working on getting the LinkedIn API to work.

  - Get Facebook API running

  - Backend for Twitters

- Tomorrow (planning for 4 hours):

  - Finishing up with Facebook

  - Keep working on the migration of the documentation from Jira to DevOps

- Hurdles:

  - LinkedIn APIs do not connect to http, it just accepts calls from https.

SP20 Team20 Standup 04/08/2019 9pm 9:15pm

- Rosamaria Belisario

- Today (worked 4 hours):

  - Finishing up with Facebook

  - Keep working on the migration of the documentation from Jira to DevOps

- Tomorrow (planning for 4 hours):

  - Finishing up with Facebook

  - Get Facebook API running

- Hurdles:

  - LinkedIn APIs do not connect to http, it just accepts calls from https.

SP20 Team20 Standup 04/10/2019 9pm 9:15pm

- Rosamaria Belisario

- Today (worked 4 hours):

  - Finishing up with Facebook

  - Keep working on the migration of the documentation from Jira to DevOps

- Tomorrow (planning for 4 hours):

  - Finishing up with Facebook

  - Get Facebook API running

- Hurdles:

  - LinkedIn APIs do not connect to http, it just accepts calls from https.

SP20 Team20 Standup 04/10/2019 9pm 9:15pm

- Rosamaria Belisario

- Today (worked 4 hours):

  - Working on the migration from confluence

- Tomorrow (planning for 4 hours):

  - Finishing up with Facebook

  - Keep the migration from confluence to azure

- Hurdles:

  - Twittee hasn’t give us the verification as developer.

SP20 Team20 Standup 04/10/2019 9pm 9:15pm

- Rosamaria Belisario

- Today (worked 4 hours):

  - Working on the migration from confluence

- Tomorrow (planning for 4 hours):

  - Implementing the backend for Instagram

  - Keep the migration from confluence to azure

- Hurdles:

  - Twittee hasn’t give us the verification as developer.

SP20 Team20 Standup 04/13/2019 9pm 9:15pm

- Rosamaria Belisario

- Today (worked 4 hours):

  - Working on the migration from confluence

- Tomorrow (planning for 4 hours):

  - Add the new column to the migration

  - Keep the migration from confluence to azure

- Hurdles:

  - Twitter hasn’t give us the verification as developer.

SP20 Team20 Standup 04/14/2019 9pm 9:15pm

- Rosamaria Belisario

- Today (worked 4 hours):

  - Meeting with one of the mentor to see how to properly save the information retrieve from the api

- Tomorrow (planning for 4 hours):

  - Keep the migration from confluence to azure

- Hurdles:

  - Twitter hasn’t give us the verification as developer.

SP20 Team20 Standup 04/15/2019 9pm 9:15pm

- Rosamaria Belisario

- Today (worked 4 hours):

  - Working on the migration from confluence to jira

- Tomorrow (planning for 4 hours):

  - Keep the migration from confluence to azure

- Hurdles:

  - Twitter hasn’t give us the verification as developer.

SP20 Team20 Standup 04/16/2019 9pm 9:15pm

- Rosamaria Belisario

- Today (worked 4 hours):

  - Working on the migration from confluence to jira

- Tomorrow (planning for 4 hours):

  - Keep the migration from confluence to azure

- Hurdles:

  - Twitter hasn’t give us the verification as developer.

SP20 Team20 Standup 04/17/2019 9pm 9:15pm

- Rosamaria Belisario

- Today (worked 4 hours):

  - Working on the migration from confluence to jira

- Tomorrow (planning for 4 hours):

  - Keep the migration from confluence to azure

- Hurdles:

  - Twitter hasn’t give us the verification as developer.

SP20 Team20 Standup 04/20/2019 9pm 9:15pm

- Rosamaria Belisario

- Today (worked 4 hours):

  - Working on the migration from confluence to jira

- Tomorrow (planning for 4 hours):

  - Keep the migration from confluence to azure

  - Working on the documentation

- Hurdles:

  - Twitter and Instagram  hasn’t give us the verification as developer.

SP20 Team20 Standup 04/21/2019 9pm 9:15pm

- Rosamaria Belisario

- Today (worked 4 hours):

  - rWorking on the final document

- Tomorrow (planning for 4 hours):

  - Keep the migration from confluence to azure

  - Working on the final document

- Hurdles:

  - Twitter hasn’t give us the verification as developer.

SP20 Team20 Standup 04/21/2019 9pm 9:15pm

- Rosamaria Belisario

- Today

  - Doing the merge of the code to prod

- Tomorrow (planning for 4 hours):

  - Keep the migration from confluence to azure

  - Working on the final document

- Hurdles:

  - The staging sever was down after merge

SP20 Team20 Standup 04/22/2019 9pm 9:15pm

- Rosamaria Belisario

- Today

  - Final documentation

  - Diagrams

- Tomorrow (planning for 4 hours):

  - Keep the migration from confluence to azure

  - Working on the final document

- Hurdles:

  - YouTube account didn’t gave us access to upload the videos

SP20 Team20 Standup 04/23/2019 9pm 9:15pm

- Rosamaria Belisario

- Today

  - Final documentation

  - Diagrams

  - Keep the migration from confluence to azure

  - Working on the final document

- Tomorrow (planning for 4 hours):

  - Keep the migration from confluence to azure

  - Working on the final document

- Hurdles:

  - YouTube account didn’t gave us access to upload the videos

SP20 Team20 Standup 04/24/2019 9pm 9:15pm

- Rosamaria Belisario

- Today

  - Final documentation

  - Videos

  - Keep the migration from confluence to azure

  - Working on the final document

- Tomorrow (planning for 4 hours):

  - Keep the migration from confluence to azure

  - Working on the final document

- Hurdles:

  - YouTube account didn’t gave us access to upload the videos

SP20 Team20 Standup 04/25/2019 9pm 9:15pm

- Rosamaria Belisario

- Today

  - Final documentation

  - Videos

  - Doing the power point slides

  - Doing the final poster

- Tomorrow (planning for 4 hours):

  - Keep the migration from confluence to azure

  - Working on the final document

- Hurdles:

  - YouTube account didn’t gave us access to upload the videos