Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Retrospectives

EFORT-EFWE: Empowered FOREX Trader

‘

## Sprint 1 RetroSpective

SP20 Team19 Retrospective 1/26/2020 4:00pm-4:30pm

Gabi Abdennabi, Victoria Guerra, Masoud Sadjadi

Team Performance:

Gabi

- What went right?
I was able to gain familiarity with the project and gain a better understanding of how everything works together.

- What went wrong?
The amount of information is overwhelming so prioritization of what to learn first was difficult. Also we had many issues with the VM, which delayed setup of the development environment and being able to run the code.

Victoria

- What went right?
I learned more about the project, had a clearer understanding of the tools needed and how far the project had come. I bypassed the issues of the VM by using a PC. Made connections with others in Efort to solve issues.

- What went wrong?
Began with a lot of information that was overwhelming to go through. FIU VM was volatile and hard to use. After bypassing the VM issues, the code was not working in the environment as the videos suggested, and required many extra hours and weekends to fix.

## Sprint 2 RetroSpective

SP20 Team19 Retrospective 2/9/2020 4:00pm-4:30pm

Gabi Abdennabi, Victoria Guerra, Masoud Sadjadi

Team Performance:

Gabi

- What went right?
We were able to get our development environment setup finally and we were able to run the projects. We started setting up postman and got it to run for certain tests.

- What went wrong?
It took a while to get everything running smoothly. There were some errors and exceptions that we kept on running in to, which took time to figure out why. Also we discovered that the branch that we were cloning from was not up to date. So the project that we were running was not the updated version.

Victoria

- What went right?
I believe we are finally at the end of environment setup with our VMs fully functional and our projects running smoothly (I had to talk to FIU Tech Support because my VM was locked up). We got into the right branch of code. We began working with Postman, as well. Yolanda and Rosamaria were both trying their best to help our team out.

- What went wrong?
It took a long time to get everything working, with some aspects feeling out of our control. Any time we had questions, it was really difficult to find solutions.

## Sprint 3 RetroSpective

SP20 Team19 Retrospective 3/1/2020 8:30pm-9:00pm

Gabi Abdennabi, Victoria Guerra, Masoud Sadjadi

Team Performance:

Gabi

- What went right?
I was able to test the backlog items finally and understand how everything is working together. We also figured out what we need to correct which gave us a clear understanding of goals for the next sprint.

- What went wrong?
When I first started testing I was very confused as to how things were meant to be tested. I thought that maybe I was doing something wrong and I needed clarification which took some time to get.

Victoria

- What went right?
A lot of confusion in terms of how the project runs was solved, bugs we thought we were encountering that ended up being in the code, finally were able to test in Postman quickly, began working on the ForexValidation and found many past resources.

- What went wrong?
Validation issue was murky, testing took a long time to get to, bug ended up being more complicated than we initially thought.

## Sprint 4 RetroSpective

SP20 Team19 Retrospective 3/16/2020 6:30pm-7:00pm

Gabi Abdennabi, Victoria Guerra, Masoud Sadjadi

Team Performance:

Gabi

- What went right?
I was able to debug the start terminal and understand the flow of each method call. This helped me to identify what changes needed to be made.

- What went wrong? In order to test the start terminal I need to deploy the changes to the live website because I need to actually see if a terminal starts when status is set to on. I had difficulty in knowing how to properly test my changes. We also did not get feedback in some of our questions.

Victoria

- What went right?
Learning more about ForexValidation and how it works, much more familiar with all of the pieces involved. Worked through bugs and kept moving. Finally got the Valid flag to be true.
-What went wrong?Midterms affected the first week, coronavirus has been very distracting, but more than anything the issue is complicated. There are a lot of functions involved, I found hardcoded values, APIs were called that did not exist. Could not contact Yolanda until today.

## Sprint 5 RetroSpective

SP20 Team19 Retrospective 3/31/2020 6:30pm-7:00pm

Gabi Abdennabi, Victoria Guerra, Masoud Sadjadi

Team Performance:

Gabi

- What went right? I learned more about the interaction between metatrader and the VPS and efort code. I was also able to fix the start terminal bug.

- What went wrong? The most difficult part has been fixing validate forex accounts. We thought we identified the issue but it ended up not being the problem. Any change that is made can be difficult to test. We tried testing on the remote desktop but we could not identify where the updated log file was.

Victoria

- What went right?
Learning something new about the project, C#, and MetaTrader every day. Met with Yolanda a couple of times and she was trying her best to help us. Worked daily for >4 hours for the sprint.

- What went wrong?The problem is very complicated and difficult to test changes locally. We do not have a mentor. Reached out to EFWE Summer 2019 members with no response/couldn’t help us. Error messages at every stage of development.

## Sprint 6 RetroSpective

SP20 Team19 Sprint 6 Retrospective 4/13/20 10:00PM - 10:30PM

Gabi Abdennabi, Victoria Guerra, Masoud Sadjadi

Team Performance:

Gabi

- What went right? We were finally able to make progress on the validation with the help of the professor he got us moving in the right direction.

- What went wrong? We had issues finding the bug with the validation and really needed help.

Victoria

- What went right? Made progress on validation! Able to open MT5 terminal. Found issues elsewhere in the code that were fixed. After the meeting, things really started to move.

- What went wrong? Nothing in particular.

## Sprint 7 RetroSpective

SP20 Team19 Sprint 7 Retrospective 3/26/2020 6:30pm-7:00pm

Gabi Abdennabi, Victoria Guerra, Masoud Sadjadi

Team Performance:

Gabi

- What went right? We were able to complete all of the documentation and we had no major issues, also the code for VPS was merged to develop branch no issue.

- What went wrong?Nothing major

Victoria

- What went right?We were able to do the documentation and the diagrams correctly.

- What went wrong?We had issues with merging the code to develop for Web API