Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Daily Meeting Minutes

EFORT-EFWE: Empowered FOREX Trader

Team Members:Gabriella Abdennabi and Victoria Guerra

Product Owner(s): Masoud Sadjadi

Mentor(s): Masoud Sadjadi, Yolanda Belasario

Instructor: Masoud Sadjadi

Content

- Sprint 1 Daily Meeting Minutes …………………………………………………………………………….…...	3

- Sprint 2 Daily Meeting Minutes  …………………………………………………………………………...……	12

- Sprint 3 Daily Meeting Minutes  …………………………………………………………………………….…...	21

- Sprint 4 Daily Meeting Minutes  …………………………………………………………………………...……	33

- Sprint 5 Daily Meeting Minutes  …………………………………………………………………………….…...	41

- Sprint 6 Daily Meeting Minutes …………………………………………………………………………...……	48

- Sprint 7 Daily Meeting Minutes …………………………………………………………………………...……	58

## Sprint 1 Daily Meeting Minutes

SP20 Team19 Standup 1/13/2020 10:00am 10:15am

Victoria Guerra

Yesterday (0 hours worked): Today (3 hours worked):

- Read documents from last semester's team.

- Researched ForEx and other technical concepts.

- Watched videos from last semester's students.

- Set up our kickoff meeting with the professor/PO.
Planned for tomorrow (3 hours planned):

- Attend kickoff meetings.

- Create kickoff documents with goals.

- Hurdles:
Currently waiting for tomorrow's meeting to get things started.

SP20 Team19 Standup January 13, 2020 10:00 AM- 10:15 AM

Gabi Abdennabi

Yesterday(worked 3 hours):

- Read previous semester documentation

- Researched Forex, C#

- Watched Fall 2019 EFWE Videos

Today(worked 3 hours):

- Attended kickoff meeting

Tomorrow(work 3 hours):

- Meet with Fall 2019 EFWE Mentor via video

- Continue set up of development environment

SP20 Team19 Standup 1/14/2020 10:30am 10:45am

Victoria Guerra

Yesterday (3 hours worked):

- Read documents from last semester's team.

- Researched ForEx and other technical concepts.

- Watched videos from last semester's students.

- Set up our kickoff meeting with the professor/PO.

Today (4 hours worked):

- Attended kickoff meeting and learned more about the project background and goals.

- Created kickoff document with semester goal and user stories for the sprint.

- Collaborated with partners on goals for the week and kickoff document.

- Continued studying project documents and videos.
Planned for tomorrow (3-4 hours planned):
Begin setup of development environment.

SP20 Team19 Standup January 14, 2020 10:30 AM- 10:45 AM

Gabi Abdennabi

Yesterday(worked 3 hours):

- Read previous semester documentation

- Researched Forex, C#

- Watched Fall 2019 EFWE Videos

- Scheduled meeting with PO

Today(worked 4 hours):

- Attended kickoff meeting

- Took notes on project background and goals

- Continue watching documentation videos

SP20 Team19 Standup 1/15/2020 11:00am 11:15am

Victoria Guerra

Yesterday (4 hours worked):

- Read documents from last semester's team.

- Researched ForEx and other technical concepts.

- Watched videos from last semester's students.

- Set up our kickoff meeting with professor/PO.

Today (5 hours worked):

- Troubleshooting and setting up VM.

- Downloaded VS, SSMS, MetaTrader, and Postman.

- Began figuring out which repositories to work with.

Planned for tomorrow (4 hours planned):

- Complete environment setup.

- Get code functioning in the environment.

- Attend informational meeting with mentors and other team members.

SP20 Team19 Standup 01/15/2020 11:00 AM- 11:15 AM

Gabi Abdennabi

Yesterday(worked 3 hours):

- Met with product owner for kickoff meeting

- Reviewed previous semester documentation on EFWE

- Scheduled a meeting with Fall 2019 Mentor

- Watched Fall 2019 EFWE Videos

Today(worked 3 hours):

- Downloaded development tools:

- Continued overview of previous semester documentation

- Getting familiar with development tools

Tomorrow(work 3 hours):

- Meet with Fall 2019 EFWE Mentor via video

- Continue set up of development environment

SP20 Team19 Standup 1/16/2020 3:30 PM- 3:45 PM

Gabi Abdennabi, Victoria Guerra

What was done since the last scrum meeting (worked 4 hours)

- Will attend meeting with Efort Team

- Came up with Sprint 1 task list

- Went through deployment and sequence diagrams

- Went over documentation and logged unknown questions

What is planned to be done until the next scrum meeting? (Planned 4 hours):

- Watch Summer 2019 EFWE playlist to understand further

- Watch MQL5 Tutorials

- What are the hurdles?
Having difficulty understanding the entire structure of the Efort Website.

SP20 Team19 Standup 1/16/2020 3:30pm 3:45pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Will attend meeting with EforT team and mentors.

- Went over deployment and sequence diagrams as a team.

- Went over documentation and logged unknowns.

- Came up with Sprint 1 tasking.

What is planned to be done by the next scrum meeting (4 hours planned):

- Followup research from team meeting.

- Watch 15 video (half) of Summer 2019 EFWE videos.

- Watch MQL5 tutorials.

- Hurdles:
Unfamiliar with technologies/a lot of past information to go over.

SP20 Team19 Standup 1/17/2020  11:00 AM- 11:15 AM

Gabi Abdennabi

What was done since the last scrum meeting (worked 4 hours)

- Watched Fall 2019 EFWE Playlist

- Watch MQL5 Tutorials

- Watched Project Overview video

What is planned to be done until the next scrum meeting? (Planned 4 hours):

- Continue setting up Development Environment

- Gain a better understanding of MQL5 and Forex

SP20 Team19 Standup 1/17/2020 11:00am 11:15am

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Attended team meeting.

- Followup research and note taking from team meeting.

- Completed environment setup that was previously missed.

- Began extensive note taking on video playlist.

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue extensive note taking on video playlist.

- Hurdles:
Unfamiliar with technologies.

SP20 Team19 Standup 1/21/2020 2:30 PM- 2:45 PM

Gabi Abdennabi

What was done since the last scrum meeting (worked 4 hours)

- Gaining familiarity with Azure DevOps

- Reviewed past user stories

- Added user stories to Backlog on Azure DevOps

- Reviewed Fall 2019 video playlist

- Came up with some questions regarding user stories for Meeting Thursday

What is planned to be done until the next scrum meeting? (Planned 4 hours):

- Run code in development environment

- Come up with more user stories for backlog

- What are the hurdles?
VM does not always work

SP20 Team19 Standup 1/21/2020 2:30pm 2:45pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Becoming more familiar with Azure DevOps.

- Creating user stories via past semester’s wishlist and playlist.

- Grooming backlog.

- Reviewed Fall19 user stories.

- Continued reviewing playlist.

- Came up with questions for Thursday’s meeting.
What is planned to be done by the next scrum meeting (4 hours planned):

- Continue extensive note taking on video playlist.
Try to run code.

- Come up with another user story for backlog.

- Hurdles:
VM behavior is volatile

SP20 Team19 Standup 1/22/2020 3:30 PM- 3:45 PM

Gabi Abdennabi

What was done since the last scrum meeting (worked 4 hours)

- Tried to run the code in visual studio

- Connected remotely to server

- Followed along to Fall 2019 video playlist

What is planned to be done until the next scrum meeting? (Planned 4 hours):

- Run code in visual studio

- Need to do a data migration

- Start my local database

- Meet with Professor to go over backlogged items

- What are the hurdles?
When I tried to login to SQL server management from my local I had some issues with the server name and I cannot connect.

SP20 Team19 Standup 1/22/2020 3:30pm 3:45pm

Victoria Guerra

What was done since the last scrum meeting (2 hours worked):

- Trying to run the project.

- Troubleshooting remote connection.

- Continues following along with Fall19 playlist
What is planned to be done by the next scrum meeting (4 hours planned):

- Get code running.

- Get full access to remote servers and DB server.

- Meet with PO for backlog grooming.

- Hurdles:
Locked out of project due to access issues.

SP20 Team19 Kickoff 1/23/2020 9:30 PM- 9:45 PM

Gabi Abdennabi

What was done since the last scrum meeting (worked 4 hours)

- Tried to get database to work locally

- Download new VM using virtual box and set up development environment
What is planned to be done until the next scrum meeting? (Planned 4 hours):

- Run code in visual studio

- Do a data migration to run the database locally

- What are the hurdles?
Had difficulty connecting to the server in VM for the database

SP20 Team19 Standup 1/23/2020 9:30pm 9:45pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Got remote connection running.

- Troubleshooting migration to local DB.

- Backlog grooming with PO.
What is planned to be done by the next scrum meeting (4 hours planned):

- Get new Microsoft VM running.

- Recreate environment on Microsoft VM.

- Hurdles:
Change of plans late in sprint.

SP20 Team19 Kickoff 1/24/2020 8:15 PM- 8:30 PM

Gabi Abdennabi

What was done since the last scrum meeting (worked 8 hours)

- Downloaded new VM

- Downloaded development tools

- Watched video on data migration

- Attempted data migration and ran into build errors

- Successfully ran VPS Api on visual studio

What is planned to be done until the next scrum meeting? (Planned 4 hours):

- Finish data migration by fixing build errors

- Run Efort Web App

- What are the hurdles?
Cloned the repository in visual studio and attempted the data migration multiple times resulting in a build failed.
Having difficulty finding a solution that works, attempted some solutions that did not solve the problem.

SP20 Team19 Standup 1/24/2020 7:30pm 7:45pm

Victoria Guerra

What was done since the last scrum meeting (6 hours worked):

- Troubleshooting new Microsoft VM.

What is planned to be done by the next scrum meeting (4 hours planned):

- Recreate environment on Microsoft VM.

- Hurdles: Low memory on my laptop raised a lot of issues in downloading VM.
Everything took a long time to download.
Change of plans late in sprint.

## Sprint 2 Meeting Minutes

SP20 Team19 1/27/2020 4:00 PM- 4:15 PM

Gabi Abdennabi

What was done since the last scrum meeting (3 hours)

- Had our Sprint 2 planning meeting and recorded

- Recorded Sprint 1 Retrospective

- Recorded Sprint 1 Review

- Ran VPS Api and Efort together in unison to test local set up.

What is planned to be done until the next scrum meeting? (Planned 4 hours):

- Get the development environment fully functioning.

- What are the hurdles?

- Was not able to add server to Efort VPS Management

SP20 Team19 Standup 1/27/2020 4:00pm 4:15pm

Victoria Guerra

What was done since the last scrum meeting (3 hours worked):

- Recording Sprint 1 Review.

- Recording Sprint 1 Retro.

- Writeup Sprint 2 Planning.

- Recording Sprint 2 Planning.

What is planned to be done by the next scrum meeting (4 hours planned):

- Fix DB and Efort login issue.

SP20 Team19 1/28/2020 3:45 PM - 4:00 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 3 hours)

- Continue to get development environment set up fully

What is planned to be done until the next scrum meeting? (Planned 4 hours):

- Go through backlog of previous semester

- Begin testing previously implemented functions

SP20 Team19 Standup 1/28/2020 3:45pm 4:00pm

Victoria Guerra

What was done since the last scrum meeting (3 hours worked):

- Completed all surveys.

- Began troubleshooting Efort login issues.

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue to fix DB and Efort login issue.

SP20 Team19 1/29/2020 2:30 PM - 2:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 3 hours)

- Going through EFWE Fall 2019 Backlog.

What is planned to be done until the next scrum meeting? (Planned 4 hours):

- Go through EFWE backlog with partner.

- Set up postman for testing

- Run a test case through postman

SP20 Team19 Standup 1/29/2020 2:30pm 2:45pm

Victoria Guerra

What was done since the last scrum meeting (3 hours worked):

- Troubleshooting Efort login issues.

- Going through EFWE FA19 backlog items.

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue to fix DB and Efort login issue.

- Hurdles:
Waiting to hear back from professor. Blocked on login.

SP20 Team19 1/30/2020 1:45 PM - 2:00 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 4 hours)

- Going through EFWE Fall 2019 Backlog with partner.

- Setting up postman for testing

- Ran a test case through postman

What is planned to be done until the next scrum meeting? (Planned 4 hours):

- Begin testing backlogged items from previous semester

SP20 Team19 Standup 1/30/2020 1:45pm 2:00pm

Victoria Guerra

What was done since the last scrum meeting (7 hours worked):

- Went through 2019 Fall backlog with partner.

- Still troubleshooting Efort login issues by changing firewall/security settings.

- Seeing if I can use VMBox instead of PC.

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue to fix DB and Efort login issue.

- Begin testing backlog items.

- Hurdles:
Waiting to hear back from professor/Giuliana. Blocked on login.

SP20 Team19 1/31/2020 5:15 PM - 5:30 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 3 hours)

- Set up postman to make a post and get request

- Created token to authenticate postman

- Tested DiscoverTerminal function using postman

What is planned to be done until the next scrum meeting? (Planned 4 hours):

- Continue testing backlogged items

- What are the hurdles?
Having issues with postman connecting to server

SP20 Team19 Standup 1/31/2020 5:15pm 5:30pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Fixed login issue.

- Began testing via Postman

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue Postman testing

SP20 Team19 2/3/2020 6:30 PM - 6:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 7 hours)

- Switched to develop branch which needed troubleshooting

- Troubleshooting project

- Troubleshooting postman

What is planned to be done until the next scrum meeting? (Planned 4 hours):

- Get postman to work properly with all calls

- Meet with mento

- What are the hurdles?
Having issues with postman connecting to server, and having difficulty with running the project.

SP20 Team19 Standup 2/3/2020 6:30pm 6:45pm

Victoria Guerra

What was done since the last scrum meeting (7 hours worked):

- Troubleshooting Postman testing

- Switched to Develop branch

- Troubleshooting Develop branch project

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue troubleshooting Develop branch

- Begin local Postman testing

SP20 Team19 2/4/2020 8:30 PM - 8:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 4 hours)

- Was able to redo data migration with develop branch

- Met with Mentor

- Tried to impersonate user, not working properly

What is planned to be done until the next scrum meeting? (Planned 4 hours):

- Be able to impersonate a user

- Hurdles?
I have received multiple exceptions trying to impersonate a user

SP20 Team19 Standup 2/4/2020 8:30pm 8:45pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Troubleshooting Develop branch project

What is planned to be done by the next scrum meeting (4 hours planned):

- Get Develop branch working

SP20 Team19 2/5/2020 5:10 PM - 5:25 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 5 hours)

- Got develop branch running

- Was able to test discover terminals locally

- Was able to impersonate trader and link forex account

- Remigrated data successfully

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Test with postman locally

- Begin further testing local

- What are the hurdles?
Postman not working locally always

SP20 Team19 Standup 2/5/2020 5:10pm 5:25pm

Victoria Guerra

What was done since the last scrum meeting (5 hours worked):

- Got Develop branch code running

- Troubleshooting Postman

- Test DiscoverTerminals locally

- Link Forex account

- Remigrated data

- Fixed VM issues

What is planned to be done by the next scrum meeting (5 hours planned):

- Get Postman running locally

- Test with Postman locally

- Hurdles:
Postman not cooperating locally

SP20 Team19 2/6/2020 9:15 PM -9:30 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 3 hours)

- Had a sql exception thrown for getAccountEquity which required troubleshooting.

- Met with Efort teammates Rosa and Eduardo to go over testing with postman.

- Was able to impersonate trader and link forex account

- Remigrated data successfully

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Test with postman locally

- Begin further testing local

- What are the hurdles?
Postman not working locally always

SP20 Team19 Standup 2/6/2020 9:15pm 9:30pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Met with Rosa & Eduardo to fix code issues

- Working on getting develop code environment without exceptions

- Posted pages in Wiki

What is planned to be done by the next scrum meeting (4 hours planned):

- Get the develop code working without errors thrown

- Plan out environment setup video

SP20 Team19 2/7/2020 10:00 PM -10:15 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 3 hours)

- Filmed video for set up

- Finished setting up environment

- Working on sprint documentation

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Test with postman locally

- Begin further testing local

- What are the hurdles?
Postman not working locally always

SP20 Team19 Standup 2/7/2020 10:00pm 10:15pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Working on Sprint Retro and Review documents

- Planned and filmed setup video

- Completed develop code setup without errors

What is planned to be done by the next scrum meeting (4 hours planned):

- Finish Sprint 3 planning

Sprint 3 Daily Meeting Minutes

SP20 Team19 February 10, 2020 10:30 PM -10:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 3 hours)

  - Filmed retrospective

  - Filmed review

  - Tried to add terminal to VPS management

What is planned to be done until the next scrum meeting? (Planned 5 hours):

  - Add terminal to vps

  - Run terminal

  - Begin planning for sprint 3

What are the hurdles?

Not able to add terminals

SP20 Team19 Standup 2/10/2020 10:30pm 10:45pm

- Victoria Guerra

What was done since the last scrum meeting (3 hours worked):

- Troubleshooting connecting terminal to server

What is planned to be done by the next scrum meeting (4 hours planned):

- Get MT5 Terminal working

- Begin to plan for Sprint 3

Hurdles:

- N/A

SP20 Team19 February 11, 2020 8:30 PM -8:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 3 hours)

  - Linked forex account to Efort trader account

  - Added a server

  - Added MT5 terminal to local server

What is planned to be done until the next scrum meeting? (Planned 5 hours):

  - Sprint 3 planning

  - Testing backlog items

What are the hurdles?

I had issues adding a server, my solution was to delete the server I had from SSMS and add a new one.

SP20 Team19 Standup 2/11/2020 8:30pm 8:45pm

- Victoria Guerra

What was done since the last scrum meeting (3 hours worked):

- Troubleshooting MT5 terminal issue

- Got MT5 terminal connected to local server

What is planned to be done by the next scrum meeting (4 hours planned):

- Begin testing user stories from last sprint

- Sprint planning

Hurdles:

- Waiting on PO to get back to us in order to complete sprint planning

SP20 Team19 Standup 2/12/2020 5:00 PM -5:15 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 3 hours)

- Test validating a server

- Trying to Test StartTerminal and Sync Expert

- Trying to populate database with equity and balance

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue to test start terminal and Sync Expert

- Continue trying to populate database

- What are the hurdles?
Having alot of difficulties in testing locally, cannot validate forex account

SP20 Team19 Standup 2/12/2020 5:00 pm 5:15pm

Victoria Guerra

What was done since the last scrum meeting (3 hours worked):

- Testing features from last semester

What is planned to be done by the next scrum meeting (4 hours planned):

- Finish testing

- Meet with PO

- Hurdles:
Waiting on PO to get back to us in order to complete sprint planning

SP20 Team19 Standup 2/13/2020 3:30 PM -3:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 3 hours)

- Test validating a server

- Trying to Test StartTerminal and Sync Expert

- Trying to populate database with equity and balance

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue to test start terminal and Sync Expert

- Continue trying to populate database

- What are the hurdles?
Having a lot of difficulties in testing locally, cannot validate forex account

SP20 Team19 Standup 2/13/2020 3:30 pm 3:45pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Testing ForexController in production

- Began testing SyncExpert and StartTerminal

- Troubleshooting testing issues

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue testing

- Figure out why testing is not working locally

- Hurdles:
Waiting on PO to get back to us in order to complete sprint planning
Many issues testing locally

SP20 Team19 Standup 2/14/2020 9:30 PM - 9:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 3 hours)

- Continued testing backlog items

- Tested validating account on production and local

- Met with Yolanda(mentor) and Rosamarie from Efort team to troubleshoot validating forex account.

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Test sync expert on production side

- Look into code to correct forex account validation

- What are the hurdles?
Validating the forex account is not properly working which has delayed some testing locally and in production.

SP20 Team19 Standup 2/14/2020 7:30 pm 7:45pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Fixed SyncExpert

- Finished testing AccountsController in production

- Troubleshooting Forex account validation

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue testing

- Figure out why testing is not working locally

- Hurdles:
Waiting on PO to get back to us in order to complete sprint planning many issues testing locally

SP20 Team19 Standup 2/15/2020 9:30 PM - 9:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 3 hours)

- Continued testing backlog items

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Test sync expert on production side

- Look into code to correct forex account validation

- What are the hurdles? Validating the forex account is not properly working which has delayed some testing locally and in production.

SP20 Team19 Standup 2/15/2020 7:30 pm 7:45pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Fixed SyncExpert

- Finished testing AccountsController in production

- Troubleshooting Forex account validation
What is planned to be done by the next scrum meeting (4 hours planned):

- Continue testing

- Figure out why testing is not working locally

SP20 Team19 Standup 2/16/2020 9:30 PM - 9:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 3 hours)

- Continued testing backlog items

- Tested validating account on production and local

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue testing

SP20 Team19 Standup 2/16/2020 7:30 pm 7:45pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Fixed SyncExpert

- Finished testing AccountsController in production

- Troubleshooting Forex account validation

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue testing

- Figure out why testing is not working locally

SP20 Team19 Standup 2/17/2020 9:30 PM -9:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 4 hours)

- Continued testing backlog items

- Tested validating account on production and local

- Met with Yolanda(mentor) and Rosamarie from the Efort team to troubleshoot validating forex accounts.

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Test sync expert on production side

- Look into code to correct forex account validation

SP20 Team19 Standup 2/17/2020 9:30 pm 9:45pm

Victoria Guerra

What was done since the last scrum meeting (2 hours worked):

- Trying to troubleshoot validation issues

- Realized the issues lies in the code

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue on with testing

SP20 Team19 Standup 2/18/2020 2:15 PM - 2:30 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 3 hours)

- Tested sync expert and manager terminal in production

- Tested start terminal in production

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue testing start terminal for different forex accounts

- Continue testing sync expert and manage terminal for different forex accounts

- Record video for testing start terminal

- Record video for testing sync expert and manage terminal

- What are the hurdles?I was able to test start terminal and sync expert with one account that logs the data, but with other accounts metatrader does not work. I am not sure if that is a validation issue with forex.

SP20 Team19 Standup 2/18/2020 2:15 pm 2:30pm

Victoria Guerra

What was done since the last scrum meeting (5 hours worked):

- Testing controllers on Postman

- Recording testing videos

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue on with testing

SP20 Team19 Standup 2/19/2020 11:15 PM - 11:30 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 5 hours)

- Continue testing start terminal for different forex accounts

- Continue testing sync expert and manage terminal for different forex accounts

- Record video for testing start terminal

- Record video for testing sync expert and manage terminal

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Complete testing

- Update wiki

- What are the hurdles?
Some forex accounts have a wait for update message when executing sync expert and manage terminal.

SP20 Team19 Standup 2/19/2020 11:15 pm 11:30pm

Victoria Guerra

What was done since the last scrum meeting (2 hours worked):

- Updating Wiki

What is planned to be done by the next scrum meeting (4 hours planned):

- Complete testing

SP20 Team19 Standup 2/20/2020 11:15 PM - 11:30 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 5 hours)

- Continue testing start terminal for different forex accounts

- Continue testing sync expert and manage terminal for different forex accounts

- Record video for testing start terminal

- Record video for testing sync expert and manage terminal

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Complete testing

- Update wiki

- What are the hurdles?Some forex accounts have a wait for update message when executing sync expert and manage terminal.

SP20 Team19 Standup 2/20/2020 3:15 pm 3:30pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Finished testing

- Began debugging/troubleshooting Forex Validation

- Looking into JIRA for past issues/documentation

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue debugging Forex Validation

SP20 Team19 Stand Up 2/21/2020 10:15 PM - 10:30 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 5 hours)

- Begin debugging start terminal

- Finish testing

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue debugging start terminal

- Sprint planning/ retrospective/review

SP20 Team19 Stand Up 2/21/2020 10:15 pm 10:30pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Began debugging/troubleshooting Forex Validation

- Looking into JIRA for past issues/documentation

What is planned to be done by the next scrum meeting (4 hours planned):

- Sprint planning/review/retro

Sprint 4 Daily Meeting Minutes

SP20 Team19 Standup 3/2/2020 10:00 PM -10:15 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 2 hours)

- Filmed the sprint planning video

What is planned to be done until the next scrum meeting? (Planned 5 hours)

- Start correcting start terminal bug

SP20 Team19 Standup 3/2/2020 10:00 pm 10:15pm

Victoria Guerra

What was done since the last scrum meeting (2 hours worked):

- Sprint 4 planning ceremonies and documents

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue fixing ForexValidation bug

- Looking through past Forex documentation

SP20 Team19 Standup 3/3/2020 10:45 PM - 11:00 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 5 hours)

- Started working on correcting start terminal bug

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue fixing start terminal bug

- Start implementing other changes to user stories

SP20 Team19 Standup 3/3/2020 10:45 PM - 11:00 PM

Victoria Guerra

What was done since the last scrum meeting ( 5 hours)

- Started working on correcting start terminal bug

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue fixing start terminal bug

- Start implementing other changes to user stories

SP20 Team19 Standup 3/4/2020 11:30 PM - 11:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 4 hours)

- Continue working on start terminal user story

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue fixing start terminal bug

- Start implementing other changes to user stories

SP20 Team19 Standup 3/4/2020 11:30 PM - 11:45 PM

Victoria Guerra

What was done since the last scrum meeting ( 4 hours)

- Continue working on start terminal user story

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue fixing start terminal bug

- Start implementing other changes to user stories

SP20 Team19 Standup 3/5/2020 9:15 PM - 9:30 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 4 hours)

- Continue working on start terminal user story

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue fixing start terminal bug

- Looking into validate forex login ID

SP20 Team19 Standup 3/5/2020 9:15 PM - 9:30 PM

Victoria Guerra

What was done since the last scrum meeting ( 4 hours)

- Continue working on start terminal user story

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue fixing start terminal bug

- Looking into validate forex login ID

SP20 Team19 Standup 3/8/2020 11:00 pm 11:15pm

Gabi Abdennabi

What was done since the last scrum meeting (5 hours worked):

- ForexValidation bug fixing
What is planned to be done by the next scrum meeting (4 hours planned):

- Continue fixing ForexValidation bug

- Hurdles: Difficult code

SP20 Team19 Standup 3/8/2020 10:00 pm 10:15pm

Victoria Guerra

What was done since the last scrum meeting (5 hours worked):

- ForexValidation bug fixing/going through code

- Researching current code

- Looking through past Forex documentation
What is planned to be done by the next scrum meeting (4 hours planned):

- Continue fixing ForexValidation bug

- Hurdles: Lots of information/code to go through

SP20 Team19Standup 3/9/2020 4:30 pm 4:45pm

Gabi Abdennabi

What was done since the last scrum meeting (6 hours worked):

- Fixing ForexValidation bug

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue fixing ForexValidation bug

- Looking through past Forex documentation

SP20 Team19Standup 3/9/2020 4:30 pm 4:45pm

Victoria Guerra

What was done since the last scrum meeting (6 hours worked):

- Fixing ForexValidation bug

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue fixing ForexValidation bug

- Looking through past Forex documentation

SP20 Team19 Standup 3/10/202011:00 PM - 11:15 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 4 hours)

- Debugging forex validation

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Debugging start terminal

- Debugging forex validation

SP20 Team19 Standup 3/10/2020 11:00 pm 11:15pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Fixing ForexValidation bug

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue fixing ForexValidation bug

- Looking through past Forex documentation

SP20 Team19Standup 3/11/2020 10:00 pm 10:15pm

Gabi Abdennabi

What was done since the last scrum meeting (4 hours worked):

- Fixing ForexValidation bug

What is planned to be done by the next scrum meeting (4 hours planned):

- Need to fix ForexValidation bug

- Looking through past Forex documentation

SP20 Team19 Standup 3/11/2020 10:00 pm 10:15pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Fixing ForexValidation bug

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue fixing ForexValidation bug

- Looking through past Forex documentation

- Hurdles: Difficult problem

SP20 Team19 Standup 3/12/2020 10:30 PM - 10:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 4 hours)

- Debugging forex validation

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Test start terminal changes

- Continue to debug forex validation

SP20 Team19 Standup 3/12/2020 10:30 pm 10:45pm

Victoria Guerra

What was done since the last scrum meeting (6 hours worked):

- ForexValidation Bug
What is planned to be done by the next scrum meeting (4 hours planned):

- Continue fixing ForexValidation bug

- Looking through past Forex documentation

- Hurdles: Waiting on response from prof. on access issue to determine next steps

SP20 Team19 Standup 3/13/2020 10:30 PM - 10:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 2 hours)

- Debugging forex validation

- Tested changes in start terminal

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue testing start terminal

- Continue fixing forex validation

SP20 Team19 Standup 3/13/2020 10:30 pm 10:45pm

Victoria Guerra

What was done since the last scrum meeting (2 hours worked):

- Reaching out to tech support for possible VM restriction

- ForexValidation bug
What is planned to be done by the next scrum meeting (4 hours planned):

- Continue fixing ForexValidation bug

- Looking through past Forex documentation

- Hurdles: Need help from either Prof., Tech Support, or mentor

SP20 Team19 Standup 3/15/2020 9:30 PM - 9:45 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 4 hours)

- Debugging start terminal

- Testing changes made to start terminal

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue testing start terminal

- Film retrospective, review videos

- What are the hurdles?
Got stuck on some of the changes made and need feedback but have not been able to get

SP20 Team19 Standup 3/15/2020 9:30 pm 9:45pm

Victoria Guerra

What was done since the last scrum meeting (7 hours worked):

- Reaching out to tech support for possible VM restriction

- ForexValidation bug

What is planned to be done by the next scrum meeting (4 hours planned):

- Sprint docs

- Hurdles: Need help from either Prof. Tech Support, or mentor

Sprint 5 Daily Meeting Minutes

SP20 Team19 Standup 3/16/2020 10:15 pm 10:30pm

Gabi Abdennabi

What was done since the last scrum meeting (4 hours worked):

- Troubleshooting Forex Validation

- Working on sprint 4 documentation
What is planned to be done by the next scrum meeting (4 hours planned):

- Troubleshooting Forex Validation

- Sprint 5 Planning

SP20 Team19 Standup 3/16/2020 10:15 pm 10:30pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Troubleshooting Forex Validation

- Sprint 4 documents

What is planned to be done by the next scrum meeting (4 hours planned):

- Troubleshooting Forex Validation

- Sprint 5 Planning

SP20 Team19 Standup 3/17/2020 10:15 pm 10:30pm

Gabi Abdennabi

What was done since the last scrum meeting (4 hours worked):

- Working on forex validation

- Sprint 5 planning

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue working on forex validation

SP20 Team19 Standup 3/17/2020 10:15 pm 10:30pm

Victoria Guerra

What was done since the last scrum meeting (4 hours worked):

- Troubleshooting Forex Validation

- Sprint 5 planning

What is planned to be done by the next scrum meeting (4 hours planned):

- Troubleshooting Forex Validation

SP20 Team19 Standup 3/18/2020 10:15 pm 10:30pm

Gabi Abdennabi

What was done since the last scrum meeting (7 hours worked):

- Continued working on forex validation

What is planned to be done by the next scrum meeting (6 hours planned):

- Troubleshooting Forex Validation

SP20 Team19 Standup 3/18/2020 10:15 pm 10:30pm

Victoria Guerra

What was done since the last scrum meeting (7 hours worked):

- Troubleshooting Forex Validation

- Began working on data issues for other user story

What is planned to be done by the next scrum meeting (6 hours planned):

- Troubleshooting Forex Validation

SP20 Team19 March 20, 2020 11:45 PM - 12:00 AM

Gabi Abdennabi

What was done since the last scrum meeting ( 4 hours)

- Debugging start terminal

- Debugging validation

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue working on validation

- What are the hurdles?
Got stuck on some of the changes made and need feedback but have not been able to get

SP20 Team19 3/20/202011:45 PM - 12:00 AM

Victoria Guerra

What was done since the last scrum meeting ( 5 hours)

- Debugging Validation

- Debugging SyncExpert

What is planned to be done until the next scrum meeting? (Planned 5 hours)

- Continue debugging

- Hurdles: Really need some assistance

SP20 Team19 Standup 3/21/2020 12:00 pm 12:15pm

Gabi Abdennabi

What was done since the last scrum meeting (6 hours worked)

- Debugging ForexValidation

- Testing

What is planned to be done by the next scrum meeting (6 hours planned):

- Continue debugging Forex

- ValidationHurdles: Very complicated

SP20 Team19 Standup 3/21/2020 12:00 pm 12:15pm

Victoria Guerra

What was done since the last scrum meeting (6 hours worked)

- Debugging ForexValidation

- Testing

What is planned to be done by the next scrum meeting (6 hours planned):

- Continue debugging Forex Validation

- Hurdles: Very complicated

SP20 Team19Standup 3/22/2020 12:00 am 12:15am

Gabi Abdennabi

What was done since the last scrum meeting (10 hours worked):

- Met with Yolanda

- Debugging validation

- Testing

What is planned to be done by the next scrum meeting (4 hours planned):

- Continue debugging Forex Validation

SP20 Team19 Standup 3/22/2020 12:00 am 12:15am

Victoria Guerra

What was done since the last scrum meeting (10 hours worked):

- Met with Yolanda

- Debugging ForexValidation

- Testing
What is planned to be done by the next scrum meeting (4 hours planned):

- Continue debugging Forex Validation

- Hurdles: Very complicated

SP20 Team19 Standup 3/23/2020 10:15 pm 10:30pm

Gabi Abdennabi

What was done since the last scrum meeting (7 hours worked):

- Working on validation

What is planned to be done by the next scrum meeting (6 hours planned):

- Continue working Forex Validation

- Meet with Yolanda

SP20 Team19 Standup 3/23/2020 10:15 pm 10:30pm

Victoria Guerra

What was done since the last scrum meeting (7 hours worked):

- Working Forex Validation
What is planned to be done by the next scrum meeting (6 hours planned):

- Continue working Forex Validation

- Meet with Yolanda

- Hurdles: Very complicated

SP20 Team19 March 24,2020 10:15 PM - 10:30 PM

Gabi Abdennabi

What was done since the last scrum meeting ( 4 hours)

- Debugging validation

- Met with mentor to help with further debugging of validation

- Figured out that the exit codes are not properly set

What is planned to be done until the next scrum meeting? (Planned 8 hours)

- Implement new changes for exit codes

SP20 Team19 Standup 3/24/2020 10:15 pm 10:30pm

Victoria Guerra

What was done since the last scrum meeting (8 hours worked):

- Working Forex Validation

- Met with Yolanda
What is planned to be done by the next scrum meeting (6 hours planned):

- Continue working Forex Validation

- Hurdles: Very complicated

SP20 Team19 March 25, 2020 11:00 PM - 11:15 AM

Gabi Abdennabi

What was done since the last scrum meeting ( 4 hours)

- Debugging Forex Validation

What is planned to be done until the next scrum meeting? (Planned 5 hours):

- Continue working on validation

- What are the hurdles?Proving to be more difficult than initially thought

SP20 Team19 Standup 3/25/2020 10:15 pm 10:30pm

Victoria Guerra

What was done since the last scrum meeting (6 hours worked):

- Working Forex Validation
What is planned to be done by the next scrum meeting (6 hours planned):

- Continue working Forex Validation

- Hurdles: Very complicated

SP20 Team19Standup 3/26/2020 11:00 pm 11:15pm

Gabi Abdennabi

What was done since the last scrum meeting (5 hours worked):

- Debugging Forex Validation

What is planned to be done by the next scrum meeting (8 hours planned):

- Continue working on Validation

- Hurdles: Proving to be more difficult then initially thought

SP20 Team19Standup 3/26/2020 11:00 pm 11:15pm

Victoria Guerra

What was done since the last scrum meeting (3 hours worked):

- Working Forex Validation

What is planned to be done by the next scrum meeting (6 hours planned):

- Continue working Forex Validation

- Hurdles: VM froze and had to pause work for the day

Sprint 6 Daily Meeting Minutes

SP20 Team19 Standup 3/31/2020 10:45 PM - 11:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (4 hours)

- Filmed retrospective and review videos and sprint planning video

What is planned to be done until the next scrum meeting? (Planned 4 hours)

- Work on session switching

- Work on Validation

SP20 Team19 Standup 3/31/2020 10:45 PM - 11:00 PM

Victoria Guerra

What was done since the last scrum meeting (4 hours)

- Filmed retrospective and review videos

- Filmed Sprint planning video

What is planned to be done until the next scrum meeting? (Planned 4 hours)

- Work on session switch

SP20 Team19 Standup 4/2/2020 10:45 PM - 11:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (7 hours)

- Began work on terminals

- Completed auto scheduling code

- Filmed demo

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Test auto scheduler

SP20 Team19 Standup 4/2/2020 10:45 PM - 11:00 PM

Victoria Guerra

What was done since the last scrum meeting (7 hours)

- Began work on terminals

- Completed auto scheduling code

- Filmed demo
What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Test auto scheduler

- Record bug changes

SP20 Team19 Standup 4/3/2020 9:45 PM - 10:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (6 hours)

- Began setup on local VPS

- Met with EFVT for branching and graph debugging

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Continue local VPS setup

- Validation debugging

SP20 Team19 Standup 4/3/2020 9:45 PM - 10:00 PM

Victoria Guerra

What was done since the last scrum meeting (6 hours)

- Filmed debugging

- Began setup on local VPS

- Met with EFVT for branching and graph debugging

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Continue local VPS setup

- Validation debugging

SP20 Team19 Standup 4/5/2020 9:45 PM - 10:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (6 hours)

- Validation debugging

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Validation debugging continuation

SP20 Team19 Standup 4/5/2020 9:45 PM - 10:00 PM

Victoria Guerra

What was done since the last scrum meeting (6 hours)

- Validation debugging

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Continue local VPS setup

- Validation debugging

SP20 Team19 Standup 4/6/2020 9:45 PM - 10:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (8 hours)

- Validation debugging

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Validation debugging continuation

SP20 Team19 Standup  4/6/2020 9:45 PM - 10:00 PM

Victoria Guerra

What was done since the last scrum meeting (8 hours)

- Validation debugging

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Continue local VPS setup

- Validation debugging

SP20 Team19 Standup 4/7/2020 9:45 PM - 10:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (7 hours)

- Fixing command prompt call

- Fixed StartTerminal

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Continue working on validation

SP20 Team19 Standup 4/7/2020 9:45 PM - 10:00 PM

Victoria Guerra

What was done since the last scrum meeting (7 hours)

- Worked on command prompt call

- Fixed StartTerminal parameters

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Validation debugging

SP20 Team19 Standup 4/8/2020 9:45 PM - 10:00 PM

Victoria Guerra

What was done since the last scrum meeting (7 hours)

- Worked on command prompt call

- Fixing start terminal
What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Continue working on validation

SP20 Team19 Standup 4/8/2020 9:45 PM - 10:00 PM

Victoria Guerra

- What was done since the last scrum meeting (7 hours)

- Worked on command prompt call

- Fixed StartTerminal parameters
What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Validation debugging

SP20 Team19 Standup 4/9/2020 9:45 PM - 10:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (4 hours)

- Implementing new command prompt call

- Met with Stefani from EFVT

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Validation debugging

- Hurdles: CMD String

SP20 Team19 Standup 4/9/2020 9:45 PM - 10:00 PM

Victoria Guerra

What was done since the last scrum meeting (4 hours)

- Worked on command prompt call

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Validation debugging

- Hurdles:Can't figure out CMD string

SP20 Team19 Standup 4/11/2020 9:45 PM - 10:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (6 hours)

- Troubleshoot next problem

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Figure out why validation flags aren't working properly

SP20 Team19 Standup 4/11/2020 9:45 PM - 10:00 PM

Victoria Guerra

What was done since the last scrum meeting (6 hours)

- Completed terminal execution

- Figure out next issue

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Figure out why validation flags aren't working properly

SP20 Team19 Standup 4/12/2020 9:45 PM - 10:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (5 hours)

- Understand why terminalClose is not working properly

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Finish sprint

- Finish sprint documentation

SP20 Team19 Standup 4/12/2020 9:45 PM - 10:00 PM

Victoria Guerra

What was done since the last scrum meeting (5 hours)

- Figuring out why TerminalClose isn't working

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Wrap up sprint

Sprint 7 Daily Meeting Minutes

SP20 Team19 4/13/2020 9:45 PM - 10:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (8 hours)

- Completed exit code debugging

- Completed Sprint 6 documents and videos

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Plan out the next 2 weeks in terms of goals, work, and timelines.

SP20 Team19 4/13/2020 9:45 PM - 10:00 PM

Victoria Guerra

What was done since the last scrum meeting (8 hours)

- Completed exit code debugging

- Completed Sprint 6 documents and videos

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Plan out the next 2 weeks in terms of goals, work, and timelines.

SP20 Team19 4/14/2020 1:45 PM - 2:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (8 hours)

- Working on documentation

- Final Deliverable

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Work on documentation

SP20 Team19 4/14/2020 1:45 PM - 2:00 PM

Victoria Guerra

What was done since the last scrum meeting (8 hours)

- Final deliverable material

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Working on documentation to turn in at the end of the sprint

SP20 Team19 4/15/2020 9:45 PM - 10:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (7 hours)

- Completed exit code

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Exit code debugging

- Documentation

SP20 Team19 4/15/2020 9:45 PM - 10:00 PM

Victoria Guerra

What was done since the last scrum meeting (7 hours)

- Completed exit code in Metatrader

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Exit code debugging

- Documentation

SP20 Team19 4/16/2020 8:45 PM - 9:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (7 hours)

- Fixing VPS exit code issue

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Fix Exit code issue

- Work on documentation

SP20 Team19 4/16/2020 8:45 PM - 9:00 PM

Victoria Guerra

What was done since the last scrum meeting (7 hours)

- Fixing VPS reaction to exit code

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Exit code debugging

- Documentation

SP20 Team19 4/17/2020 8:45 PM - 9:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (4 hours)

- Continue exit code issues

- Worked on documentation

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Filming videos for final documentation

SP20 Team19 4/17/2020 8:45 PM - 9:00 PM

Victoria Guerra

What was done since the last scrum meeting (4 hours)

- Exit code debugging

- Documentation

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Work on final documentation

SP20 Team19 4/18/2020 1:45 PM - 2:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (4 hours)

- Started working on UML Diagrams

- Worked on documentation

- Filmed start terminal

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Filming videos for final documentation

SP20 Team19 4/18/2020 1:45 PM - 2:00 PM

Victoria Guerra

What was done since the last scrum meeting (4 hours)

- Working on Use case diagram

- Documentation

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Work on final documentation

SP20 Team19 4/19/2020 1:45 PM - 2:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (4 hours)

- Working on final documentation

- Work on use case diagram

What is planned to be done until the next scrum meeting? (Planned 4 hours)

- Work on documentation

SP20 Team19 4/19/2020 1:45 PM - 2:00 PM

Victoria Guerra

What was done since the last scrum meeting (4 hours)

- Work on UML diagram for validation

- Documentation

What is planned to be done until the next scrum meeting? (Planned 4 hours)

- Work on final documentation

SP20 Team19 4/20/2020 8:45 PM - 9:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (4 hours)

- Start working on powerpoint

- Final deliverable read through

What is planned to be done until the next scrum meeting? (Planned 4 hours)

- Documentation

SP20 Team19 4/20/2020 8:45 PM - 9:00 PM

Victoria Guerra

What was done since the last scrum meeting (4 hours)

- Powerpoint for final documentation

- UML Diagram

What is planned to be done until the next scrum meeting? (Planned 4 hours)

- Work on final documentation

SP20 Team19 4/21/2020 8:45 PM - 9:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (4 hours)

- Scrum documentation

- Worked on documentation

What is planned to be done until the next scrum meeting? (Planned 4 hours)

- Documentation

SP20 Team19 4/21/2020 8:45 PM - 9:00 PM

Victoria Guerra

What was done since the last scrum meeting (4 hours)

- Documentation

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Work on final documentation

SP20 Team19 4/22/2020 8:45 PM - 9:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (4 hours)

- Continue work on diagrams

- Worked on documentation

What is planned to be done until the next scrum meeting? (Planned 4 hours)

- Film other videos for youtube

SP20 Team19 4/22/2020 8:45 PM - 9:00 PM

Victoria Guerra

What was done since the last scrum meeting (4 hours)

- Gannt Chart

- Documentation

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Film validation video for youtube

SP20 Team19 4/23/2020 8:45 PM - 9:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (4 hours)

- Working on deployment diagrams and interaction diagrams

- Worked on documentation

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Final deliverable read through

SP20 Team19 4/23/2020 8:45 PM - 9:00 PM

Victoria Guerra

What was done since the last scrum meeting (4 hours)

- Power point presentation

- Documentation

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Work on final documentation

SP20 Team19 4/24/2020 8:45 PM - 9:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (4 hours)

- Merged code with develop

- Worked on documentation

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Filming videos for final documentation

SP20 Team19 4/24/2020 85 PM - 9:00 PM

Victoria Guerra

What was done since the last scrum meeting (4 hours)

- Documentation

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Need to merge code with develop

SP20 Team19 4/25/2020 8:45 PM - 9:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (4 hours)

- Wrap up documentation

- Edit videos

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Final documentation

SP20 Team19 4/25/2020 8:45 PM - 9:00 PM

Victoria Guerra

What was done since the last scrum meeting (4 hours)

- Finish videos and edit

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Finish power point presentation

SP20 Team19 4/26/2020 8:45 PM - 9:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (4 hours)

- Created HTML Page with linked videos

- Worked on documentation

- Updated the Wiki

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Final documentation

SP20 Team19 4/26/2020 8:45 PM - 9:00 PM

Victoria Guerra

What was done since the last scrum meeting (4 hours)

- Uploaded videos to youtube playlist

- Working on poster

What is planned to be done until the next scrum meeting? (Planned 6 hours)

- Work on final documentation

SP20 Team19 4/27/2020 8:45 PM - 9:00 PM

Gabi Abdennabi

What was done since the last scrum meeting (4 hours)

- Wrap up final documentation

SP20 Team19 4/27/2020 8:45 PM - 9:00 PM

Victoria Guerra

What was done since the last scrum meeting (4 hours)

- Wrap up final docmentation