Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Keeping Mothers and Infants Healthy

Team Members: Moises Bentolila, Eduardo Morales

Product Owner: Jean Hannan

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This documentation provides the reader with clear information to gain an understanding of the background, necessity, technology, work done on a step-by-step basis, and everything necessary to understand the process of managing and creating the second version of the Keeping Moms and Infants Healthy application.

This application has as a purpose helping low income mothers obtain more information on how to treat their pregnancy and what to do after the child is born. Including health, tips and near hospital locations. The application will be automatically translated into the user’s phone language (English, Spanish, Portuguese and Chinese). The application will provide a safe place for the user to learn about sexual education. The application would allow new moms to find pre and post-natal care for them and for their babies, also provide notifications on what to do at each step of the pregnancy and after the baby is born. All the features on the application are meant to facilitate the process of pregnancy to low income mothers and stay as safe as they can be.

Table of Contents

Introduction …………………………………………………………….…………………………5

Current system …………………………………………………………….….…………..6

Purpose of new system……………………..……………………………………………...6

User Stories………………………………………………….…………………………………….7

Project Plan ………………………………………………...…..…………………………………8

Hardware and software resources ………………………………………………….……..8

Sprint plan ……………..……………………………………………………...…………………..9

Sprint 1 ………………………………..……………………………...…………………...9

Sprint 2 ………………………………..………………..………………………………..10

Sprint 3 ………………..…………………………………..……………………………..12

Sprint 4 …………………..……………………………..………………………………..13

Sprint 5 ………………..…………………………..……………………………………..15

Sprint 6 …………………………..……………………..………………………………..16

Sprint 7 ………………………..……………………..…………………………………..17

System Design ………………………………………...……….………………………………..18

Architectural patterns …………………………..……………………………………….18

System and Subsystem decomposition ……………………..………………...…………18

Design pattern……………………………...………………………………………….....19

System Validation ………………………..……………...………………………………19

Glossary …………………………….……………………………...……………………………22

Appendix ……………………………………………………………………………..…………24

Appendix A - UML Diagrams …………………………………………..………………24

Use case Diagrams ………………………………………………………………25

Sequence Diagrams ………………………………...……………………………27

Class Diagram …………………………………………...………………………29

Appendix B - User Interface Design ………………………………………….…………30

Appendix C - Sprint Review Report ……………………………….……………………32

Appendix D - User Manuals, Installation, Wish List ……………………………………42

References …...…………………………………………………………………………..………45

INTRODUCTION

Keeping Moms and Infants Healthy is a smartphone based application focused on low income mothers and the health of them and their babies. The application is designed to support four languages that will be adapted to the language of the user’s phone (English, Spanish, Portuguese and Chinese), English being the default language.

The application was developed to provide early and continued access to health systems for prenatal and postnatal care.

The application provides weekly notifications via text messages to help the mothers understand the different stages of the pregnancy. The application provides guidance on the locations of the nearest hospitals and the services that each one of them provides, only clinics with free and good services will be displayed on the application. Services on the clinics include but are not limited to, parenting classes, free supplies such as diapers, formulas and medicines. It also provides contact information for each clinic as well as guided directions on how to get there. The application will be free of cost for everyone.

The application was developed through a Facebook framework called React Native. We have decided to use React Native because it would give the opportunity to be easily translated into Android and Apple native components. To save all the information on the users and their authentication we used a database by Google called Firebase.

Current System

This is the second version of the application. The V2.0 of Keeping Moms and Infants Healthy. The previous version of the application did not have a very user friendly interface. The clinics where not listed with all the free services that they offer. The First version has a little number of clinics. Directions and contact information could be accessed from the clinic’s personal webpage and not from the application.

Purpose of the new system

The purpose of this new version is to provide new features to the application in a more user friendly and easy to navigate way. The application was completely redesigned to make it easier to edit and be maintained by future developers.

This new version has the following features:

- Easy Log in and Sign Up

- Sign Up now gathers more information about the user so a better service can be provided

- Support in English, Spanish, Portuguese and Chinese.

- Live location of the user

- Nearby clinics to the user

- Contact information for every clinic

- Over 40+ new free clinics

- Free baby care supplies information for every clinic

- Easier and more navigable UI

- Information about different programs on the clinics for free

- Completely redesigned user interface

USER STORIES

The following section provides the detailed user stories that were used and implemented throughout the development of this project. These user stories served as the base for implementing all the features.

Implemented user stories

| 1 | Environment Setup |
| --- | --- |
| 2 | Familiarize with React Native and Firebase |
| 3 | Understand the project |
| 4 | Translate language of app |
| 5 | Registration with email |
| 6 | Remove tutorial after first sign in |
| 7 | See clinics nearby |
| 8 | Redesign of application |
| 9 | Notifications |
| 10 | Cloud Functions |
| 11 | Google maps API |
| 12 | Launch application in Testflight |
| 13 | User authentication |
| 14 | Twilio |
| 15 | Sign up text message |
| 16 | Display more clinics |
| 17 | Error if user is not in Miami |
| 18 | Organize clinics |
| 19 | Map navigation |
| 20 | Clinics Sorting |
| 21 | SMS notifications |
| 22 | Sign out |
| 23 | Change password |
| 24 | Add information |
| 25 | Password recovery |
| 26 | Tips and Tricks |
| 27 | Learn |
| 28 | Review Code |
| 29 | Documentation |
| 30 | Videos |
| 31 | Poster |
| 32 | Presentation |

Project Plan

This section describes the planning that went into the completion of this project. The project used the Agile development methodology and two-week Sprints to be completed in that timeframe. Also, discussed in this section is the detailed information of the software and hardware used for the development of the application.

Hardware and Software Resources

The following list of hardware and software resources were used in the development of the project:

MacBook Pro 13”

OS: Catalina Version 10.15.4

Processor:2.9GHz Dual-Core Intel Core i5

Memory: 8 GB 2133 MHz LPDDR3

Graphics: Intel Iris Graphics 550 1536 MB

MacBook Pro (15-inch, 2016)

OS: Catalina Version 10.15.4

Processor: 2.9 GHz Quad-Core Intel Core i7

Memory: 16 GB 2133 MHz LPDDR3

Radeon Pro 460 4 GB

Graphics: Intel HD Graphics 530 1536 MB

WebStorm Version 2019.3.1

Photoshop 2020

IPhone X

Model Number: A1901

iPhone 11 Pro

Model Number: A2160

Firebase

Twilio

Sprint Plan

Sprint 1

Story ID: 1

Feature: Environment Setup

Description: As a developer, I want to set up the environment so that we can start working on the project as soon as possible.

Acceptance Criteria:

- Project installed and compiled successfully on all machines.

Story Points: 10

Story ID: 2

Feature: Familiarize with React Native and Firebase

Description: As a developer, I want to get familiar with the current project’s technologies such as React Native and Firebase to be able to continue working on existing issues.

Acceptance Criteria:

- The developers know the basics of using the technologies of Firebase and React Native

Story Points: 25

Story ID: 3

Feature: Understand the project

Description: As a developer, I want to review the project so that we can understand what the end-goal is.

Acceptance Criteria:

- The developers know the specifications and goals of the project

Story Points: 20

Story ID: 4

Feature: Translate language of app

Description: As a user, I would like the app to be automatically translated to my phone’s default language without having to manually select the language.

Acceptance Criteria:

- The app gets translated to the user’s default language

Story Points: 25

Sprint 2

Story ID: 5

Feature: Registration with email

Description: As a user, I would like to register using my email instead of phone number.

Acceptance Criteria:

- Sign up displays email text box

- Login with email works

- Firebase saves email address of user

Story Points: 15

Story ID: 6

Feature: Remove tutorial after first sign in

Description:  As a user I don’t need to see the tutorial page every time I open the app.

Acceptance Criteria:

- Show Google Maps API interactive map.

- Display nearby clinics and hospitals.

- Can move around the map

Story Points: 5

Story ID: 7

Feature: See clinics nearby

Description:   As a user I would like to view the clinics and hospitals nearby and interact with the map.

Acceptance Criteria:

- Tutorial screen is no longer displayed after initial sign in.

Story Points: 	6

Story ID: 8

Feature:  Redesign of application

Description:  As a user I would like to see a more modern design of the app.

Acceptance Criteria:

- Remove too much color.

- Change icons.

- Background color to white.

- Animations are shown

Story Points: 24

Story ID: 9

Feature: Notifications

Description:  As a user I want to be able to be notified about new motherhood tips.

Acceptance Criteria:

- Mother receives notifications

Story Points: 12

Story ID: 10

Feature:Cloud functions

Description:   As a developer, I would like to install dependencies on the project that allow cloud functions, so that the application is better organized

Acceptance Criteria:

- Cloud functions are implemented

Story Points: 20

Sprint 3

Story ID: 11

Feature: Google maps API

Description:   As a developer, I would like to implement the Google Maps API, so that the user can access near hospitals

Acceptance Criteria:

- The user can see the Google maps

Story Points: 25

Story ID: 12

Feature: Launch application in Testflight

Description:   As a Developer, I would like to Launch the application into Testflight, so that the PO can access it

Acceptance Criteria:

- The PO can download the application on her phone

Story Points: 15

Story ID: 13

Feature: User authentication

Description:    As a developer, I would like to Authenticate the users using the Firebase Database

Acceptance Criteria:

- The user can log in with email and password

Story Points: 15

Story ID: 14

Feature: Twilio

Description:    As a developer, I would like to apply Twilio API, so that the user can receive text message

Acceptance Criteria:

- The user receives text messages

Story Points: 25

Sprint 4

Story ID: 15

Feature: Sign up text message

Description:  As a developer, I would like to automatically send a text message when a person signs up.

Acceptance Criteria:

- The user receives a welcome text message when the user finishes the sign-up process

Story Points: 10

Story ID: 16

Feature: Display more clinics

Description:  As a user, I would like to view more free clinics.

Acceptance Criteria:

- The user can see over 40 free clinics nearby

Story Points: 20

Story ID: 17

Feature: Error if user is not in Miami

Description:  As a developer, if the user is not in Miami, they should not be able to access some features instead of getting an error.

Acceptance Criteria:

- The user should receive an error if they are not located in Miami

Story Points: 13

Story ID: 18

Feature: Organize clinics

Description: As a developer, I would like to categorize each clinic by services and distance to user

Acceptance Criteria:

- The clinics are organized in order of distance to the user and the services of each free clinic is displayed

Story Points: 15

Story ID: 19

Feature: Map navigation

Description: As a user, I would like to navigate the map without an issue.

Acceptance Criteria:

- The user can navigate the map smoothly

Story Points: 12

Story ID: 20

Feature: Clinics Sorting

Description: As a developer, I would like to sort the clinics by distance from Current Location.

Acceptance Criteria:

- The user can see each clinic ordered by distance from them

Story Points: 15

Sprint 5

Story ID: 21

Feature: SMS updates

Description: As a user, I would like to receive SMS notifications so I can know whats the progress

Acceptance Criteria:

- The user receives a weekly update with the status of their baby

Story Points: 20

Story ID: 22

Feature: Sign out

Description: As a user, I would like to log out of the application so I can create another user or sign in again

Acceptance Criteria:

- The user can sign out and go back to the login screen

Story Points: 20

Story ID: 23

Feature: Change password

Description: As a user, I would like to be able to change my password so I can make it more secure or in case I forget it.

Acceptance Criteria:

- The user can change the password of the account and the account is updated on firebase

Story Points: 20

Story ID: 24

Feature: Add information

Description: As a developer, I would like to add information to the application so that the users can use it to their advantage

Acceptance Criteria:

- The user can see more information on the application

Story Points: 20

Sprint 6

Story ID: 25

Feature: Password recovery

Description: As a user, I would like to be able to recover my password in case I forget it, so that I can log in successfully

Acceptance Criteria:

- The user can request and change the password

Story Points: 10

Story ID: 26

Feature: Tips and Tricks

Description: As a Developer, I would like to add all the information to the Tips and Tricks feature, so that the user can easily access it and use it to their advantage.

Acceptance Criteria:

- The user can access the tips and tricks section and get information

Story Points: 20

Story ID: 27

Feature: Learn

Description: As a Developer, I would like to add all the information to the Learn feature, so that the user can easily access it and use it to their advantage.

Acceptance Criteria:

- The user can access the learn section and get information

Story Points: 20

Story ID: 28

Feature: Review Code

Description: As a Developer, I would like to review all the code that I have written to better organize it or change it if necessary

Acceptance Criteria:

- All the code has been thoroughly reviewed

Story Points: 30

Sprint 7

Story ID: 29

Feature: Documentation

Description: As a developer, I would like to work on the final documentation of the project to make the deliverable and allow future developers to understand the project and keep developing

Acceptance Criteria:

- User Stories are displayed

- UML diagrams are complete

- Design patterns are complete

Story Points: 50

Story ID: 30

Feature: Videos

Description: As a developer, I would like to work on the final videos of the project to make the deliverable and allow future developers to understand the project and keep developing

Acceptance Criteria:

- Four videos are made

- Videos are understandable and clear

Story Points: 10

Story ID: 31

Feature: Poster

Description: As a developer, I would like to work on the final Poster of the project to make the deliverable and present my work

Acceptance Criteria:

- The poster is complete with all the information required

Story Points: 20

Story ID: 32

Feature: Presentation

Description: As a developer, I would like to work on the final presentation PowerPoint of the project to make the deliverable and present my work

Acceptance Criteria:

- The power point presentation is complete with all the information required

Story Points: 20

System Design

This section contains information on the design decisions that went into the project. We developed an easy to use application with a user-friendly interface and a design that is appealing to the user. Also, we implemented a simple architecture so the project can be easily managed and updated. The architecture is outlined and explained below, as well as the entire system and the design patterns.

Architectural Patterns

Even though this version of the application is a complete redesign we wanted to keep the same architectural pattern used in the version 1.0. The pattern that we used was the model-view-controller pattern that is also known as MVC. With this model, the application was divided in three parts:

- View - displays the information to the user, the UI

- Controller - handle the user input

- Model - Contains the core functionality and data

We used this model to separate the internal representation of information from the way that information is displayed to the user and used by the user. This pattern is efficient because it allows code reuse within the application.

System and Subsystem decomposition

The system and subsystem deposition can be referenced to understand better how the application is structured. The application was made through react native. We used one folder called src and all the components used for the application where listed outside of that main folder and accessed accordingly. The views are what the user interacts with (UI), the components are the models that permit the reuse of such components within the application, the context is where all the handling between the views and the functions happen and lastly the functions are the Google Cloud functions that handle the user creation and authentication process.

Design Patterns

With the MVC design pattern, we also used a state design pattern. What this pattern accomplishes is to encapsulate the different states that the application has and allows the objects to change its behavior when the internal state changes. This design accomplishes a more flexible and concise code that will help when further developing the application.

System validation

| # Case ID | Remove tutorial after first sign in |
| --- | --- |
| # Purpose | # Ensure that the tutorial screen only appears the first time the user signs in |
| # Preconditions | # User has signed in more than once |
| # Expected results | # The user sees the tutorial screen the first time the user signs in but not anymore other times the user signs in |

| # Case ID | Translate the language of the app |
| --- | --- |
| # Purpose | # Validate translation of the application |
| # Preconditions | # User’s default language on phone set to Spanish |
| # Expected results | # The user can see and use the application in the Spanish language |

| # Case ID | Error if the user is not in Miami |
| --- | --- |
| # Purpose | # Display error message when user is not in Miami |
| # Preconditions | # Have the user select that the user does not live in Miami while registering |
| # Expected results | # The user will see an error message saying that most of the features are only available in the Miami area |

| # Case ID | Sign up text message |
| --- | --- |
| # Purpose | # Send a welcome text message to the user after registering for the application |
| # Preconditions | # The user must create a profile and enter a valid US phone number |
| # Expected results | # The user will receive a welcome message directly to the user’s phone number |

Glossary

Framework: A basic structure underlying a system, concept, or text.

Authentication: The process of confirming if the user is who the user says it is

Feature: A capability that the software offers

UI: Short for User Interface. Is the display on which the user interacts

Cloud functions: Cloud Functions is a server less execution environment for building and connecting cloud services.

API: Short for Application Programming Interface. a set of functions and procedures allowing the creation of applications that access the features or data of an operating system, application, or other service.

Twilio: Twilio allows software developers to programmatically make and receive phone calls, send and receive text messages, and perform other communication functions using its web service APIs.

Sorting: arrange systematically in groups; separate according to type, class, etc.

Dependencies: is a broad software engineering term used to refer when a piece of software relies on another one

TestFlight: is an online service for over-the-air installation and testing of mobile applications, currently owned by Apple Inc. and only offered to developers within the iOS Developer Program

UML diagram: Is a diagram based on the UML (Unified Modeling Language) with the purpose of visually representing a system along with its main actors, roles, actions, artifacts or classes, to better understand, alter, maintain, or document information about the system.

PO: Short for Product Owner. Is the person responsible for guiding changes and talk to developers about things that need to be modified on a software

IDE: Short for Integrated Development Environment. is a software application that provides comprehensive facilities to computer programmers for software development.

Appendix

Appendix A - UML Diagrams

Architecture Diagram

Use Case Diagrams

Sequence Diagrams

Class Diagram

Appendix B - User Interface Design

Appendix C - Sprint Review Reports

Sprint 1

SP20 Team23 Review 01/24/2020 10am 12pm

Eduardo Morales, Moises Bentolila, Jean Hannan

- List of Approved User Stories:

  - User Story 1:

    - As a developer, I want to set up the environment so that we can start working on the project as soon as possible.

  - User Story 2:

    - As a developer, I want to get familiar with the current project’s technologies such as React Native and Firebase to be able to continue working on existing issues.

  - User Story 3:

    - As a developer, I want to review the project so that we can understand what the end-goal is.

  - User Story 4:

    - As a user, I would like the app to be automatically translated to my phone’s default language without having to manually select the language.

- List of Rejected User Stories:

  - None

This Sprint was successful. The Product Owner was happy with our initial demo and ideas for the new design for the application. The PO mentioned we had complete liberty on the design. We managed to set the environment on which we were going to be working, we decided to work with WebStorm as our IDE. We read all the previous documentation of the previous project to understand the goals and understand what we had to work on. We managed to get rid of the language selection screen and just automatically translate the application to the user’s phone default language.

| Story ID | Story Title | Status | Assigned To | Hours |
| --- | --- | --- | --- | --- |
| 1 | Environment setup | Closed | Moises and Eduardo | 10 hours |
| 2 | Firebase and React native | Closed | Moises and Eduardo | 25 hours |
| 3 | Understand the project | Closed | Moises and Eduardo | 20 hours |
| 4 | Translate language | Closed | Moises and Eduardo | 25 hours |

Total hours worked during this sprint = 80

Sprint 2

SP20 Team23 Review 02/07/2020 10am 12pm

Eduardo Morales, Moises Bentolila, Jean Hannan

- List of Approved User Stories:

  - User Story 5:

    - As a user, I would like to register using my e-mail instead of phone number.

  - User Story 6:

    - As a user, I don’t need to see the tutorial page every time I open the app.

  - User Story 7:

    - As a user, I would like to view the clinics and hospitals nearby and interact with the map.

  - User Story 8:

    - As a user, I would like to see a more modern design of the app.

  - User Story 9:

    - As a user, I want to be able to be notified about new motherhood tips.

  - User Story 10:

    - As a developer, I would like to install dependencies on the project that allow cloud functions, so that the application is better organized

- List of Rejected User Stories:

  - None

This sprint was considered successful by our PO, she was glad about the demo and the advancements made. We changed the registration method to email instead of phone number as it would make more sense for the database. We kept asking for the user’s phone number as it would help us send SMS notifications to the users. We could only show the tutorial screen only when the user first logged in into the application. We started using the maps API to display a map where we would later add nearby clinics to the user using the user’s current location. We decided to completely redesign the application as the previous code was not generic and the components were different throughout the code. We could install all the dependencies that we needed throughout this face.

| Story ID | Story Title | Status | Assigned To | Hours |
| --- | --- | --- | --- | --- |
| 5 | Registration with email | Closed | Moises | 15 hours |
| 6 | Remove tutorial after sign in | Closed | Eduardo | 5 hours |
| 7 | See clinics nearby | Closed | Moises | 6 hours |
| 8 | Redesign of application | Closed | Eduardo | 24 hours |
| 9 | Notifications | Closed | Eduardo | 12 hours |
| 10 | Cloud functions | Closed | Moises | 20 hours |

Total hours worked during the sprint = 82

Sprint 3

SP20 Team23 Review 02/21/2020 10am 12pm

Eduardo Morales, Moises Bentolila, Jean Hannan

- List of Approved User Stories:

  - User Story 11:

    - As a developer, I would like to implement the Google Maps API, so that the user can access near hospitals

  - User Story 12:

    - As a Developer, I would like to Launch the application into Testflight, so that the PO can access it

  - User Story 13:

    - As a developer, I would like to Authenticate the users using the Firebase Database

  - User Story 14:

    - As a developer, I would like to apply Twillio API, so that the user can receive text message

- List of Rejected User Stories:

  - None

The PO was very glad about the development until this point. The application had a completely different look than the previous version. We decided to implement the Google Maps API so the application could be use on IOS and Android. We were also able to launch the application on Testflight which is an IOS application to test Beta versions of applications and receive feedback, our PO could download and update the application on her phone. Using the Firebase database gave us some trouble at the beginning but it was later fixed and the authentication ran smoothly. We created a Twilio account and were able to implement the API in our project.

| Story ID | Story Title | Status | Assigned To | Hours |
| --- | --- | --- | --- | --- |
| 11 | Google maps API | Closed | Eduardo | 25 hours |
| 12 | Launch application on Testflight | Closed | Eduardo | 15 hours |
| 13 | User authentication | Closed | Moises | 15 hours |
| 14 | Twilio | Closed | Moises | 25 hours |

Total hours worked during the sprint = 80

Sprint 4

SP20 Team23 Review 03/13/2020 10am 12pm

Eduardo Morales, Moises Bentolila, Jean Hannan

- List of Approved User Stories:

  - User Story 15:

    - As a developer, I would like to automatically send a text message when a person signs up.

  - User Story 16:

    - As a user, I would like to view more free clinics.

  - User Story 17:

    - As a developer, if the user is not in Miami, they should not be able to access some features instead of getting an error.

  - User Story 18:

    - As a developer, I would like to categorize each clinic by services and distance to user

  - User Story 19:

    - As a user, I would like to navigate the map without an issue.

  - User Story 20:

    - As a developer, I would like to sort the clinics by distance from Current Location.

- List of Rejected User Stories:

  - None

For this sprint, the application had a great form. It was going on pace as expected and the PO enjoyed the process. Using the Twilio API and the user’s phone number we achieved sending a text message after the user finished signing up. Through a JSON file we added free clinics and their locations to the map so the user could view them. We also figured that most of the clinics that we were working with and our focus would be the Miami area so it was important for us to not mislead the users, so we created an error message if the user was not in Miami, letting them know that currently most of the features are only available in the Miami area. The map was not able to navigate smoothly, a problem we were able to fix during this sprint. We also could display the clinics in order of distance to the user.

| Story ID | Story Title | Status | Assigned To | Hours |
| --- | --- | --- | --- | --- |
| 15 | Sign up text message | Closed | Moises | 10 hours |
| 16 | Display more clinics | Closed | Moises | 20 hours |
| 17 | Error if user is not in Miami | Closed | Eduardo | 13 hours |
| 18 | Organize clinics | Closed | Moises | 15 hours |
| 19 | Map navigation | Closed | Eduardo | 12 hours |
| 20 | Clinics sorting | Closed | Eduardo | 15 hours |

Total hours worked during the sprint = 85

Sprint 5

SP20 Team23 Review 03/27/2020 10am 12pm

Eduardo Morales, Moises Bentolila, Jean Hannan

- List of Approved User Stories:

  - User Story 21:

    - As a user, I would like to receive SMS notifications so I can know whats the progress

  - User Story 22:

    - As a user, I would like to log out of the application so I can create another user or sign in again

  - User Story 24:

    - As a developer, I would like to add information to the application so that the users can use it to their advantage

- List of Rejected User Stories:

  - User Story 23:

    - As a user, I would like to be able to change my password so I can make it more secure or in case I forget it.

    - The reason for rejection is that the time was not enough time to implement this feature

The PO had sent us a list of progress messages to be sent to the user depending on the status of the pregnancy, we were able to add those messages to our code. We also realized there was no way of logging out in case the user would like to do this to create a new user or maybe log in later again, so we added this feature. We added information regarding the contact number and the services that each clinic provided.

| Story ID | Story Title | Status | Assigned To | Hours |
| --- | --- | --- | --- | --- |
| 21 | SMS notifications | Closed | Moises | 20 hours |
| 22 | Sign out | Closed | Eduardo | 20 hours |
| 23 | Change password | Moved | Eduardo and Moises | 20 hours |
| 24 | Add information | Closed | Eduardo and Moises | 20 hours |

Total hours worked during the sprint = 80

Sprint 6

SP20 Team23 Review 04/10/2020 10am 12pm

Eduardo Morales, Moises Bentolila, Jean Hannan

- List of Approved User Stories:

  - User Story 26:

    - As a Developer, I would like to add all the information to the Tips and Tricks feature, so that the user can easily access it and use it to their advantage.

  - User Story 27:

    - As a Developer, I would like to add all the information to the Learn feature, so that the user can easily access it and use it to their advantage.

  - User Story 28:

    - As a Developer, I would like to review all the code that I have written to better organize it or change it if necessary

- List of Rejected User Stories:

  - User Story 25:

    - As a user, I would like to be able to recover my password in case I forget it, so that I can log in successfully

During the final development Sprint, we focused on adding as much information to the application as we could. adding more than 50 clinics to the application, all with their respective location, phone number, email (if available) and a complete list of free services that each clinic offered. We believed that those free products could be of great help for our target user as free parenting classes, free counseling, free diapers, free baby food, were some of the things offered by each clinic and something our users might be able to take advantage of.

| Story ID | Story Title | Status | Assigned To | Hours |
| --- | --- | --- | --- | --- |
| 25 | Password Recovery | Moved | Moises and Eduaro | 10 hours |
| 26 | Learn | Closed | Eduardo | 20 hours |
| 27 | Tips and Tricks | Closed | Moises | 20 hours |
| 28 | Review code | Closed | Moises and Eduardo | 30 hours |

Total hours worked during the sprint = 80

Sprint 7

SP20 Team23 Review 04/24/2020 10am 12pm

Eduardo Morales, Moises Bentolila, Jean Hannan

- List of Approved User Stories:

  - User Story 29:

    - As a developer, I would like to work on the final documentation of the project to make the deliverable and allow future developers to understand the project and keep developing

  - User Story 30:

    - As a developer, I would like to work on the final videos of the project to make the deliverable and allow future developers to understand the project and keep developing

  - User Story 31:

    - As a developer, I would like to work on the final Poster of the project to make the deliverable and present my work

  - User Story 32:

    - As a developer, I would like to work on the final presentation PowerPoint of the project to make the deliverable and present my work

- List of Rejected User Stories:

  - None

During this Sprint, our focus was to finish our deliverables for our project. We wanted to make sure that everything was done in a timely manner to be able to have extra time to review each of the deliverables. We first worked on the documentation and the UML diagrams, then we worked on the videos, later the posters and finally on the slides.

| Story ID | Story Title | Status | Assigned To | Hours |
| --- | --- | --- | --- | --- |
| 29 | Documentation | Closed | Moises and Eduaro | 50 hours |
| 30 | Videos | Closed | Moises and Eduardo | 10 hours |
| 31 | Posters | Closed | Moises and Eduardo | 20 hours |
| 32 | Presentation | Closed | Moises and Eduardo | 20 hours |

Total hours worked during the sprint = 100

Appendix D

User Manual

With this version of the application, all the users have the same usability of the features. When the user first opens the application a screen for logging in will be shown. The language of the application will vary depending on the default language of the user's mobile device. For a first-time user, the user would need to swipe up to start the registration (Sign Up). The application will now ask the user if he is in Miami, where an error would be displayed if the user answers no. After, the application will request the user to input information such as Name and Last name, email, phone number (For SMS notifications), date of birth, whether the user has children and the genders, and if the user is pregnant. All this information gathered would be used to provide a better experience for the user. After the user is done with the Sign-Up process it will be automatically redirected to the application as if the user already has done the sign in with that account. The user will now be able to see a screen displaying the user’s current location, and nearby free clinics. The user can select any clinic and see its information or contact number of the clinic. The user can scroll down the panel to get a better view of the map. On the panel three tabs will be available, currently the only functional one is the clinics where a list of all the clinics will be displayed. After a clinic is selected, the user is now able to see the clinics location, contact and services, with an option to click on the address and the maps application of the user’s phone will open with directions on how to get to that clinic.

Set up and Installation

- Install git on your computer

  - On the command line interface check if git is installed by running the command git --version if the CLI returns a version number then it is installed. In case git is not installed the CLI will prompt you to install it

- Install npm

  - First install homebrew by running the command the command /bin/bash -c “$(curl -fsSL https://raw.githubusercontent.com/Homebrew/install/master/install.sh)”

  - After brew is installed, run the command: “brew update” to update brew with a list of the latest version of node

  - Finally, type “brew install node”

Step 1:

Download WebStorm from your browser with your free student license (https://www.jetbrains.com/es-es/webstorm/)

Step 2:

Open WebStorm and select get from version control, from the dropdown, select git. A link will be requested where you will input the following link: https://github.com/edumorlom/moms-infants-healthy.git

Step 3:

After the project is cloned in your computer you will be able to access it from your command line interface. After that, go to your project from the terminal by using “cd” and going to the folder where the project is in.

Step 4:

Install all the backend node dependencies using the command “npm install”

Step 5:

After the previous step is done you will need to install “expo” to run the project. To do this, use the command “npm install expo-cli –global”

Step 6:

Install expo client on your phone

| Google Play | Apple App Store |
| --- | --- |

Step 7:

Once everything is completed, use the command “expo start” or “npm start” to start expo. A window will open in your default browser with a QR code to be scanned with your phone. The application now will show up in your phone on the application of expo client.

Wishlist

Weekly SMS notifications

The SMS service is already a feature on the application only the timeframe for each message and what the message says needs to be implemented

Tips and Tricks

The tips and tricks section needs to be filled with information. It should be a priority for the next developers. The information will be provided by the PO.

Learn

The Learn section needs to be filled with information. It should be a priority for the next developers. The information will be provided by the PO.

Save data regarding stage of pregnancy

The sign-up process should add a question regarding the stage of the pregnancy of the mother and that information should be stored in the database for later use on sending SMS notifications to the user

Change password/update profile

The users should be able to change their profile information such as date of birth, name, email and password. All the information changed by the user should be stored and updated on the user’s firebase profile.

References

[1] Firebase Documentation. (n.d). retrieved April 27, 2020, from: https://firebase.google.com/docs

[2] JavaScript documentation. (n.d). retrieved April 27, 2020, from: https://devdocs.io/javascript/

[3] Twilio. (n.d). retrieved April 27, 2020, from: https://www.twilio.com/docs

[4] CDC. (n.d). retrieved April 27, 2020, from: https://www.cdc.gov/

[5] React Native Documentation. (n.d). retrieved April 27, 2020, from:  https://facebook.github.io/react-native/docs/getting-started

[6] Expo Documentation. (n.d). retrieved April 27, 2020, from:  https://docs.expo.io/versions/latest/

[7] Git documentation. (n.d). retrieved April 27, 2020, from:  https://git-scm.com/doc