SP20 Team02 Standup 1/14/2020 7:00 PM - 7:15 PM

Andres Valdes

(work 3 hours):

- Contribute to estimation of stories

Tomorrow (planning work for 2 hours):

- Continue breaking down stories and draw out requirements

SP20 Team02 Standup 1/15/2020 7:00 PM - 7:15 PM

Andres Valdes (work 4 hours):

- set up typescript environment for backend.

Tomorrow (4 hours planned):

- continue work on backend.

SP20 Team02 Standup 1/16/2020 7:00 PM - 7:15 PM

Andres Valdes (work 4 hours):

- Set up nexus and graphql generator dependencies.

Tomorrow (4 hrs planned):

- Continue working on backend

SP20 Team02 Standup 1/17/2020 7:00 PM - 7:15 PM

Andres Valdes (work 4 hours):

- Set up Apollo and express to begin exposing web routes for the frontend

Tomorrow (4 hrs planned): Work on Database models

SP20 Team02 Standup 1/20/2020 7:00 PM - 7:15 PM

Andres Valdes

(work 4 hours):

- Design initial database schema and relationships

- Explore protobuff to solve inheritance problems in storage

Tomorrow (4 hours planned):

- Read more about protobuff and storage.

- Finalize DB schema

SP20 Team02 Standup 1/21/2020 7:00 PM - 7:15 PM

Andres Valdes

(work 4 hours):

- Decide on protobuff for polymorphic data in storage.

- finalize relationships and proto's place in the tables

Tomorrow (4 hrs planned):

- Work on scripts to facilitate codegen backend side

SP20 Team02 Standup 1/22/2020 7:00 PM - 7:15 PM

Andres Valdes

(work 4 hours):

- Write scripts to codegen the graphql and link to the server.

- Begin setting up protobuf codegen

Tomorrow (4 hrs planned):

- Finish codegen for graphql through nexus

- Explore syncing of graphql schema from the backend to the frontend

- Continue setting up protoc

SP20 Team02 Standup 1/23/2020 7:00 PM - 7:15 PM

Andres Valdes

(work 4 hours):

- Finished codegen set up for nexus and backend

- assert that syncing is out of current scope

- set up protoc

Tomorrow

(work 4 hours):

- Set up environment so that teammates can easily use protoc and the like.

SP20 Team02 Standup 1/24/2020 7:00 PM - 7:15 PM

Andres Valdes

(work 4 hours):

- Set up VSCode and development environment for new tools.

- set up root mutation and query for for extending throughout project

Tomorrow

(work 4 hours):

- Solidify development workflow and process for extending the root mutation.

- Set up jest for testing.

SP20 Team2 Standup 1/27/20 7-7:15

Andres Valdes

(worked 4 hours):

- Set up the JWT and base query for extending in the backend

Tomorrow

(planned 4 hours):

- Set up database migrations and TypeORM.

SP20 Team2 Standup 1/27/20 7-7:15

Andres Valdes

(worked 4 hours):

- Set up the JWT and base query for extending in the backend

Tomorrow

(planned 4 hours):

- Set up database migrations and TypeORM.

SP20 Team2 Standup 1/28/20

Andres Valdes

(worked 4 hours):

- Set up database migrations for base relationships and users.

- began work on auth.

Tomorrow:

(Planned 4 hours)

- Continue work on migrations

- Continue auth work

SP20 Team2 Standup 1/28/20

Andres Valdes

(worked 4 hours):

- Set up database migrations for base relationships and users.

- began work on auth.

Tomorrow:

(Planned 4 hours)

- Continue work on migrations

- Continue auth work

SP20 Team02 Standup 1/29/20 7:00-7:15pm

Andres Valdes

(worked 4 hours):

- Worked on migrations for users and courses as well as books/pages

- Began moving away from TypeORM to Prisma2 to solve the N+1 query problem

- Struggled with relations in Prisma2

Tomorrow (4 hours planned):

- Finish relations/migrations for relations, write tests for models.

SP20 Team02 Standup 1/29/20 7:00-7:15pm

Andres Valdes

(worked 4 hours):

- Worked on migrations for users and courses as well as books/pages

- Began moving away from TypeORM to Prisma2 to solve the N+1 query problem

- Struggled with relations in Prisma2

Tomorrow (4 hours planned):

- Finish relations/migrations for relations, write tests for models

SP20 Team02 Standup 1/30/20 3:00pm 3:15pm

Andres Valdes (worked 4 hrs):

- Set up migrations via prisma, drop knex.

- Set up prisma client orm.

- Initial migrations made

Tomorrow (4 hrs planned):

- Set up nexus-prisma for extremely simple crud codegen

- Set up field auth for easy protection of fields.

SP20 Team02 Standup 1/31/2020 5:00pm 5:15pm

Andres Valdes

Yesterday(worked 4 hours):

- set up nexus prisma to autogenerate crud functions on graphql api.

- begin work on authentifcation handling/login routes.

Tomorrow (4 hours planned):

- continue auth and login work, connect with david for relay

SP20 Team02 Standup 2/3/2020 9:00PM - 9:15PM

Andres Valdes:

(Worked 4 hours):

- Set up nexus-prisma

- Set up eslint

- Set up prettier

- Set up husky

- configured rules for all of the above

- Set up testing db

Tomorrow:

(4 hrs):

- Work on login mutations

- Begin investigating auth

SP20 Team02 Standup 2/3/2020 9:00PM - 9:15PM

Andres Valdes:

(Worked 4 hours):

- Set up nexus-prisma

- Set up eslint

- Set up prettier

- Set up husky

- configured rules for all of the above

- Set up testing db

Tomorrow:

(4 hrs):

- Work on login mutations

- Begin investigating auth

SP20 Team02 Standup 2/4/20 7-7:15PM

Andres Valdes

(Worked 4 hours):

- R&D docker for development

- Began implementing graphql shield and middlewares for authentication

- Researched Passport for authentication

- Began work on login mutations

(Tomorrow 4 hours planned):

- Work on authentication, login

SP20 Team02 Standup 2/4/20 7-7:15PM

Andres Valdes

(Worked 4 hours):

- R&D docker for development

- Began implementing graphql shield and middlewares for authentication

- Researched Passport for authentication

- Began work on login mutations

(Tomorrow 4 hours planned):

- Work on authentication, login

SP20 Team02 Standup 2/6/2020 7-7:15pm

Andres Valdes

(worked 4 hours):

- Set up cookie parsing for JWT

- Began setting up passport

- Began setting authenticated user for hydrating mutations and queries with context

- Set up structure for both express and graphql middlewares.

(tomorrow 4 hrs planned):

- Continue with authentication

- Start Login Mutation

SP20 Team02 Standup 2/6/2020 7-7:15pm

Andres Valdes

(worked 4 hours):

- Set up cookie parsing for JWT

- Began setting up passport

- Began setting authenticated user for hydrating mutations and queries with context

- Set up structure for both express and graphql middlewares.

(tomorrow 4 hrs planned):

- Continue with authentication

- Start Login Mutation

SP20 Team02 Standup 2/07 9-9:15PM

Andres Valdes

(Today worked 4 hours):

- Set up cookie parser middleware to read jwt from httpOnly cookies

- Set up passport to get cookies from request

- Set up passport to fetch viewer based on jwt from .cookies.

- Set up apollo to set viewer in the context as well as forward the express response

- Set up graphql-middleware to grab the user fetched during the login mutation and encode its data into the jwt and set it in the context's express reponse.

- Set up reflections of model types in gql schema

- Created interface type for viewer for beautiful frontend usage.

Tomorrow

(6 hrs planned):

- Write tests for all of the above

- Wire frontend mutations and queries to the backend.

- Auth ntn testing

SP20 Team02 Standup 2/10/2020 6-6:15PM

Andres Valdes

(worked 4 hours):

- tested authentication on frontend

- fully wired the authentication

- identify the authenticated user and their role in the backend

- logIn mutation works

Tomorrow (4 hours planned):

- Store authenticated user in relay store and fetch when null

- Set up protected routes

SP20 Team02 Standup 2/10/2020 6-6:15PM

Andres Valdes

(worked 4 hours):

- tested authentication on frontend

- fully wired the authentication

- identify the authenticated user and their role in the backend

- logIn mutation works

Tomorrow (4 hours planned):

- Store authenticated user in relay store and fetch when null

- Set up protected routes

SP20 Team02 Standup 02/11/2020 7-7:15PM

Andres Valdes

(worked 4 hours):

- Investigate best practices for frontend routing with httpOnly cookies

- Integrate viewer query with local relay store for flux routing of the user to "protect" routes on the frontend

Tomorrow (4 hrs planned)

- Finish flux routing integration, provide cute interface so no one ever has to dive into these internals again

SP20 Team02 Standup 02/11/2020 7-7:15PM

Andres Valdes

(worked 4 hours):

- Investigate best practices for frontend routing with httpOnly cookies

- Integrate viewer query with local relay store for flux routing of the user to "protect" routes on the frontend

Tomorrow (4 hrs planned)

- Finish flux routing integration, provide cute interface so no one ever has to dive into these internals again

SP20 Team02 Standup 2/12/20 7-7:15pm

Andres Valdes

- Today(4 hours):

  - continue implementing relay store for caching and auth

- Tomorrow (4 hrs):

  - continue implementing relay store for caching and auth

SP20 Team02 Standup 2/13/20 7-7:15pm

Andres Valdes

(worked 4 hrs):

- continue setting up relay store

(tomorrow 4 hrs):

- finish setting up relay store

SP20 Team02 Standup 2/13/20 7-7:15pm

Andres Valdes

(worked 4 hrs):

- continue setting up relay store

(tomorrow 4 hrs):

- finish setting up relay store

SP20 Team02 Standup 2/14/2020 7-7:15PM

Andres Valdes

(worked 4 hours):

- Set up QueryLookupRenderer for relay in order to use network as fallback for auth query

- begin scaffolding auth middleware

Tomorrow (4 hrs planned):

- Finish relay store auth

SP20 Team02 Standup 2/17/2020 7-7:15pm

Andres Valdes

(worked 4 hours):

- Finished setting up relay auth

- begin working on views for authed users

Tomorrow (4 hrs):

- Work on authorized views and routing

- investigate sidebar items based on auth level

SP20 Team02 Standup 2/17/2020 7-7:15pm

Andres Valdes

(worked 4 hours):

- Finished setting up relay auth

- begin working on views for authed users

Tomorrow (4 hrs):

- Work on authorized views and routing

- investigate sidebar items based on auth level

SP20 Team02 Standup 2/18/20 7-7:15p

Andres Valdes

Today (4 hrs):

- work on dockerizing application

- investigate voluming

- investigate docker compose

Tomorrow (4 hrs):

- More dockerizing

Hurdles:

- Voluming is hard

SP20 Team02 Standup 2/19/20 7-7:15p

Andres Valdes

Today (4 hrs):

- work on dockerizing application

- work on voluming

Tomorrow (4 hrs):

- Finish docker stuff, work on mailing

Hurdles:

- Voluming is hard

SP20 Team02 Standup 2/20/20 7-7:15p

Andres Valdes

Today (4 hrs):

- docker-compose works semi-decently sometimes

- mailhog is set up

Tomorrow (4 hrs):

- Work on user invitation, mailing, registration

Hurdles:

- Voluming is hard

SP20 Team02 Standup 2/21/20 7-7:15p

Andres Valdes

Today (4 hrs):

- Registration, user invitation, mailhog, all work together

- Unit and integrations tests written and passing

Tomorrow (4 hrs):

- Work on course browsing, begin work on content creation

SP20 Team02 Standup 3/2/20 7-7:15

Andres Valdes

Today (worked 4 hours)

- Research on content creation

Tomorrow: (4 hours planned):

- More research on content creation

SP20 Team02 Standup 3/3/20 7-7:15

Andres Valdes

Today (worked 4 hours)

- Define what components (at the type level) will be involved in content

- Define overall architecture of content querying

Tomorrow: (4 hours planned):

- More closely define creation of content and relationships between models

SP20 Team02 Standup 3/4/20 7-7:15

Andres Valdes

Today (worked 4 hours)

- Define basic models for content

- Define blocks and slides as overall union types.

- Begin thinking about relationships between blocks and slides

Tomorrow: (4 hours planned):

- Define clearly relationships between blocks and slides

SP20 Team02 Standup 3/5/20 7-7:15

Andres Valdes

Today (worked 4 hours)

- Define relationships between blocks and slides

- Define basic slides and blocks to be implemented

- Begin thinking about lessons, lesson plans

Tomorrow: (4 hours planned):

- Define relationships between slides, blocks, lesson plans

SP20 Team02 Standup 3/6/20 7-7:15

Andres Valdes

Today (worked 4 hours)

- Define all relationships between lessons and slides

Tomorrow: (4 hours planned):

- Begin implementing models

SP20 Team02 Standup 3/9/20 7-7:15

Andres Valdes

Today (worked 4 hours)

- Create all models for blocks

Tomorrow: (4 hours planned):

- Create models for slides

SP20 Team02 Standup 3/10/20 7-7:15

Andres Valdes

Today (worked 4 hours)

- Create all models for slides

Tomorrow: (4 hours planned):

- Create models for lessons, lesson plans

SP20 Team02 Standup 3/11/20 7-7:15

Andres Valdes

Today (worked 4 hours)

- Create models for lessons, lesson plans

- Begin working on graphql types for these

Tomorrow: (4 hours planned):

- Finish graphql types and relationships

- Update prisma to take advantage of new polymorphic relationship features (?)

SP20 Team02 Standup 3/12/20 7-7:15

Andres Valdes

Today (worked 4 hours)

- Continue working on graphql types and relationships

Tomorrow: (4 hours planned):

- Research whether or not to update prisma

- Finish graphql types for content

SP20 Team02 Standup 3/13/20 7-7:15

Andres Valdes

Today (4hrs):

- Finish graphql types for content

Tomorrow (4 hrs):

- Investigate implementing relationship between slides and specific content

SP20 Team02 Standup 3/16/20 7-7:15

Andres Valdes

Today (4 hours):

- Draw out relationships between blocks, types of blocks, and slides.

Tomorrow (4 hours):

- Implement blocks in database.

SP20 Team02 Standup 3/17/20 7-7:15

Andres Valdes

Today(4 hrs):

- Implement blocks in database.

- Implement TextBlock, MultipleChoiceQuestionBlock in database.

Tomorrow (4 hrs):

- Implement models for MultipleChoiceQuestionBlock responses and relationships with students.

SP20 Team02 Standup 3/18/20 7-7:15

Andres Valdes

Today(4 hrs):

- Implement models for responses, relationship between multiplechoicequestionblock and students.

Tomorrow (4 hrs):

- Implement relationship between blocks and slides in database.

SP20 Team02 Standup 3/19/20 7-7:15

Andres Valdes

Today (4 hrs):

- Implement relationship between blocks and different types of slides in the database.

Tomorrow (4 hrs):

- Begin work on graphql objects for the models for blocks

SP20 Team02 Standup 3/20/20 7-7:15

Andres Valdes

Today (4 hrs):

- Begin implementing graphql objects for blocks.

- Research

Tomorrow (4 hrs):

- Begin work on graphql objects for the models for block implementation

- Begin implementing TextBlock.

- Begin implementing MultipleChoiceQuestionBlock.

- Begin writing resolvers for leaf types in the existing graphql objects.

SP20 Team02 Standup 3/23/20 7-7:15

Andres Valdes

Today (4 hrs):

- Begin implementing graphql objects for blocks.

- Research

Tomorrow (4 hrs):

- Begin work on graphql objects for the models for block implementation

- Begin implementing TextBlock.

- Begin implementing MultipleChoiceQuestionBlock.

- Begin writing resolvers for leaf types in the existing graphql objects.

SP20 Team02 Standup 3/24/20 7-7:15

Today (4 hrs):

- Work on graphql objects for TextBlock.

- Add relationship to Union blocktype.

Tomorrow (4 hrs):

- Work on resolvers for TextBlock types.

SP20 Team02 Standup 3/25/20 7-7:15

Today (4 hrs):

- Work on resolvers for TextBlock types

Tomorrow (4 hrs):

- Work on MultipleChoiceQuestionBlock graphql.

SP20 Team02 Standup 3/26/27 7-7:15

Today(4hrs)

- Create graphql object for MultipleChoiceQuestionBlock, responses, and choices.

- Begin work on deep resolvers for these types.

Tomorrow (4 hrs)

- Finish resolvers for MultipleChoiceQuestionBlock and related types.

- Add to union type.

SP20 Team02 Standup 3/27/20 7-7:15

Today(4 hrs)

- Finish resolvers for multiple choice questions

- Added multiplechoicequestionblock to block union type.

- Finish resolvers for types.

Tomorrow (4 hrs):

- Begin work on mutations to create slides.

- Investigate how blocks can tie into createSlide mutations to make it easier for the frontend.

SP20 Team02 Standup 3/30/20 7-7:15

Today (4 hrs):

- Begin investigating createSlide mutations and its implications on the frontend.

Tomorrow (4 hrs):

- Implement createSlide mutations using best practices acquired from research.

SP20 Team02 Standup 3/31/20 7-7:15

Today(4 hrs):

- Implement createSlide mutation using the updatable pattern to reduce load on the frontend.

- Draw out EmptyBlock to maintain the empty state of the content in slides.

Tomorrow (4 hrs):

- Finish work on createSlide, including implementations for all different types of slides.

- Begin writing updateBlock mutations to add content to the slides.

SP20 Team02 Standup 4/1/20 7-7:15

Today (4 hrs):

- Finish createSlide

- Begin work on updateBlock, realize that it is not a simple CRUD functionality, needing to overwrite old data on the block.

Tomorrow (4 hours)

- work on update block.

SP20 Team02 Standup 4/2/20 7-7:15

Today( 4 hours):

- Continue work on updateBlock.

- Implemented mutation to update a block to a text block.

Tomorrow (4 hours):

- Implement updateBlock for multiplechoicequestionblock.

SP20 Team02 Standup 4/3/20 7-7:15

Today (4 hours)

- Implement updateBlock for multipleChoiceQuestionBlock

Tomorrow (4 hours):

- Finish updateBlock functionality, begin work on grading.

SP20 Team02 Standup 4/6/20 7-7:15

Today( 4 hours):

- Finish updateBlock functionality

- Write mutations to answer MultipleChoiceQuestionBlock.

Tomorrow (4 hours):

- Create database relationship between MultipleChoiceQuestionResponse and other types, such as multipleChoiceQuestionBlock and students.

SP20 Team02 Standup 4/7/20 7-7:15

Today(4hrs):

- Create database relationship between multiple choice types and students, to allow for easy fetching of grades.

Tomorrow (4 hours):

- Create GraphQL relationship to allow for ease of grade fetching.

SP20 Team02 Standup 4/8/20 7-7:15

Today (4hrs):

- Create graphql relationships between multiple choice types and students

- add selected field to multiple choice question that is visible on students, allowing for previous answers to be easily shown on the frontend.

Tomorrow (4 hrs):

- Write queries to expose the new graphql fields.

SP20 Team02 Standup 4/9/20 7-7:15

Today (4 hours)

- Write queries to expose the new selected field.

Tomorrow (4 hrs):

- Add the new functionality on grading to the frontend.

SP20 Team02 Standup 4/10/20 7-7:15

Today (4 hours):

- Add autoupdate functionality to the new views on the frontend using relay and relay caching.

Tomorrow (4 hours):

- Write documentation, work on deliverable.

SP20 Team02 Standup 4/13/20 7-7:15

Today (4 hours):

- Write documentation, work on deliverable.

Tomorrow (4 hours):

- Write documentation, work on deliverable.

SP20 Team02 Standup 4/14/20 7-7:15

Today (4 hours):

- Write documentation, work on deliverable.

Tomorrow (4 hours):

- Write documentation, work on deliverable.

SP20 Team02 Standup 4/15/20 7-7:15

Today (4 hours):

- Write documentation, work on deliverable.

Tomorrow (4 hours):

- Write documentation, work on deliverable.

SP20 Team02 Standup 4/16/20 7-7:15

Today (4 hours):

- Write documentation, work on deliverable.

Tomorrow (4 hours):

- Write documentation, work on deliverable.

SP20 Team02 Standup 4/17/20 7-7:15

Today (4 hours):

- Write documentation, work on deliverable.

Tomorrow (4 hours):

- Write documentation, work on deliverable.

SP20 Team02 Standup 4/20/20 7-7:15

Today (4 hours):

- Clean up code, repositories, add linting.

Tomorrow (4 hours):

- Clean up code, repositories, add linting

SP20 Team02 Standup 4/21/20 7-7:15

Today (4 hours):

- Clean up code, repositories, add linting.

Tomorrow (4 hours):

- Clean up code, repositories, add linting

SP20 Team02 Standup 4/22/20 7-7:15

Today (4 hours):

- Clean up code, repositories, add linting.

Tomorrow (4 hours):

- Clean up code, repositories, add linting

SP20 Team02 Standup 4/23/20 7-7:15

Today (4 hours):

- Clean up code, repositories, add linting.

Tomorrow (4 hours):

- Write documentation, work on deliverable.

SP20 Team02 Standup 4/24/20 7-7:15

Today (4 hours):

- Write documentation, work on deliverable.

Tomorrow (4 hours):

- Write documentation, work on deliverable.