Daily Scrum Meeting Minutes

And Scrum Documents

Eric’s Meeting Minutes:

SP20 Team06 1/13/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 1 hour)

  - Reviewed the guidelines of the final project.

  - Messaged the PO to set the kickoff meeting date.

  - Communicated with my teammate to discuss when and how are we going to conduct our meetings and scrum ceremonies.

- Tomorrow (planning for 3 hours)

  - Review the project description in order to get a better understanding of what we need to accomplish.

  - Communicate with the PO and my teammate in order set and/or discuss the place and time for the kickoff meeting that will be conducted on Friday.

- Hurdles:

  - The kickoff meeting will happen on Friday due to the PO having a busy schedule.

SP20 Team06 1/14/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 3 hours):

  - Reviewed the project description and all the available links related to it in order to get familiar with what we need to do.

  - Got confirmation about the time and place for the kickoff meeting on Friday.

- Tomorrow (planning for 4 hours):

  - Review the resources sent by the PO (Python code)

  - Refresh and potentially expand my knowledge on Python since it will be used for the project.

- Hurdles:

  - The kickoff meeting will happen on Friday due to the PO having a busy schedule.

SP20 Team06 1/15/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Watched YouTube tutorial videos about the main concepts of python.

  - Practiced and experimented with the code presented in the tutorials.

- Tomorrow (planning for 5 hours):

  - Keep learning about python in order to be able to completely understand the code sent by the PO.

- Hurdles:

  - The kickoff meeting will happen on Friday due to the PO having a busy schedule.

SP20 Team06 1/16/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 3 hours):

  - Reviewed the website given by the PO in order to see how the data is stored

  - Continued practicing python.

- Tomorrow (planning for 5 hours):

  - Meet with PO for kickoff meeting.

  - Continue learning about the project and python.

- Hurdles:

  - The kickoff meeting will happen on Friday due to the PO having a busy schedule.

SP20 Team06 1/17/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 3 hours):

  - Met with the PO (kickoff meeting)

  - Started reviewing more advanced topics of Python

- Tomorrow (planning for 5 hours):

  - Based on what was discussed during the kickoff meeting, start looking into potential ways/programs to develop the project.

- Hurdles:

  - None.

SP20 Team06 1/18/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 5 hours):

  - Explored Rise Aware at the Gables  to get a better understanding of what improvements can be made to the webpage and also to determine which program may be used to develop those improvements. (work in progress).

  - Visited HydroVu and Stormcentral and Coral Gables Smart City Hub to determine what type of data needs to be stored and how. (work in progress).

  - Researched about the creation of data repositories, design of APIs, data integration, and website design.

- Tomorrow (planning for 3 hours):

  - Keep looking for ways (software/programs) to develop the project.

  - Potentially meet with teammate to discuss the findings and agree on which programs will be used to develop the project.

- Hurdles:

  - None.

SP20 Team06 Standup 1/20/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 3 hours):

  - Tried to understand the code given by the PO with the knowledge acquired about Python from last week.

  - Kept looking for ways to develop the project based on the websites and general requirements.

- Tomorrow (planning for 3 hours):

  - Set a meeting with the developer of the Python code and the PO in order to get a better understanding of the resources given.

  - Decide which programs will be used in the development of the project.

- Hurdles:

  - None

SP20 Team06 Standup 1/21/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 3 hours):

  - Continued studying the code provided.

- Tomorrow (planning for 3 hours):

  - Set up and confirm meeting with developer of the code given. (probably on Friday)

  - Set up and confirm meeting with the PO for Sprint Grooming. (probably on Friday)

  - Meet with teammate to discuss our findings on which are the most convenient programs to use in order to develop the project.

- Hurdles:

  - None

SP20 Team06 Standup 1/22/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 2 hours):

  - Set meeting with PO and code developer to clarify the code made.

  - Took a look at the python code before the meeting in order to come up with relevant questions for the developer.

- Tomorrow (planning for 2 hours):

  - Meet with the PO and the code developer in order to clarify the project requirements and the resources (code).

- Hurdles: None

SP20 Team06 Standup 1/23/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 3 hours):

  - Met with PO and code developer to understand the code that was already done and also to set priorities about the features that we need to develop.

- Tomorrow (planning for 2 hours):

  - Start looking for a provider to host the website.

  - Take a look at the Python code again in order to fully understand it.

- Hurdles:

  - None

SP20 Team06 Standup 1/24/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 3 hours):

  - Completed Sprint Performance – Student Self Evaluation, Sprint Performance – Teammate Evaluation, and Product Owner Performance Evaluation.

  - Started watching tutorials about graphs in Python.

- Tomorrow (planning for 4 hours):

  - Experiment with graphs in Python.

- Hurdles:

  - None

SP20 Team06 Standup 1/28/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Experimented with graphs in python (graph creation and display)

- Tomorrow (planning for 4 hours):

  - Continue looking into the graph creation process in Python to potentially make a graph that integrates data and updates itself within a period of time.

- Hurdles:

  - None

SP20 Team06 Standup 1/29/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Experimented with graphs in python (graph creation, display, data integration, updates)

- Tomorrow (planning for 4 hours):

  - Create a graph from a .csv file, which are the ones that will be used for the project.

- Hurdles:

  - None

SP20 Team06 Standup 1/30/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Created a graph from a .csv file, which are the ones that will be used for the project. (still working on it)

- Tomorrow (planning for 4 hours):

  - Meet with PO to discuss new information and potential changes to the project.

  - Work on the project based on what will be discussed with the PO.

- Hurdles:

  - None

SP20 Team06 Standup 1/31/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 1 hour):

  - Met with PO to discuss about some features of the project.

- Tomorrow (planning for 2 hours):

  - Meet with teammate to start planning the integration of the website and the graphs.

- Hurdles:

  - None

SP20 Team06 Standup 2/3/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 1 hour):

  - Continued practicing the creation of graphs in python, now also using the code provided.

- Tomorrow (planning for 4 hours):

  - Start integrating the necessary graphs within the website.

- Hurdles:

  - None

SP20 Team06 Standup 2/4/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 2 hour):

  - Met with teammate to discuss how to work together using a GitHub repository and Pycharm.

  - Tested the functionality of the website.

- Tomorrow (planning for 6 hours):

  - Work on adding necessary graphs to the website.

  - Improve the design of the website (this needs to be discussed with teammate first)

  - Start working on the website mobile phone compatibility.

- Hurdles:

  - None

SP20 Team06 Standup 2/5/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 6 hour):

  - Worked on adding necessary graphs to the website. (work in progress)

  - Improved the design of the website (this needs to be discussed with teammate first) (work in progress)

  - Started working on the website mobile phone compatibility. (work in progress)

- Tomorrow (planning for 6 hours):

  - Continue working on the same features I was working yesterday.

- Hurdles:

  - None

SP20 Team06 Standup 2/6/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 8 hour):

  - Finished working on displaying all necessary graphs.

  - The overall design of the website was improved to meet with PO requirements.

  - Made the website mobile friendly but there is still room for improvements.

  - Changed the measurements of the graphs.

  - Researched on topics related to mobile website compatibility and website design.

- Tomorrow (planning for 8 hours):

  - Meet with PO to discuss future features that will be developed.

  - Make the website look good on both PC and mobile devices.

  - Start working on new features according to what will be discussed with PO during the meeting.

- Hurdles:

  - None

SP20 Team06 Standup 2/7/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 8 hour):

  - Met with PO to discuss future features that will be developed. (database and API).

  - Made some adjustments to the website in terms of scaling and zooming so that it looks good on both PC and phones.

  - Started researching on how to create an API with Flask as well as database management.

- Tomorrow (planning for 6 hours):

  - Finish the mainpage of the website so that it can be used.

  - Continue researching about the API creation and database management.

  - Potentially start designing the API or the database.

- Hurdles:

SP20 Team06 Standup 2/10/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 3 hours):

  - Started researching about database design and creation.

  - Researched about database tables creation and the relationships among them.

- Tomorrow (planning for 5 hours):

  - Continue researching about databases.

  - Potentially start with the creation and design of a sample database.

- Hurdles:

  - Busy week due to work and midterms.

SP20 Team06 Standup 2/11/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 5 hours):

  - Continued researching about database design and creation.

  - Continued researching about database tables creation and the relationships among them.

- Tomorrow (planning for 5 hours):

  - Continue researching about databases.

  - Potentially start with the creation and design of a sample database.

- Hurdles:

  - Busy week due to work and midterms.

SP20 Team06 Standup 2/12/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 5 hours):

  - Investigated how to create a database before integrating it into SERC Water Quality Monitoring Network database.

  - Completed a potential schema of the structure of the database.

- Tomorrow (planning for 5 hours):

  - Create a database that runs locally to better understand all its functionalities.

- Hurdles:

  - Busy week due to work and midterms.

SP20 Team06 Standup 2/13/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 5 hours):

  - Created a simple database with MySQL that runs locally.

  - Investigated how to take data from CSV files into the database.

- Tomorrow (planning for 5 hours):

  - Create a database that takes CSV files and adds their data.

- Hurdles:

  - Busy week due to work and midterms.

SP20 Team06 Standup 2/17/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 6 hours):

  - Created a database that can take data from a csv file and integrate it.

- Tomorrow (planning for 5 hours):

  - Investigate about the relationship between a flask api and a database.

- Hurdles:

  - Busy week due to work and midterms.

SP20 Team06 Standup 2/18/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 6 hours):

  - Investigated about the relationship between a flask api and a database.

  - Watched a tutorial about REST API With Flask & SQL Alchemy

- Tomorrow (planning for 5 hours):

  - Meet with teammate to discuss how to integrate the API with the Database.

- Hurdles:

  - None.

SP20 Team06 Standup 2/19/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 6 hours):

  - Continued investigating about the relationship between a flask api and a database.

  - Added the CSV files to the database and tested 2 different database models.

- Tomorrow (planning for 5 hours):

  - Meet with teammate to discuss how to integrate the API with the Database.

  - Finish the database.

- Hurdles:

  - None.

SP20 Team06 Standup 2/20/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 8 hours):

  - Imported CSV files into the database and made a way to do the import and update of the tables outside of the database manager.

  - Found a way to export the CSV files as JSON files.

  - Tested the two models of the database with different queries and they are working as intended.

  - Investigated about the relationship between a Mircosoft SQL Server Management Database and Flast-SQLAlchemy

- Tomorrow (planning for 5 hours):

  - Meet with teammate to discuss how to integrate the API with the Database.

  - Investigate how to host the database.

- Hurdles:

  - None.

SP20 Team06 Standup 2/21/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Met with teammate and product owner to discuss future features that will be developed.

  - Investigated about database hosting.

- Tomorrow (planning for 5 hours):

  - Integrate the database with the api.

- Hurdles:

  - None.

SP20 Team06 Standup 3/2/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 3 hours):

  - Finished adding the logo to the webpage.

  - Began adding an option to access more data from the sensors (24 hours more)

- Tomorrow (planning for 6 hours):

  - Continue working on accessing prior data.

- Hurdles:

  - Citizenship test and interview and midterms.

SP20 Team06 Standup 3/3/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 6 hours):

  - Continued working on accessing data in a fast and efficient way

  - Started looking into pricing for hosting the website.

- Tomorrow (planning for 4 hours):

  - Begin with the admin page and contact page.

- Hurdles:

  - Citizenship test and interview and midterms.

SP20 Team06 Standup ¾/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Started creating an admin page.

  - Watched some tutorials on how to create a page that sends a message as an email automatically (contact page)

- Tomorrow (planning for 4 hours):

  - Continue working on the contact page.

- Hurdles:

  - Citizenship test and interview and midterms.

SP20 Team06 Standup 3/5/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Continued working on contact page

  - Reviewed the code of the API from my teammate to make sure everything is working as intended.

- Tomorrow (planning for 4 hours):

  - Continue working on the contact page.

- Hurdles:

  - Citizenship test and interview and midterms.

SP20 Team06 Standup 3/6/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Still working on contact page.

  - Looked for ways to improve website design overall.

- Tomorrow (planning for 4 hours):

  - Help teammate with API code and website integration.

- Hurdles:

  - none

SP20 Team06 Standup 3/9/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Worked on the design of the webpage.

- Tomorrow (planning for 4 hours):

  - Finish with contact page.

- Hurdles:

  - none

SP20 Team06 Standup 3/10/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Continued working on the contact us page.

  - Watched tutorials about flask-mail

- Tomorrow (planning for 4 hours):

  - Finish with contact page.

- Hurdles:

  - none

SP20 Team06 Standup 3/13/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Continued looking into the database, adding tables for users (name, email, etc)

  - Reviewed the database in general.

- Tomorrow (planning for 4 hours):

  - Continue with the contact and about pages.

- Hurdles:

  - I have been sick for some days (fever and cough)

SP20 Team06 Standup 3/16/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 3 hours):

  - Looked into the design of the webpage in general as well as the flask-mail module in order to create the contact page.

- Tomorrow (planning for 4 hours):

  - Have a working contact page.

- Hurdles:

  - I have been sick for some days (fever and cough)

SP20 Team06 Standup 3/17/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Finished creating a contact page in terms of functionality, still need to work on design.

- Tomorrow (planning for 4 hours):

  - Work on the design of the page.

- Hurdles:

  - I have been sick for some days (fever and cough)

SP20 Team06 Standup 3/24/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 6 hours):

  - Learned more about Flask Message and Flask Mail.

  - Make some security modifications to the contact us page.

- Tomorrow (planning for 4 hours):

  - Keep working on the ontact us page.

- Hurdles:

  - None

SP20 Team06 Standup 3/25/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 6 hours):

  - Make all fields required for the contact us page.

  - Tested that the email messaging worked with my own email.

- Tomorrow (planning for 6 hours):

  - Work on the design of the page.

- Hurdles:

  - None

SP20 Team06 Standup 3/26/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 6 hours):

  - Made some modifications in terms of design (positioning of labels and overall format)

  - Started with the about us page.

- Tomorrow (planning for 6 hours):

  - Finish with the contact page.

  - Improve the design of the about us page.

- Hurdles:

  - None

SP20 Team06 Standup 3/27/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 8 hours):

  - Started looking at tutorials for the creation of an admin page.

  - Started looking at tutorials for creating requirements prior to an action (the user must fill some information before downloading a file)

- Tomorrow (planning for 8 hours):

  - Continue with the tutorials on Flask and HTML about the admin page and the requirements.

- Hurdles:

  - None

SP20 Team06 Standup 3/28/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 7 hours):

  - Started the creation of the admin page with security measurements.

  - Created requirements for the download of a file (work in progress)

- Tomorrow (planning for 4 hours):

  - Finish with the requirements step.

- Hurdles:

  - None

SP20 Team06 Standup 3/29/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Created a separated email to test the contact us page (Gmail server specifically)

  - Worked on the admin page in terms of aesthetics.

- Tomorrow (planning for 4 hours):

  - Add functionality to the admin page.

- Hurdles:

  - None

SP20 Team06 Standup 3/30/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Created a way for an admin to log in to the admin page with a specific password that can be changed at any time

  - Added the option to upload a CSV file but it is still not functional.

- Tomorrow (planning for 4 hours):

  - Work on finishing up the admin page.

- Hurdles:

  - None

SP20 Team06 Standup 4/5/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Created a form asking for information from the users when they want to download a csv file from the data.

  - Made some changes to the layout and formatting of the about us and contact us pages.

- Tomorrow (planning for 4 hours):

  - Continue working on admin page functionality

- Hurdles:

  - None

SP20 Team06 Standup 4/6/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Watched tutorials on how to upload a csv file into a database using flask and html

  - Started working on adding an option in the admin page to upload a file.

- Tomorrow (planning for 4 hours):

  - Continue working on admin page functionality.

- Hurdles:

  - None

SP20 Team06 Standup 4/7/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Started working on adding an option to the admin page to add more admins.

  - Considered changing from using BasicAuth to flask-login

- Tomorrow (planning for 4 hours):

  - Continue working on admin page functionality.

- Hurdles:

  - None

SP20 Team06 Standup 4/8/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Watched tutorials on how to add more admins on both BasicAuth and flask-login.

  - Looked up information about securing password and password reset methods.

- Tomorrow (planning for 4 hours):

  - Try to change the login part of the admin page to flask-login since it seems more secure and more flexible to use.

- Hurdles:

  - None

SP20 Team06 Standup 4/9/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Worked on implementing flask-login for admins (work in progress)

  - Started to review all code of the project in order to delete unnecessary code.

- Tomorrow (planning for 4 hours):

  - Continue working on flask-login.

  - Continue working on cleaning the code.

- Hurdles:

  - None

SP20 Team06 Standup 4/10/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Started integrating parts of the project that were done independently (putting together the website)

- Tomorrow (planning for 4 hours):

  - Finish with the admin login

- Hurdles:

  - None

SP20 Team06 Standup 4/11/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Finished integrating the project up to this point.

  - Added a way for admins to login using flask-login instead of BasicAuth.

- Tomorrow (planning for 4 hours):

  - Finish with the admin login

- Hurdles:

  - None

SP20 Team06 Standup 4/12/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Started working on finishing up the details mentioned by the PO during our last meeting (data flags, data integration, admin functionalities)

- Tomorrow (planning for 4 hours):

  - Keep adding functionalities to the admin page.

- Hurdles:

  - None

SP20 Team06 Standup 4/13/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Worked on a function that will let admins change their password.

  - Worked on a function to delete an admin.

- Tomorrow (planning for 4 hours):

  - Keep adding functionalities to the admin page.

- Hurdles:

  - None

SP20 Team06 Standup 4/14/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Looked into integrating the data from a different API into ours.

  - Worked on creating a new tab for the new data.

- Tomorrow (planning for 4 hours):

  - Keep adding functionalities to the admin page.

- Hurdles:

  - None

SP20 Team06 Standup 4/15/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Started preparing the project for final delivery to the PO (reviewing all code, checking that everything functions as intended, etc)

- Tomorrow (planning for 4 hours):

  - Continue reviewing the project.

- Hurdles:

  - None

SP20 Team06 Standup 4/17/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Started reading all of the final deliverable requirements.

  - Started to look at some of the previous projects to get a good understanding of what is asked.

- Tomorrow (planning for 4 hours):

  - Continue reading the requirements as wells as looking at previous projects.

- Hurdles:

  - None

SP20 Team06 Standup 4/18/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Continued reading all of the final deliverable requirements.

  - Continued to look at some of the previous projects to get a good understanding of what is asked.

- Tomorrow (planning for 4 hours):

  - Start with the project documentation.

- Hurdles:

  - None

SP20 Team06 Standup 4/19/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Worked on use case diagram using Lucidchart Marketplace

  - Began gathering the daily scrum meetings and placing them in a separate file.

- Tomorrow (planning for 4 hours):

  - Continue working on the UML use case diagram.

  - Finish gathering the daily scrums meetings.

- Hurdles:

  - None

SP20 Team06 Standup 4/20/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Finished with the daily scrum meetings document.

  - Finished the UML use case diagram of the project.

- Tomorrow (planning for 4 hours):

  - Start reviewing/editing/formatting the sections that my teammate has completed so far.

- Hurdles:

  - None

SP20 Team06 Standup 4/21/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Started reviewing the final documentation document.

  - Finished the glossary section.

- Tomorrow (planning for 4 hours):

  - Start doing the UML diagrams that focus on my contributions to the project.

- Hurdles:

  - None

SP20 Team06 Standup 4/22/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Continued working on UML diagrams.

- Tomorrow (planning for 4 hours):

  - Start doing the project slides.

- Hurdles:

  - None

SP20 Team06 Standup 4/23/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Finished the UML diagrams related to my contributions to the project

  - Started doing the project slides.

- Tomorrow (planning for 4 hours):

  - Continue working on the project slides.

- Hurdles:

  - None

SP20 Team06 Standup 4/24/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Continued working on the project slides.

  - Reviewed the final project documentation once more to check the new sections added.

- Tomorrow (planning for 4 hours):

  - Finish with the videos.

- Hurdles:

  - None

SP20 Team06 Standup 4/25/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Started working on the project poster.

- Tomorrow (planning for 4 hours):

  - Continue working on poster.

- Hurdles:

  - None

SP20 Team06 Standup 4/25/2020 10:00pm 10:15pm

- Eric Jerez

- Yesterday (worked 4 hours):

  - Finished the project poster.

- Tomorrow (planning for 4 hours):

  - Review all of the final deliverable requirements to check that everything is correct.

- Hurdles:

  - None

Edward’s Meeting Minutes:

SP20 Team06 1/13/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 1 hour):

  - Communicated with team members to figure out what time is best to conduct initial meetings and future standups

  - Emailed PO to set project kickoff meeting date ASAP

- Tomorrow (planning for 3 hours):

  - Email PO to agree on exact time and place for project kickoff meeting and sprint planning on Friday morning

  - Review the initial document that described the project, and website links in that document to get a better idea of what the project entails

  - Ask PO if we can receive project code, resources, etc. to get familiar with the project, before the scheduled kickoff meeting

- Hurdles:

  - PO has busy schedule this week and cannot meet until Friday for the initial kickoff meeting and sprint planning

SP20 Team06 1/14/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 3 hours):

  - Set project kickoff meeting with PO for Friday 10am at OE 148

  - Reviewed the project description and visited the website links to learn more about the Coral Gables project and what type of data is being collected by the sensors

- Tomorrow (planning for 5 hours):

  - Begin reviewing the resources that PO sent by email to get more familiarized with the project: the code files and the website where the data collected from HydroVu and StormCentral will be displayed

  - Familiarize myself with python, which is used in the code; probably look into python networking packages, which might be used to make calls to an API

- Hurdles:

  - PO has busy schedule this week and cannot meet until Friday for the initial kickoff meeting and sprint planning

SP20 Team06 1/15/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Watched python tutorials to learn the basics of the language

  - Looked through the website that displays the scraped data, to see what kind of data is displayed

- Tomorrow (planning for 4 hours):

  - Continue learning more concepts about python, to be able to look through the source code and understand it

- Hurdles:

  - PO has busy schedule this week and cannot meet until Friday for the initial kickoff meeting and sprint planning

SP20 Team06 1/16/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Continued learning about the Python language

  - Looked through the project code files to understand what the functions are doing

- Tomorrow (planning for 4 hours):

  - Continue learning more concepts about python

  - Will take a look at Azure DevOps and JIRA to see which system we can use for user stories/bug tracking

- Hurdles:

  - PO has busy schedule this week and cannot meet until Friday for the initial kickoff meeting and sprint planning

SP20 Team06 Standup 1/17/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 3 hours):

  - Met with PO for project kickoff meeting

  - Continued learning about the Python language

- Tomorrow (planning for 4 hours):

  - Continue learning more concepts about python

  - Will take a look at the HydroVu API to see what kind of data can be accessed and the structure of the JSON response objects

- Hurdles:

  - None

SP20 Team06 Standup 1/18/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Continued watching tutorials and learning about the Python language

  - Played around with the HydroVu API to see the results of the sensor data that is being collected

  - Looked at Azure DevOps as a possible solution for tracking user stories.

- Tomorrow (planning for 4 hours):

  - Continue learning more concepts about python

  - Will take a look at JIRA to see how it compares to Azure DevOps

- Hurdles:

  - None

SP20 Team06 Standup 1/20/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 6 hours):

  - Looked up information on JIRA

  - Continued watching tutorials and learning about the Python language

  - Continued looking through the website code, and learning necessary Flask concepts

- Tomorrow (planning for 4 hours):

  - Continue learning more concepts about python

  - Continue going through the code to get a good understanding of what has been done

  - Will further consider which to choose for user story tracking: JIRA or Azure DevOps

- Hurdles:

  - None

SP20 Team06 Standup 1/21/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 3 hours):

  - Continued watching tutorials and learning about the Python language

  - Continued looking through the website code, and learning necessary Flask concepts

- Tomorrow (planning for 3 hours):

  - Start considering how we can make a data repository for all the sensor data

  - Setup a meeting with the website code author and PO to ask about how the current website is being hosted, and how we can deploy changes to it

- Hurdles:

  - None

SP20 Team06 Standup 1/22/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 2 hours):

  - Continued watching tutorials and learning about the Python language and Flask

- Tomorrow (planning for 3 hours):

  - Start considering how we can make a data repository for all the sensor data

  - Setup a meeting with the website code author and PO on Friday to ask about how the current website is being hosted, and how we can deploy changes to it

- Hurdles:

  - None

SP20 Team06 Standup 1/23/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 2 hours):

  - Continued watching tutorials and learning about the Python language and Flask

  - Set up meeting tomorrow with PO and code author to clarify questions and concerns

- Tomorrow (planning for 2 hours):

  - Meet with PO and previous project developer to clearly understand all the requirements for this project

- Hurdles:

  - None

SP20 Team06 Standup 1/24/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 3 hours):

  - Meet with PO and previous project developer to clearly understand all the requirements for this project, and complete scrum ceremonies

- Tomorrow (planning for 2 hours):

  - Begin looking at cloud service providers to find a suitable host for the website

- Hurdles:

  - None

SP20 Team06 Standup 1/27/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Researched AWS Elastic Beanstalk for website hosting

  - Set up development environment to run the website locally

- Tomorrow (planning for 3 hours):

  - Test deployment of the website to Beanstalk

  - Create a github repository for the code

- Hurdles:

  - None

SP20 Team06 Standup 1/28/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 3 hours):

  - Deployed website onto Elastic Beanstalk

  - Created github repository for the code

- Tomorrow (planning for 1 hour):

  - Upload the code files to the github repository.

- Hurdles:

  - The CSS styling files are not being read, so currently the website is just displaying the html with no styling. Will research how to fix this.

SP20 Team06 Standup 1/29/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 2.5 hours):

  - Figured out how to fix the website styling issue by adding the path of the static files to the eb configuration file

- Tomorrow (planning for 1 hour):

  - Clean up the project and upload the files to the github repository.

- Hurdles:

  - None

SP20 Team06 Standup 1/30/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 2 hours):

  - Deleted some of the unnecessary files from the project

  - Learned about plotly for plotting graphs

- Tomorrow (planning for 2 hours):

  - Begin changing the HTML to include the necessary graphs for water depth and boat clearance

- Hurdles:

  - None

SP20 Team06 Standup 1/31/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 1 hour):

  - Continued looking at plotly that will be used for drawing graphs on the website page

- Tomorrow (planning for 2 hours):

  - Begin changing the HTML to include the necessary graphs for water depth and boat clearance

- Hurdles:

  - None

SP20 Team06 Standup 2/3/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 2 hour):

  - Finished modifying all the website files and pushed to github repository

- Tomorrow (planning for 2 hours):

  - Redeploy website to beanstalk, with correct URL

  - Begin changing the HTML to include the necessary graphs for water depth and boat clearance

- Hurdles:

  - None

SP20 Team06 Standup 2/4/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Github repository was set up, along with branches for each teammate.

  - Website was fully deployed to beanstalk

- Tomorrow (planning for 6 hours):

  - Begin changing the HTML to include the necessary graphs for water depth and boat clearance, and also retrieve water salinity from the HydroVu API

- Hurdles:

  - None

SP20 Team06 Standup 2/5/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 8 hours):

  - Displayed the graphs for boat clearance and water depth for Blue road sensor data on the website’s landing page.

- Tomorrow (planning for 8 hours):

  - Add code so that water salinity for blue road is also fetched from the sensor data hydrovu API, and display it below the other two graphs

  - Redeploy the website since the URL needs to be changed from 'rise aware' to 'tide aware'

- Hurdles:

  - None

SP20 Team06 Standup 2/6/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 8 hours):

  - Added code to fetch the data for salinity, and added the graph to the html page.

  - Looked into how to add axis labels on the graphs, how to display graphs side by side with bootstrap, and how a mobile-friendly version of the page can be implemented

- Tomorrow (planning for 6 hours):

  - Meet with PO for sprint review and next sprint planning

  - Redeploy the website since the URL needs to be changed from 'rise aware' to 'tide aware'

  - Continue figuring out how to display the graphs with appropriate axis labels

- Hurdles:

  - None

SP20 Team06 Standup 2/7/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 8 hours):

  - Met with PO to talk about the API they want

  - Added axis labels to the graphs

  - Displayed the graphs in two columns: one on the left, one on right

  - Added google map for the locations

- Tomorrow (planning for 4 hours):

  - Begin looking at how to create an API with flask

  - Figure out how the website and API can be hosted from their SERC server

- Hurdles:

  - None

SP20 Team06 Standup 2/10/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 2 hours):

  - Began researching common API designs and best practices

  - Looked into paging results, where the user can specify a ‘limit’ query parameter for the number of results to return

- Tomorrow (planning for 2 hours):

  - Continue looking at API designs

  - Possibly begin outlining the required API calls and parameters

- Hurdles:

  - Busy schedule with midterm exams coming up this week

SP20 Team06 Standup 2/11/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 2 hours):

  - Continued researching common API designs and best practices

- Tomorrow (planning for 2 hours):

  - Continue looking at API designs

  - Begin outlining the required API calls and parameters

- Hurdles:

  - Busy schedule with midterm exams coming up this week

SP20 Team06 Standup 2/12/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 3 hours):

  - Continued researching common API designs and best practices

  - Outlined some of the functions that should be included in the public API interface

- Tomorrow (planning for 2 hours):

  - Continue outlining the required API calls and parameters

- Hurdles:

  - Busy schedule with midterm exams coming up this week

SP20 Team06 Standup 2/13/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 2 hours):

  - Continued researching common API designs and best practices

  - Outlined some of the functions that should be included in the public API interface, along with the parameters they should accept

- Tomorrow (planning for 4 hours):

  - Continue outlining the required API calls and parameters, and the return data of the calls

- Hurdles:

  - Busy schedule with midterm exams coming up this week

SP20 Team06 Standup 2/14/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 3 hours):

  - Continued researching common API designs and best practices

  - Outlined some of the functions that should be included in the public API interface, along with the parameters they should accept, and the JSON keys and values that should be returned

- Tomorrow (planning for 4 hours):

  - Finish outlining the required API calls and parameters, and the return data of the calls

  - See if the API and database can be run on the SERC server

- Hurdles:

  - None

SP20 Team06 Standup 2/17/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 3 hours):

  - Started looking at how Flask can be used to create a REST API, with sqlite3 being used for the database, and sqlalchemy used to query the database

  - Continued refining the public interface for the API

- Tomorrow (planning for 4 hours):

  - Continue learning more about creating a flask API

  - See how an API can be hosted on the SERC server, or look at Heroku as an alternative

- Hurdles:

  - None

SP20 Team06 Standup 2/18/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 5 hours):

  - Continued learning how to use sqlalchemy to perform database queries for the flask API

  - Began looking into Heroku for website hosting

- Tomorrow (planning for 5 hours):

  - Continue learning more about creating a flask API

  - Begin writing an API function to return sensor data for a specified location

- Hurdles:

  - None

SP20 Team06 Standup 2/19/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 7 hours):

  - Continued learning how to use sqlalchemy to perform database queries for the flask API

  - Began working on the API code

- Tomorrow (planning for 7 hours):

  - Continue working on the API

- Hurdles:

  - None

SP20 Team06 Standup 2/20/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 8 hours):

  - Finished API function for retrieving sensor data from a location: added start and end datetime query parameters

  - Added some error checking for API call, with error message returned in JSON result

- Tomorrow (planning for 7 hours):

  - Continue working on API, adding extra functions that may be needed, or useful

- Hurdles:

  - None

SP20 Team06 Standup 2/21/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 6 hours):

  - Continued working on the API functions, adding formatted datetime to the JSON results, and providing helpful error messages for invalid parameters

- Tomorrow (planning for 4 hours):

  - Work with teammate to integrate the database and API

- Hurdles:

  - None

SP20 Team06 Standup 3/2/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 2 hours):

  - Begin working on api code to add limit query parameter

- Tomorrow (planning for 2 hours):

  - Continue working on the limit query parameter

- Hurdles:

  - None

SP20 Team06 Standup 3/3/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 2 hours):

  - Continued working on the limit query parameter

- Tomorrow (planning for 3 hours):

  - Figure out how to create a link to the next page of the api results, possibly using an offset query parameter

- Hurdles:

  - None

SP20 Team06 Standup 3/4/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 2 hours):

  - Began working on API results pagination

- Tomorrow (planning for 4 hours):

  - Finish pagination for API results

- Hurdles:

  - None

SP20 Team06 Standup 3/5/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 3.5 hours):

  - Finished pagination of API sensor data results

- Tomorrow (planning for 4 hours):

  - Work on converting results and timestamps from UTC time to EST.

- Hurdles:

  - None

SP20 Team06 Standup 3/6/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 3 hours):

  - Finished converting results and timestamps from UTC time to EST.

- Tomorrow (planning for 6 hours):

  - Begin working on website, adding new page to show results from the API in graphs

- Hurdles:

  - None

SP20 Team06 Standup 3/9/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 5 hours):

  - Researching how to figure out when data is finished being fetched with Flask, so that the user can be redirected to a page that will display the data

- Tomorrow (planning for 6 hours):

  - Continue figuring out how to implement the dynamic data with Flask

  - Figure out how to access remote postgresql database from Flask api using sqlalchemy

- Hurdles:

  - None

SP20 Team06 Standup 3/10/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 6 hours):

  - Continued looking into dynamic data updating with ajax.

  - Worked on changing website header design to make it smaller.

- Tomorrow (planning for 6 hours):

  - Continue figuring out how to implement the dynamic data with Flask

  - Figure out how to access remote postgresql database from Flask api using sqlalchemy

- Hurdles:

  - None

SP20 Team06 Standup 3/11/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 6 hours):

  - Continued looking into dynamic data updating with ajax.

  - Worked on saving hydrovu data to local file, to load website faster

- Tomorrow (planning for 6 hours):

  - Continue working on website loading

  - Figure out how to access remote postgresql database from Flask api using sqlalchemy

- Hurdles:

  - None

SP20 Team06 Standup 3/12/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 8 hours):

  - Helped with loading a week’s worth of data, and dynamically updating the graphs once the data is loaded

  - Looked into how to access a remote postgresql database from Flask api using sqlalchemy

- Tomorrow (planning for 6 hours):

  - Finish connecting the API to the database

  - Look into embedding google maps into website

  - Set default zoom of the graphs to the previous 24 hours, and the default mode to ‘pan’ instead of ‘zoom’

- Hurdles:

  - None

SP20 Team06 Standup 3/13/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4.5 hours):

  - Set default zoom of the graphs to the previous 24 hours, and the default mode to ‘pan’ instead of ‘zoom’

  - Stored access token, so a new one would not be created on every API request

- Tomorrow (planning for 4 hours):

  - Finish connecting the API to the database

  - Continue looking into embedding google maps into website

  - Set default zoom of the graphs to the previous 24 hours, and the default mode to ‘pan’ instead of ‘zoom’

- Hurdles:

  - None

SP20 Team06 Standup 3/16/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Began looking at flask-wtf for submitting form data

- Tomorrow (planning for 4 hours):

  - Continue looking into flask-wtf and begin working on the data visualization page

- Hurdles:

  - None

SP20 Team06 Standup 3/17/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 6 hours):

  - Began working on the data visualization page that fetches data from the API and displays it in graphs.

- Tomorrow (planning for 5 hours):

  - Continue working on the data visualization page: try to figure out how to add datepickers.

- Hurdles:

  - None

SP20 Team06 Standup 3/18/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 7 hours):

  - Continued working on data visualization page

  - Added datetime pickers to the page

  - Added some error handling code

- Tomorrow (planning for 5 hours):

  - Begin looking at integrating the CREST buoy API into our API

- Hurdles:

  - None

SP20 Team06 Standup 3/19/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 6 hours):

  - Continued working on data visualization page

  - Worked on adding downloadable csv file of the data.

- Tomorrow (planning for 3 hours):

  - Continue working on allowing downloading the csv files.

- Hurdles:

  - None

SP20 Team06 Standup 3/20/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Continued working on data visualization page, and downloading csv files

  - Redesigned database to make queries faster, and decrease storage size

- Tomorrow (planning for 4 hours):

  - Help add hydrovu provisional data to the database.

  - Work on adding access to the provisional data through the api.

- Hurdles:

  - None

SP20 Team06 Standup 3/23/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Helped with adding the hydrovu data tables to the database.

  - Added corresponding API calls to fetch the hydrovu provisional data.

- Tomorrow (planning for 4 hours):

  - Work on allowing filtering of provisional data, so that incorrect data is not accessible through the API.

- Hurdles:

  - None

SP20 Team06 Standup 3/24/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Added mechanism to allow range filtering of provisional data.

- Tomorrow (planning for 3 hours):

  - Work on fetching new data from the hydrovu api and saving it to the database.

- Hurdles:

  - None

SP20 Team06 Standup 3/25/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Worked on automatically fetching new readings from the hydrovu api and inputting it into the database, as well as allowing new bridge locations to be saved to the database automatically.

- Tomorrow (planning for 4 hours):

  - Continue working on the data visualization pages, and add support to view the provisional data.

- Hurdles:

  - None

SP20 Team06 Standup 3/26/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Continued working on the data visualization pages, and also adding some validation.

- Tomorrow (planning for 6 hours):

  - Figure out how to integrate the CREST buoy api into our api.

- Hurdles:

  - None

SP20 Team06 Standup 3/27/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 5 hours):

  - Added routes to redirect to the CREST buoy api.

  - Continued working on website: background job to update database with provisional data every 24 hours; adding configurable settings for the homepage bridges.

- Tomorrow (planning for 4 hours):

  - Next sprint: begin working on admin page of website.

- Hurdles:

  - None

SP20 Team06 Standup 3/30/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Worked on the upload data page for csv files. Adding validation for the selected location, and uploaded file (accept only .csv extensions)

- Tomorrow (planning for 4 hours):

  - Continue working on the upload csv file functionality

- Hurdles:

  - None

SP20 Team06 Standup 3/31/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 5 hours):

  - Continued working on the ‘upload csv file’ page: continue validation checking, and working on the function to read the csv file and input the data into the database.

- Tomorrow (planning for 4 hours):

  - Finish working on the upload csv file page

  - Begin working on admin page to allow deleting data from the database by specifying a location and the date range to delete.

- Hurdles:

  - None

SP20 Team06 Standup 4/1/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Finished working on the function for reading and parsing csv file

  - Began creating ‘delete data’ page: added validation for the date ranges and select field

- Tomorrow (planning for 4 hours):

  - Continue working on the delete data page

- Hurdles:

  - None

SP20 Team06 Standup 4/2/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Continued working on the ‘delete data’ page: created function that deletes data from the database depending on the date range chosen.

- Tomorrow (planning for 4 hours):

  - Continue working on allowing data sets for hydrovu data to be merged.

- Hurdles:

  - None

SP20 Team06 Standup 4/3/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 6 hours):

  - Added ability for data sets to be merged.

  - Separated coral gables data and other data into different pages

- Tomorrow (planning for 4 hours):

  - Begin working on the admin pages to add, modify, and delete location/parameter data from the database.

- Hurdles:

  - None

SP20 Team06 Standup 4/6/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Began creating the forms for the admin page, also adding some validation

- Tomorrow (planning for 4 hours):

  - Continue working on creating the forms with the appropriate fields, and continue adding validators to the fields

- Hurdles:

  - None

SP20 Team06 Standup 4/7/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Continued working on the admin page forms, and creating the page routes, with the html code for them.

- Tomorrow (planning for 4 hours):

  - Begin adding functionality to the admin pages for editing data.

- Hurdles:

  - None

SP20 Team06 Standup 4/8/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Worked on allowing data to be added or deleted from the database using the admin page, for the location and parameter tables.

- Tomorrow (planning for 4 hours):

  - Add ability to edit already existing data using the admin page.

- Hurdles:

  - None

SP20 Team06 Standup 4/9/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 6 hours):

  - Help teammate with authentication

  - Add ability to edit location and parameter data using the admin page

  - Add ability to edit homepage data: location id and equation used for calculating boat clearance/water depth

- Tomorrow (planning for 4 hours):

  - Continue working on authentication

  - Continue adding error-checking code to the python source files

- Hurdles:

  - None

SP20 Team06 Standup 4/10/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Continued helping with authentication

  - Worked on allowing disabling/enabling of the ‘download csv file’ button for provisional data

- Tomorrow (planning for 0 hours):

  - End of sprint: begin wrapping up project and completing required documentation, posters, etc. for the showcase.

- Hurdles:

  - None

SP20 Team06 Standup 4/13/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Worked on refactoring and commenting the code

- Tomorrow (planning for 4 hours):

  - Continue refactoring and commenting the code

- Hurdles:

  - None

SP20 Team06 Standup 4/14/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Worked on refactoring and commenting the code

- Tomorrow (planning for 4 hours):

  - Continue refactoring and commenting the code

- Hurdles:

  - None

SP20 Team06 Standup 4/15/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Worked on refactoring and commenting the code

- Tomorrow (planning for 4 hours):

  - Continue refactoring and commenting the code

  - Begin looking in depth at the required documentation for the project, to begin working on it soon

- Hurdles:

  - None

SP20 Team06 Standup 4/16/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Worked on refactoring and commenting the code

  - Looked through the deliverables requirements to get a good understanding of it

- Tomorrow (planning for 4 hours):

  - Begin working on some of the documentation

- Hurdles:

  - None

SP20 Team06 Standup 4/17/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Worked on editing use cases

  - Worked on use case diagrams with StarUML

- Tomorrow (planning for 4 hours):

  - Begin working explaining the code structure in a README.txt file

  - Begin working on gathering the daily scrum meeting minutes to place them in a file

- Hurdles:

  - None

SP20 Team06 Standup 4/20/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 4 hours):

  - Worked on the README.txt to explain the code directory structure

  - Worked on organizing my daily scrum meeting minutes and putting them all into one file

- Tomorrow (planning for 4 hours):

  - Work on the poster

  - Work on the team presentation slides

  - Continue researching how to properly develop class and sequence diagrams

- Hurdles:

  - None

SP20 Team06 Standup 4/21/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 6 hours):

  - Began working on the poster and presentation slides

  - Began working on the class and sequence diagrams

  - Began working on the deployment diagram for the final project document

- Tomorrow (planning for 4 hours):

  - Begin recording required videos with teammate

- Hurdles:

  - None

SP20 Team06 Standup 4/22/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 8 hours):

  - Continued working on the poster and presentation slides

  - Continued working on the class and sequence diagrams

  - Began recording instructional videos

- Tomorrow (planning for 8 hours):

  - Begin working on the user manuals and installation guides

- Hurdles:

  - None

SP20 Team06 Standup 4/23/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 7 hours):

  - Continued working on the poster and presentation slides, UML diagrams, and final documentation

  - Began working on the user manual and installation/maintenance guide

- Tomorrow (planning for 6 hours):

  - Continue working on the user manuals and installation guides

  - Continue working on the shortcoming/wishlist document

- Hurdles:

  - None

SP20 Team06 Standup 4/24/2020 10:00pm 10:15pm

- Edward Gil

- Yesterday (worked 6 hours):

  - Continued working on the poster and presentation slides, UML diagrams, and final documentation

  - Continued working on the user manual, installation guide, shortcomings document

- Tomorrow (planning for 6 hours):

  - Add finishing touches to the documentation.

- Hurdles:

  - None

Project Kickoff meeting:

SP20 Team06 Kickoff 1/17/2020 10am 12am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Project Goals:

  - Improve the Rise Aware at the Gables website so that the data from HydroVu can be viewed in a much more straightforward manner.

  - Create a data repository and API to manage both the data we are getting from HydroVu and Stormcentral.

  - Make an API available to external partners and community members for their own use.

  - Host the website and data in a simple and cost-effective way.

- Project Scope:

  - Display real-time (last 24 hours) water depth level and boat clearance for both Islands of Cocoplum and Blue Road on the Tide Aware website’s landing page.

  - Create an API that the city of Coral Gables can use to access, query and integrate the data into their Smart City Hub.

  - Display the sensor data on the Tide Aware website in an easy to use format, such as a csv file.

  - Add flexibility to the project by providing a way for the project manager to easily merge current or future datasets.

  - Change the Tide Aware website so that it is user-friendly by conveniently displaying water depth level and boat clearance of Islands of Cocoplum and Blue Road on the landing page.

- Sprint 1 Goals:

  - Familiarize ourselves with the format that the sensor data is received in.

  - Familiarize ourselves with the python code of the website, so that we can begin making changes to it in the next sprint.

- Sprint 1 User Stories:

  - As a developer, I would like to fully understand the code that is already available, so that we can know what parts of the code need to be changed or improved.

  - As a developer, I will research about the data that is being collected by the sensors and analyze the graphics, so that we can have a better understanding about what the project entails and also look for ways of improvement.

  - As a developer, I want to research all of the necessary software that will be used for the project and solutions for a website host and data repository, so that we can begin working on the development of the project, keeping in mind efficiency and cost-effectiveness.

- Summary of other discussions: PO created admin accounts for us to access the HydroVu data. Discussed how when a sensor is sent in for maintenance and then returned to its location, the sensor begins collecting data as if it was a different, brand new sensor, so we should implement the possibility to merge data continuously. Similarly, when a sensor is moved to a different location, it still records data as if it was still in the old location. HydroVu and StormCentral are separate entities that collect data, but they both have the same problem of datasets needing to be merged, although HydroVu is prioritized before StormCentral.

Sprint Planning Meetings:

SP20 Team06 Planning 1/24/2020 2pm 3pm

- Edward Gil, Eric Jerez, Austin Pezoldt

- Sprint Goals:

  - Get the website up and running

  - Show real-time graphs on landing page of the website

- Sprint User Stories:

  - User Story 4

    - As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Blue Road, so that I could conveniently check if there is enough clearance to pass under the bridges at Blue Road.

    - Initially assigned to Edward.

  - User Story 5

    - As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Islands of Cocoplum, so that I could conveniently check if there is enough clearance to pass under the bridges at Cocoplum.

    - Initially assigned to Eric.

  - User Story 6

    - As a user, I want the landing page graphs to update in real-time, so that I do not have to constantly refresh the page to see if there are new changes.

    - Initially assigned to Eric.

  - User Story 7

    - As a developer, I want to host the website in a performant and cost-effective manner, so that the website is reasonably responsive, without being expensive to host.

    - Initially assigned to Edward.

SP20 Team06 Planning 2/7/2020 11am 12am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Sprint Goals:

  - Create the database to store corrected sensor data.

  - Create a public API to retrieve data in JSON format.

- Sprint User Stories:

  - User Story

    - As a developer, I want to create a design for the database that will store the sensor data.

    - Initially assigned to Eric

    - Estimated story points: 3

  - User Story

    - As a developer, I want to use the database design to create the necessary tables.

    - Initially assigned to Eric

    - Estimated story points: 5

  - User Story

    - As a developer, I want to research good API designs and practices.

    - Initially assigned to Edward

    - Estimated story points:  2

  - User Story

    - As a developer, I want to design an API and detail what kind of calls a user can make to it, and the format that the data will be returned in.

    - Initially assigned to Edward

    - Estimated story points: 5

  - User Story

    - As a developer, I want to investigate how to run a backend flask API and database on FIU’s SERC server.

    - Initially assigned to Eric and Edward

    - Estimated story points: 5

  - User Story

    - As a developer, I want to write stored procedures and a script to take data from a CSV file and correctly input the data into the database.

    - Initially assigned to Eric

    - Estimated story points: 13

  - User Story

    - As a user, I want to be able to call an API function that takes a location, and start and end date, and get the sensor data for the specified date range in an easy-to-use JSON format, so that I can integrate that data into my own applications.

    - Initially assigned to Edward

    - Estimated story points: 13

SP20 Team06 Planning 2/21/2020 11am 12am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Sprint Goals:

  - Work on hosting the website on FIU’s SERC server.

  - Complete the public API and database.

  - Continue improving and adding functionality to the website.

- Sprint User Stories:

  - User Story 13: As a developer, I want to begin working on hosting the website, the backend flask API and the database on FIU’s SERC server.

    - Assigned to Eric and Edward

    - Est. story pts: 5

  - User Story 20: As a developer, I want to integrate the API and database, so that the API is fetching data from the real database instead of the local test-database.

    - Assigned to Eric and Edward

    - Est. story pts: 8

  - User Story 16: As a user, I want the graphs on the landing page to show a week’s worth of data, so that I can scroll back and see data for previous days.

    - Assigned to Eric

    - Est. story pts: 5

  - User Story 18: As a user, I want to be able to ask for a limit on the number of results of an API call, so that it is not difficult to work with the data if there are a large number of results.

    - Assigned to Edward

    - Est. story pts: 5

  - User Story 17: As a user, I want the graphs to load after the landing page appears on the screen, so that I don’t have to wait many seconds wondering whether the website is working or not.

    - Assigned to Eric and Edward

    - Est. story pts: 8

  - User Story 19: As a developer, I want to index the data table, so that retrieval queries are performed faster

    - Assigned to Eric

    - Est. story pts: 5

  - User Story 21: As a user, I want the API to return timestamps in EST time instead of UTC, so that it is easier to work with date ranges, since the sensors are located in EST time zone.

    - Assigned to Edward

    - Est. story pts: 1

  - User Story 22: As the website owner, I want to display an FIU image on the website, so that users can know that the sensor data belongs to and is provided by FIU.

    - Assigned to Eric

    - Est. story pts:1

SP20 Team06 Planning 3/14/2020 11:15am 12:00am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Sprint Goals:

  - Integrate the CREST buoy API, and the HydroVu provisional data into our API.

  - Complete the website page that will allow users to visualize the API data, and also download it in a CSV file.

  - Continue working on hosting the website and API on the CREST server.

- Sprint User Stories:

  - User Story 23: As a developer, I want to set up the connection of the API to the remote postgresql database.

    - Assigned to Edward

  - User Story 24: As a developer, I want to set up our database tables on the remote postgresql database that is located on the CREST server.

    - Assigned to Eric

  - User Story 19: As a developer, I want to index the data table, so that retrieval queries are performed faster

    - Assigned to Eric

  - User Story 25: As a user, I want to access the provisional data from HydroVu through the new API.

    - Assigned to Eric and Edward

  - User Story 26: As a user, I want the provisional data in the database to be updated at least once every 24 hours

    - Assigned to Eric

  - User Story 27: As a user, I do not want provisional data to be available in the API if it falls out of an expected range, so that I do not use incorrect data.

    - Assigned to Eric

  - User Story 28: As a user, I do not want provisional data to be shown on the website visual graphs if it falls out of an expected range, so that I do not see incorrect spikes on the graphs.

    - Assigned to Edward

  - User Story 29: As a developer, I want to integrate the CREST buoy API into the new Tide Aware API.

    - Assigned to Edward

  - User Story 30: As a user, I want to see links to ‘coral gables smart city hub’, ‘wetland ecosystems research lab’, and ‘about the project’, so that I can learn more about what the project is about and how the sensor data will be used.

    - Assigned to Eric

  - User Story 31: As a user, I want to have a way to contact project owners through a ‘contact us’ page, so that I can send comments or questions.

    - Assigned to Eric

  - User Story 32: As a user, I want the website to have a page that provides a GUI interface to view API data in a data visualization page, so that it is easier to visualize and query the data.

    - Assigned to Edward

  - User Story 33: As a user, I want the data visualization page to have graphical datetime pickers, so that I do not have to manually type the date ranges that I want to view data for.

    - Assigned to Edward

  - User Story 34: As a user, I want to be able to select multiple parameters and view graphs for them simultaneously, so that it is easier to view and compare the data for a bridge.

    - Assigned to Edward

  - User Story 35: As a user, I want to be able to download the data that is shown in the data visualization page in a csv format, so that I can store the data on my computer and use it when needed.

    - Assigned to Eric

  - User Story 36: As a project owner, I want users to enter their name, email, organization, and purpose before downloading a csv file from the data visualization page, so that I can see who and what the data is being used for.

    - Assigned to Eric

  - User Story 37: As a user, I want the map on the website home page to be changed from street view to satellite view, so that it is easier to see the surroundings of the bridge location.

    - Assigned to Edward

SP20 Team06 Planning 3/28/2020 11:30am 12:10am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Sprint Goals:

  - Begin working on the admin page that will allow a project manager to edit settings and configurations for the website and API data.

  - Add a function for allowing an administrator to easily upload a CSV file of sensor data that will be processed and stored in the database; also add a function for allowing this data to be removed from the database.

  - Complete the API documentation.

- Sprint User Stories:

  - User Story 36: As a project owner, I want users to enter their name, email, organization, and purpose before downloading a csv file from the data visualization page, so that I can see who and what the data is being used for.

    - Assigned to Eric

    - Est. story pts: 5

  - User Story 37: As a user, I want the map on the website home page to be changed from street view to satellite view, so that it is easier to see the surroundings of the bridge location.

    - Assigned to Edward

    - Est. story pts: 1

  - User Story 38: As a project manager, I want to log onto an admin page of the website with authentication, so that I can manage different aspects of the website and API data.

    - Assigned to Edward and Eric

    - Est. story pts: 20

  - User Story 39: As a project manager, I want to be able to upload a csv file of corrected sensor data, so that it can be saved into the database and users can access it through the API.

    - Assigned to Edward

    - Est. story pts: 8

  - User Story 40: As a project manager, I want to be able to select a date range to delete data from the database, so that I can remove data that may have accidentally or incorrectly been uploaded.

    - Assigned to Eric.

    - Est. story pts: 5

  - User Story 41: As a project manager, I want to be able to change the data source for the two bridges on the website homepage, so that it can be kept up to date when the sensors are redeployed.

    - Assigned to Edward

    - Est. story pts: 3

  - User Story 42: As a user, I want to view what calls are available in the API as well as the parameters, and format that the data is returned in, so that I can correctly call the API functions.

    - Assigned to Eric.

    - Est. story pts: 5

  - User Story 43: As a project manager, I want to be able to add, delete, or edit rows in the database from a graphical interface through the website, so that adding or modifying data for the locations and parameters can be convenient and easy to do.

    - Assigned to Eric and Edward.

    - Est. story pts: 13

SP20 Team06 Planning 4/12/2020 11:am 11:30am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Sprint Goals:

  - Wrap up the project

  - Complete project documentation required for the final project deliverable

- Sprint User Stories:

  - User Story 44: As a developer, I want to finish fixing any bugs in the code, and finish refactoring and commenting the code

    - Assigned to Eric and Edward

    - Est. story pts: 5

  - User Story 45: As a developer, I want to create a use case, class, and sequence diagram.

    - Assigned to Eric and Edward

    - Est. story pts: 13

  - User Story 46: As a developer, I want to create a poster for the project.

    - Assigned to Eric and Edward

    - Est. story pts: 8

  - User Story 47: As a developer, I want to work on the final project presentation slides

    - Assigned to Eric and Edward

    - Est. story pts: 8

  - User Story 48: As a developer, I want to complete the user manual, installation/maintenance, and shortcomings/wishlist documents.

    - Assigned to Eric and Edward

    - Est. story pts: 13

  - User Story 49: As a developer, I want to record the videos for introduction to the software solution, how to use the software solution, how to install and maintain the software solution, and the shortcomings.

    - Assigned to Eric and Edward

    - Est. story pts: 13

  - User Story 50: As a developer, I want to work on the final project documentation file.

    - Assigned to Eric and Edward

    - Est. story pts: 20

Backlog Grooming Meetings:

SP20 Team06 Grooming 1/24/2020 12am 1am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Prioritized Backlog:

  - User Story 4

    - As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Blue Road, so that I could conveniently check if there is enough clearance to pass under the bridges at Blue Road.

    - Initially assigned to Edward.

  - User Story 5

    - As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Islands of Cocoplum, so that I could conveniently check if there is enough clearance to pass under the bridges at Cocoplum.

    - Initially assigned to Eric.

  - User Story 6

    - As a user, I want the landing page graphs to update in real-time, so that I do not have to constantly refresh the page to see if there are new changes.

    - Initially assigned to Eric.

  - User Story 7

    - As a developer, I want to host the website in a performant and cost-effective manner, so that the website is reasonably responsive, without being expensive to host.

    - Initially assigned to Edward.

  - Epic 1

    - Create an API for end users to be able to access data and query it with date ranges.

  - Epic 2

    - Add an admin page so that an admin can log on and upload new sets of data in csv format.

  - Epic 3

    - Add graphs for the various sensor statistics so that users can also visualize the data in addition to simply accessing it in a format like csv.

- Summary of other stuff discussed:

  - Graphs for boat clearance and water depth should be changed from meters to feet, which is more commonly understood here.

  - Adding additional graphs (the ones other than the landing page graphs) are the lowest priority item, and should be implemented in latter sprints, if all other project goals are completed.

SP20 Team06 Grooming 2/3/2020 8:30am 9:15am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Prioritized Backlog:

  - User Story 4

    - As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Blue Road, so that I could conveniently check if there is enough clearance to pass under the bridges at Blue Road.

    - Initially assigned to Edward.

    - Estimated story points: 8

  - User Story 5

    - As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Islands of Cocoplum, so that I could conveniently check if there is enough clearance to pass under the bridges at Cocoplum.

    - Initially assigned to Eric.

    - Estimated story points: 8

  - User Story 6

    - As a user, I want the landing page graphs to update in real-time, so that I do not have to constantly refresh the page to see if there are new changes.

    - Initially assigned to Eric.

    - Estimated story points: 5

  - User Story 7

    - As a developer, I want to host the website in a performant and cost-effective manner, so that the website is reasonably responsive, without being expensive to host.

    - Initially assigned to Edward.

    - Estimated story points: 13

  - User Story 8

    - As a user, I want the website to have a customized layout for mobile, so that it is not cumbersome to scroll through and view the graphs.

    - Initially assigned to Eric.

    - Estimated story points: 8

  - Epic 1

    - Create an API for end users to be able to access data and query it with date ranges.

    - Estimated size: large

  - Epic 2

    - Add an admin page so that an admin can log on and upload new sets of data in csv format.

    - Estimated size: large

  - Epic 3

    - Add graphs for the various sensor statistics so that users can also visualize the data in addition to simply accessing it in a format like csv.

    - Estimated size: medium

- Summary of other stuff discussed:

  - We will meet with PO’s superiors on friday to get a clearer definition of their requirements for the API that they want.

SP20 Team06 Grooming 2/18/2020 12am 12:45am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Prioritized Backlog:

  - User Story 16

    - As a user, I want the graphs on the landing page to show a week’s worth of data, so that I can scroll back and see data for previous days.

    - Init. assigned to Eric

    - Est. story pts: 8

  - User Story 17

    - As a user, I want the graphs to load after the landing page appears on the screen, so that I don’t have to wait many seconds wondering whether the website is working or not.

    - Init. assigned to Edward

    - Est. story pts: 5

  - User Story 18

    - As a user, I want to be able to ask for a limit on the number of results of an API call, so that it is not difficult to work with the data if there are a large number of results.

    - Init. assigned to Edward

    - Est. story pts: 8

  - User Story 19

    - As a developer, I want to use Heroku to run the website and API.

    - Init. assigned to Edward

    - Est. story pts: 8

  - User Story 20

    - As a developer, I want to index the data table, so that retrieval queries are performed faster

    - Init. assigned to Eric

    - Est. story pts: 5

  - User Story 9

    - As a developer, I want to create a design for the database that will store the sensor data.

  - User Story 10

    - As a developer, I want to use the database design to create the necessary tables.

  - User Story 11

    - As a developer, I want to research good API designs and practices.

  - User Story 12

    - As a developer, I want to design an API and detail what kind of calls a user can make to it, and the parameters and results format.

  - User Story 14

    - As a developer, I want to write stored procedures and a script to take data from a CSV file and input it into the database.

  - User Story 15

    - As a user, I want to be able to call an API function that takes a location, and start and end date, and get the sensor data for the specified date range in an easy-to-use JSON format, so that I can integrate that data into my own applications.

  - Epic 4

    - Create documentation for the API, so users can figure out how to use it.

    - Estimated size: medium

  - Epic 2

    - Add an admin page so that an admin can log on and upload new sets of data in csv format.

    - Estimated size: large

  - Epic 3

    - Add graphs for the various sensor statistics so that users can also visualize the data in addition to simply accessing it in a format like csv.

    - Estimated size: large

- Summary: User story #13 was removed and replaced with #18 for next sprint. Stories 9 – 15 are being worked on in the current sprint.

SP20 Team06 Grooming 3/9/2020 10am 11:30am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Prioritized Backlog:

  - User Story 13: As a developer, I want to begin working on hosting the website, the backend flask API and the database on FIU’s SERC server.

    - Assigned to Eric and Edward

    - Est. story pts: 5

  - User Story 20: As a developer, I want to integrate the API and database, so that the API is fetching data from the real database instead of the local test-database.

    - Assigned to Eric and Edward

    - Est. story pts: 8

  - User Story 16: As a user, I want the graphs on the landing page to show a week’s worth of data, so that I can scroll back and see data for previous days.

    - Assigned to Eric

    - Est. story pts: 5

  - User Story 18: As a user, I want to be able to ask for a limit on the number of results of an API call, so that it is not difficult to work with the data if there are a large number of results.

    - Assigned to Edward

    - Est. story pts: 5

  - User Story 17: As a user, I want the graphs to load after the landing page appears on the screen, so that I don’t have to wait many seconds wondering whether the website is working or not.

    - Assigned to Eric and Edward

    - Est. story pts: 8

  - User Story 19: As a developer, I want to index the data table, so that retrieval queries are performed faster

    - Assigned to Eric

    - Est. story pts: 5

  - User Story 21: As a user, I want the API to return timestamps in EST time instead of UTC, so that it is easier to work with date ranges, since the sensors are located in EST time zone.

    - Assigned to Edward

    - Est. story pts: 1

  - User Story 22: As the website owner, I want to display an FIU image on the website, so that users can know that the sensor data belongs to and is provided by FIU.

    - Assigned to Eric

    - Est. story pts: 1

  - User Story 23: As a developer, I want to set up the connection of the API to the remote postgresql database.

    - Init. assigned to Edward

    - Est. story pts: 5

  - User Story 24: As a developer, I want to set up our database tables on the remote postgresql database that is located on the CREST server.

    - Init. assigned to Eric

    - Est. story pts: 5

  - User Story 25: As a user, I want to access the provisional data from HydroVu through the new API.

    - Init. assigned to Eric and Edward

    - Est. story pts: 13

  - User Story 26: As a user, I want the provisional data in the database to be updated at least once every 24 hours

    - Init. assigned to Eric

    - Est. story pts: 8

  - User Story 27: As a user, I do not want provisional data to be uploaded to the database if it falls out of an expected range, so that I do not use incorrect data.

    - Init. assigned to Eric

    - Est. story pts: 3

  - User Story 28: As a user, I do not want provisional data to be shown on the website visual graphs if it falls out of an expected range, so that I do not see incorrect spikes on the graphs.

    - Init. assigned to Edward

    - Est. story pts: 3

  - User Story 29: As a developer, I want to integrate the CREST buoy API into the new Tide Aware API.

    - Init. assigned to Edward

    - Est. story pts: 13

  - User Story 30: As a user, I want to see links to ‘coral gables smart city hub’, ‘wetland ecosystems research lab’, and ‘about the project’, so that I can learn more about what the project is about and how the sensor data will be used.

    - Init. assigned to Eric

    - Est. story pts: 5

  - User Story 31: As a user, I want to have a way to contact project owners through a ‘contact us’ page, so that I can send comments or questions.

    - Init. assigned to Eric

    - Est. story pts: 8

  - User Story 32: As a user, I want the website to have a page that provides a GUI interface to view API data in a data visualization page, so that it is easier to visualize and query the data.

    - Init. assigned to Edward

    - Est. story pts: 5

  - User Story 33: As a user, I want the data visualization page to have graphical datetime pickers, so that I do not have to manually type the date ranges that I want to view data for.

    - Init. assigned to Edward

    - Est. story pts: 5

  - User Story 34: As a user, I want to be able to select multiple parameters and view graphs for them simultaneously, so that it is easier to view and compare the data for a bridge.

    - Init. assigned to Edward

    - Est. story pts: 5

  - User Story 35: As a user, I want to be able to download the data that is shown in the data visualization page in a csv format, so that I can store the data on my computer and use it when needed.

    - Init. assigned to Eric

    - Est. story pts: 5

  - User Story 36: As a project owner, I want users to enter their name, email, organization, and purpose before downloading a csv file from the data visualization page, so that I can see who and what the data is being used for.

    - Init. assigned to Eric

    - Est. story pts: 5

  - User Story 37: As a user, I want the map on the website home page to be changed from street view to satellite view, so that it is easier to see the surroundings of the bridge location.

    - Init. assigned to Edward

    - Est. story pts: 1

  - Epic 4

    - Create documentation for the API, so users can figure out how to use it.

    - Estimated size: medium

  - Epic 2

    - Add an admin page so that an admin can log on and upload new sets of data in csv format, and view the people that have downloaded csv files of the sensor data, and also perform other administrative actions regarding modifying and showing sensor data.

    - Estimated size: large

- Summary: User stories 13 – 22 are being worked on in the current sprint. The provisional data from the HydroVu API should also be included in our API. The website and API will be hosted on the fiu’s CREST server. Their buoy API is using a database on the server, and we can add our tables to that same database. For integrating the buoy API into ours, we will later find out if we can simply call the buoy API functions and return those results from our API.

SP20 Team06 Grooming 3/24/2020 10am 11:00am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Prioritized Backlog:

  - User Story 23: As a developer, I want to set up the connection of the API to the remote postgresql database.

    - Init. assigned to Edward

    - Est. story pts: 5

  - User Story 24: As a developer, I want to set up our database tables on the remote postgresql database that is located on the CREST server.

    - Init. assigned to Eric

    - Est. story pts: 5

  - User Story 25: As a user, I want to access the provisional data from HydroVu through the new API.

    - Init. assigned to Eric and Edward

    - Est. story pts: 13

  - User Story 26: As a user, I want the provisional data in the database to be updated at least once every 24 hours

    - Init. assigned to Eric

    - Est. story pts: 8

  - User Story 27: As a user, I do not want provisional data to be uploaded to the database if it falls out of an expected range, so that I do not use incorrect data.

    - Init. assigned to Eric

    - Est. story pts: 3

  - User Story 28: As a user, I do not want provisional data to be shown on the website visual graphs if it falls out of an expected range, so that I do not see incorrect spikes on the graphs.

    - Init. assigned to Edward

    - Est. story pts: 3

  - User Story 29: As a developer, I want to integrate the CREST buoy API into the new Tide Aware API.

    - Init. assigned to Edward

    - Est. story pts: 13

  - User Story 30: As a user, I want to see links to ‘coral gables smart city hub’, ‘wetland ecosystems research lab’, and ‘about the project’, so that I can learn more about what the project is about and how the sensor data will be used.

    - Init. assigned to Eric

    - Est. story pts: 5

  - User Story 31: As a user, I want to have a way to contact project owners through a ‘contact us’ page, so that I can send comments or questions.

    - Init. assigned to Eric

    - Est. story pts: 8

  - User Story 32: As a user, I want the website to have a page that provides a GUI interface to view API data in a data visualization page, so that it is easier to visualize and query the data.

    - Init. assigned to Edward

    - Est. story pts: 5

  - User Story 33: As a user, I want the data visualization page to have graphical datetime pickers, so that I do not have to manually type the date ranges that I want to view data for.

    - Init. assigned to Edward

    - Est. story pts: 5

  - User Story 34: As a user, I want to be able to select multiple parameters and view graphs for them simultaneously, so that it is easier to view and compare the data for a bridge.

    - Init. assigned to Edward

    - Est. story pts: 5

  - User Story 35: As a user, I want to be able to download the data that is shown in the data visualization page in a csv format, so that I can store the data on my computer and use it when needed.

    - Init. assigned to Eric

    - Est. story pts: 5

  - User Story 36: As a project owner, I want users to enter their name, email, organization, and purpose before downloading a csv file from the data visualization page, so that I can see who and what the data is being used for.

    - Init. assigned to Eric

    - Est. story pts: 5

  - User Story 37: As a user, I want the map on the website home page to be changed from street view to satellite view, so that it is easier to see the surroundings of the bridge location.

    - Init. assigned to Edward

    - Est. story pts: 1

  - User Story 38: As a project manager, I want to log onto an admin page of the website with authentication, so that I can manage different aspects of the website and API data.

    - Init. assigned to Edward and Eric

    - Est. story pts: 20

  - User Story 39: As a project manager, I want to be able to upload a csv file of corrected sensor data, so that it can be saved into the database and users can access it through the API.

    - Init. assigned to Edward

    - Est. story pts: 8

  - User Story 40: As a project manager, I want to be able to select a date range to delete data from the database, so that I can remove data that may have accidentally or incorrectly been uploaded.

    - Init. assigned to Eric.

    - Est. story pts: 5

  - User Story 41: As a project manager, I want to be able to change the data source for the two bridges on the website homepage, so that it can be kept up to date when the sensors are redeployed.

    - Init. assigned to Edward

    - Est. story pts: 3

  - Epic 5

    - On the admin page, provide ways to add or edit data for bridge locations or parameters, so that the project managers do not have to use a database management tool.

    - Estimated size: medium

  - Epic 4

    - Create documentation for the API, so users can figure out how to use it.

    - Estimated size: medium

SP20 Team06 Grooming 4/7/2020 10am 11:00am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Prioritized Backlog:

  - User Story 36: As a project owner, I want users to enter their name, email, organization, and purpose before downloading a csv file from the data visualization page, so that I can see who and what the data is being used for.

    - Assigned to Eric

    - Est. story pts: 5

  - User Story 37: As a user, I want the map on the website home page to be changed from street view to satellite view, so that it is easier to see the surroundings of the bridge location.

    - Assigned to Edward

    - Est. story pts: 1

  - User Story 38: As a project manager, I want to log onto an admin page of the website with authentication, so that I can manage different aspects of the website and API data.

    - Assigned to Edward and Eric

    - Est. story pts: 20

  - User Story 39: As a project manager, I want to be able to upload a csv file of corrected sensor data, so that it can be saved into the database and users can access it through the API.

    - Assigned to Edward

    - Est. story pts: 8

  - User Story 40: As a project manager, I want to be able to select a date range to delete data from the database, so that I can remove data that may have accidentally or incorrectly been uploaded.

    - Assigned to Eric.

    - Est. story pts: 5

  - User Story 41: As a project manager, I want to be able to change the data source for the two bridges on the website homepage, so that it can be kept up to date when the sensors are redeployed.

    - Assigned to Edward

    - Est. story pts: 3

  - User Story 42: As a user, I want to view what calls are available in the API as well as the parameters, and format that the data is returned in, so that I can correctly call the API functions.

    - Assigned to Eric.

    - Est. story pts: 5

  - User Story 43: As a project manager, I want to be able to add, delete, or edit rows in the database from a graphical interface through the website, so that adding or modifying data for the locations and parameters can be convenient and easy to do.

    - Assigned to Eric and Edward.

    - Est. story pts: 13

  - User Story 44: As a developer, I want to refactor and comment the code.

    - Assigned to Eric and Edward

    - Est. story pts: 5

  - User Story 45: As a developer, I want to create a use case, class, and sequence diagram.

    - Assigned to Eric and Edward

    - Est. story pts: 13

  - User Story 46: As a developer, I want to create a poster for the project.

    - Assigned to Eric and Edward

    - Est. story pts: 8

SP20 Team06 Grooming 4/21/2020 10am 11:00am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Prioritized Backlog:

  - User Story 44: As a developer, I want to finish fixing any bugs in the code, and finish refactoring and commenting the code

    - Assigned to Eric and Edward

    - Est. story pts: 5

  - User Story 45: As a developer, I want to create a use case, class, and sequence diagram.

    - Assigned to Eric and Edward

    - Est. story pts: 13

  - User Story 46: As a developer, I want to create a poster for the project.

    - Assigned to Eric and Edward

    - Est. story pts: 8

  - User Story 47: As a developer, I want to work on the final project presentation slides

    - Assigned to Eric and Edward

    - Est. story pts: 8

  - User Story 48: As a developer, I want to complete the user manual, installation/maintenance, and shortcomings/wishlist documents.

    - Assigned to Eric and Edward

    - Est. story pts: 13

  - User Story 49: As a developer, I want to record the videos for introduction to the software solution, how to use the software solution, how to install and maintain the software solution, and the shortcomings.

    - Assigned to Eric and Edward

    - Est. story pts: 13

  - User Story 50: As a developer, I want to work on the final project documentation file.

    - Assigned to Eric and Edward

    - Est. story pts: 20

  - User Story 51: As a developer, I want to improve the API by using Flask-RESTPlus, so that the API can be logically separated from the rest of the website, and so that the documentation can be more detailed and helpful for users, using the included swagger-ui for API endpoints documentation.

    - Est. story pts: 20

  - User Story 52: As a user story, I want the buoy data from the API to appear in the view data page of the website, so that the data can be visualized similar to the sensor data.

    - Est. story pts: 20

  - User Story 53: As an administrator, I would like to be able to logout of the account.

    - Est. story pts: 5

  - User Story 54: As a project manager, I want to be able to add/delete administrator accounts for other people, so that they help with managing the data for the website and API.

    - Est. story pts: 13

  - User Story 55: As a project manager, I want the connection to the website to be secure, so that passwords are not sent in plain text when I try to log in to the admin page.

    - Est. story pts: 20

- Summary of Discussion:

  - The main purpose of this meeting was to discuss any shortcomings in the project and to consider user stories that may be implemented by the next group of seniors.

Sprint Review Meetings:

SP20 Team06 Review 1/24/2020 1am 1:30am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 1: As a developer, I would like to fully understand the code that is already available, so that we can know what parts of the code need to be changed or improved.

  - User Story 2: As a developer, I will research about the data that is being collected by the sensors and analyze the graphics, so that we can have a better understanding about what the project entails and also look for ways of improvement.

  - User Story 3: As a developer, I want to research all of the necessary software that will be used for the project and solutions for a website host and data repository, so that we can begin working on the development of the project, keeping in mind efficiency and cost-effectiveness.

- List of Rejected User Stories: None

SP20 Team06 Review 2/7/2020 10am 10:30am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 4: As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Blue Road, so that I could conveniently check if there is enough clearance to pass under the bridges at Blue Road.

  - User Story 5: As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Islands of Cocoplum, so that I could conveniently check if there is enough clearance to pass under the bridges at Cocoplum.

  - User Story 7: As a developer, I want to host the website in a performant and cost-effective manner, so that the website is reasonably responsive, without being expensive to host.

- List of Rejected User Stories:

  - User Story 6: As a user, I want the landing page graphs to update in real-time, so that I do not have to constantly refresh the page to see if there are new changes.

    - The reason for rejection is that the graphs currently only update when the page is initially loaded.

SP20 Team06 Review 2/21/2020 10am 10:30am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 9: As a developer, I want to create a design for the database that will store the sensor data.

  - User Story 10: As a developer, I want to use the database design to create the necessary tables.

  - User Story 11: As a developer, I want to research good API designs and practices.

  - User Story 12: As a developer, I want to design an API and detail what kind of calls a user can make to it, and the format that the data will be returned in.

  - User Story 14: As a developer, I want to write stored procedures and a script to take data from a CSV file and correctly input the data into the database.

  - User Story 15: As a user, I want to be able to call an API function that takes a location, and start and end date, and get the sensor data for the specified date range in an easy-to-use JSON format, so that I can integrate that data into my own applications.

- List of Rejected User Stories:

  - User Story 13: As a developer, I want to investigate how to run a backend flask API and database on FIU’s SERC server.

    - The reason for rejection is that the person we were contacting to help us with running the API on the server was not available.

SP20 Team06 Review 3/14/2020 10am 10:45am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 13: As a developer, I want to begin working on hosting the website, the backend flask API and the database on FIU’s SERC server.

  - User Story 16: As a user, I want the graphs on the landing page to show a week’s worth of data, so that I can scroll back and see data for previous days.

  - User Story 18: As a user, I want to be able to ask for a limit on the number of results of an API call, so that it is not difficult to work with the data if there are a large number of results.

  - User Story 17: As a user, I want the graphs to load after the landing page appears on the screen, so that I don’t have to wait many seconds wondering whether the website is working or not.

  - User Story 21: As a user, I want the API to return timestamps in EST time instead of UTC, so that it is easier to work with date ranges, since the sensors are located in EST time zone.

  - User Story 22: As the website owner, I want to display an FIU image on the website, so that users can know that the sensor data belongs to and is provided by FIU.

- List of Rejected User Stories:

  - User Story 20: As a developer, I want to integrate the API and database, so that the API is fetching data from the real database instead of the local test-database.

    - The reason for rejection is that the tables have not been set up on the new remote database that will be used.

  - User Story 19: As a developer, I want to index the data table, so that retrieval queries are performed faster

    - The reason for rejection is that the tables have not been set up on the new remote database that will be used.

SP20 Team06 Review 3/28/2020 10am 11:00am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 23: As a developer, I want to set up the connection of the API to the remote postgresql database.

  - User Story 24: As a developer, I want to set up our database tables on the remote postgresql database that is located on the CREST server.

  - User Story 19: As a developer, I want to index the data table, so that retrieval queries are performed faster.

  - User Story 25: As a user, I want to access the provisional data from HydroVu through the new API.

  - User Story 26: As a user, I want the provisional data in the database to be updated at least once every 24 hours.

  - User Story 27: As a user, I do not want provisional data to be available in the API if it falls out of an expected range, so that I do not use incorrect data.

  - User Story 28: As a user, I do not want provisional data to be shown on the website visual graphs if it falls out of an expected range, so that I do not see incorrect spikes on the graphs.

  - User Story 29: As a developer, I want to integrate the CREST buoy API into the new Tide Aware API.

  - User Story 30: As a user, I want to see links to ‘coral gables smart city hub’, ‘wetland ecosystems research lab’, and ‘about the project’, so that I can learn more about what the project is about and how the sensor data will be used.

  - User Story 31: As a user, I want to have a way to contact project owners through a ‘contact us’ page, so that I can send comments or questions.

  - User Story 32: As a user, I want the website to have a page that provides a GUI interface to view API data in a data visualization page, so that it is easier to visualize and query the data.

  - User Story 33: As a user, I want the data visualization page to have graphical datetime pickers, so that I do not have to manually type the date ranges that I want to view data for.

  - User Story 34: As a user, I want to be able to select multiple parameters and view graphs for them simultaneously, so that it is easier to view and compare the data for a bridge.

  - User Story 35: As a user, I want to be able to download the data that is shown in the data visualization page in a csv format, so that I can store the data on my computer and use it when needed.

- List of Rejected User Stories:

  - User Story 36: As a project owner, I want users to enter their name, email, organization, and purpose before downloading a csv file from the data visualization page, so that I can see who and what the data is being used for.

    - The reason for rejection is that this user story was not completed due to time restrictions.

  - User Story 37: As a user, I want the map on the website home page to be changed from street view to satellite view, so that it is easier to see the surroundings of the bridge location.

    - The reason for rejection is that this user story was more complicated than it seemed at first and was not completed due to time restrictions.

SP20 Team06 Review 4/11/2020 10am 11:00am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 36: As a project owner, I want users to enter their name, email, organization, and purpose before downloading a csv file from the data visualization page, so that I can see who and what the data is being used for.

  - User Story 37: As a user, I want the map on the website home page to be changed from street view to satellite view, so that it is easier to see the surroundings of the bridge location.

  - User Story 38: As a project manager, I want to log onto an admin page of the website with authentication, so that I can manage different aspects of the website and API data.

  - User Story 39: As a project manager, I want to be able to upload a csv file of corrected sensor data, so that it can be saved into the database and users can access it through the API.

  - User Story 40: As a project manager, I want to be able to select a date range to delete data from the database, so that I can remove data that may have accidentally or incorrectly been uploaded.

  - User Story 41: As a project manager, I want to be able to change the data source for the two bridges on the website homepage, so that it can be kept up to date when the sensors are redeployed.

  - User Story 42: As a user, I want to view what calls are available in the API as well as the parameters, and format that the data is returned in, so that I can correctly call the API functions.

  - User Story 43: As a project manager, I want to be able to add, delete, or edit rows in the database from a graphical interface through the website, so that adding or modifying data for the locations and parameters can be convenient and easy to do.

- List of Rejected User Stories:

  - None

SP20 Team06 Review 4/24/2020 10am 10:30am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 44: As a developer, I want to finish fixing any bugs in the code, and finish refactoring and commenting the code

  - User Story 45: As a developer, I want to create a use case, class, and sequence diagram.

  - User Story 46: As a developer, I want to create a poster for the project.

  - User Story 47: As a developer, I want to work on the final project presentation slides

  - User Story 48: As a developer, I want to complete the user manual, installation/maintenance, and shortcomings/wishlist documents.

  - User Story 49: As a developer, I want to record the videos for introduction to the software solution, how to use the software solution, how to install and maintain the software solution, and the shortcomings.

  - User Story 50: As a developer, I want to work on the final project documentation file.

- List of Rejected User Stories:

  - None

Sprint Retrospective Meetings:

SP20 Team06 Retrospective 1/24/2020 1:30am 2am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Team Performance:

  - Edward

    - What went right? We were able to fully understand the current website code and the sensor data readings that are accessed through the HydroVu API.

    - What went wrong? Meeting scheduling issues, so project kickoff meeting was conducted halfway into the first sprint, which was a small setback.

  - Eric

    - What went right? The team was able to clearly outline all the project requirements that should be completed by the end of the semester.

    - What went wrong? Difficulty setting up time to meet, due to busy and conflicting schedules between us and PO.

- Produce Evaluation

  - Austin

    - Nothing was created this sprint, as the goal for the sprint was to become completely familiar with all the code and project requirements.

SP20 Team06 Retrospective 2/7/2020 10:30am 11am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Team Performance:

  - Edward

    - What went right?

      - The website landing page was completed to an acceptable level. There were no hurdles during the sprint.

    - What went wrong?

      - Our rate of work at the beginning of the sprint was low, so a lot of work piled up near the end of the sprint. We need to plan our schedule better.

  - Eric

    - What went right?

      - The main page of the website looks good and is functional to a certain extent. The values of the graphs are correct and displayed with the according measurements (ft).

    - What went wrong?

      - Time management was not effective during this sprint, which led to not completing all of the user stories intended.

- Produce Evaluation

  - Austin

    - What was created right?

      - The landing page of the website was created correctly. Graphs show the most recent 12 hours of data, and the data points for boat clearance are correctly converted and displayed in feet. The side-by-side view of the two location graphs looks cleaner.

    - What was created wrong?

      - The graphs do not update in real time.

SP20 Team06 Retrospective 2/21/2020 10:30am 11am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Team Performance:

  - Edward

    - What went right?

      - A good amount of progress was made on the API and database, and the team had good time management, considering it was also midterm week.

    - What went wrong?

      - None

  - Eric

    - What went right?

      - The sprint was more productive than the previous one, despite having midterms. The database for the sensors was created completely and it is working as intended.

    - What went wrong?

      - None

- Product Evaluation

  - Austin

    - What was created right?

      - The database was created using Microsoft SQL Server Management Service. It currently has all necessary data and there is a way to import new data that is in a csv file and automatically add the information to the corresponding tables. There is also a way to extract specific data from the database as JSON files, which might be used as an option to download the information. The API call for getting the sensor data was very easy to use, and returned data in a readable way.

    - What was created wrong?

      - N/A

SP20 Team06 Retrospective 3/14/2020 10:45am 11:15am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Team Performance:

  - Edward

    - What went right?

      - Most of the user stories for the sprint were completed. The API is mostly done, just need to add the provisional data for the next sprint.

    - What went wrong?

      - Difficulty figuring out how to host the website on the server, since we were not getting responses from the administrators.

  - Eric

    - What went right?

      - There was good time management and the sprint was productive in improving the website.

    - What went wrong?

      - The process for hosting the website on FIU’s server has been complicated, and the database tables will have to be recreated, since we will now be using their remote postgresql database.

- Product Evaluation

  - Austin

    - What was created right?

      - The website has improved by a lot. The provisional data is loaded faster and shows data for the entire week. Using the graphs is also more intuitive now. The website correctly displays our FIU WERL logo.

    - What was created wrong?

      - N/A

SP20 Team06 Retrospective 3/28/2020 11:00am 11:30am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Team Performance:

  - Edward

    - What went right?

      - A lot of work on the website and API was completed, even considering there were a lot more user stories than usual. The team still maintained good progress throughout the sprint, even with the disruptions due to the coronavirus. Transitioning to remote meetings was also successful.

    - What went wrong?

      - N/A

  - Eric

    - What went right?

      - The contact us and about us pages were finished. The sprint has been very productive, even though everything is being done remotely.

    - What went wrong?

      - Minor delays due to the situation with the coronavirus.

- Product Evaluation

  - Austin

    - What was created right?

      - The provisional data from hydrovu can now be accessed through the API, and the data is correctly updated every 24 hours. The CREST buoy data can also now be accessed through the API. The new website pages that provide more information about the project also look good. The ‘contact us’ page is functional. The data visualization pages work and can show data for both the corrected and provisional data from the API. The data from the visualization page can also be downloaded into a CSV file, and in an expected format.

    - What was created wrong?

      - The user should be asked to input the following information before being allowed to download the CSV file: name, email, organization, and purpose.

      - Some functions of the website need to be revised to add error handling.

SP20 Team06 Retrospective 4/11/2020 11:00am 11:30am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Team Performance:

  - Edward

    - What went right?

      - A lot of progress was made in the sprint, and we were able to complete the required functionality for the website.

    - What went wrong?

      - N/A

  - Eric

    - What went right?

      - This sprint was a very productive one, we managed to implement all of the remaining features, focusing heavily on the functionalities of the admin page.

    - What went wrong?

      - N/A

- Product Evaluation

  - Austin

    - What was created right?

      - All the functionality of the website is complete. Adding and editing data from the admin page is easy to do.

    - What was created wrong?

      - N/A

SP20 Team06 Retrospective 4/24/2020 10:30am 11:00am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Team Performance:

  - Edward

    - What went right?

      - All the documents and powerpoint slides were completed to an acceptable standard.

    - What went wrong?

      - N/A

  - Eric

    - What went right?

      - We were able to finish refactoring the code and finish all the required documentation on time.

    - What went wrong?

      - N/A

- Product Evaluation

  - Austin

    - What was created right?

      - The application was left in a good state to be potentially picked up by another group of students in the future.

    - What was created wrong?

      - N/A