Project Title: Sensor Integration

| Team Members: Edward Gil Eric Jerez | Product Owner/Mentor: Austin Pezoldt | Instructor: Masoud Sadjadi |
| --- | --- | --- |

Final Deliverable

2020

Florida International University School of Computing and Information Sciences

Senior Project

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of what the sensor integration project entailed. The sensor integration project involved creating an API to view sensor data, as well as creating a website to view and manage that data. This document explains technical details of the project, such as project management, system design and design patterns, and UML diagrams.

Table of Contents

Introduction	5

Current System	5

Purpose of New System	5

User Stories	7

Implemented User Stories	7

Pending User Stories	15

Project Plan	16

Hardware and Software Resources	16

Sprints Plan	18

Sprint 1	18

Sprint 2	19

Sprint 3	20

Sprint 4	21

Sprint 5	23

Sprint 6	25

Sprint 7	27

System Design	29

Architectural Patterns	29

System and Subsystem Decomposition	31

Deployment Diagram	32

Design Patterns	33

System Validation	34

Glossary	37

Appendix	40

Appendix A - UML Diagrams	40

Appendix B - User Interface Design	54

Appendix C - Sprint Review Reports	63

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	70

References	92

# Introduction

The sensor integration project was started by the FIU Wetland Ecosystems Research Lab to provide access to data that is collected by sensors and gauges at various locations in Coral Gables, Florida [1]. These devices are placed in waterways and collect various data such as water depth, salinity, conductivity, temperature, etc. The project consists of two major parts: a public API that can be used to get direct access to the data, and a website which is mainly used to provide a way to visualize that data using plots. The main reason for the public API is so that the city of Coral Gables can integrate the data into the Coral Gables Smart City Hub [2]. The project was set in motion by a professor at FIU, who did not have time to work on it, which is why it was handed off to be completed by senior project students.

The company HydroVu deploys the sensors that collects the data, and originally, this data could only be viewed using a public access link [3]. This interface is cumbersome for both the users and administrators, which is the main reason for the development of this project.

## Current System

Currently, HydroVu provides a graphical interface to view sensor data in charts, as well as an API to access the data directly.

In terms of the sensor integration project, the current system was not very large and only had minimal starter code. The public API was not started, and the website only had one piece of functionality, although incomplete, which was to query the HydroVu API and allow data to be displayed in a plot. The querying capabilities were very limited and only allowed for 24 hours of data to be shown, and only showed data for 2 of the sensors.

## Purpose of New System

The major purpose of the new system is to improve upon the website and add missing functionality that would improve the usability and make working with the sensor data much easier for the administrators. Some of the features/improvements that are sought in the new system are listed:

- Provide a public API that can be used to access sensor data, since the current HydroVu API is not public, because it requires authentication.

- Allow a method for quality control of sensor data, since the current HydroVu data cannot be modified, and sometimes the readings are not accurate, for example when the sensors are removed from the water for maintenance or other reasons.

- Allow a method to integrate different sensor data, since there is a problem that when a sensor goes under maintenance, it may appear as a completely new location in the ydroVu API when it goes back online, even if it is still in the same physical location.

- Add website functionality to allow data to be queried and visualized with plots. This functionality exists in the HydroVu public access link, but the charts are difficult to work with for both users and administrators.

- Complete the features in such a way that the software solution is sustainable, considering that many parts of the system—sensor data locations, parameters, readings, etc.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the sensor integration project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

User Story 1 – Get familiarized with codebase

As a developer, I would like to fully understand the code that is already available, so that we can know what parts of the code need to be changed or improved.

Acceptance criteria:

- Code should be fully understood by project members, to begin working on it.

User Story 2 – Learn about the project

As a developer, I will research about the data that is being collected by the sensors and analyze the graphics, so that we can have a better understanding about what the project entails and also look for ways of improvement.

Acceptance criteria:

- Find out the high-level features that are expected to be completed by the end of the semester.

- Understand the structure of the HydroVu API.

User Story 3 – Gather required software

As a developer, I want to research all of the necessary software that will be used for the project and solutions for a website host and data repository, so that we can begin working on the development of the project, keeping in mind efficiency and cost-effectiveness.

Acceptance criteria:

- The software needed to begin development next week should be gathered.

User Story 4 – Show Blue Road graphs on website homepage

As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Blue Road, so that I could conveniently check if there is enough clearance to pass under the bridges at Blue Road.

Acceptance criteria:

- The graph title and axes should be appropriately labeled.

- The graphs should allow users to interact with it via zoom and pan.

User Story 5 – Show Islands of Cocoplum graphs on website homepage

As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Islands of Cocoplum, so that I could conveniently check if there is enough clearance to pass under the bridges at Cocoplum.

Acceptance criteria:

- The graph title and axes should be appropriately labeled.

- The graphs should allow users to interact with it via zoom and pan.

User Story 6 – Update homepage graphs

As a user, I want the landing page graphs to update in real-time, so that I do not have to constantly refresh the page to see if there are new changes.

Acceptance criteria:

- The graphs should update when there is new data available.

User Story 7 – Research website hosting solutions

As a developer, I want to host the website in a performant and cost-effective manner, so that the website is reasonably responsive, without being expensive to host.

Acceptance criteria:

- Website hosting solution should be cost-effective.

User Story 8 – Mobile layout support for website homepage

As a user, I want the website to have a customized layout for mobile, so that it is not cumbersome to scroll through and view the graphs.

Acceptance criteria:

- If the website is accessed by a mobile device, the graphs on the homepage should resize accordingly, to provide a responsive display on the smaller screen.

- The same functionality should be seen here as on a desktop web browser.

- The graphs should show the same data that is shown on a desktop web browser.

User Story 9 – Create database design

As a developer, I want to create a design for the database that will store the sensor data.

Acceptance criteria:

- The database design should allow for the website logic to work with acceptable delay, and also keeping the storage size of the database acceptable.

User Story 10 – Create database tables

As a developer, I want to use the database design to create the necessary tables.

User Story 11 – Research API design

As a developer, I want to research good API designs and practices.

User Story 12 – Design the public API

As a developer, I want to design an API and detail what kind of calls a user can make to it, and the format that the data will be returned in.

User Story 13 – Host website on FIU server

As a developer, I want to begin working on hosting the website, the backend flask API and the database on FIU’s SERC server.

User Story 14 – Write SQL queries for inserting sensor data into database

As a developer, I want to write stored procedures and a script to take data from a CSV file and correctly input the data into the database.

User Story 15 – Create API call to retrieve sensor data

As a user, I want to be able to call an API function that takes a location, and start and end date, and get the sensor data for the specified date range in an easy-to-use JSON format, so that I can integrate that data into my own applications.

User Story 16 – Show previous week of data on homepage graphs

As a user, I want the graphs on the landing page to show a week’s worth of data, so that I can scroll back and see data for previous days.

User Story 17 – Dynamic loading of homepage graphs

As a user, I want the graphs to load after the landing page appears on the screen, so that I don’t have to wait many seconds wondering whether the website is working or not.

User Story 18 – Add optional limit to API results

As a user, I want to be able to ask for a limit on the number of results of an API call, so that it is not difficult to work with the data if there are a large number of results.

User Story 19 – Create database index for sensor data tables

As a developer, I want to index the data table, so that retrieval queries are performed faster.

User Story 20 – Replace local database with a database server

As a developer, I want to integrate the API and database, so that the API is fetching data from the real database instead of the local test-database.

User Story 21 – Add EST time zone data in API results

As a user, I want the API to return timestamps in EST time instead of UTC, so that it is easier to work with date ranges, since the sensors are located in EST time zone.

criteria:

User Story 22 – Add WERL logo to website

As the website owner, I want to display an FIU image on the website, so that users can know that the sensor data belongs to and is provided by FIU.

User Story 23 – Create connection to the remote database

As a developer, I want to set up the connection of the API to the remote postgresql database.

User Story 24 – Create tables on the remote database

As a developer, I want to set up our database tables on the remote postgresql database that is located on the CREST server.

User Story 25 – Add HydroVu API provisional data to the public API

As a user, I want to access the provisional data from HydroVu through the new API.

User Story 26 – Automatically update provisional data in the database

As a user, I want the provisional data in the database to be updated at least once every 24 hours.

User Story 27 – Add filtering ranges for the provisional data in the API

As a user, I do not want provisional data to be available in the API if it falls out of an expected range, so that I do not use incorrect data.

User Story 28 – Add filtering ranges for the provisional data on the website homepage

As a user, I do not want provisional data to be shown on the website visual graphs if it falls out of an expected range, so that I do not see incorrect spikes on the graphs.

User Story 29 – Add the Stormcentral buoy data to the API

As a developer, I want to integrate the CREST buoy API into the new Tide Aware API.

User Story 30 – Add informational pages to the website

As a user, I want to see links to ‘coral gables smart city hub’, ‘wetland ecosystems research lab’, and ‘about the project’, so that I can learn more about what the project is about and how the sensor data will be used.

User Story 31 – Add contact us page

As a user, I want to have a way to contact project owners through a ‘contact us’ page, so that I can send comments or questions.

User Story 32 – Add view data page

As a user, I want the website to have a page that provides a GUI interface to view API data in a data visualization page, so that it is easier to visualize and query the data.

User Story 33 – Add datetime pickers for the view data page

As a user, I want the data visualization page to have graphical datetime pickers, so that I do not have to manually type the date ranges that I want to view data for.

User Story 34 – Allow select multiple parameters on view data page

As a user, I want to be able to select multiple parameters and view graphs for them simultaneously, so that it is easier to view and compare the data for a bridge.

User Story 35 – Download data as CSV file

As a user, I want to be able to download the data that is shown in the data visualization page in a csv format, so that I can store the data on my computer and use it when needed.

User Story 36 – Request fill out form to download CSV files

As a project owner, I want users to enter their name, email, organization, and purpose before downloading a csv file from the data visualization page, so that I can see who and what the data is being used for.

User Story 37 – Change to satellite view map

As a user, I want the map on the website home page to be changed from street view to satellite view, so that it is easier to see the surroundings of the bridge location.

User Story 38 – Administrator page

As a project manager, I want to log onto an admin page of the website with authentication, so that I can manage different aspects of the website and API data.

User Story 39 – Upload CSV files

As a project manager, I want to be able to upload a csv file of corrected sensor data, so that it can be saved into the database and users can access it through the API.

User Story 40 – Delete sensor data

As a project manager, I want to be able to select a date range to delete data from the database, so that I can remove data that may have accidentally or incorrectly been uploaded.

User Story 41 – Change homepage locations

As a project manager, I want to be able to change the data source for the two bridges on the website homepage, so that it can be kept up to date when the sensors are redeployed.

User Story 42 – API documentation

As a user, I want to view what calls are available in the API as well as the parameters, and format that the data is returned in, so that I can correctly call the API functions.

User Story 43 – Add, edit, delete data from admin page

As a project manager, I want to be able to add, delete, or edit rows in the database from a graphical interface through the website, so that adding or modifying data for the locations and parameters can be convenient and easy to do.

User Story 44 – Refactor final code

As a developer, I want to finish fixing any bugs in the code, and finish refactoring and commenting the code.

User Story 45 – UML diagrams

As a developer, I want to create a use case, class, and sequence diagram.

User Story 46 – Project posters

As a developer, I want to create a poster for the project.

User Story 47 – Presentation slides

As a developer, I want to work on the final project presentation slides.

User Story 48 – Other documents

As a developer, I want to complete the user manual, installation/maintenance, and shortcomings/wishlist documents.

User Story 49 – Record instructional videos

As a developer, I want to record the videos for introduction to the software solution, how to use the software solution, how to install and maintain the software solution, and the shortcomings.

User Story 50 – Final project documentation

As a developer, I want to work on the final project documentation file.

## Pending User Stories

User Story 51 – Flask-RESTPlus

As a developer, I want to improve the API by using Flask-RESTPlus, so that the API can be logically separated from the rest of the website, and so that the documentation can be more detailed and helpful for users, using the included swagger-ui for API endpoints documentation.

User Story 52 – Add buoy data to view data page

As a user story, I want the buoy data from the API to appear in the view data page of the website, so that the data can be visualized similar to the sensor data.

User Story 53 – Admin logout

As an administrator, I would like to be able to logout of the account.

User Story 54 – Add/delete admin accounts

As a project manager, I want to be able to add/delete administrator accounts for other people, so that they help with managing the data for the website and API.

User Story 55 – SSL Encryption

As a project manager, I want the connection to the website to be secure, so that passwords are not sent in plain text when I try to log in to the admin page.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

Table 3.1 lists all the hardware resources used in this project. The two laptop machines were used for development, as well as for testing and locally running the application. AWS Elastic Beanstalk was used during the beginning of the project as the web server for running the application before the project owner decided it would be better to run the application on their CREST server. Table 3.2 lists all the software resources used in this project. The SQLite and PostgreSQL v9.5.3 databases were used for development and testing, while the PostgreSQL v9.3.2 database server is used for production.

| Hardware | Details |
| --- | --- |
| Dell XPS 15 Laptop | Windows 10 64-bit operating system; Intel Core i7 CPU, 2.60GHz; 16GB RAM; 256GB SSD |
| Desktop Computer | Windows 10 64-bit operating system; Intel Core i7 9700K CPU, 3.60GHz; 16GB RAM; 512GB SSD; 3TB HDD; NVIDIA GeForce RTX 2080 GPU |
| AWS Elastic Beanstalk: t2.micro EC2 Instance | Python 3.6 running on 64-bit Amazon Linux platform version 2.9.7; 1 vCPU; 1GB RAM |
| FIU CREST Server | Linux operating system; Dual-core CPU; 2GB RAM |

Table 3.1: Hardware resources

Software

Python v3.8.2

PyCharm IDE community edition, v2019.3

Flask web framework v1.1.2

SQLite database v3

DB Browser for SQLite v3.11

PostgreSQL database v9.5.3

PostgreSQL database v9.3.2

pgAdmin 4 v1

StarUML v3.2.2; https://draw.io a.k.a. https://app.diagrams.net (UML diagrams)

Jira v8.5 (user story tracking)

Github version control system

Microsoft Office Word, PowerPoint (documentation)

Zoom, screencast-o-matic (recording instructional videos)

Table 3.2: Software resources

## Sprints Plan

Each bi-weekly sprint planning meeting set up goals to be completed for the two weeks of the sprint, as well as the approved user stories that would be worked on during the sprint. The sprint planning meetings for project owner and team members are listed here:

### Sprint 1

SP20 Team06 Planning 1/17/2020 2pm 3pm

- Edward Gil, Eric Jerez, Austin Pezoldt

- Sprint Goals:

  - Get the website up and running

  - Show real-time graphs on landing page of the website

- Sprint User Stories:

  - User Story 1

    - As a developer, I would like to fully understand the code that is already available, so that we can know what parts of the code need to be changed or improved.

    - Initially assigned to Edward and Eric.

  - User Story 2

    - As a developer, I will research about the data that is being collected by the sensors and analyze the graphics, so that we can have a better understanding about what the project entails and also look for ways of improvement.

    - Initially assigned to Edward and Eric.

  - User Story 3

    - As a developer, I want to research all of the necessary software that will be used for the project and solutions for a website host and data repository, so that we can begin working on the development of the project, keeping in mind efficiency and cost-effectiveness.

    - Initially assigned to Edward and Eric.

### Sprint 2

SP20 Team06 Planning 1/24/2020 2pm 3pm

- Edward Gil, Eric Jerez, Austin Pezoldt

- Sprint Goals:

  - Get the website up and running

  - Show real-time graphs on landing page of the website

- Sprint User Stories:

  - User Story 4

    - As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Blue Road, so that I could conveniently check if there is enough clearance to pass under the bridges at Blue Road.

    - Initially assigned to Edward.

  - User Story 5

    - As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Islands of Cocoplum, so that I could conveniently check if there is enough clearance to pass under the bridges at Cocoplum.

    - Initially assigned to Eric.

  - User Story 6

    - As a user, I want the landing page graphs to update in real-time, so that I do not have to constantly refresh the page to see if there are new changes.

    - Initially assigned to Eric.

  - User Story 7

    - As a developer, I want to host the website in a performant and cost-effective manner, so that the website is reasonably responsive, without being expensive to host.

    - Initially assigned to Edward.

### Sprint 3

SP20 Team06 Planning 2/7/2020 11am 12am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Sprint Goals:

  - Create the database to store corrected sensor data.

  - Create a public API to retrieve data in JSON format.

- Sprint User Stories:

  - User Story 8

    - As a user, I want the website to have a customized layout for mobile, so that it is not cumbersome to scroll through and view the graphs.

    - Initially assigned to Eric

    - Estimated story points: 3

  - User Story 9

    - As a developer, I want to create a design for the database that will store the sensor data.

    - Initially assigned to Eric

    - Estimated story points: 3

  - User Story 10

    - As a developer, I want to use the database design to create the necessary tables.

    - Initially assigned to Eric

    - Estimated story points: 5

  - User Story 11

    - As a developer, I want to research good API designs and practices.

    - Initially assigned to Edward

    - Estimated story points:  2

  - User Story 12

    - As a developer, I want to design an API and detail what kind of calls a user can make to it, and the format that the data will be returned in.

    - Initially assigned to Edward

    - Estimated story points: 5

  - User Story 13

    - As a developer, I want to investigate how to run a backend flask API and database on FIU’s SERC server.

    - Initially assigned to Eric and Edward

    - Estimated story points: 5

  - User Story 14

    - As a developer, I want to write stored procedures and a script to take data from a CSV file and correctly input the data into the database.

    - Initially assigned to Eric

    - Estimated story points: 13

  - User Story 15

    - As a user, I want to be able to call an API function that takes a location, and start and end date, and get the sensor data for the specified date range in an easy-to-use JSON format, so that I can integrate that data into my own applications.

    - Initially assigned to Edward

    - Estimated story points: 13

### Sprint 4

SP20 Team06 Planning 2/21/2020 11am 12am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Sprint Goals:

  - Work on hosting the website on FIU’s SERC server.

  - Complete the public API and database.

  - Continue improving and adding functionality to the website.

- Sprint User Stories:

  - User Story 13: As a developer, I want to begin working on hosting the website, the backend flask API and the database on FIU’s SERC server.

    - Assigned to Eric and Edward

    - Est. story pts: 5

  - User Story 20: As a developer, I want to integrate the API and database, so that the API is fetching data from the real database instead of the local test-database.

    - Assigned to Eric and Edward

    - Est. story pts: 8

  - User Story 16: As a user, I want the graphs on the landing page to show a week’s worth of data, so that I can scroll back and see data for previous days.

    - Assigned to Eric

    - Est. story pts: 5

  - User Story 18: As a user, I want to be able to ask for a limit on the number of results of an API call, so that it is not difficult to work with the data if there are a large number of results.

    - Assigned to Edward

    - Est. story pts: 5

  - User Story 17: As a user, I want the graphs to load after the landing page appears on the screen, so that I don’t have to wait many seconds wondering whether the website is working or not.

    - Assigned to Eric and Edward

    - Est. story pts: 8

  - User Story 19: As a developer, I want to index the data table, so that retrieval queries are performed faster

    - Assigned to Eric

    - Est. story pts: 5

  - User Story 21: As a user, I want the API to return timestamps in EST time instead of UTC, so that it is easier to work with date ranges, since the sensors are located in EST time zone.

    - Assigned to Edward

    - Est. story pts: 1

  - User Story 22: As the website owner, I want to display an FIU image on the website, so that users can know that the sensor data belongs to and is provided by FIU.

    - Assigned to Eric

    - Est. story pts:1

### Sprint 5

SP20 Team06 Planning 3/14/2020 11:15am 12:00am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Sprint Goals:

  - Integrate the CREST buoy API, and the HydroVu provisional data into our API.

  - Complete the website page that will allow users to visualize the API data, and also download it in a CSV file.

  - Continue working on hosting the website and API on the CREST server.

- Sprint User Stories:

  - User Story 23: As a developer, I want to set up the connection of the API to the remote postgresql database.

    - Assigned to Edward

  - User Story 24: As a developer, I want to set up our database tables on the remote postgresql database that is located on the CREST server.

    - Assigned to Eric

  - User Story 19: As a developer, I want to index the data table, so that retrieval queries are performed faster

    - Assigned to Eric

  - User Story 25: As a user, I want to access the provisional data from HydroVu through the new API.

    - Assigned to Eric and Edward

  - User Story 26: As a user, I want the provisional data in the database to be updated at least once every 24 hours

    - Assigned to Eric

  - User Story 27: As a user, I do not want provisional data to be available in the API if it falls out of an expected range, so that I do not use incorrect data.

    - Assigned to Eric

  - User Story 28: As a user, I do not want provisional data to be shown on the website visual graphs if it falls out of an expected range, so that I do not see incorrect spikes on the graphs.

    - Assigned to Edward

  - User Story 29: As a developer, I want to integrate the CREST buoy API into the new Tide Aware API.

    - Assigned to Edward

  - User Story 30: As a user, I want to see links to ‘coral gables smart city hub’, ‘wetland ecosystems research lab’, and ‘about the project’, so that I can learn more about what the project is about and how the sensor data will be used.

    - Assigned to Eric

  - User Story 31: As a user, I want to have a way to contact project owners through a ‘contact us’ page, so that I can send comments or questions.

    - Assigned to Eric

  - User Story 32: As a user, I want the website to have a page that provides a GUI interface to view API data in a data visualization page, so that it is easier to visualize and query the data.

    - Assigned to Edward

  - User Story 33: As a user, I want the data visualization page to have graphical datetime pickers, so that I do not have to manually type the date ranges that I want to view data for.

    - Assigned to Edward

  - User Story 34: As a user, I want to be able to select multiple parameters and view graphs for them simultaneously, so that it is easier to view and compare the data for a bridge.

    - Assigned to Edward

  - User Story 35: As a user, I want to be able to download the data that is shown in the data visualization page in a csv format, so that I can store the data on my computer and use it when needed.

    - Assigned to Eric

  - User Story 36: As a project owner, I want users to enter their name, email, organization, and purpose before downloading a csv file from the data visualization page, so that I can see who and what the data is being used for.

    - Assigned to Eric

  - User Story 37: As a user, I want the map on the website home page to be changed from street view to satellite view, so that it is easier to see the surroundings of the bridge location.

    - Assigned to Edward

### Sprint 6

SP20 Team06 Planning 3/28/2020 11:30am 12:10am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Sprint Goals:

  - Begin working on the admin page that will allow a project manager to edit settings and configurations for the website and API data.

  - Add a function for allowing an administrator to easily upload a CSV file of sensor data that will be processed and stored in the database; also add a function for allowing this data to be removed from the database.

  - Complete the API documentation.

- Sprint User Stories:

  - User Story 36: As a project owner, I want users to enter their name, email, organization, and purpose before downloading a csv file from the data visualization page, so that I can see who and what the data is being used for.

    - Assigned to Eric

    - Est. story pts: 5

  - User Story 37: As a user, I want the map on the website home page to be changed from street view to satellite view, so that it is easier to see the surroundings of the bridge location.

    - Assigned to Edward

    - Est. story pts: 1

  - User Story 38: As a project manager, I want to log onto an admin page of the website with authentication, so that I can manage different aspects of the website and API data.

    - Assigned to Edward and Eric

    - Est. story pts: 20

  - User Story 39: As a project manager, I want to be able to upload a csv file of corrected sensor data, so that it can be saved into the database and users can access it through the API.

    - Assigned to Edward

    - Est. story pts: 8

  - User Story 40: As a project manager, I want to be able to select a date range to delete data from the database, so that I can remove data that may have accidentally or incorrectly been uploaded.

    - Assigned to Eric.

    - Est. story pts: 5

  - User Story 41: As a project manager, I want to be able to change the data source for the two bridges on the website homepage, so that it can be kept up to date when the sensors are redeployed.

    - Assigned to Edward

    - Est. story pts: 3

  - User Story 42: As a user, I want to view what calls are available in the API as well as the parameters, and format that the data is returned in, so that I can correctly call the API functions.

    - Assigned to Eric.

    - Est. story pts: 5

  - User Story 43: As a project manager, I want to be able to add, delete, or edit rows in the database from a graphical interface through the website, so that adding or modifying data for the locations and parameters can be convenient and easy to do.

    - Assigned to Eric and Edward.

    - Est. story pts: 13

### Sprint 7

SP20 Team06 Planning 4/12/2020 11:am 11:30am

- Edward Gil, Eric Jerez, Austin Pezoldt

- Sprint Goals:

  - Wrap up the project

  - Complete project documentation required for the final project deliverable

- Sprint User Stories:

  - User Story 44: As a developer, I want to finish fixing any bugs in the code, and finish refactoring and commenting the code

    - Assigned to Eric and Edward

    - Est. story pts: 5

  - User Story 45: As a developer, I want to create a use case, class, and sequence diagram.

    - Assigned to Eric and Edward

    - Est. story pts: 13

  - User Story 46: As a developer, I want to create a poster for the project.

    - Assigned to Eric and Edward

    - Est. story pts: 8

  - User Story 47: As a developer, I want to work on the final project presentation slides

    - Assigned to Eric and Edward

    - Est. story pts: 8

  - User Story 48: As a developer, I want to complete the user manual, installation/maintenance, and shortcomings/wishlist documents.

    - Assigned to Eric and Edward

    - Est. story pts: 13

  - User Story 49: As a developer, I want to record the videos for introduction to the software solution, how to use the software solution, how to install and maintain the software solution, and the shortcomings.

    - Assigned to Eric and Edward

    - Est. story pts: 13

  - User Story 50: As a developer, I want to work on the final project documentation file.

    - Assigned to Eric and Edward

    - Est. story pts: 20

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

Figure 4.1: System package diagram

The system uses an MVT architecture—seen in Figure 4.1 above—which derives from the classic MVC architecture design. In MVT, the View is very similar to the Controller in MVC. The web framework that was used, Flask, lends itself well to an MVT design. An extra layer, the business layer, is added as an interface between the View and Model, just to provide a logical separation of the business logic. Figure 4.2 below shows the architecture diagram in a little more detail.

Figure 4.2: System architecture

## System and Subsystem Decomposition

This section will go into more detail about what the different layers from Figure 4.2 do.

Template: This is the interface that the user is presented with. This UI layer contains all the HTML files that are rendered to the user. This layer does not contain any business logic. The template is simply used to display data to the user. The only type of logic that is in this layer is related to logic for displaying data, such as looping through list items that are passed in from the View.

View: The main purpose of this presentation layer is to handle incoming requests via routes and determine what is to be returned/displayed to the user. The Flask web framework handles incoming requests and correctly maps the HTTP request to defined routes. The routes in the View determine what the user is requesting, and then communicates with the model (indirectly, through the business logic layer), to return the data that is requested. This presentation layer also handles data formatting both when passing information to the logic layer and passing the data to be displayed to the Template.

Logic: This business layer handles the business logic of the system. The logic functions take data from the View and request data from the Model. This business logic in this layer processes requests and sends results back to the View. This layer was introduced between the View and Model as a separation of concern, so that the View can mainly focus on data formatting, rather than logic.

Model: In this data access layer, the models are defined. These models are Python classes that map to database tables. When this layer is used to access the database, it is not a direct access. Instead, the SQLAlchemy ORM library is used to provide a simple and easy-to-use method of querying and accessing the database. When the logic layer wants to request a read or write from the database, it will do so through functions of the ORM objects, and then SQLAlchemy will translate this to SQL statements that are sent to the database.

## Deployment Diagram

Figure 4.3 below shows the deployment diagram for the system in production mode. The deployment diagram for running the application using AWS Elastic Beanstalk is different, but since it will no longer be used (hosting was switched over to FIU’s CREST server), only the final deployment diagram is shown. The Flask application executes on a Waitress WSGI server and is hosted on the CREST server. The website shares an existing database located on the server. The database originally had one table consisting of buoy data, which can also be accessed through our public API. Our API does not access the buoy data directly, it simply forwards the request to the CREST buoy API [4].

Figure 4.3: Production deployment diagram

## Design Patterns

This section describes some of the design patterns that were used when constructing the code. Decorators were used to inject additional functionality into some functions. One such usage of this was for authentication. Routes intended only for administrators are restricted with the use of a decorator, which adds the functionality of prompting the user to log in when they navigate to the restricted routes. Another design pattern used was the facade pattern for database access. The database is represented as a single object, which provides a simplified interface to perform database read/writes. Another design pattern we used for the code is a singleton design for OAuth 2. OAuth 2 is used in this project to retrieve an authentication token to gain authorized access to the HydroVu API. There is only one instance of the token. Calling the function to get a token always works with the same object instance. If the token is expired and needs to be updated, the single instance of the token is updated and returned. A Cache-Aside design pattern is also used in the application, except instead of reading from the database if the cache does not exist, the data is read from the HydroVu API. This design pattern is used for the data shown on the homepage of the website. Caching of the homepage data was necessary because the product owners requested that the previous week of data be shown on the homepage graphs. The problem with this is that fetching data from the HydroVu API is a slow operation, since each request results in about 3 seconds of delay, likely due to the requirement of an authentication token. The HydroVu API also uses pagination, and only returns about 12 hours of data in each page, so for the 6 graphs on the homepage, the time adds up quickly, and the user would have to wait multiple minutes for all the data to be retrieved. To resolve the long wait time, a local file is used as a cache for the data. Each time a user accesses the homepage, the data is first retrieved from the cache. If recent sensor readings are not in the cache, then the new data is fetched from the HydroVu API and saved to the cache file, then displayed on the homepage.

# System Validation

Much of the system validation was done through user testing of the website functionality. In some scenarios, it was beneficial to create test cases using Python’s unittest library, so that if changes were made to the code, the tests could easily be re-run. The following tables 5.1, 5.2, and 5.3 list what parts of the system were validated through test cases. For the test cases involving uploading CSV files and testing the API, the database table for sensor readings should be empty prior to running the tests. For the test cases involving new parameters, the test columns and parameters are removed from the database tables both prior to (if exists) and after execution.

| Test Case | Purpose | Expected Results |
| --- | --- | --- |
| test_add_data | Simply test if data can be uploaded via a CSV file. | The row of data from the CSV file should be in the database ‘reading’ table. |
| test_update_data | Test if uploading data with duplicate timestamps produces expected results. | There should be a same number of rows at the end, the only difference being that values under the duplicate timestamp are updated with the values from the recently uploaded data. |
| test_add_data_with_error | Test that uploading a CSV file with invalid data values does not have any adverse effects. | CSV file should be scanned to the end, and database insertions should complete without error. The invalid data values should be inserted as NULL into the database. |
| test_multiple_rows | Test that multiple rows can be added to the CSV file. | If the CSV file contains more than one row of data, they should all be added to the database table. |
| test_different_column_lengths | Test whether uploading CSV files with missing or excess data values works. | If a row in the CSV file has missing columns, the missing columns should appear as NULL in the database. If a row in the CSV file has excess columns, those should be ignored and not inserted into the database. CSV file upload should complete with success. |

Table 5.1: Test cases for CSV file upload

| Test Case | Purpose | Expected Results |
| --- | --- | --- |
| test_locations | Test API request for the locations. | The attributes of the JSON results should match what is stored in the database for each location. |
| test_provisional_locations | Test API request for the provisional locations. | The attributes of the JSON on results should match what is stored in the database for each provisional location. |
| test_parameters | Test API request for the parameters. | The attributes of the JSON on results should match what is stored in the database for each parameter. |
| test_provisional_parameters | Test API request for the provisional parameters. | The attributes of the JSON results should match what is stored in the database for each provisional parameter. |
| test_reading | Test that data added to the database appears in the API results. | JSON results should contain all the data that appears in the database, for the specified location and parameter. |
| test_reading_parameters | Test that sending an API request with invalid parameters reutrns an error message. | An error message should be returned by the API if data for an invalid location or parameter is requested. |
| test_reading_date_ranges | Test that the optional date range parameters work. | Sensor readings should not be included in the results if their timestamp falls out of the specified date range. If the specified dates or date range are invalid, the API should return an error message. |
| test_reading_limit | Test that the optional limit of results parameter works. | If an invalid limit parameter is specified, the API should return an error message. Otherwise, the returned results should be limited to at most the limit specified. If there are more results than the limit specified, the API should return exactly the amount of results specified, with a link to the next set of results. If there are less results than the limit, then all of the results are returned, with no link to a next set of results. |

Table 5.2: Test cases for public API requests

| Test Case | Purpose | Expected Results |
| --- | --- | --- |
| test_add_parameter | Test that new parameters can be added to the system. | A new parameter should be added to the parameter table. The readings table should have a new column for the added parameter. Adding a reading for the new parameter, and then fetching it from the database should complete successfully. |
| test_add_provisional_parameter | Test that new provisional parameters can be added to the system. | A new parameter should be added to the provisional parameter table. The provisional readings table should have a new column for the added parameter. The provisional locations table should have two new columns for the parameter added. Adding a reading for the new parameter, and then fetching it from the database should complete successfully. |

Table 5.3: Test cases for adding a new parameter to the system

# Glossary

| API | An Application Programming Interface is the set of functions and procedures or methods (if referring to object-oriented programming) that offers a certain library to be used by other software as an abstraction layer. |
| --- | --- |
| AWS | Amazon Web Services is a cloud-service platform that offers computing power, database storage, content delivery and other functionality to help businesses scale and grow; in addition to being much more secure than a physical server. |
| CREST | The Center of Research Excellence in Science and Technology brings together a multidisciplinary group of researchers, large-scale collaborative relationships, and a broad ecosystem of partners to perform research that will lead to information technologies that help to solve critical societal problems of national priority. This project makes use of their server. |
| CSV | A csv (comma-separated values) is a text file that stores data in the form of columns, separated by commas, and the rows are distinguished by line breaks. It is a very simple way of recording, storing, and processing data. |
| EC2 | Amazon Elastic Compute Cloud (Amazon EC2) provides scalable cloud computing capacity from Amazon Web Services (AWS). Using Amazon EC2 eliminates the need to initially invest in hardware, so you can develop and deploy applications in less time. You can use Amazon EC2 to launch as many virtual servers as you need, configure security and networks, and manage storage. |
| HTML | HTML stands for Hypertext Markup Language, and allows the user to create and structure sections, paragraphs, headings, links, and blockquotes for web pages and applications. HTML is not a programming language, which means that it does not have the ability to create dynamic functionality. Instead, it makes it possible to organize and format documents, similar to Microsoft Word. |
| HTTP | Hypertext Transfer Protocol is the protocol of transmission of information of the World Wide Web, that is to say, the code that is established so that the requesting computer and the one that contains the requested information can "Speak" the same language when transmitting information over the network. |
| MVC | The Model-View-Controller is a software architecture pattern that, using 3 components (Views, Models and Controllers) separates the logic of the application from the logic of the view in an application. It is an important architecture since it is used from basic graphic components to business systems. Most modern frameworks use MVC (or some adaptation of the MVC) for architecture, among them we can mention Ruby on Rails, Django, AngularJS and many others. |
| MVT | The Model-View-Template is a software design pattern. It is a collection of three important components Model View and Template. The Model helps to handle database. It is a data access layer which handles the data. The Template is a presentation layer which handles User Interface part completely. The View is used to execute the business logic and interact with a model to carry data and renders a template. |
| ORM | An ORM (object-relational mapper) is a programming model that allows mapping the structures of a relational database (SQL Server, Oracle, MySQL, etc.), hereinafter RDBMS (Relational Database Management System), on a logical structure of entities in order to simplify and accelerate the development of our applications. |
| Provisional data | Data coming directly from the HydroVu API, as opposed to the corrected data that is uploaded manually by CSV files. The provisional data is not modified apart from filtering out some readings if they fall out of a specified range. |
| SQL | Structured Query Language is a standard and interactive programming language for obtaining information and updating it from a database. Although SQL is both ANSI and ISO standard, many database products support SQL with proprietary extensions to the standard language. Queries take the form of a command language that allows you to select, insert, update, find out the location of data, and more. There is also a programming interface. |
| TACG | Tide Aware at Coral Gables is the name given to this project. |
| UI | The user interface is the means by which the user can communicate with a machine, equipment, computer, or device, and comprises all points of contact between the user and the equipment. |
| UML | Unified Modeling Language is a standard that has been adopted internationally by numerous organizations and companies to create diagrams, diagrams, and documentation related to software developments. |
| WERL | Wetland Ecosystems Research Lab of FIU. |
| WSGI | Web Server Gateway Interface is a specification that describes how a web server communicates with a web application, and how different web applications can be chained together to process a request. WSGI is a Python standard that is described in detail in the PEP 3333 specification. |

# Appendix

## Appendix A - UML Diagrams

Use Case Diagram for the entire system.

Figure 7.1.1: Use case diagram of the entire system.

Class Diagram for the entire system.

Figure 7.1.2: Minimal class diagram of the entire system.

Use Case and UML Diagrams (Edward Gil)

Use Case ID: TACG-1-Upload_CSV_File

Details:

Actors: Administrator

Pre-conditions:

- The administrator must be logged into their account.

- The administrator must be on the admin homepage.

- Internet service must be available.

Description: The administrator can upload a CSV file containing quality-controlled sensor readings to be saved in the database so that the data can be accessed by the API.

Trigger: The administrator clicks the link to go to the CSV Upload page.

The system responds by...

- The system prompts the user to select a location and a CSV file to upload.

- The administrator clicks the drop-down list of locations and selects one of the available locations.

- The administrator clicks ‘choose file’.

- The system prompts the user with a dialog box to select a file from their device’s local storage.

- The administrator chooses a CSV file containing sensor readings for the chosen location.

- The administrator presses the upload button.

- The CSV file is sent to the system.

- The system reads the CSV file and creates a list of each row of data, except for the first row which is the header and does not contain data.

- The system deletes all rows with duplicate primary keys from the database.

- The system inserts the list of sensor readings to the database.

- The displays a message to the user saying the file was successfully uploaded.

Relevant requirements: None

Post-conditions:

- All the rows of data from the CSV file should be saved in the database.

- The new data added is immediately available in the API.

- The CSV Upload page is reloaded and displays the success message.

Alternative courses of action:

- At steps 1, 2, 3, 4 and 5, the administrator can cancel the operation and exit the page without uploading data.

- At step 4, the administrator can close the dialog box without choosing a file.

- At steps 1, 2, 3, 4 and 5, the administrator can change their location selection.

- At step 5, the administrator can change their file selection.

Extensions: None

Exceptions:

- The administrator uploads a file that does not have a .csv extension.

- The administrator uploads a file that has a .csv extension but does not have a correct CSV format.

- The administrator uploads a CSV file that does not have the Date Time column values in the expected format.

- The administrator’s session could timeout if they are inactive for a long time.

- Error of communication to server.

- Internet connection gets lost.

Concurrent Uses: None

Related use cases:

- Delete Uploaded Data

Decision Support

Frequency: The administrator will upload data that went through quality control. Expected one time per week.

Criticality: High, corrected data must be first uploaded to be available in the API.

Risk: Low, only requires learning how to read/process a CSV file.

Constraints

Usability:

- No previous training needed. Location and file selection will be intuitive. Appropriate error messages will be shown if the user does not upload a .csv file.

Reliability:

- Mean time to failure – 1 failure for every 50 CSV files sent to the server is acceptable.

Performance:

- When the user clicks the Upload button, every 1000 rows of data should be finished uploading in less than one second.

Supportability:

- The user should be able to add a budget category on the Google Chrome and Safari browsers.

Implementation:

- The use case will be implemented using Flask and will be available on browsers.

Modification History

Owner: Edward Gil

Initiation Day: 3/30/2020

Date Last Modified: 4/15/2020

Figure 7.1.3: Use case diagram for use cases related to accessing sensor data (by Edward Gil).

Figure 7.1.4: Class diagram for TACG-1-Upload_CSV_file use case (by Edward Gil).

Figure 7.1.5: Sequence diagram for TACG-1-Upload_CSV_file use case (by Edward Gil).

Use Case and UML Diagrams (Eric Jerez)

Use Case: Send Contact Email to Administrators.

Use Case ID: TACG-2-Send_Contact_Email

Details: The users can fill out a form to send a contact email to the administrators.

- Actors: User.

- Pre-Conditions: Internet service must be available

- Description: The users fill out a form with their name and email, the subject of the email, and the message of it.

Trigger: User clicks on the Contact Us page.

The system responds by…

- The system displays the contact form in the middle of the screen.

- The user must fill out all of the components of the form (name, email, subject and message).

- The user clicks on the send email button.

- The system validates user input (email must be valid and all fields must be completed)

- The system sends the email making use of Google SMTP Server. All of the messages from the form are sent to a Gmail account that the administrators can access.

Relevant requirements: None.

Post Condition: Contact Us page must be updated with a confirmation message and the administrators’ email must have the message sent from the user.

Alternative Courses of Action:

- The user does not send any email.

- The user does not fill all of the required fields of the form.

- The user does not use a valid email address when asked.

Extensions: None

Exceptions:

- Internet connection gets lost.

- Error with the Google SMTP Server.

Concurrent Uses: None

Related Use Cases: None

Decision Support:

- Frequency: Multiple times per application execution.

- Criticality: Optional.

- Risk: Low, only requires filling the email form.

Constraints:

- Usability: The form must be easy to follow and the contact us page must be easy to find.

- Reliability: Validation of the user input must be done and the message needs to be delivered effectively.

- Performance: After the user clicks send, the email should be sent in less than one second.

- Supportability: Must support mobile and regular webpage versions.

- Implementation: The contact form will be implemented using Flask.

Modification History:

Owner: Eric Jerez

Initiation Day: 03/15/2020

Data Last Modified: 04/01/2020

UML Use Case Diagram

Figure 7.1.6: Use case Diagram for the contact form. It is relevant for both contact with admins and download csv file. (by Eric).

Figure 7.1.7: Class Diagram for Send_Contact_Email (by Eric Jerez).

Figure 7.1.8: Sequence Diagram for Send_Contact_Email (by Eric Jerez).

## Appendix B - User Interface Design

Figure 7.2.1: Screenshot of website homepage which shows a week’s worth of data for both Islands of Cocoplum and Blue Road locations.

Figure 7.2.2: Mobile layout for the homepage. The plots are set to be responsive, so that it can also be viewed on a mobile device, as requested by the product owners.

Figure 7.2.3: This is the page where users can query data from the public API.

Figure 7.2.4: After pressing the search button, the graphs for the selected parameters will be displayed, with the option to download the data from the graphs in a CSV file.

Figure 7.2.5: A pop-up window that is shown after pressing Export Data. After it is filled out, download of a CSV file with the data is started.

Figure 7.2.6: Relevant information about the project is presented in the about us page.

Figure 7.2.7: Form that is used to contact the administrators. It is important to notice that all fields need to be completed and that a valid email must be used.

Figure 7.2.8: The admin homepage, which contains links to various pages that allow data to be managed and settings to be changed.

Figure 7.2.9: Many of the admin pages are like this one; the pages contain a table showing the current rows from the database, with options to edit the rows, or add new rows.

Figure 7.2.10: Page to edit settings for the data that is shown on the home page.

## Appendix C - Sprint Review Reports

Sprint 1

SP20 Team06 Review 1/24/2020 1am 1:30am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 1: As a developer, I would like to fully understand the code that is already available, so that we can know what parts of the code need to be changed or improved.

  - User Story 2: As a developer, I will research about the data that is being collected by the sensors and analyze the graphics, so that we can have a better understanding about what the project entails and also look for ways of improvement.

  - User Story 3: As a developer, I want to research all of the necessary software that will be used for the project and solutions for a website host and data repository, so that we can begin working on the development of the project, keeping in mind efficiency and cost-effectiveness.

- List of Rejected User Stories: None

Sprint 2

SP20 Team06 Review 2/7/2020 10am 10:30am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 4: As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Blue Road, so that I could conveniently check if there is enough clearance to pass under the bridges at Blue Road.

  - User Story 5: As a user, I want the website landing page to show graphs of recent boat clearance, water depth, and water salinity for Islands of Cocoplum, so that I could conveniently check if there is enough clearance to pass under the bridges at Cocoplum.

  - User Story 7: As a developer, I want to host the website in a performant and cost-effective manner, so that the website is reasonably responsive, without being expensive to host.

- List of Rejected User Stories:

  - User Story 6: As a user, I want the landing page graphs to update in real-time, so that I do not have to constantly refresh the page to see if there are new changes.

    - The reason for rejection is that the graphs currently only update when the page is initially loaded.

Sprint 3

SP20 Team06 Review 2/21/2020 10am 10:30am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 9: As a developer, I want to create a design for the database that will store the sensor data.

  - User Story 10: As a developer, I want to use the database design to create the necessary tables.

  - User Story 11: As a developer, I want to research good API designs and practices.

  - User Story 12: As a developer, I want to design an API and detail what kind of calls a user can make to it, and the format that the data will be returned in.

  - User Story 14: As a developer, I want to write stored procedures and a script to take data from a CSV file and correctly input the data into the database.

  - User Story 15: As a user, I want to be able to call an API function that takes a location, and start and end date, and get the sensor data for the specified date range in an easy-to-use JSON format, so that I can integrate that data into my own applications.

- List of Rejected User Stories:

  - User Story 13: As a developer, I want to investigate how to run a backend flask API and database on FIU’s SERC server.

    - The reason for rejection is that the person we were contacting to help us with running the API on the server was not available.

Sprint 4

SP20 Team06 Review 3/14/2020 10am 10:45am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 13: As a developer, I want to begin working on hosting the website, the backend flask API and the database on FIU’s SERC server.

  - User Story 16: As a user, I want the graphs on the landing page to show a week’s worth of data, so that I can scroll back and see data for previous days.

  - User Story 18: As a user, I want to be able to ask for a limit on the number of results of an API call, so that it is not difficult to work with the data if there are a large number of results.

  - User Story 17: As a user, I want the graphs to load after the landing page appears on the screen, so that I don’t have to wait many seconds wondering whether the website is working or not.

  - User Story 21: As a user, I want the API to return timestamps in EST time instead of UTC, so that it is easier to work with date ranges, since the sensors are located in EST time zone.

  - User Story 22: As the website owner, I want to display an FIU image on the website, so that users can know that the sensor data belongs to and is provided by FIU.

- List of Rejected User Stories:

  - User Story 20: As a developer, I want to integrate the API and database, so that the API is fetching data from the real database instead of the local test-database.

    - The reason for rejection is that the tables have not been set up on the new remote database that will be used.

  - User Story 19: As a developer, I want to index the data table, so that retrieval queries are performed faster

    - The reason for rejection is that the tables have not been set up on the new remote database that will be used.

Sprint 5

SP20 Team06 Review 3/28/2020 10am 11:00am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 23: As a developer, I want to set up the connection of the API to the remote postgresql database.

  - User Story 24: As a developer, I want to set up our database tables on the remote postgresql database that is located on the CREST server.

  - User Story 19: As a developer, I want to index the data table, so that retrieval queries are performed faster.

  - User Story 25: As a user, I want to access the provisional data from HydroVu through the new API.

  - User Story 26: As a user, I want the provisional data in the database to be updated at least once every 24 hours.

  - User Story 27: As a user, I do not want provisional data to be available in the API if it falls out of an expected range, so that I do not use incorrect data.

  - User Story 28: As a user, I do not want provisional data to be shown on the website visual graphs if it falls out of an expected range, so that I do not see incorrect spikes on the graphs.

  - User Story 29: As a developer, I want to integrate the CREST buoy API into the new Tide Aware API.

  - User Story 30: As a user, I want to see links to ‘coral gables smart city hub’, ‘wetland ecosystems research lab’, and ‘about the project’, so that I can learn more about what the project is about and how the sensor data will be used.

  - User Story 31: As a user, I want to have a way to contact project owners through a ‘contact us’ page, so that I can send comments or questions.

  - User Story 32: As a user, I want the website to have a page that provides a GUI interface to view API data in a data visualization page, so that it is easier to visualize and query the data.

  - User Story 33: As a user, I want the data visualization page to have graphical datetime pickers, so that I do not have to manually type the date ranges that I want to view data for.

  - User Story 34: As a user, I want to be able to select multiple parameters and view graphs for them simultaneously, so that it is easier to view and compare the data for a bridge.

  - User Story 35: As a user, I want to be able to download the data that is shown in the data visualization page in a csv format, so that I can store the data on my computer and use it when needed.

- List of Rejected User Stories:

  - User Story 36: As a project owner, I want users to enter their name, email, organization, and purpose before downloading a csv file from the data visualization page, so that I can see who and what the data is being used for.

    - The reason for rejection is that this user story was not completed due to time restrictions.

  - User Story 37: As a user, I want the map on the website home page to be changed from street view to satellite view, so that it is easier to see the surroundings of the bridge location.

    - The reason for rejection is that this user story was more complicated than it seemed at first and was not completed due to time restrictions.

Sprint 6

SP20 Team06 Review 4/11/2020 10am 11:00am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 36: As a project owner, I want users to enter their name, email, organization, and purpose before downloading a csv file from the data visualization page, so that I can see who and what the data is being used for.

  - User Story 37: As a user, I want the map on the website home page to be changed from street view to satellite view, so that it is easier to see the surroundings of the bridge location.

  - User Story 38: As a project manager, I want to log onto an admin page of the website with authentication, so that I can manage different aspects of the website and API data.

  - User Story 39: As a project manager, I want to be able to upload a csv file of corrected sensor data, so that it can be saved into the database and users can access it through the API.

  - User Story 40: As a project manager, I want to be able to select a date range to delete data from the database, so that I can remove data that may have accidentally or incorrectly been uploaded.

  - User Story 41: As a project manager, I want to be able to change the data source for the two bridges on the website homepage, so that it can be kept up to date when the sensors are redeployed.

  - User Story 42: As a user, I want to view what calls are available in the API as well as the parameters, and format that the data is returned in, so that I can correctly call the API functions.

  - User Story 43: As a project manager, I want to be able to add, delete, or edit rows in the database from a graphical interface through the website, so that adding or modifying data for the locations and parameters can be convenient and easy to do.

- List of Rejected User Stories:

  - None

Sprint 7

SP20 Team06 Review 4/24/2020 10am 10:30am

- Edward Gil, Eric Jerez, Austin Pezoldt

- List of Approved User Stories:

  - User Story 44: As a developer, I want to finish fixing any bugs in the code, and finish refactoring and commenting the code

  - User Story 45: As a developer, I want to create a use case, class, and sequence diagram.

  - User Story 46: As a developer, I want to create a poster for the project.

  - User Story 47: As a developer, I want to work on the final project presentation slides

  - User Story 48: As a developer, I want to complete the user manual, installation/maintenance, and shortcomings/wishlist documents.

  - User Story 49: As a developer, I want to record the videos for introduction to the software solution, how to use the software solution, how to install and maintain the software solution, and the shortcomings.

  - User Story 50: As a developer, I want to work on the final project documentation file.

- List of Rejected User Stories:

  - None

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

User Manual

Sensor Integration:

User Manual

Team Members:

Edward Gil

Eric Jerez

Product Owner:

Austin Pezoldt

For Users

Plots

The main functionality that users have access to viewing data on plots. The plots themselves have buttons for interacting with the chart, which are:

- Download plot as a png: a picture of the plot is downloaded

- Zoom: select a region of the plot to zoom into

- Pan: move around the plot axes, without changing the zoom level

- Zoom in: enlarge the plot

- Zoom out: reduce the plot

- Autoscale: set the zoom level of the plot to fit the content

- Reset axes: for the homepage plots, sets the zoom to the most recent 24 hours. For any other plots, does nothing

Figure 1.1: Buttons on plot

Homepage

The homepage shows plots of boat clearance, water depth, and salinity for both Islands of Cocoplum and Blue Road bridge locations. The plots can only be interacted with; the data itself cannot be changed by the user. At the bottom of the page, the physical locations are shown on a Google map, which can be enlarged.

View Data Page

The purpose of this page is to view data from the tide aware API on plots. There are four sections of these pages:

- View corrected data for Coral Gables locations.

- View provisional data for Coral Gables locations.

- View corrected data for location not in Coral Gables.

- View provisional data for locations not in Coral Gables.

The corrected data is data that goes through quality control by project managers, and the provisional data is the sensor readings directly from the sensors.

Viewing the data was created to be a simple process: the user first goes to one of the four pages, then chooses a location to view data for, and a set of parameters to view data for. At least one parameter must be chosen. A start and end date are optional to filter results by. If no date range is specified, all the results for the location’s readings are returned. After pressing search, the results are displayed in plots as shown in Figure 1.2.

Figure 1.2: Viewing data from the API

The user may choose to export the shown data as a CSV file. To do so, they must complete a form that will show in a pop-up dialog box when the Export Data button is clicked. The form asks for information regarding the organization name, and purposes of downloading the data. Once submitted, the CSV file download will begin, and will contain data for each of the plots.

Other Pages

Besides the main functionality of viewing data, the user can also go to the About Us page to read more about the project, or the Contact Us page to send a message to the administrators.

For Third-Party Users

The View Data pages are simply fetching data from the public API that was created to give access to the data. The main purpose of the API was for the data to be integrated in the Coral Gables Smart City Hub, but anyone can access the API also.

The API allows access to the corrected data that is uploaded by administrators after going through quality control. The API can be accessed by the website’s base URL, with ‘/api’ appended to it. A user can perform 3 types of queries, with the results returned as JSON objects:

- /api/locations: get a list of all the locations

- /api/parameters: get a list of all the parameters

- /api/data/<location_id>/<parameter_id>: get the sensor readings of a specific parameter, for a specific location.

  - Optional query parameters include start_time and end_time, which are specified as a unix timestamp. limit is used to limit the number of returned readings.

The API also allows access to the provisional data, which can be accessed the same way as the corrected data, but using the /api/provisional route instead of just /api.

For Administrators

Figure 3.1: The admin homepage

The admin homepage is the page where an administrator can manage various parts of the website.

As seen in Figure 3.2, there is a table showing the data for the locations. Many pages have a similar table, providing an easy way to get an overview of all the data. Clicking on the Edit link of a table row will allow the data in that row to be edited, as shown in Figure 3.3. Similarly, clicking on the Add new location link at the bottom of Figure 3.2 will bring up a page similar to Figure 3.3, but with empty fields, and clicking Save will redirect the admin back to the table of locations, which would have a new entry at the end.

Figure 3.2: Page for Add/edit locations

Figure 3.3: Page for editing location data

The links on this page are have the following purpose:

- Add/edit locations: Add or edit the locations for the API in /api/locations.

- Add/edit parameters: Add or edit the parameters for the API in /api/parameters.

- Upload new data for a location: Upload a CSV file of sensor readings so that the data can be accessed from the API in /api/data. Shown in Figure 3.4 are the required columns for the CSV file, in the required order. If there is no data for a column, it could be left blank.

- Delete data from a location: Delete data, so that it is not accessible from the API in /api/data. As seen in Figure 3.5, it uses a similar interface to the View Data page.

- Add/edit provisional locations: Add or edit the locations for the API in /api/provisional/locations.

  - Valid data ranges for the parameters can also be specified here, so that if data falls out of the specified range, the data will not be accessible via the API.

- Edit provisional parameters: Edit the parameters for the API in /api/parameters

  - New parameters cannot be manually added, since they are automatically added when new parameters are found in the HydroVu API.

- Merge data sets: Manage the data from the API in /api/provisional/data.

  - As seen in Figure 3.6, the locations on the left side are locations coming directly from the HydroVu API. New locations will automatically be added and appear in the table when they are detected in the HydroVu API. The locations on the right side of the tables are the ones that are created in the Add/edit provisional locations link.

- Edit homepage settings: Manage settings for the locations and data shown on the homepage, shown in Figure 3.7.

- Allow/disallow csv download button: Choose whether the Export Data button on the View Data pages will also be available when viewing provisional data. It is always available when viewing corrected data.

Figure 3.4: Page for uploading data by a CSV file

Figure 3.5: Page for deleting data

Figure 3.6: Page for merging sets of data

Figure 3.7: Page for editing the settings of the homepage

Installation/ Maintenance Guide

Sensor Integration:

Installation/Maintenance Guide

Team Members:

Edward Gil

Eric Jerez

Product Owner(s):

Austin Pezoldt

Installation

Step 1: Install pip

Install pip (Python Package Installer) if it is not already installed. Usually pip comes preinstalled with Python. The project uses Python version 3.8, but could also work with version 3.6.

Note: if the system has Python 2.x installed, the commands python3 and pip3 should be used instead of python and pip, where required in the remainder of this document. The project was developed on a Windows machine, but commands for a Linux machine will also be shown.

Step 2: Create Virtual Environment

First, open a command prompt and install virtualenv with: pip install virtualenv

Next, navigate to the project directory:

Figure 1.1: A look inside the project folder

Figure 1.2: Navigate to the project folder using a command prompt

Now the virtual environment can be installed. Use this command: python -m venv virt

Figure 1.3: The virtual environment folder ‘virt’ is created and appears in the project directory.

Now the virtual environment should be activated:

On windows use: virt\Scripts\activate

On linux use: source virt/bin/activate

Figure 1.4: The virtual environment is activated

Step 3: Install dependencies

The requirements.txt file contains all the dependencies and required packages for this project. Install the dependencies with: pip install -r requirements.txt.

Figure 1.5: The dependencies are being installed

Step 4: Check configurations

Open the project files using an IDE or text editor of your choice.

First, open config.py, shown in Figure 1.6. At the top of the file, there will be some fields that require credentials for it to work. Since the project code will be public, the credentials are removed and will be acquired from the project owner. Contact details are at the end of this document. Once the information is retrieved, place the details into the respective fields.

Figure 1.6: Credentials that need to be inserted in config.py

Next, open app/__init__.py, shown in Figure 1.7. Ensure that the configuration on line 6 is using config.Prod, for production environment. The website’s base URL will also need to be placed in this file. On line 11, replace ‘http://127.0.0.1:5000’ with the URL that the website will be accessible by.

Figure 1.7: Edit lines 6 and 11 in app/__init__.py

Step 5: Run the application

Now the application is ready to be run using: python application.py

Navigating to the website should now work.

Figure 1.8: Running the application

Maintenance

This section will cover information that will be useful for maintaining the software solution. For a more in-depth description of the code directory, read the README.txt file.

The steps in the installation guide (except for step 5: Running the application) should be taken to get the development environment set up.

Environment

If you want to run the application in development mode, change the configuration from config.Prod to config.Dev in the app__init__.py file. The development environment turns on debugging output and should use a different database than the one in production.

Figure 2.1: Environment configuration

Database Initialization

The file app/functions/scripts.py contains functions for deleting, creating, and initializing the database tables, as shown in Figure 2.2. This file also contains a function to fetch data from the HydroVu API and store it in a local file. The project owners required that all the data from this API be stored in the database. Retrieving a large amount of data from this API can be a slow operation, so keep in mind that the function collect_provisional_data() may be running for a long time. The results of this function are stored in app/json_files/temp.

Figure 2.2: Scripts for database creation, deletion, initialization

Database Models

The file app/models.py contains the definitions of the database objects, shown in Figure 2.3. Each object lists the columns for that table in the database. The database design for the sensor readings table lists all the parameters as columns. Since administrators can add parameters through the website, columns are dynamically to the database while the application is running (app/logic/main_functions.py#add_column), so the function init_models() in app/logic/main_functions.py is used to make sure that models in app/models.py are updated if the application is stopped and restarted. Optionally, if there are new columns since the application was last started, the missing column definitions can be manually added to app/models.py, but this is not a requirement.

Figure 2.3: models.py

If a regular Parameter was added by an administrator, only the Reading model in app/models.py will need to be updated, by taking the ‘column_name’ attribute of the Parameter and adding that as a column in the model. For example, if a new parameter has column_name=test_example, then test_example = db.Column(db.Float) will be added to the Reading model. For a provisional Parameter that was added by an administrator, both the ReadingProv and LocationProv model will need to be updated. Updating the ReadingProv model is similar to the above example. For updating the LocationProv model, two new attributes should be added: one with a _min suffix and one with a _max suffix. Taking the previous example the LocationProv model will have these two new attributes definitions: test_example_min = db.Column(db.Float); test_example_max = db.Column(db.Float).

Note: The order of the Reading columns is important. From left to right, the columns should match the order of the Parameters in ascending order of ‘id’. This is because CSV file uploads use this ordering for reading the file columns. The ordering for ReadingProv columns is not important.

JSON Files

The folder app/json_files, shown in Figure 2.4, contains some json files necessary for the project. app/json_files/temp contains files that are not needed once the application is put into production. The files beginning with ‘hydrovu’ are just all of the data from HydroVu API.

Figure 2.4: app/json_files folder

The file cached_data.json contains a cache of the data that is shown on the plots of the homepage. This cache is necessary to prevent long wait-times for the user while the data is being fetched from the HydroVu API. The other two JSON files are used for settings that can be changed by an admin on the admin homepage.

Authentication

The administrator login is currently hardcoded in app/logic/authentication.py.

Tests

Configuration in __init__.py should be changed to config.Test. The test cases are contained in the app/test folder, which can be run with: python -m unittest

Figure 2.5: Running a test module

Shortcomings/Wishlist

Sensor Integration:

Shortcomings/Wishlist

Team Members:

Edward Gil

Eric Jerez

Product Owner:

Austin Pezoldt

Shortcoming

Although a lot of functionality was completed for the website, there are a few shortcomings and Wishlist items.

There are some shortcomings related to the admin authentication for the website. Currently, the administrator login is hardcoded in one of the source files. Preferably, admin accounts should moved to a database in a future iteration of the project, to make adding, removing, and editing accounts more flexible.

Wishlist

The following is a list of user stories that could be done in a future iteration of the project, to further improve the website.

User Story 51 – Flask-RESTPlus

As a developer, I want to improve the API by using Flask-RESTPlus, so that the API can be logically separated from the rest of the website, and so that the documentation can be more detailed and helpful for users, using the included swagger-ui for API endpoints documentation.

Using the swagger-UI for API documentation could be much more helpful to the user, because not only can it provide explanations, it would also allow users to test the API on the spot, and see the data that it returns.

User Story 52 – Add buoy data to view data page

As a user story, I want the buoy data from the API to appear in the view data page of the website, so that the data can be visualized similar to the sensor data.

The buoy is already accessible through the API, at the /buoy endpoint, but it would be nice to be able to visualize this data the same way that the sensor readings for the coral gables locations can be visualized.

User Story 53 – Admin logout

As an administrator, I would like to be able to logout of the account.

User Story 54 – Add/delete admin accounts

As a project manager, I want to be able to add/delete administrator accounts for other people, so that they help with managing the data for the website and API.

It could be helpful for the administrators to have multiple admin accounts so that multiple people can help with managing the website and data. Additionally, it would be a nice feature to be able to reset a password by sending an email containing a password reset link.

User Story 55 – SSL Encryption

As a project manager, I want the connection to the website to be secure, so that passwords are not sent in plain text when I try to log in to the admin page.

Currently, hashing is used on the backend for the passwords, but SSL encryption would be useful for sending login credentials from the client to the server, so that it is not sent in plain text.

# References

[1] FIU Wetland Ecosystems Research Lab website, http://wetland.fiu.edu/

[2] Coral Gables Smart City Hub website, http://cg-hubdev-cggis.opendata.arcgis.com/

[3] HydroVu public access link to sensor data, https://www.hydrovu.com/#/?token=XkgjJ6Z4tBIMatWN4aBFcd%2FVP9o%2BcOwXKNSukhY1J6Qii%2Be4C74PpA1kBCNXUR7PYmP3ShFj6Rjr6XC7jQeQwEXrhT2buuANwsiI5nyEmv7qB7t7IbBqLqmQq0sCwPxtqduWj98BgQUnne86rdUkpQ%3D%3D

[4] CREST buoy API, http://crest-cache-02.cs.fiu.edu:5000/