Hairon Martin, Yasmani Subirat

SkillCourt v12.0

Spring 2020 Senior Project

Daily Standup Meeting

SPRINT 1

SP20 Team08 Standup 1/13/2020 10:30pm 10:45pm

·        Hairon Martin

·        Yesterday (worked 0 hours):

o   Sprint has not started yet.

·        Tomorrow (planning for 5 hours):

o   Setup Android Studio with the latest version of SkillCourt app

o   Research which cloud platform would be a better service for the SkillCourt website

o Get access to previous developer team GitHub repository.

·        Hurdles:

o   Get access to previous team Heroku account.

o    Get access to gamepads to begin working on application.

SP20 Team 8 Standup 01/13/2020 10:30 PM to 10:45 PM

·        Yasmani Subirat

Yesterday (Worked 0 hours)

Tomorrow (planning for 4 hours):

·        I will set up the environments in my computer.

·        Read into the current version of the project

Hurdles:

·        None.

SP20 Team08 Standup 1/14/2020 4:15pm 4:30pm

·        Hairon Martin

·        Yesterday (worked 2 hours):

o   Met with product owner to get a better understanding of the project.

o Discuss with PO all the features that are required

o Decide which feature for the project requires the most priority.

Tomorrow (planning for 5 hours):

o   Setup Visual Studio Code to begin modifying the UI for website

o   Begin familiarizing with the SkillCourt website

o Figure out cache issue with website causing it to load slowly

·        Hurdles:

o   Get access to previous team Heroku account.

O Get access to gamepads to begin working on application.

SP20 Team 8 Standup 01/14/2020 4:30 PM to 4:45 PM

·        Yasmani Subirat

Yesterday (Worked 2 hours)

·        We meet with the product owner and discussed the requirements of this version.

·        Reviewed the current version of the project.

Tomorrow (planning for 4 hours):

·        I will set up the environments in my computer.

Hurdles:

·        Get account access to the server.

·        Get a pad with an Arduino.

SP20 Team 8 Standup 01/15/2020 8:30 PM to 8:45 PM

·        Yasmani Subirat

Yesterday (Worked 4 hours)

·        I set up the environment on my computer

·        I read over the simulator code to get a better understanding about the pads.

Tomorrow (planning for 4 hours):

·        We will meet with the PO and the Engineer that developed the pads

·        Read into the current version pad’s firmware

Hurdles:

·        None.

SP20 Team08 Standup 1/16/2020 8:30pm 9:30pm

·        Hairon Martin

·        Yesterday (worked 2 hours):

o   Met in person with the product owner to collect the game pads and talk about in more detail what needs to be fixed from the project

o Met with the person in charge of designing the pads to better understand connection issues.

o Decide which feature for the project requires the most priority.

Tomorrow (planning for 5 hours):

o   Setup Atom IDE to begin developing new website for skillcourt using php

o   Familiarizing with the SkillCourt website

·        Hurdles:

o   No hurdles so far.

SP20 Team 8 Standup 01/16/2020 4:30 PM to 4:45 PM

·        Yasmani Subirat

Yesterday (Worked 2 hours)

·        Met with PO and the engineer who developed the pads for the project

·        Reviewed Pad functionalities and went over the documentation

Tomorrow (planning for 4 hours):

·        I will start working on the web page.

Hurdles:

·        None.

SP20 Team08 Standup 1/17/2020 5:30pm 5:45pm

·        Hairon Martin

·        Yesterday (worked 3 hours):

o   Research new design for the new website.

o Setup github for the new website.

O Gather resources from the previous website to incorporate into the new website

Tomorrow (planning for 4 hours):

o   Continue working on the new website for SkillCourt.

·        Hurdles:

o   No hurdles so far.

SP20 Team08 Standup 1/19/2020 7:00pm 7:15pm

·        Hairon Martin

·        Yesterday (worked 4 hours):

o   Continued working on the SkillCourt website

o Transitioned content from the old website to the new website

O Working on fixing the UI of the website

Tomorrow (planning for 4 hours):

o   Continue working on the new website for SkillCourt.

o   Add new content and pictures that the Product Owner has given us to the new Website.

·        Hurdles:

o   Getting more game pads to test out the application.

SP20 Team 8 Standup 01/19/2020 4:30 PM to 4:45 PM

·        Yasmani Subirat

Yesterday (Worked 5 hours)

·        Installed composer and used to install PHPmailer

·        Read over the PHPmailer documentation.

·        Created a php page to use as an API with ajax to send emails using PHPMailer

·        Created a simple function that grabs data from the url and sends it in a email

Tomorrow (planning for 4 hours):

·        I will create a js file using JQuery to communicate with the php file

·        I will connect the main file with the js file to use a function. That way the page won’t refresh every time you send an email

Hurdles:

·        I’m using cpanel as the host and it looks like SMTP is disabled because I couldn’t use gmail to send emails. Alternatively, I’m using Microsoft 365, but it is taking like 30 or 40 seconds to send an email.

SP20 Team08 Standup 1/21/2020 7:15pm 7:30pm

·        Hairon Martin

·        Yesterday (worked 5 hours):

o   Continued working on the SkillCourt website

o Worked on making the website more responsive across all media platforms.

o Fixed the UI on mobile media

Tomorrow (planning for 4 hours):

o   Continue working on the new website for SkillCourt and add new suggestions from the product owner.

o Have a meeting with the product owner about our progress and get feedback on the website.

·        Hurdles:

o   Getting more game pads to test out the application. Making the simulator work. Fixing the navbar of the website in the mobile version.

SP20 Team 8 Standup 01/21/2020 7:30 PM to 7:45 PM

·        Yasmani Subirat

Yesterday (Worked 4 hours)

·        I created a js file with a function that links the html file with our php API

·        I updated the message box to display a success message once an email is sent.

Tomorrow (planning for 4 hours):

·        I will meet with the PO to get an update and feedback of our progress

·        I will start reviewing the android code.

Hurdles:

·        None

SP20 Team08 Standup 1/22/2020 9:00pm 9:15pm

·        Hairon Martin

·        Yesterday (worked 3 hours):

o   Continued working on the SkillCourt website

o Read documentation about the android studio app. Got familiarized with the application using the previous designed uml diagrams.

o Fixed the UI on mobile media

Tomorrow (planning for 2 hours):

o   Setup the SkillCourt application in my android device to be able to test the simulator for the application.

o Familiarize myself with the mobile application. Understand the code and what seems to be the issues

·        Hurdles:

o   Getting more game pads to test out the application.

SP20 Team 8 Standup 01/23/2020 8:30 PM to 8:45 PM

·        Yasmani Subirat

Yesterday (Worked 5 hours)

·        I meet with our PO and discussed some of the bugs the apps is having

·        Started analyzing some of the code on the android app.

·        I tested the product with two pads and with a simulator.

Tomorrow (planning for 4 hours):

·        I will continue reviewing the code and the decumentation.

Hurdles:

·        While testing the app with only two pads, I never found the problem. After discussing with our PO we realized that we needed more pads to get to the issue faster.

SP20 Team08 Standup 1/23/2020 6:00pm 6:15pm

·        Hairon Martin

·        Yesterday (worked 4 hours):

o   Met with the product owner to discuss issues with the application and also obtain feedback for the website

o Read documentation about the android studio app.

Tomorrow (planning for 2 hours):

o   Configure my android device to support the SkillCourt application

o Continue reviewing the mobile application and the code

·        Hurdles:

o   Getting more game pads to test out the application. Modifying the simulator to better test the application.

SP20 Team08 Standup 1/24/2020 2:45pm 3:00pm

·        Hairon Martin

·        Yesterday (worked 5 hours):

o   Worked on the android application

o Continued working on the Website to optimize for media usage.

Tomorrow (planning for 2 hours):

o Work on application simulator

·        Hurdles:

o   Modifying the simulator to better test the application. Have a better method to debug application.

SP20 Team08 Standup 1/24/2020 6:45pm 7:00pm

·        Yasmani Subirat

·        Yesterday (worked 6 hours):

o   Reviewed the code

o Analyzed the log of the application during testing

Tomorrow (planning for 6 hours):

o Continue to review the code. Looking for the bug.

·        Hurdles:

o   None

SPRINT 2

SP20 Team08 Standup 1/27/2020 4:45pm 3:00pm

·        Hairon Martin

·        Yesterday (worked 0 hours):

o   Sunday day off

Tomorrow (planning for 5 hours):

o Have sprint planning meeting with the product owner and team member.

o Work on determining the error between the application and gamepads.

·        Hurdles:

o   Obtaining more gamepads and get access to the gamepads arduino code

SP20 Team08 Standup 1/28/2020 4:45pm 3:00pm

·        Hairon Martin

·        Yesterday (worked 4 hours):

o   Worked on the UI for the android application.

o Removed some useless features from the application.

o Created new GitHub repository for the new android application

Tomorrow (planning for 2 hours):

o Continue to work on the UI for the mobile application

·        Hurdles:

o   Obtaining more gamepads and get access to the gamepads arduino code

SP20 Team08 Standup 1/28/2020 7:45pm 8:00pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o   Met with PO to get his feedback for the past sprint and plan the next one.

o Research some commands from the app to see if they may cause the bug.

Tomorrow (planning for 4 hours):

o Run the app and monitor its behavior.

·        Hurdles:

o   None

SP20 Team08 Standup 1/29/2020 9:00pm 9:15pm

·        Hairon Martin

·        Yesterday (worked 5 hours):

o   Contacted product owner to have sprint planning meeting

o Met with teammate to do more research on connection issues between gamepads and application

Tomorrow (planning for 4 hours):

o Continue to work on the UI for the mobile application.

o Add new features to the application

·        Hurdles:

o   Obtaining more gamepads and get access to the gamepads arduino code. Fixing bugs on the application

SP20 Team08 Standup 1/29/2020 9:00pm 9:15pm

·        Yasmani Subirat

·        Yesterday (worked 6 hours):

o   Met with PO again to see details for the sprint and request access to the pads firmware.

o Met with teammate to do more research on connection issues between gamepads and application

Tomorrow (planning for 4 hours):

o Implement a signal confirmation between the app and the simulator.

·        Hurdles:

o   None

SP20 Team08 Standup 1/30/2020 9:30pm 9:45pm

·        Hairon Martin

·        Yesterday (worked 6 hours):

o   Worked on the UI for the skillcourt application. Removed some features that will not be used

o   Added a new home screen with a new design and theme

o   Changed the play button

Tomorrow (planning for 4 hours):

o Continue to work on the UI theme and add/remove features that will not be used.

·        Hurdles:

o   Fixing bugs on the application.

SP20 Team08 Standup 1/31/2020 5:40pm 6:00pm

·        Hairon Martin

·        Yesterday (worked 5 hours):

o   Worked on the UI for the skillcourt application.

o   Created a new logo design for the application

o   Redesigned all the different layouts for the application so it can have one consistent theme.

Tomorrow (planning for 1 hours):

o Merge my teammates work with mine and see what needs to be improved..

·        Hurdles:

o   Fixing bugs on the application.

SP20 Team08 Standup 1/31/2020 9:00pm 9:15pm

·        Yasmani Subirat

·        Yesterday (worked 6 hours):

o   Changed firmware on the app to connect via TCP/IP.

o Catched exception unhandled caused by arrays going out of bounce

Tomorrow (planning for 4 hours):

o Implement a function to remove a pad from the sequence

·        Hurdles:

o   None

SP20 Team08 Standup 2/03/2020 8:40pm 8:00pm

·        Hairon Martin

·        Yesterday Friday (worked 2.5 hours):

o   Continued to work on the UI for the SkillCourt application. Added new features to the create game layout

o   Fixed layout when deploying application to the phone.

Tomorrow (planning for 5 hours):

o  Meet with the product owner to discuss our progress and which user stories were completed and which were not.

o  Continue to update the UI for the application.

·        Hurdles:

o   Getting the third game pads

SP20 Team08 Standup 2/04/2020 7:40pm 8:00pm

·        Hairon Martin

·        Yesterday (worked 5 hours):

o   Worked on the SkillCourt UI by creating a new custom logo for the application that is configurable for all android devices.

o   Updated and redesigned the start game layout for the application.

Tomorrow (planning for 4 hours):

o  Continue to update the UI for the application for the other layouts.

o  Keep track with team mate in regards to the network issue between pads and app

·        Hurdles:

o   Getting the third game pads

SP20 Team08 Standup 2/04/2020 9:00pm 9:15pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o   Implemented a function to remove a pad from the sequence

o Detected a bug that causes the application to crash when a pad reconnect.

Tomorrow (planning for 4 hours):

o Dig more into that bug and find a solution for it

·        Hurdles:

o   None

SP20 Team08 Standup 2/05/2020 7:40pm 8:00pm

·        Hairon Martin

·        Yesterday (worked 6 hours):

o   Contacted product owner to discuss our progress so far and what other features we need to start to work on

o   Did research on xml design templates and ideas to better upgrade and redesign the UI for the application

o   Continued to work on the start game template by adding a countdown progress bar to match the digit text timer on the layout.

Tomorrow (planning for 5 hours):

o  Continue to work on the UI with the new xml design gathered from the research.

·        Hurdles:

o   Getting the third game pads

SP20 Team08 Standup 2/06/2020 6:30pm 7:45pm

·        Hairon Martin

·        Yesterday (worked 4 hours):

o   Worked on the application layout to optimize it. Learned where the final data is stored and deployed in the application to begin working on database

o   Continued to modify xml template

Tomorrow (planning for 3 hours):

o  Start researching which database would be best for the application.

o  Setup and modify application to start developing the database

·        Hurdles:

o   None

SP20 Team08 Standup 2/07/2020 8:00pm 8:15pm

·        Hairon Martin

·        Yesterday (worked 4 hours):

o   Work on updating the game time by adding milliseconds for a more precise game.

o   Updated the application by refreshing the game data every millisecond instead of every second

Tomorrow (planning for 2 hours):

o  Plan on what to implement for the application for the next sprint.

·        Hurdles:

o   None

SP20 Team08 Standup 2/07/2020 9:00pm 9:15pm

·        Yasmani Subirat

·        Yesterday (worked 5 hours):

o   Found what causes the bug

o Added a try-catch block to catch the error

Tomorrow (planning for 4 hours):

o Find a way to rearrange the order of the pads inside the catch.

·        Hurdles:

o   None

SPRINT 3

SP20 Team08 Standup 2/10/2020 8:15pm 8:30pm

·        Hairon Martin

·        Yesterday Friday (worked 3 hours):

o   Research on which type of database would be better for the application

o   Modify the UI for the application to start working on the database.

Tomorrow (planning for 7 hours):

o  Continue to work on the database by successfully store the data of each game in the database automatically

o  Meet up with teammate to continue working on the network issue between the gamepads and the application

·        Hurdles:

o   None

SP20 Team08 Standup 2/11/2020 10:15pm 10:30pm

·        Hairon Martin

·        Yesterday (worked 6 hours):

o   Contacted the product owner to discuss the plans for this new sprint

o   Show the product owner the progress we have made so far

o   Started working on the database and successfully created the correct base structure design for it.

Tomorrow (planning for 4 hours):

o  Continue working on the database by adding more features to the end game saved data.

o  Be able to display the sqlite data file to better understand the format of how the game is storing the data.

·        Hurdles:

o   None

SP20 Team08 Standup 2/11/2020 9:00pm 9:15pm

·        Yasmani Subirat

·        Yesterday (worked 5 hours):

o   Contacted the product owner to discuss the plans for this new sprint

o   Show the product owner the progress we have made so far

o   Discussed the newly found bugs and how to target it

Tomorrow (planning for 4 hours):

o I will meet with my teammate to demonstrate the progress of the firmware..

·        Hurdles:

o   None

SP20 Team08 Standup 2/12/2020 4:30pm 4:45pm

·        Hairon Martin

·        Yesterday (worked 7 hours):

o   Met with teammate to try and fix the network issue between the gamepads and the application

o   Worked on the database by trying to successfully store all the end game data into the database automatically.

Tomorrow (planning for 4 hours):

o  Add the date to each end game data.

o  Be able to get each column from the game data individually to be able to better display it on the application using xml textview.

·        Hurdles:

o   None

SP20 Team08 Standup 2/12/2020 9:00pm 9:15pm

·        Yasmani Subirat

·        Yesterday (worked 5 hours):

o   Met with teammate and demonstrated the existing bugs with the connection

o   Implemented a new approach to detect when a socket disconnects.

Tomorrow (planning for 4 hours):

o I’ll keep working on the new implementation.

·        Hurdles:

o   One of the pads ran out of battery and we had to stop testing.

SP20 Team08 Standup 2/13/2020 5:30pm 5:45pm

·        Hairon Martin

·        Yesterday (worked 4 hours):

o  Worked on the database by adding more features to the end game saved data.

o  Work on the formatting for the database by fixing the UI display

o  Created a custom adapter for the listview

Tomorrow (planning for 3 hours):

o  Work on deleting a row from the database

o  Create a slide menu option on each row to display the red trash icon and press to delete from row and update automatically.

·        Hurdles:

o   None

SP20 Team08 Standup 2/14/2020 8:00pm 8:15pm

·        Hairon Martin

·        Yesterday (worked 3 hours):

o  Since I implemented the custom adapter, I could get each individual saved data from each row and display it properly on the application

o  Added the correct date format to each saved data from each game.

Tomorrow (planning for 0 hours):

o  Saturday day off

·        Hurdles:

o   None

SP20 Team08 Standup 2/16/2020 9:00pm 9:15pm

·        Yasmani Subirat

·        Yesterday (worked 5 hours):

o   Picked up more pads to add to the testing process

o   Finish implementing the algorithm that removes a pad from the sequence after it loses connectivity

Tomorrow (planning for 4 hours):

o Update the firmware on the new pads and test them

·        Hurdles:

o   None

SP20 Team08 Standup 2/17/2020 8:15pm 8:30pm

·        Hairon Martin

·        Yesterday (Friday worked 3 hours):

o  Worked on deleting the row on the database

o  Added a custom trash slider for each of the saved data rows in the database

Tomorrow (planning for 4 hours):

o  Meet up with team mate to check on the progress he has made on the game pads

o  Continue working on the new session table for the database.

·        Hurdles:

o   None

SP20 Team08 Standup 2/17/2020 9:00pm 9:15pm

·        Yasmani Subirat

·        Yesterday (worked 5 hours):

o   Updated the firmware in all pads.

o   Started testing pads on by time mode.

Tomorrow (planning for 4 hours):

o Meet with Team mate and test the progress.

o Test the pads for a couple of hours to see if we reach the error mentioned by the PO.

·        Hurdles:

o   None

SP20 Team08 Standup 2/18/2020 7:35pm 8:50pm

·        Hairon Martin

·        Yesterday (Worked 5.5 hours):

o  Created a new session table for the database, this database will contain a date and a user input unique session ID.

o  Repeated the same database process that I did with the original database table by adding custom listview adapters and creating new object with the user data.

Tomorrow (planning for 5 hours):

o  Add a save button at the end of game so user can save the data

o  Button will have a popup containing a text input entry so users can create a custom session ID.

o  Popup will also have a listview containing created sessions.

·        Hurdles:

o   None

SP20 Team08 Standup 2/19/2020 7:35pm 8:50pm

·        Hairon Martin

·        Yesterday (Worked 4 hours):

o  Met up with teammate to see progress made with the game pads.

o  Worked on the countdown bug issue with the application.

Tomorrow (planning for 3 hours):

o  Add a new session ID column to the player table in the database

o  Merge the session table from the database with the player score table from the database.

·        Hurdles:

o   None

SP20 Team08 Standup 2/19/2020 9:00pm 9:15pm

·        Yasmani Subirat

·        Yesterday (worked 6 hours):

o   Met with Team mate and tested the pads for a few hours.

o   Found a documented some new bugs.

o   Found the main bug and started working on an algorithm to fix it..

Tomorrow (planning for 4 hours):

o I’ll keep working on the new algorithm

·        Hurdles:

o   None

SP20 Team08 Standup 2/20/2020 9:45pm 10:00pm

·        Hairon Martin

·        Yesterday (Worked 6 hours):

o  Added a save button at the end of game so user can save the data manually

o  Popup will also have a listview containing created sessions.

o  When pressing element in list, it will add the sessionID to the textview

o  Button will have a popup containing a text input entry so users can create a custom session ID.

Tomorrow (planning for 3 hours):

o  Create a new column for the player table in the database to save user inputs notes about the game

·        Hurdles:

o   None

SP20 Team08 Standup 2/21/2020 7:35pm 8:50pm

·        Hairon Martin

·        Yesterday (Worked 4.5 hours):

o  Add a new session ID column to the player table in the database

o  Merge the session table from the database with the player score table from the database.

o  Pressing the session row in the database will display the player table entries with the same session ID corresponding to the row user pressed

Tomorrow (planning for 3 hours):

o  Meet up with teammate to test new gamepads depending on the weather.

·        Hurdles:

o   None

SP20 Team08 Standup 2/22/2020 9:00pm 9:15pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o   Added some changes to the firmware to do some check and balance from the app to target the man bug.

o   Updated the Pad.java and the Game. java files to wait for confirmation from the pads on pad.turnOff().

Tomorrow (planning for 4 hours):

o Update firmware in all pads

o I’ll keep working on the new algorithm

·        Hurdles:

o   To transfer a file to a pad via sftp, he pad has to be restarted several times

SP20 Team08 Standup 2/24/2020 9:00pm 9:15pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o   Updated the firmware in all pads

o   Tested the pads for a couple of hours, but no success

Tomorrow (planning for 4 hours):

o I’ll keep working on the new algorithm

·        Hurdles:

o   None

SP20 Team08 Standup 2/29/2020 9:00pm 9:15pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o   Finish with the new algorithm

o   Tested the pads with a game for a couple of hours successfully

Tomorrow (planning for 4 hours):

o We’ll run a full test in a park with the product owner

·        Hurdles:

o   None

SPRINT 4

SP20 Team08 Standup 3/02/2020 7:30pm 7:45pm

·        Hairon Martin

·        Yesterday (Friday Before Break Worked 3 hours):

o  Create a new column for the player table in the database to save user inputs notes about the game

Tomorrow (planning for 4 hours):

o  Work on improving the UI of the database to be more user friendly.

o  Work on the UI for the application by adding more icons and redesign the start game layout

·        Hurdles:

o   None

SP20 Team08 Standup 3/03/2020 9:30pm 9:45pm

·        Hairon Martin

·        Yesterday (Worked 5 hours):

o  Users can now add notes to each game that is saved at the end of the game.

o  Worked on error handling when users did not input any data on the database.

o  Worked on database display layout by properly displaying the user notes on the bottom of each stat. When the saved row is clicked it will display the full notes text.

Tomorrow (planning for 4 hours):

o  Add another slide button to each row in the database that when clicked will show a prompt that displays current notes in the database to be able to update it.

o  Allow the user to be able to update the notes in the database

·        Hurdles:

o   None

SP20 Team08 Standup 3/03/2020 9:55pm 10:10pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o   Implemented on exit function

o   Started working on the back to back feature

Tomorrow (planning for 4 hours):

o Finish the back to back feature

·        Hurdles:

o   None

SP20 Team08 Standup 3/04/2020 5:15pm 5:30pm

·        Hairon Martin

·        Yesterday (Worked 4 hours):

o  Worked on improving the UI of the database to be more user friendly and to have a quicker response time.

o  Worked on the UI for the application by adding more icons and redesign the start game layout and end game layout.

Tomorrow (planning for 5 hours):

o  Meet up with team mates and the product owner to test out the application so far and get feedback on what to improve and what to add for the remaining sprints.

·        Hurdles:

o   None

SP20 Team08 Standup 3/05/2020 11:00pm 11:15pm

·        Hairon Martin

·        Yesterday (Worked 4 hours):

o  Added a slide button to each row in the database that when moved will show a prompt that displays current notes in the database to be able to update it.

o  Was able to let the user be able to update the notes in the database.

o  Continue working on the UI for the database.

Tomorrow (planning for 4 hours):

o  Continue to work on the database for the application.

o  Research and figure out what are the new problems with more than one pad lighting up after you want to play the game again.

·        Hurdles:

o   None

SP20 Team08 Standup 3/05/2020 11:15pm 11:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o   I kept working on the back to back feature

Tomorrow (planning for 4 hours):

o Keep working on the back to back feature

o Implement an off-flagg for every pad to check before turning on

·        Hurdles:

o   The app is skipping a few frames due to overload.

SP20 Team08 Standup 3/06/2020 8:15pm 8:30pm

·        Hairon Martin

·        Yesterday (Worked 5 hours):

o  Met with team mate and the product owner to show the progress on the application

o  Discovered new network issues with the application that will need to be fixed.

o  Tried to figure out what was causing the network error to occur.

Tomorrow (Sunday work 6 hours):

o  Meet up with team mate to fix new network issues between the pads and the application

o  Update the firmware for the new pads.

·        Hurdles:

o   None

SP20 Team08 Standup 3/07/2020 11:15pm 11:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o   I kept working on the back to back feature

o   I Started working on the off-flag

Tomorrow (planning for 4 hours):

o Keep working on the back to back feature

o Keep working on the off-flag

·        Hurdles:

o   The app keeps skipping a few frames due to overload.

o   On a play again game the pads will turn on the off-flag without turning on.

SP20 Team08 Standup 3/09/2020 9:15pm 9:30pm

·        Hairon Martin

·        Yesterday (Friday and Sunday Worked 10 hours):

o  Continued to work on the database

o  Researched what may be the potential issues that are causing the new errors with the network

o  Meet with team mate to work on the new issues with the network of the game pads and the application

o  Update the pad’s firmware with the new code to improve network confirmation.

Tomorrow (Planning for 4 hours):

o  Research and plan how to use the hit/miss data to be displayed in a graph.

o  Figure out when game is by time, then how to incorporate that data into the graph since it’s 100% hit rate.

·        Hurdles:

o   None

SP20 Team08 Standup 3/10/2020 9:15pm 9:30pm

·        Hairon Martin

·        Yesterday (Worked 0 hours):

o  No Work

Tomorrow (Planning for 4 hours):

o  Work on design of the layout in the stats section of the application.

o  If a user clicks on a session from the database then graph will display data for the games in that section.

·        Hurdles:

o   None

SP20 Team08 Standup 3/10/2020 11:15pm 11:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o   I kept working on the back to back feature

o   I finished the off-flag implementation

Tomorrow (planning for 4 hours):

o Keep working on the back to back feature

o Find bug in the play again feature

·        Hurdles:

o  The play again feature is not working properly which is causing issues in the back to back

SP20 Team08 Standup 3/11/2020 5:45pm 6:00pm

·        Hairon Martin

·        Yesterday (Worked 4 hours):

o  Did research to figure out how to parse the data so it will be properly displayed on graph

o  If the game is by time then a player would need to have certain amounts of hits for a certain amount of time.

Tomorrow (Planning for 5 hours):

o  Meet up with team mate and product owner to show the new progress with the application

o  Get more information on how the product owner wants to see the data in the line chart.

·        Hurdles:

o   None

SP20 Team08 Standup 3/12/2020 11:15pm 11:30pm

·        Hairon Martin

·        Yesterday (Worked 4.5 hours):

o  Worked on design of the layout in the stats section of the application for the graph.

o  If a user clicks on a session from the database then graph will display data for the games in that section.

o  Added a toggle button in the database that will show/hide the graph or content related to that graph.

Tomorrow (Planning for 4 hours):

o  Use MPAndroidChart to properly display the data using a line chart.

o  Learn how to use the custom imported chart to format and customize the chart to display hit/miss data.

·        Hurdles:

o   None

SP20 Team08 Standup 3/12/2020 11:15pm 11:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o   I kept working on the back to back feature

o   Use a debugger to search for the bug

Tomorrow (planning for 4 hours):

o Keep working on the back to back feature

o Keep trying to find the bug in the play again feature

·        Hurdles:

o  The app keeps crashing at the end of the first game.

SP20 Team08 Standup 3/13/2020 3:00pm 3:15pm

·        Hairon Martin

·        Yesterday (Worked 5 hours):

o  Met with teammate and product owner to discuss the new network changes with the application. So far the network is working as intended.

o  Discovered new errors that we need to improve with the application.

o  Discussed new features that needed to be added to the application

Tomorrow (Work 0 hours):

o  Saturday no work.

·        Hurdles:

o   None

SPRINT 5

SP20 Team08 Standup 3/16/2020 8:05pm 8:25pm

·        Hairon Martin

·        Yesterday (Friday Worked 4 hours):

o  Used MPAndroidChart from github to properly display the data using a line chart.

o  Used the custom imported chart to display future data.

Tomorrow (planning for 5 hours):

o  Meet with team mates to see new pad issues when playing the game by time.

·        Hurdles:

o   None

SP20 Team08 Standup 3/16/2020 11:15pm 11:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o   Met with teammate and product owner to discuss the new changes.

Tomorrow (planning for 4 hours):

o Meet with teammate to work on the bug

o Keep trying to find the bug in the play again feature

·        Hurdles:

o  The app keeps crashing at the end of the first game.

SP20 Team08 Standup 3/17/2020 11:30pm 11:45pm

·        Hairon Martin

·        Yesterday (Worked 4 hours):

o  Created a new class that deals with graph data.

o  Added xml layout as well that will have the design for the line graph.

Tomorrow (planning for 4 hours):

o  Redesign the database UI so that it will have a button to show/hide the line graph

·        Hurdles:

o   None

SP20 Team08 Standup 3/18/2020 6:30pm 7:00pm

·        Hairon Martin

·        Yesterday (Worked 5 hours):

o  Met with team mates to see new network issues when playing the game by time.

o  Tried to figure out what is causing the two pads to light up.

Tomorrow (planning for 3 hours):

o  Talk to the product owner to discuss new issues with the application and what is being done to get fixed

o  Discuss the new goals for this sprint and discuss what will be done with all the events being canceled.

·        Hurdles:

o   None

SP20 Team08 Standup 3/18/2020 11:15pm 11:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o   Met with teammate to see new network issues when playing the game by time

Tomorrow (planning for 4 hours):

o Keep trying to find the bug in the play again feature

·        Hurdles:

o  The app keeps acting unexpectedly after the first game ends.

SP20 Team08 Standup 3/19/2020 10:15pm 10:30pm

·        Hairon Martin

·        Yesterday (Worked 4.5 hours):

o  Added a custom image button to the stats layout that when clicked will transfer data from stats class to graph class.

o  When graph button pressed, it will show the xml layout from the graph class.

o  Static fake data will only be shown for now for reference.

Tomorrow (planning for 4 hours):

o  Talk with the product owner again to discuss new plans for the remaining sprints.

o  Determine the best way to get the game type data from the database to be displayed in the line graph.

·        Hurdles:

o   None

SP20 Team08 Standup 3/20/2020 8:15pm 8:30pm

·        Hairon Martin

·        Yesterday (Worked 3 hours):

o  Talked to the product owner to discuss the new issues with the application

o  Got some feedback after the product owner used and tested the new application

o  Discuss the new goals for this sprint and discuss what will be done with all the events being canceled.

o  Talk with team mate to figure out what is going to be done about the two pads lighting up issue

Tomorrow (Monday):

o Continue to work on the graph for the database.

·        Hurdles:

o   None

SP20 Team08 Standup 3/21/2020 11:15pm 11:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o  Talked to the product owner to discuss the new issues with the application

o  Got some feedback after the product owner used and tested the new application

o  Discuss the new goals for this sprint and discuss what will be done with all the events

Tomorrow (planning for 4 hours):

o Keep trying to find the bug in the play again feature

·        Hurdles:

o  None.

SP20 Team08 Standup 3/23/2020 5:30pm 5:45pm

·        Hairon Martin

·        Yesterday (Friday Worked 4 hours):

o  Talked again with the product owner again to discuss new plans for the remaining sprints.

o  Product owner will continue to test the application and give us feedbacks

o  Determined the best way to get the game type data from the database to be displayed in the line graph.

Tomorrow (Planning for 4 hours):

o  Debug the application to see why the new database is not working.

o  Reformat the xml stats layout to display game type with either H by hit or T by time.

·        Hurdles:

o   None

SP20 Team08 Standup 3/24/2020 4:00pm 4:15pm

·        Hairon Martin

·        Yesterday (Worked 5 hours):

o  Added a new column to the database that displays the game type by either being H for hit or T by time.

o  When game is saved it will save game type automatically to the database.

Tomorrow (Planning for 4 hours):

o  Format graph layout by adding a custom x axis that will have the dates from the database

o  Format graph layout y axis by adding 0 - 100 percentage of 5 intervals.

o  Redesign the graph to match the theme of the application.

·        Hurdles:

o   None

SP20 Team08 Standup 3/24/2020 11:15pm 11:30pm

·        Yasmani Subirat

·        Yesterday (worked 7 hours):

o  Decided to start from scratch and add implementations using debugger

Tomorrow (planning for 7 hours):

o Keep adding implementations to find out what is causing the issues.

·        Hurdles:

o  None.

SP20 Team08 Standup 3/25/2020 5:45pm 6:00pm

·        Hairon Martin

·        Yesterday (Worked 4 hours):

o  Debugged the application to see why the new database is not working.

o  Had to clear the old database from the phone and change the database version.

o  Formatted the xml stats layout to display game type with either H by hit or T by time in the game session.

Tomorrow (Planning for 4 hours):

o  Create a new query in the database that will get the H game type from the database in that session

o  Transfer Hit data from stats class to graph class

·        Hurdles:

o   None

SP20 Team08 Standup 3/26/2020 7:15pm 7:30pm

·        Hairon Martin

·        Yesterday (Worked 4 hours):

o  Formatted the graph layout and added  a custom x axis to display dates from the database

o  Formatted graph layout y axis by adding 0 - 100 percentage of 5 intervals.

o  Redesigned the graph to match the theme of the application.

o  Redesigned the stats layout to show the list of game saved when graph expands

Tomorrow (Planning for 3 hours):

o  Parse the game type data that was transferred from the stats class to the graph class.

o  Calculate the percentage of hit/miss from transfered list

o  Add the dates from the list to the x axis.

·        Hurdles:

o   None

SP20 Team08 Standup 3/24/2020 11:15pm 11:30pm

·        Yasmani Subirat

·        Yesterday (worked 7 hours):

o  Added the back to back feature and the issue showed up

o  Met with PO to exchange some pads and discussed the issues.

Tomorrow (planning for 7 hours):

o Use debugger at the end of the game to find the last line of code that runs.

·        Hurdles:

o  None.

SP20 Team08 Standup 3/27/2020 9:30pm 9:45pm

·        Hairon Martin

·        Yesterday (Worked 4.5 hours):

o  Created a new query in the database that will get the H game type from the database in that session

o  Transferred Hit data from stats class to graph class

o  Was unable to transfer the list of objects, needed to convert the data to an array of strings before transferring the data to the graph class.

Tomorrow (Work 0 hours):

o  Saturday no work.

·        Hurdles:

o   None

SP20 Team08 Standup 3/27/2020 11:15pm 11:30pm

·        Yasmani Subirat

·        Yesterday (worked 7 hours):

o Found the bug.

o Started working on a fix for it.

Tomorrow (planning for 7 hours):

o keep working on fixing the bug.

o Meet with teammate to discuss approach

·        Hurdles:

o  The app runs into an onDestroy function at the end of each game.

o  The onDestroy function is located in a class with no access to start new game.

SP20 Team08 Standup 3/29/2020 11:15pm 11:30pm

·        Yasmani Subirat

·        Yesterday (worked 7 hours):

o Finish adding the old implementation

Tomorrow (planning for 4 hours):

o Test the new changes

o Start on the pause feature

·        Hurdles:

o  A new pad was turning off in a by hits game mode.

SPRINT 6

SP20 Team08 Standup 3/30/2020 11:15pm 11:30pm

·        Yasmani Subirat

·        Yesterday (worked 5 hours):

o Started adjusting the old implementations to the new version

o Started testing on the new version

Tomorrow (planning for 4 hours):

o Change firmware in new pad.

·        Hurdles:

o  Noticed a bug on the firmware from that was causing the pad to turn off

SP20 Team08 Standup 3/30/2020 6:30pm 6:45pm

·        Hairon Martin

·        Yesterday (Friday Worked 3 hours):

o  Parsed the game type data that was transferred from the stats class to the graph class.

o  Calculated the percentage of hit/miss from transfered list

Tomorrow (Planning for 4 hours):

o Continue testing the database to see that everything is working correctly before removing debug code

·        Hurdles:

o   None

SP20 Team08 Standup 3/31/2020 3:30pm 3:45pm

·        Hairon Martin

·        Yesterday (Worked 4.5 hours):

o  Added the dates from the list to the x axis.

o  Debugged the zoom in problem with the graph after x axis has been added.

Tomorrow (Planning for 5 hours):

o  Convert the game type from the character H and T to an icon of a clock and soccer ball kick

·        Hurdles:

o   None

SP20 Team08 Standup 4/01/2020 3:15pm 3:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o Changed firmware in the new pad

o Changed the off-Pad implementation to a Lock implementation

o  Started testing with all pads

Tomorrow (planning for 4 hours):

o Continue testing

o Start on the pause feature

·        Hurdles:

o  None

SP20 Team08 Standup 4/01/2020 5:45pm 6:00pm

·        Hairon Martin

·        Yesterday (Worked 4 hours):

o  Worked on troubleshooting the database to see if everything works as intended.

o  Started to remove code that is used to debug the application.

Tomorrow (Planning for 4 hours):

o Make the database load faster after adding the image to the list.

o Application slows down after adding too many games to the database.

·        Hurdles:

o   None

SP20 Team08 Standup 4/02/2020 5:10pm 5:25pm

·        Hairon Martin

·        Yesterday (Worked 5 hours):

o  Continue to remove code that is used to debug the application.

o  Added icons to the game type in the database for the application.

Tomorrow (Planning for 3 hours):

o  Meet with team mates to discuss plans for the remaining sprint and what needs to be prioritized.

o  Help out teammate to add same functionality of play again method to a different class

·        Hurdles:

o   None

SP20 Team08 Standup 4/03/2020 10:15pm 10:30pm

·        Hairon Martin

·        Yesterday (Worked 5.5 hours):

o Had to improve the database performance by displaying the data from the listview a few at a time

o Decreased the icon resolution which also improved the application’s performance.

Tomorrow (Work 0 hours):

o  Saturday no work.

·        Hurdles:

o   None

SP20 Team08 Standup 4/05/2020 3:15pm 3:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o Testing, found a new issue where a pad sends several hits to the app

o Looked for the source of the bug

Tomorrow (planning for 4 hours):

o Continue looking for the source of the bug

·        Hurdles:

o  None

SP20 Team08 Standup 4/06/2020 9:00pm 9:15pm

·        Hairon Martin

·        Yesterday (Friday Worked 3 hours):

o  Met with teammates and discussed the final changes that need to be made to the application before end of the sprint 6

o  Helped out teammates with play again functionality.

Tomorrow (Planning for 3 hours):

o  Meet with product owner to discuss changes we have made to the application

o  Schedule a meeting with the team to test out final changes to the application.

·        Hurdles:

o   None

SP20 Team08 Standup 4/07/2020 3:15pm 3:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o Changed the firmware on the new pads

o found the source of the bug

Tomorrow (planning for 4 hours):

o Fix the new bug

o Continue testing

·        Hurdles:

o  None

SP20 Team08 Standup 4/07/2020 10:15pm 10:30pm

·        Hairon Martin

·        Yesterday (Worked 5 hours):

o  Continued to work with teammates on the play again feature.

o  Discovered issue that whenever a game is finished, the thread stays open and does not closed when that game is closed.

o  Add an interrupt when a game is over before the next game starts in the play black-to-black feature

Tomorrow (Planning for 4 hours):

o  Remove the debug data from the database again after updating the database.

o  Redesign the final UI for the database and the rest of the application

·        Hurdles:

o   None

SP20 Team08 Standup 4/08/2020 3:15pm 3:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o  Met with the product owner to discussed the final changes made to the application

o Fixed the new bug

Tomorrow (planning for 4 hours):

o Meet with PO to collect the rest of the pads

o Upload new firmware to the new pads

o Continue testing

·        Hurdles:

o  None

SP20 Team08 Standup 4/08/2020 6:45pm 7:00pm

·        Hairon Martin

·        Yesterday (Worked 3 hours):

o  Met with the product owner to discussed the final changes made to the application

o  Due to the coronavirus we will not be able to meet with the product owner to show the final application features

Tomorrow (Planning for 3 hours):

o Add button to the application that will take you to SkillCourt website.

o Finally merge all our code together using Github

·        Hurdles:

o   None

SP20 Team08 Standup 4/09/2020 8:00pm 8:15pm

·        Hairon Martin

·        Yesterday (Worked 4.5 hours):

o  Removed the debug data from the database.

o  Updated to the final version of the database.

o  Redesign the final UI for the database and the rest of the application.

o  Add descriptive icons to the buttons in the application.

Tomorrow (Planning for 6 hours):

o Meet with teammate and test out the final application update after the merge

o Record videos of different play features of the application interacting with the pads.

·        Hurdles:

o   None

SP20 Team08 Standup 4/10/2020 3:15pm 3:30pm

·        Yasmani Subirat

·        Yesterday (worked 7 hours):

o  Uploaded the new firmware to the new pads

o Tested every single scenario several times

Tomorrow (planning for 4 hours):

o Record videos testing every feature

·        Hurdles:

o  None

SP20 Team08 Standup 4/10/2020 10:15pm 10:30pm

·        Hairon Martin

·        Yesterday (Worked 3.5 hours):

o Added a button in the home screen of the application that will direct you to the SkillCourt website.

o Merged all our code with the using Github to have one final working application

Today (Worked 6 hours):

o Met with teammates to test out the final application.

o Added final code to the application that will prevent two pads from lighting up at the same time.

o Recorded videos of the different play features of the application interacting with the pads.

·        Hurdles:

o   None

SP20 Team08 Standup 4/12/2020 3:15pm 3:30pm

·        Yasmani Subirat

·        Yesterday (worked 7 hours):

o  Recorded Several videos of every feature of the app and pads.

Tomorrow (planning for 4 hours):

o Edit videos to show both, the app and the pads in the same screen.

·        Hurdles:

o  None

SPRINT 7

SP20 Team08 Standup 4/13/2020 6:00pm 6:15pm

·        Hairon Martin

·        Yesterday (Friday Worked 6 hours):

o Met with teammates to test out the final application.

o Added final code to the application that will prevent two pads from lighting up at the same time. final application features

Tomorrow (Planning for 5 hours):

o Start working on the documentation.

o Start working on the abstract and the introduction, Work on the user stories and acceptance criterias as well

·        Hurdles:

o   None

SP20 Team08 Standup 4/14/2020 8:00pm 8:15pm

·        Hairon Martin

·        Yesterday (Worked 4 hours):

o Obtained the past SkillCourt version and to see their documentation.

o Analysed instructions to begin working on the documentation.

o Started  working on the layout for documentation.

Tomorrow (Planning for 5 hours):

o Continue working and formatting the use stories.

o Start working on the Project Plan section of the documentation.

·        Hurdles:

o   None

SP20 Team08 Standup 4/14/2020 3:15pm 3:30pm

·        Yasmani Subirat

·        Yesterday (worked 5 hours):

o  Downloaded and set up Davinci Resolve to edit the videos.

o  Downloaded and set up FlashBack Express to record my screen and my voice.

o  Learned how to use both software.

Tomorrow (planning for 4 hours):

o Edit videos to show both, the app and the pads in the same screen.

·        Hurdles:

o  None

SP20 Team08 Standup 4/15/2020 9:30pm 9:45pm

·        Hairon Martin

·        Yesterday (Worked 5 hours):

o Started to work on the documentation

o Finished the introduction portion of the documentation

o Finished the user stories and the pending user stories.

Tomorrow (Planning for 6 hours):

o Start working on the system design portion of the documentation.

o Start working on the system validation test as well.

·        Hurdles:

o   None

SP20 Team08 Standup 4/15/2020 3:15pm 3:30pm

·        Yasmani Subirat

·        Yesterday (worked 5 hours):

o  Started editing the videos

Tomorrow (planning for 4 hours):

o Finish editing the videos.

·        Hurdles:

o  The export from DaVinci Resolved is not working properly

SP20 Team08 Standup 4/16/2020 10:00pm 10:15pm

·        Hairon Martin

·        Yesterday (Worked 5 hours):

o Finished working and formating the user stories.

o Finish working  on the Project Plan section of the documentation.

Tomorrow (Planning for 6 hours):

o Continue working the UML diagrams.

o Add user interface pictures from the application to the document.

·        Hurdles:

o   None

SP20 Team08 Standup 4/17/2020 8:45pm 9:00pm

·        Hairon Martin

·        Yesterday (Worked 6 hours):

o Finished working  system design portion of the documentation.

o Finish adding the system validation test to the documentation.

o Started to work on the UML diagrams.

Tomorrow (Monday Planning for 3 hours):

o Add the sprint reviews to the documentation.

o Add the user manual instruction to the documentation.

·        Hurdles:

o   None

SP20 Team08 Standup 4/17/2020 9:15pm 9:30pm

·        Yasmani Subirat

·        Yesterday (worked 5 hours):

o  Finished editing the test videos

o  Resolved the xport problem

Tomorrow (planning for 4 hours):

o Work on the final documentation.

·        Hurdles:

o  None

SP20 Team08 Standup 4/20/2020 7:00pm 7:15pm

·        Hairon Martin

·        Yesterday (Friday Worked 6 hours):

o Finished working on the UML Diagrams

o Add all the user interface photos from the SkillCourt application to the documentation.

Tomorrow (Planning for 3 hours):

o Finish formatting the documentation

o Start working on the powerpoint

·        Hurdles:

o   None

SP20 Team08 Standup 4/20/2020 9:15pm 9:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o  Went over the requirements for the documentation

o  Started the Use Case diagram for the website

Tomorrow (planning for 4 hours):

o Keep working on the final documentation.

·        Hurdles:

o  None

SP20 Team08 Standup 4/21/2020 7:00pm 7:15pm

·        Hairon Martin

·        Yesterday (Worked 3.5 hours):

o Add the sprint reviews to the documentation.

o Add the user manual instruction to the documentation.

o Worked on the class diagram with team mate

Tomorrow (Planning for 4 hours):

o Work on the final poster

o Start working on recording the Introduction video related to the powerpoint.

·        Hurdles:

o   None

SP20 Team08 Standup 4/22/2020 9:00pm 9:15pm

·        Hairon Martin

·        Yesterday (Worked 5 hours):

o Finished with the documentation. Added the final formatting and the final content to it

o Finished working on the powerpoint presentation.

o Had meeting with the product owner to discuss current status with the application and tests performed.

Tomorrow (Planning for 3 hours):

o Create powerpoint for wishlist video

o Record wishlist video

·        Hurdles:

o   None

SP20 Team08 Standup 4/20/2020 9:15pm 9:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o  Finished the Use case diagrams for the pad alive and the app

o  Finished the we design diagram

Tomorrow (planning for 4 hours):

o Keep working on the final documentation.

·        Hurdles:

o  None

SP20 Team08 Standup 4/23/2020 4:00pm 4:15pm

·        Hairon Martin

·        Yesterday (Worked 4 hours):

o Created my final poster

o Added notes to the powerpoint slides so it would be easier to record

o Recorded introduction video.

Tomorrow (Planning for 3 hours):

o Add videos to youtube

o Add readme manual for the directories.

o See what other requirements are missing that I need to finish.

·        Hurdles:

o   None

SP20 Team08 Standup 4/23/2020 9:15pm 9:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o  Started porting the website to the new server

o Created video on how to use the app with the emulator

Tomorrow (planning for 4 hours):

o Meet with PO and return all the equipment.

·        Hurdles:

o  The porting was not finished due to some missing credentials form the Heroku site.

SP20 Team08 Standup 4/24/2020 7:45pm 8:00pm

·        Hairon Martin

·        Yesterday (Worked 3 hours):

o Created powerpoint for wishlist video

o Added notes to the powerpoint video to be easier to record

o Recorded wishlist video

Today (Worked 3 hours):

o Created account for youtube

o Uploaded the introduction video

o Created index.html file

o Updated the readme file from previous semesters

o Added references to the documentation

·        Hurdles:

o   None

SP20 Team08 Standup 4/25/2020 9:15pm 9:30pm

·        Yasmani Subirat

·        Yesterday (worked 4 hours):

o  Met with PO and return all the equipment

o Created video on how to use the app with the pads.

o Created poster.

Tomorrow (planning for 4 hours):

o Create the installation and maintenance video.

o Continue the porting

·        Hurdles:

o  None