Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

SkillCourt v12.0

Team Members: Hairon Martin, Yasmani Subirat

Product Owner: Guðmundur Traustason

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

SkillCourt is a mobile application that will guarantee improvement in soccer players athletics skills by enhancing their speed, agilities, reflexes, and coordination. The way that SkillCourt works is by having the application wirelessly connect to physical pads that light up. When these pads light up one at a time, players must quickly hit it with a soccer ball. The application has various game modes. One game mode consists of hitting as many lit up pads as fast as possible in a certain amount of times using a timer functionality. The other game mode is to hit a pre-defined number of lit up pads as quickly as possible. This game mode will have a stopwatch functionality that will record how long a player took to hit those amounts of lit up pads. At the end of each game, players will be able to see the time for each game mode, as well as the amounts of hits and misses for that game. With this new version of SkillCourt, users can now save all their scores into a database that they can use to access their results and progress at any time. There are also new game features which is playing the game back to back any amount of times. This means that when a game is over, it will automatically repeat the same game mode the user has selected without having to press play again. This feature will allow player to focus more on the game and keep their momentum going. What makes this application excellent to use is that it is easy to set up and anyone can do it. With the new application user interface design, it is easier than ever to get a new game started.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

Purpose of New System  …………………………………………………..……………………………. 5

User Stories

Implemented User Stories  ………………………………………….…………………………………..7

Pending User Stories  …………………………………………………………………...………………………………..….. 14

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 16

Sprints Plan  ……………………………………………………………..………………………………………………………. 17

Sprint 1  …………………………………………………………………………………………………………………………... 17

Sprint 2  …………………………………………………………………………………………………………………………... 17

Sprint 3  …………………………………………………………………………………………………………………………... 18

Sprint 4  …………………………………………………………………………………………………………………………... 18

Sprint 5  …………………………………………………………………………………………………………………………... 19

Sprint 6  …………………………………………………………………………………………………………………………... 20

System Design

Architectural Patterns  …………………………………………………………………………………………………..  	21

System and Subsystem Decomposition  …………………………………………………………………………….…	22

Deployment Diagram  …………………………………………………………………………………………………….…...	23

Design Patterns  ………………………………………………………………………………………………………….…....	23

System Validation  …………………………………………………………………………………………………………………….	24

Glossary  ………………………………………………………………………………………………………………………………….	31

Appendix  ………………………………………………………………………………………………………………………………….	32

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	32

Static UML Diagrams  ……………………………………………………………………………………………………….	32

Dynamic UML Diagrams  …………………………………………………………………………………………………..	32

Appendix B - User Interface Design  …………………………………………………………………………….…...	43

Appendix C - Sprint Review Reports  …………………………………………………………………………...……	48

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….……………	52

References ……………………………………………………………………………………………………………………...………...	55

# Introduction

SkillCourt is a mobile application that is used by soccer players to improve their skills. This application will wirelessly connect to many different pads that will light up, which players will have to hit with a soccer ball. The application will keep track of the player’s progress by recording the amount of time it took to hit several pads or how many pads did the players hit at a specific time. This application can be used by individuals at home. It can also be used by trainers looking to improve their players skills, and even professional soccer athletes.

## Current System

The current SkillCourt version 11.0 has many features that are working correctly. The basic application system design works as intended. Also, the application has a great layout design that allow users to easily navigate the application. The application will successfully connect to any number of pads automatically when the application is initialized. Users can successfully create a game either by hit or by time. Additionally, users can determine how the pads will lit up, either randomly or manually. The final game over layout works as intended, users can see their results and can either play again the same game, create a new game, or go to home screen. These features work well but the application has many issues. First the user interface design is still the default android black theme layout design. Since the user interface is dark, when using the app outside in a sunny day it is very difficult to determine what is going on. The first game that is played works as intended, all the pads light up correctly and the score are updated correctly as well, but when users play again or create a new game, then there are lots of issues with the new game. After playing again without closing the application, there are more than one pad lighting up at the same time. Also, there are instances when there are no pads lighting up, or pads just loose connections with the SkillCourt application. After the first game, the app will not work as intended.

## Purpose of New System

The purpose of the new SkillCourt version 12.0 is to have the application fully functioning regardless of how many games a user wants to play. If a user decides to play again, or start a new game, then there should not be any networking issues between the pads and the application. More then one pad should not light up at the same time, and only one pad should always light up when playing the game. The application also needs to properly keep track of user score and time after each game. When game plays by hit, it sometimes does not record the proper time when user completed the game. Also, by adding milliseconds to the stopwatch clock, players can more accurately keep track of their performance. Furthermore, when closing the SkillCourt application, it should close properly by ending all back-end functionalities. This issue prevents the app from properly re-opening and working after the application has been terminated. A complete redesign of the application will also be implemented.

The dark theme background for the application will me removed and instead replaced with a lighter color that is better when playing outdoors in a sunny day. New design for buttons and labels will make it easier for users to navigate the application. Adding new descriptive icons will be a great way to better understand the app for new users. Buttons and labels that are not needed will also be removed, like top left drop down menu that has no functionality. Overall, the application will have a new theme design using unique colors that will catch people attention and make the application look more professional. A new game feature was added to the application which allows players to play the same game back to back any number of times without having to press the play again button at the end of each game. Between each game, players will have 5 seconds before the same game starts again. Players will be able to choose how many of the same game they would like to play back to back when first setting up a game.

Another feature that was added is that at the end of each game, players can now save their score, game type, time, date, and notes into a database. Players can create session, and, in each session, they can save any number of games. In the stats layout in the application, players can view all the session created as well as all the scores saved belonging to that session. Players can delete a session and it will automatically delete all the saved games belonging to that session. Also, they may delete any saved game one by one from inside that session. The notes can be edited as well after they are saved to the database. For each session, players will be able to see a line graph that will show their performance when playing game by hits.

We also created a new SkillCourt website due to the old version not loading up quickly. The old SkillCourt website was a simple website however, there was lots of extra unnecessary code that made the website load much slower. It was much simpler just to take the information of the old website and create a completely new website the right way. The new SkillCourt website looks more up to date with a new simpler modern design.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the SkillCourt v12.0 project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

o   User Story SC1204: Make SkillCourt Website load faster

-   As a developer, I want to fix load issue and other problems with website so that it will load faster whenever user visit it.

Acceptance Criteria:

- Website response time must be quicker.

- Remove unnecessary backend code.

- Website must be cashed to improve performance.

o   User Story SC1206:  Gather research on the pads game play issues.

-   As a developer, I want to do more research on the new game pads, so that I would have a better understanding of how to fix all the connection issues.

Acceptance Criteria:

- Determine what if there are memory issues with app.

- Determine if there is network issue between pads and app.

- Determine if excessive amount of threads is being created.

- Determine if garbage collector is working properly.

o   User Story SC1208: Create a new SkillCourt Website.

-  As a developer, instead of fixing the website UI, I want to create a new website and add the content of previous website so that it would look better and load faster.

Acceptance Criteria:

- Website must have the same information and more in new website.

- Website must be able to send email.

- All content must be in one main page.

- Website must be deployed using cPanel instead of Heroku

o   User Story SC1209: Perform memory test on app using android studio

-  As a developer, I want to see if there are memory errors with the application so that we know if this may be the cause of errors with the application

Acceptance Criteria:

- Determine if garbage collector is properly working

- Determine if excessive threads are being created

o   User Story SC12010: Make website available for all media platforms.

-  As a developer, I want to make the website more responsive across all different media platforms so that user can user can visit the website at any time and place.

Acceptance Criteria:

- Website display formatting is consistent throughout the different browser

- Be able to view website in any mobile devices.

- Deploy SkillCourt using new cloud platform

o   User Story SC12014: Research and all errors in the application.

-  As developers, I want to determine all the bugs that need to be fixed in the application so that we can begin improving the application.

Acceptance Criteria:

- Navigate the app entirely and see what works and does not work.

- See what else needs to be updated.

o   User Story SC12015: Fix network issue with the application and the pads.

-  As a developer, I want to continue researching on the theory that surfaced around the firmware communication and the method of how app communicates with pads so that there the pads will light up correctly.

Acceptance Criteria:

- Test to see if there are packet drops between the pads and application.

- Determine if the pads are properly being detected by application.

o   User Story SC12018: Create TCP connection between pads and application

-  As a developer, I want to implement a TCP like network connection between the pads and the mobile application so that there are no more packet drops.

Acceptance Criteria:

- Firmware code needs to have python TCP network communication.

- Application code will have java TCP network communication.

- Firmware send constant messages to pads so that there is no packet loss.

o   User Story SC12021: Improve the UI of the SkillCourt application.

-  As a developer, I want to improve the SkillCourt user interface so that it would be easier for users to navigate the application.

Acceptance Criteria:

- Create a new theme for application.

- Choose main color for entire application.

- Remove top left drop down menu.

- Add new home screen layout.

o   User Story SC12022: Application updates with the correct number of pads

-  As a developer, I want the application to recognize the correct number of pads available, so the application does not recognize duplicate pads.

Acceptance Criteria:

- Remove duplicated pads determine by ID.

- Update correct number of pads available in the UI.

o   User Story SC12023: Implement a database for the application

-  As developers, I would like to begin developing a database so that all the game scores can be saved automatically.

Acceptance Criteria:

- Create java class that will contain all database structures.

- Database class must contain queries

- Instantiate database in SkillCourt main class.

- Get scores, time, and game type from end game class and save it in database automatically.

o   User Story SC12024: Update the stats layout from application

-  As a developer, I want to update the stats layout on the home screen so that the user can easily see in order, all the games that the user has played.

Acceptance Criteria:

- Stats layout must display all saved game from database.

- Create a query to obtain all saved data from database.

- Data must be display in order from last played game on top of list.

- Stats layout must display hit/miss, time, date, and ID.

o   User Story SC12025: Delete data from database.

-  As a user, I want to be able to easily delete any game data from the database.

Acceptance Criteria:

- Swipe left shows menu item with delete icon.

- Press delete will delete current swiped saved game.

- List update automatically without user having to refresh.

o   User Story SC12026: Divide the games into sessions.

-  As a user, I want to create a game session and add any number of game stats to the same game session so that the data is better organize.

Acceptance Criteria:

- Add popup menu in endgame when user press save icon

- User can input session id.

- Game will save to that session id.

- A Session may have multiple saved games.

- When user press session it will display all games belonging to that session.

- User can swipe to delete session will also result in deleting all game belonging to that session.

- Add popup warning before user delete session.

o   User Story SC12030: Save notes to the database for each game.

-  As a user, I would like to add notes and save it to the database for each game.

Acceptance Criteria:

- User may choose to add notes to each game saved.

- Add swipe to update feature in stats layout

- User can update the notes in the database.

- When user clicks on game, it will display all notes.

o   User Story SC12031: Make sure pads are pads turn off.

-  As a developer, I want to make sure that the pads are turning off before the other pad is turning on so no more than one pad turns on at the same time.

Acceptance Criteria:

- Send acknowledgement from the pads to app that the pad has been off.

- Add millisecond delay before turning on the next pad.

o   User Story SC12032: Continue game after pad disconnects.

-  As a user, I want the game to continue playing even after one or more pads disconnects from the application so that I do not have to cancel the game and start from the beginning.

Acceptance Criteria:

- Continue playing the game with the remaining pads.

- Application skips the pad that is off.

- After game is over, the pad reconnects to the app automatically

o   User Story SC12033: Properly close the application.

-  As a user, I want the application to not crash whenever I close the application, so that application opens properly next time I want to use it.

Acceptance Criteria:

- Stop all background threads when app shutdown.

- Properly call onDestroy method to terminate all threads.

o   User Story SC12036: Add a line graph that display the hit/miss percentage.

-  As a user, I want to see a line graph for each session that will display the hit/miss percentage so that I can keep track of my game improvement clearly.

Acceptance Criteria:

- Use MPAndroidChart to display the graph in the database.

- Add toggle button to open and close line graph inside each session.

- Line graph must contain date in x axis.

- Line graph must contain hit/miss percentage in y axis.

- Line graph will contain data from the hit game type.

- Parse data from hit game type

o   User Story SC12041: Redesign stats layout for database.

- As a developer, I want to redesign the database layout for the graph and saved scores so that user can clearly keep track of the data.

Acceptance Criteria:

- Add descriptive icons.

- Remove data that was used to debug, like session ID and game ID from each game.

- Add design to match app theme.

- Add title with Session ID at the top of database.

- Align data.

o   User Story SC12043: Add one global on and off variable shared between threads.

-  As a developer, I want to create a global on and off variable so that only one pad will only light up.

Acceptance Criteria:

- Create a Boolean variable that will be shared among threads.

- Create a lock so only one thread has access to that variable at a time.

- Reset variable after each game.

o   User Story SC12044: Create back to back game feature.

-  As a developer I want to add a feature that allows users to play n amount of the same games back to back so that user do not have to press play again and focus more on the game than on the application.

Acceptance Criteria:

- Ask user how many games they want to play back to back when setting up game

- Game restart when the current game is over n amount of times

- Call play again function automatically

o   User Story SC12045: Only one pad lights up at a time by interrupt threads.

-  As a developer, I want to properly interrupt all threads when game is finished before new game is player so that there is no light up signals in the buffer

Acceptance Criteria:

- Before switching to end game layout, interrupt/stop all threads

o   User Story SC12051: Add SkillCourt website button.

- As a user, I want a button in home screen so that I can easily visit SkillCourt website.

Acceptance Criteria:

- Add button to home screen that will take user to SkillCourt website

o   User Story SC12052: Prevent the application from skipping frames.

- As a developer, I want to determine why the main thread is skipping frame so that no more pads light up

Acceptance Criteria:

- Determine which thread is causing this issue

- Prevent app from skipping frames.

o   User Story SC12053: Fix the error that are being handle by the try-catch

- As a developer, I want to fix some of the error that are involved with the try-catch so that the application will function correctly.

Acceptance Criteria:

- Determine what error is being handle in the try-catch.

- If error is crucial to app functionality then fix it.

o   User Story SC12053: Fix the sequence code in the application.

-  As a developer, I want to fix the sequence code that keeps failing after playing many of the same games so that the back to back feature works correctly.

Acceptance Criteria:

- Turn off all pads before sending light up signal.

- Turn on the next pads and send turn off signal again to rest of pads.

o   User Story SC12067: Merge final product.

- As a developer, I would like to merge all our work to have one finished application with all working new features, so that the PO have one finished final product with all working features.

Acceptance Criteria:

- Merge teammates work using GitHub.

- Test all the features and see if they work.

## Pending User Stories

o   User Story SC1301: Add stations game mode to database.

- As a user, I would like to add which station the player has played to the database, so that I could would also know which pads setup player have a more difficult time

Acceptance Criteria:

- Add a new column that tells the game stations

- Add feature to save prompt at the end of the game with list of station name

o   User Story SC1302: Add player name to the database.

- As a user, I would like to add player name to the database so that as a coach I would know which game belong to what player

Acceptance Criteria:

- Add a new column that tells the game stations

- Add feature to save prompt at the end of the game with list of station name

o   User Story SC1303: Add database to the cloud.

- As a user, I would like to access my stats from any other mobile phone so that my data does not get deleted if phone gets damaged.

Acceptance Criteria:

- Use firebase database

- Allow users to register with password protection

- Have sign in option

o   User Story SC1304: Increase signal range of pads and phone.

- As a developer, I want to increase the signal range between the pads and application so that there are less packet drops and pads can be arranged in farther location.

Acceptance Criteria:

- User another hotspot instead of the phone hotspot to boost signal.

- Must be wireless with a battery.

o   User Story SC1305: Have multiple sections at the same time.

- As a user, I want to have more than one station at the same time working independently so that more players can play at the same time.

Acceptance Criteria:

- Each station will have its own unique name

- All station may connect to the same phone or each station connects to a different phone.

o   User Story SC1306: Be able to have multiple players playing in the same game.

- As a user, I would like to have multiple players competing in the same station so that they can either play competitively or as a team.

Acceptance Criteria:

- Have an option to either play single player or multiplayer.

- Keep track of both players scores.

- Save both players score individually.

- Have pads light up different colors for the different players.

o   User Story SC1307: Be able to pause, continue or stop a game.

- As a user, I would like be able to pause, continue or stop a game once I started a game, so I would not have to close the app if I want to restart a game.

Acceptance Criteria:

- Have a pause button that would pause the game

- Have a play button that would continue the paused game

- Be able to stop a game and bring up the game over fragment.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint planning’s are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Hardware

- Raspberry Pi 3 Model B

- MEAS (Piezo vibration sensor)

- Samsung Galaxy 10 plus

- Xiaomi Redmy Note 7

- Motorola Droid

- WS2812B LED strips

Software and Other Resources

| - Android Studio 3.6.1 - Bootstrap - cPanel - Java - XML - Python - HTML - SQLite - CSS - JQuery | - Putty - Php - GitHub - Visual Studio Code - FileZilla - Notepad ++ - Atom - Ajax - JavaScript |
| --- | --- |

## Sprints Plan

### Sprint 1

Attendees: Hairon Martin, Yasmani Subirat, Guðmundur Traustason

Date: 1/13/2020

The main objective for this sprint is to get familiarized with both the SkillCourt android application and the website. We need to get up to date on everything that needs to be fixed and get access to all the repositories and equipment from previous developers. Once we get access, we need to start updating the website and figure out what is the issue with the connection between the gamepads and android application.

o   User Story SC1201: Setup Android Studio with the latest version of SkillCourt project.

o   User Story SC1202: Setup GitHub and obtain access to Heroku.

o   User Story SC1203: Research which cloud platform would be a better service for the website

o   User Story SC1204: Fix cache issue with SkillCourt website that will make website load faster.

o   User Story SC1205: Improve website user interface.

o   User Story SC1206: Gather research on the pads game play issues.

o   User Story SC1207: Organize meetings with the previous application and hardware developers.

o   User Story SC1208: Create new SkillCourt Website.

### Sprint 2

Attendees: Hairon Martin, Yasmani Subirat, Guðmundur Traustason

Date: 1/27/2020

The main objective for this sprint is to determine the connection issue between the SkillCourt application and the gamepad. Our original theory was that it had to be due to memory issues. After further research we noticed that it was a network issue between the gamepads and the application. We also need to start working on fixing the UI for the android application by making it cleaner and easier to navigate. Once all the new features have been added to the SkillCourt website then we will be ready to deploy it.

o   User Story SC1209: Perform memory test on application using android studio

o   User Story SC12010: Make the website more responsive across all different media platforms.

o   User Story SC12011:  Setup the simulator and the gamepad with the SkillCourt android application

o   User Story SC12012: Finish with the SkillCourt website.

o   User Story SC12013: Deploy SkillCourt using a new cloud platform.

o   User Story SC12014: Research and all errors in the application.

o   User Story SC12015: Fix network issue with the application and the pads.

o   User Story SC12016: Improve the UI of the SkillCourt application.

### Sprint 3

Attendees: Hairon Martin, Yasmani Subirat, Guðmundur Traustason

Date: 2/10/2020

The main objective for this sprint is to continue working on the connection issue between the game pads and the SkillCourt application. We have determined that it is a network issue so we are trying to find a way to fix it by constantly monitoring that status of the game pads. Also we are implementing a database for the application so that it automatically saves the data of each game and displays it in the stats layout located on the home page.

o   User Story SC12018: Create a TCP network connection between pads and application

o   User Story SC12019: Update firmware to handle the new network connection between pads and mobile device

o   User Story SC12020: Add new home screen to the application

o   User Story SC12021: Create a new theme for the application that is consistent.

o   User Story SC12020: Game pads send constant message to pads

o   User Story SC12021: Application updates with the correct number of pads

o   User Story SC12022: Implement a database for the application

o   User Story SC12023: Update the stats layout to display all the games that the user has played.

o   User Story SC12024: Delete data from database.

o   User Story SC12025: Divide the games into sessions.

### Sprint 4

Attendees: Hairon Martin, Yasmani Subirat, Guðmundur Traustason

Date: 3/02/2020

The main objective for this sprint is to improve the networking communication between the pads and the application. There should not be more than one pads lighting up during the same time during the game. Also, during a game, if a pad crashes then the game should continue with the remaining pads. For the database, users should be able to add descriptions to each of the games that they played and properly display it. Furthermore, users should be able to see their hit/miss progress through a line graph for each session.

o   User Story SC12026: to get all the games a certain user has played and add statistical analysis of all its games using a graph.

o   User Story SC12027: Change the UI of the application to match the overall theme of the application due to new layouts being added

o   User Story SC12029: Add stop, pause, and resume button when you start a game.

o   User Story SC12030: Add notes and save it to the database for each game.

o   User Story SC12031: Add confirmation acknowledgement for pads turn off

o   User Story SC12032: Game continue working even if pads disconnects during game

o   User Story SC12033: Properly close the application.

o   User Story SC12034: Add and save user notes to every game

o   User Story SC12035: Delete a session with all game belong to that session in the database

o   User Story SC12036: Add a line graph that display the hit/miss percentage

### Sprint 5

Attendees: Hairon Martin, Yasmani Subirat, Guðmundur Traustason

Date: 3/16/2020

The main objective for this sprint is to make sure that only one pad will light up. This is currently not an issue with hit game type but it is still a problem if the game is played by time after the user plays the game again or starts a new game. By adding a global on and off variable that will be shared among threads may fix this issue. Furthermore, in each session for the database, the user will see a pop-up line graph that will display the game type hit data for each saved game. The graph can be hidden or shown with a simple button click and will refresh the data if the user decides to delete any game.

o   User Story SC12039: Add stop/pause button during the game.

o   User Story SC12040: Update the notes for each game in database.

o   User Story SC12041: Redesign the database layout for the graph.

o   User Story SC12042: Use MPAndroidChart to display the graph in the database.

o   User Story SC12043: Add one global on and off variable shared between threads

o   User Story SC12044: Set how many games you want to play back to back

o   User Story SC12045: Add pause and stop feature when starting game

o   User Story SC12046: Add a new column in the database that displays game type.

o   User Story SC12047: Parse data from by hit game type

o   User Story SC12048: Properly get the game type hit data and display it in the line graph

### Sprint 6

Attendees: Hairon Martin, Yasmani Subirat, Guðmundur Traustason

Date: 3/30/2020

The main objective for this sprint is to finish up fixing the connection issue between the pads and the application. We have figured out and have fixed lots of the issues so far. Fixing the sequence and correctly updating the game time may fix light up issues after playing many games. After this is completed, then we will merge our work together. After we merge our work then we will clean up the UI of the application by removing code that was used to debug. Also, we will add other minor features that will make the application more user friendly. This will conclude the development for the application.

o   User Story SC12049: Properly format the new data in the graph

o   User Story SC12050: Update the UI by removing the test outputs

o   User Story SC12051: Add a button that allowed users to go to SkillCourt website

o   User Story SC12052: Fix the main thread from skipping frames.

o   User Story SC12053: Fix some of the error that are involved with the try-catch.

o   User Story SC12055: Fix the sequence code in the application

o   User Story SC12056: Fix the game time after playing each game

o   User Story SC12057: Merge my work with the rest of the team

o   User Story SC12058: Remove the debug code from the application

o   User Story SC12060: Add final design changes to the SkillCourt website.

o   User Story SC12062: All the threads are interrupted right when the game is finished.

o   User Story SC12063: Remove all the debug output from the application,

o   User Story SC12064: Add the final descriptive icons to the buttons

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

MVC (Model View Controller)

## Client-Server Model

## System and Subsystem Decomposition

## Deployment Diagram

## Design Patterns

·     Singleton: Main Activity, Game and Pad connection service

·   Iterators: Pad and Player classes

·   Event-based asynchronous: Hardware send Async messages to Connection service

·   Thread Pool: Connection service creates different Socket threads to handle multiple communication concurrently

·   API: Pad Class provides an interface to communicate with Hardware Pads

# System Validation

Test Case SCT1201- Open new SkillCourt website using application home button.

Purpose: Ensure that the new website opens up properly.

Precondition: Application must have internet service and user must press SkillCourt website button in home screen of app.

Expected Result: Browser opens with SkillCourt new website.

Actual Result: Browser opens with SkillCourt new website.

Status: Pass

Test Case SCT1202- Pads Connect to SkillCourt Application.

Purpose: Ensure that the correct number of pads are connected and recognized by SkillCourt application and pads remain connected until application is turned off.

Precondition: Application and pads turn on and application automatically recognized pads that are on.

Expected Result: Application connects to correct numbers of pads that are on and stays connected even after game is over.

Actual Result: Application connects to correct numbers of pads that are on.

Status: Pass

Test Case SCT1203- Pads disconnect in the middle of a game.

Purpose: Ensure that game does not crash if pad disconnects in the middle of a game

Precondition: When game starts, turn off any pad during the game.

Expected Result: Game should continue playing with the remaining pads.

Actual Result: Game continue playing with the remaining pads. Pads regain connection to app when game is over.

Status: Pass

Test Case SCT1204- Play random game by time 1 minute, 0 back to back.

Purpose: Ensure that no more than one pads turns on at a time and that this game mode works correctly and score are being updated correctly.

Precondition: More than 3 pads must be connected to app. User must input random game mode, user must select 1-minute time and press play.

Expected Result: Pads light up 1 at a time and hit/miss are being recorded. When time hit 0 game should end and game over fragment should be seen.

Actual Result: Pads light up 1 at a time and hit/miss are being recorded. When time hit 0 game ends and game over fragment is seen.

Status: Pass

Test Case SCT1205- Play random game by time 1 minute with 4 second pad light up time.

Purpose: Ensure that no more than one pads turns on at a time and that this game mode works correctly, and score are being updated correctly. Pads should stay lit up for 4 seconds and then switch to different pads.

Precondition: More than 3 pads must be connected to app. User must input random game mode, user must select 1-minute time and press play and must add 4 second light up time.

Expected Result: Pads light up 1 at a time and hit/miss are being recorded. Pads should turn off after 4 seconds without impacts. When time hit 0, game should end and game over fragment should be seen.

Actual Result: Pads light up 1 at a time and hit/miss are being recorded. Pads turn off after 4 seconds without impacts. When time hit 0, game ends and game over fragment is seen.

Status: Pass

Test Case SCT1206- Play random game by time 1 minute with 4 second pad light up time.

Purpose: Ensure that no more than one pads turns on at a time and that this game mode works correctly, and score are being updated correctly. Pads should stay lit up for 4 seconds and then switch to different pads.

Precondition: More than 3 pads must be connected to app. User must input random game mode, user must select 1-minute time and press play and must add 4 second light up time.

Expected Result: Pads light up 1 at a time and hit/miss are being recorded. Pads should turn off after 4 seconds without impacts. When time hit 0, game should end and game over fragment should be seen.

Actual Result: Pads light up 1 at a time and hit/miss are being recorded. Pads turn off after 4 seconds without impacts. When time hit 0, game ends and game over fragment is seen.

Status: Pass

Test Case SCT1207- Play random game by time 1 minute with 4 second pad light up time, 2 seconds light up delay between pads.

Purpose: Ensure that no more than one pads turns on at a time and that this game mode works correctly, and score are being updated correctly. Pads should stay lit up for 4 seconds and then switch to different pads. There should be a delay when pads light up of 2 seconds.

Precondition: More than 3 pads must be connected to app. User must input random game mode, user must select 1-minute time and press play, must add 4 second light up time and 2 seconds light up delay.

Expected Result: Pads light up 1 at a time and hit/miss are being recorded. Pads should turn off after 4 seconds without impacts. Pads should have a delay of 2 seconds before turning on next pad. When time hit 0, game should end and game over fragment should be seen.

Actual Result: Pads light up 1 at a time and hit/miss are being recorded. Pads turn off after 4 seconds without impacts. Pads have a delay of 2 seconds before turning on next pad. When time hit 0, game ends and game over fragment is seen.

Status: Pass

Test Case SCT1208- Play random game by time 1 minute with 3 back to back.

Purpose: Ensure that no more than one pads turns on at a time and that this game mode works correctly, and score are being updated correctly. Ensure that game repeats itself automatically 3 times.

Precondition: More than 3 pads must be connected to app. User must input random game mode, user must select 1-minute time and press play. User must input 3 back to back games.

Expected Result: Pads light up 1 at a time and hit/miss are being recorded. When time hit 0 game should end and game over fragment should be seen. After game is over, it should restart automatically 3 times.

Actual Result: Pads light up 1 at a time and hit/miss are being recorded. When time hit 0 game ends and game over fragment is seen. After game is over, it restarts automatically 3 times.

Status: Pass

Test Case SCT1209- Play random game by time 1 minute with 4 second pad light up time with 2 back to back.

Purpose: Ensure that no more than one pads turns on at a time and that this game mode works correctly, and score are being updated correctly. Pads should stay lit up for 4 seconds and then switch to different pads. Ensure that game repeats itself automatically 2 times.

Precondition: More than 3 pads must be connected to app. User must input manual game mode, user must select 1-minute time and press play and must add 4 second light up time. User must input 2 back to back games.

Expected Result: Pads light up 1 at a time and hit/miss are being recorded. Pads should turn off after 4 seconds without impacts. When time hit 0, game should end and game over fragment should be seen. After game is over, it should restart automatically 2 times.

Actual Result: Pads light up 1 at a time and hit/miss are being recorded. Pads turn off after 4 seconds without impacts. When time hit 0, game ends and game over fragment is seen. After game is over, it restarts automatically 3 times.

Status: Pass

Test Case SCT12010- Play manual game by time 1 minute with 4 second pad light up time with 2 back to back.

Purpose: Ensure that no more than one pads turns on at a time and that this game mode works correctly, and score are being updated correctly. Pads should stay lit up for 4 seconds and then switch to different pads. Ensure that game repeats itself automatically 2 times. Ensure that pads follow light up pattern.

Precondition: More than 3 pads must be connected to app. User must input manual game mode, user must select 1-minute time and press play and must add 4 second light up time. User must input 2 back to back games.

Expected Result: Pads light up 1 at a time and hit/miss are being recorded. Pads should turn off after 4 seconds without impacts. Pads should light up given the specific pattern user has input. When time hit 0, game should end and game over fragment should be seen. After game is over, it should restart automatically 2 times.

Actual Result: Pads light up 1 at a time and hit/miss are being recorded. Pads turn off after 4 seconds without impacts. When time hit 0, game ends and game over fragment is seen. After game is over, it restarts automatically 3 times. Pads light up given the specific pattern user has input.

Status: Pass

Test Case SCT12011- Play random game by hit 12 hits, 4 seconds light up.

Purpose: Ensure that no more than one pads turns on at a time and that this game mode works correctly, and score are being updated correctly.

Precondition: More than 3 pads must be connected to app. User must input random game mode, user must change game play to by hits, and add 4 seconds light up.

Expected Result: Pads light up 1 at a time and hit/miss are being recorded. Pads should stay lit for only 4 seconds if they are not hit during that time then mark as miss. When pad hit equals to 12 hits then game should end and game over fragment should be seen. Time must be display in milliseconds.

Actual Result: Pads light up 1 at a time and hit/miss are being recorded. Pads stay only lit for up to 4 seconds, when not hit then it is marked as miss. When pad hit equals to 12 hits then game end and game over fragment is seen. Time is displayed in milliseconds.

Status: Pass

Test Case SCT12012- Play random game by hit 12 hits, 4 seconds light up, 2 seconds light up delay between pads.

Purpose: Ensure that no more than one pads turns on at a time and that this game mode works correctly, and score are being updated correctly.

Precondition: More than 3 pads must be connected to app. User must input random game mode, user must change game play to by hits, add 4 seconds light up, and add 2 seconds light up delay

Expected Result: Pads light up 1 at a time and hit/miss are being recorded. Pads should stay lit for only 4 seconds if they are not hit during that time then mark as miss. Pads should have a delay of 2 seconds before next pad turns on. When pad hit equals to 12 hits then game should end and game over fragment should be seen. Time must be display in milliseconds.

Actual Result: Pads light up 1 at a time and hit/miss are being recorded. Pads stay only lit for up to 4 seconds, when not hit then it is marked as miss. Pad has a delay of 2 sconds before lighting up next pad. When pad hit equals to 12 hits then game end and game over fragment is seen. Time is displayed in milliseconds.

Status: Pass

Test Case SCT12013- Play random game by hit 12 hits, 4 seconds light up, 3 back to back feature.

Purpose: Ensure that no more than one pads turns on at a time and that this game mode works correctly, and score are being updated correctly.

Precondition: More than 3 pads must be connected to app. User must input random game mode, user must change game play to by hits, and add 4 seconds light up. User must also input 3 back to back gameplay.

Expected Result: Pads light up 1 at a time and hit/miss are being recorded. Pads should stay lit for only 4 seconds if they are not hit during that time then mark as miss. When pad hit equals to 12 hits then game should end and game over fragment should be seen. Time must be display in milliseconds. When game is over then the next game should restart automatically 3 times.

Actual Result: Pads light up 1 at a time and hit/miss are being recorded. Pads stay only lit for up to 4 seconds, when not hit then it is marked as miss. When pad hit equals to 12 hits then game end and game over fragment is seen. Time is displayed in milliseconds. Game does restart automatically 3 times when game is over.

Status: Pass

Test Case SCT12014- Play manual game by hit 12 hits, 4 seconds light up, 3 back to back feature.

Purpose: Ensure that no more than one pads turns on at a time and that this game mode works correctly, and score are being updated correctly.

Precondition: More than 3 pads must be connected to app. User must input manual game mode, user must change game play to by hits, and add 4 seconds light up. User must also input 3 back to back gameplay.

Expected Result: Pads light up 1 at a time and hit/miss are being recorded. Pads should stay lit for only 4 seconds if they are not hit during that time then mark as miss. Pads must follow light up pattern user has selected. When pad hit equals to 12 hits then game should end and game over fragment should be seen. Time must be display in milliseconds. When game is over then the next game should restart automatically 3 times.

Actual Result: Pads light up 1 at a time and hit/miss are being recorded. Pads stay only lit for up to 4 seconds, when not hit then it is marked as miss. Pads do follow light up pattern user has selected. When pad hit equals to 12 hits then game end and game over fragment is seen. Time is displayed in milliseconds. Game does restart automatically 3 times when game is over.

Status: Pass

Test Case SCT12015- No data has been saved

Purpose: Display “no data message” when user presses Stats if no data is saved.

Precondition: User must press Stats button in the home page before saving any games.

Expected Result: No data should be display and pop up warning message should inform user that no data has been saved yet.

Actual Result: No data is shown, and message appears informing user that no data has been saved yet.

Status: Pass

Test Case SCT12016- Save data when playing by time. Create and save new session. Stats layout displays saved data.

Purpose: Ensure that when play game by time, data is saved correctly and is displayed in stats layout

Precondition: User must play any game by time. Press save icon when game is finished, and create a new session called 1. Press ok and press home button to view saved results.

Expected Result: When user hit stats layout, session 1 should appear. When user press session 1 then user should see saved game. It should display date, hit/miss, time, and game type played.

Actual Result: When user hit stats layout, session 1 should appear. When user press session 1 then user see saved game. It displays date, hit/miss, time, and game type played.

Status: Pass

Test Case SCT12017- Save data when playing by hit. And save to previous created session.

Purpose: Ensure that when play game by hit, data is saved correctly and is displayed in stats layout

Precondition: User must play any game by hits. Press save icon when game is finished and select session 1 from list. Press ok and press home button to view saved results.

Expected Result: When user hit stats layout, session 1 should appear. When user press session 1 then user should see both saved game by hit and time. It should display date, hit/miss, time, and game type played.

Actual Result: When user hit stats layout, session 1 should appear. When user press session 1 then user see both saved games. It displays date, hit/miss, time, and game type played.

Status: Pass

Test Case SCT12018- Save data when playing by hit. And save to previous created session. Add notes to the saved game

Purpose: Ensure that when play game by hit, data is saved correctly and is displayed in stats layout

Precondition: User must play any game by hits. Press save icon when game is finished and select session 1 from list. Write notes to that saved game in the prompt. Press ok and press home button to view saved results.

Expected Result: When user hit stats layout, session 1 should appear. When user press session 1 then user should see 3 saved game by hit and time. It should display date, hit/miss, time, and game type played. In the last saved game should display notes user has taken.

Actual Result: When user hit stats layout, session 1 should appear. When user press session 1 then user see both saved games. It displays date, hit/miss, time, and game type played. The last saved game displays notes user has taken.

Status: Pass

Test Case SCT12019- Display line graph data inside session 1.

Purpose: Ensure that line graph is displayed in session 1 with the two hits game type data.

Precondition: User must press stats layout and session 1 followed by top right graph icon.

Expected Result: User should see line graph that display 2 date along the x axis. In the y axis should see the percentage of hit/miss from hit game type.

Actual Result: User sees line graph that display 2 date along the x axis. In the y axis should see the percentage of hit/miss from hit game type.

Status: Pass

# Glossary

- SkillCourt: Android application that allows soccer fans to practice their skills at the comfort of their own home or out in the field.

- Raspberry Pi: small single-board computers.

- Android Studio: Integrated environment for Google’s android system. Used to create android applications.

- Pad: Engineered hardware pad that light up with using led lights and vibration sensors used to record hits.

- Java: object-oriented computer programing language used for the android application.

- Python: high level programming language used for firmware on pads.

- HTML: Hypertext Markup Language is the standard markup language for documents designed to be displayed in a web browser. Used for SkillCourt website.

- CSS: Cascading Style Sheets is used with HTML to better design a website.

- Putty: open-source terminal emulator, serial console and network file transfer application. Used for updating the firmware on the pads using the Raspberry Pi.

- FileZilla: cross-platform FTP application. Used to transfer files to firmware on the pads using the Raspberry Pi.

- XML: Extensible Markup Language is used to be able to design the SkillCourt application. It will interact with Java to add functionality to the buttons.

- Back-to-back: New feature added to app that allow users to repeat the same game without having to press play again any number of times.

- Session: Database table that is used to store any number of games. It is used to organize the games that are saved.

- Threads: It is a way for a program to divide itself into two or more simultaneously running tasks. This app uses threads to communicate with each pad individually.

- Interrupt: Is an indication to a thread that it should stop what it is doing and do something else.

- Firmware: Software that is in the pads written in python.

- User Interface (UI): The means by which the user and a computer system interact. It is how the application design looks. How user navigates throughout the application.

# Appendix

## Appendix A - UML Diagrams

Use Case Diagrams

## Use case diagram (Save a Game to Database in Game Over Fragment) Hairon Martin

## Use case diagram (View Saved Game from Database in Home Fragment) Yasmani Subirat

Use Case Diagram (SkillCourt Website) Yasmani Subirat

Sequence Diagrams

Sequence Diagram (View data from Database) Hairon Martin

Sequence Diagram (Play game and store it in database) Hairon Martin

Sequence Diagram (App communicating with pads) Hairon Martin and Yasmani Subirat

Sequence Diagram (Back to back feature) Hairon Martin

Sequence Diagram (Pads constant message to app that it is still connected) Yasmani Subirat

Sequence Diagram (App storing data to database) Hairon Martin

Complete Class Diagram  Yasmani Subirat

Classes that were updated to fix network and thread issues between pads and application.

New classes related to database.

Previous classes that were not updated (except for the User Interface).

Class Diagram (classes related to database) Hairon Martin

Class Diagram (database classes expanded)

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

SPRINT 1

SP20 Team08 Review 1/24/2020 7:00pm 8:00pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

List of Approved User Stories:

o   User Story SC1201: Setup Android Studio with latest version of SkillCourt project.

o   User Story SC1203: Research which cloud platform would be a better service for the website.

o   User Story SC1205: Improve website user interface.

o   User Story SC1206: Gather research on the pads game play issues.

o   User Story SC1207: Organize meeting with the previous application and hardware developers.

List of Rejected User Stories:

o   User Story SC1202: Setup GitHub and obtain access to Heroku.

- Even though we did set up a new Github repository for the new website we did not need access to Heroku because we used a new cloud platform to deploy new website

o   User Story SC1204: Fix cache issue with SkillCourt website that will make website load faster.

- By creating a new and improved SkillCourt website we did not need to fix the cache issue on the old website. The new website loads much faster.

SPRINT 2

SP20 Team08 Review 2/07/2020 9:00pm 10:00pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        List of Approved User Stories:

o   User Story SC12014: Research and all errors in the application.

o   User Story SC12015: Fix network issue with the application and the pads.

o   User Story SC12016: Improve the UI of the SkillCourt application.

o   User Story SC12017: Designed a fail test on app to monitor network behavior

o   User Story SC12018: Update game timer to show milliseconds and game refresh rate

o   User Story SC12019: Update the firmware of the game pads to wait for confirmation from app

·        List of Rejected User Stories:

o   User Story SC12012: Finish with the SkillCourt website.

- The SkillCourt website could not be finished due to not having all the new content for the websites such as pictures, or other information

o   User Story SC12013: Deploy SkillCourt using a new cloud platform.

- Since the website could not be finished then it could not be deployed. As soon as all the features are included then it would be ready for deployment.

SPRINT 3

SP20 Team08 Review 2/21/2020 8:30pm 9:30pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        List of Approved User Stories:

o   User Story SC12020: Game pads send constant message to pads

o   User Story SC12022: Implement a database for the application

o   User Story SC12023: Update the stats layout to display all the games that the user has played.

o   User Story SC12024: Delete data from database.

o   User Story SC12025: Divide the games into sessions.

o   User Story SC12026: Update the data from the database

o   User Story SC12027: Add notes to each saved data from the database

List of Rejected User Stories:

o   User Story SC12021: Application updates with the correct number of pads.

- This user stories could not be finished due to lots of errors with the network involving the firmware of the game pads and the application.

SPRINT 4

SP20 Team08 Review 3/13/2020 4:10pm 5:10pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        List of Approved User Stories:

o   User Story SC12031: Add confirmation acknowledgement for pads turn off

o   User Story SC12032: Game continue working even if pads disconnects during game

o   User Story SC12033: Properly close the application.

o   User Story SC12034: Add and save user notes to every game

o   User Story SC12035: Delete a session with all game belong to that session in the database

o   User Story SC12036: Add a line graph that display the hit/miss percentage

o   User Story SC12037: Properly shut down application and close all threads

·        List of Rejected User Stories:

o   User Story SC12030: Update the user score

- This user story was rejected because the product owner does not need to see the user score. That feature will be improved later on in the future.

SPRINT 5

SP20 Team08 Review 3/28/2020 5:30pm 6:30pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        List of Approved User Stories:

o   User Story SC12043: Add one global on and off variable shared between threads.

o   User Story SC12044: Set how many games you want to play back to back.

o   User Story SC12046:  Add a new column in the database that displays game type.

o   User Story SC12047: Parse data from by hit game type.

o   User Story SC12048: Properly get the game type hit data and display it in the line graph.

o   User Story SC12049: Remove the test outputs in the database to show it better formatted.

·        List of Rejected User Stories:

o   User Story SC12045: Add pause and stop feature when starting a game.

- This user story was rejected because there are other issues with the application that needs to be worked on before this feature can be implemented. There are too many errors with the thread to implement this feature yet.

SPRINT 6

SP20 Team08 Review 4/12/2020 5:30pm 6:30pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        List of Approved User Stories:

o   User Story SC12054: Determine which pad is correctly activated by iterating through each one of them.

o   User Story SC12055: Fix the sequence code that keeps failing after playing many of the same games.

o   User Story SC12056: Correctly update the gameTime in the game class that is not being passed correctly.

o   User Story SC12057: Merge my work with the rest of the team to finalize the development of the application

o   User Story SC12058: Remove all the debug code from the application in order to clean up the UI and make it more user friendly.

o   User Story SC12059: Add a button to the application that will transfer me to the new SkillCourt website.

o   User Story SC12060: Finish up the SkillCourt design for the new website by adding the new images and videos.

o   User Story SC12061: Before the corresponding pad lights up I want to make sure the rest

of the pads are off by sending off singlas to all before the current pad lights up

o   User Story SC12062: As a developer when I want to make sure when to play again, all the threads are interrupted right when the game is finished.

o   User Story SC12063: As a developer I want to add the final descriptive icons to the buttons

o   User Story SC12064: As a developer since the gameplay by hit and by time are different, I have to make an exception of when to execute the code of when to turn off all the rest of the pads.

o   User Story SC12065: As a developer I would like to create a lock for the threads to only manipulate the off and on variables one at a time.

·        List of Rejected User Stories:

o   None

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

  - Connect Pads With SkillCourt App

      - Turn on Hardware Pads

      - Wait until Pad turn on red

      - Open phone hotspot setting and change username to skillcourt and password to skillcourt

      - Open App and click on Click To Play button.

      - Pads should connect automatically, if not just wait a few seconds.

      - Once the Pads are connected then they should flash.

      - Number in top right corner should update automically with the correct number of pads that are on.

      - If the number of Pads turned on are not the same as the ones on the app then restart process again.

      - If Pads number match the number of pads turned on then you can continue with the next section.

  - Play Game

            - Click the Play button at the home screen.

            - Choose between Random or Manual.

            - If game is Random then proceed to next layout.

            - If game is Manual, then record the sequence by clicking on the appropriate pads and then select play.

            - Choose if you want to by hit or by time. Default is by time.

            - If playing by time then using the number picker, choose minutes and seconds.

            - You may set pad light up, pad light up delay, or back to back, these settings are optional when playing by time.

            - If playing by hit then you need to add hit amount, with pad light up delay.

            - Pad light up delay and back to back settings are optional.

10. Press play and enjoy your game!

C. Save current Game to Database.

1. Once game is over then press save at the lower right-hand side.

2. A prompt will pop up asking to create a session or you may choose a session from the list if previously created.

3. You may add notes as well to the game, it is optional.

4. Click Ok to save the game.

5. It will save the date, the hit/miss, the time, and game type.

6. If properly saved then save icon will turn blue.

7. Once saved, click on the home button.

8. Press the stats option in the bottom navigation bar.

9. A list of sessions with their corresponding dates will show.

10. Click on any of those saved sessions.

11. Another list of saved game belonging to that session will show in order of last played game.

12. Click on each of those games to see full notes user has input for each game.

13. Clicking on top right graph icon will toggle a line graph that will display the percentage of hit/miss from hit game types only.

14. For each game you can swipe left to delete from database.

15. For each game you can swipe left to update the user notes.

16. For each session you can also swipe left and you may delete that session with all the games belonging to that session.

17. A warning pop up will show if you want to perform this action. Press Ok or Cancel.

# Shortcomings/Wishlist

- Be able to add the database to the cloud. The database that is currently being used is setup locally. If the application gets deleted or the user gets a new phone, he will lose the game data that is stored in the phone. The best way to make sure that data does not get deleted is to be able to store it in the cloud. Users will be able to sign up and create an account. They may also access the information across different media platforms.

- Be able to have multiple players playing in different stations. How the application is setup right now, there can only be one phone using the SkillCourt app connected to the different pads. If there is another phone configured with the same hotspot information, then there will be a connection issue.

- Increase the signal range and strength between the pads and phone. If the pads are separated too much from the phone, then there is a significant delay before the next pad light up since there are packets that are being lost. TCP connection has to keep on resending the packets.

- Have a multiplayer option. Two players will play in the same station, they can either compete to see who would get the max score or they can play together as a team to complete a challenge.

- Be able to pause, stop or continue the game once the game has started. Now the only way to stop a game before it is finished is to close the application completely which is very inconvenient.

# References

“Android Beginner Tutorial #8 - Custom ListView Adapter For Displaying Multiple Columns” YouTube, uploaded by CodingWithMitch, 14 Mar. 2017, www.youtube.com/watch?v=cp2rL3sAFmI&t=5s.

“Android Count Down Timer Tutorial.” Android Tutorials Hub, 1 May 2017, www.androidtutorialshub.com/android-count-down-timer-tutorial/.

“Android Linear Layout.” Tutorialspoint, www.tutorialspoint.com/android/android_linear_layout.htm.

“Android SQLite Database Tutorial 1 # Introduction + Creating Database and Tables (Part 1)” YouTube, uploaded by ProgrammingKnowledge, 5 Apr. 2015, www.youtube.com/watch?v=cp2rL3sAFmI&t=5s.

“MPAndroidChart Tutorial Better Than Android GraphView 2- Line Chart using MPAndroid 1/3” YouTube, uploaded by KGP Talkie, 31 Aug. 2017, www.youtube.com/watch?v=DD1CxoVONFE.

Java Platform SE 7, docs.oracle.com/javase/7/docs/api/.

“Interrupts.” Interrupts (The Java™ Tutorials > Essential Classes > Concurrency), docs.oracle.com/javase/tutorial/essential/concurrency/interrupt.html.

Jenkov, Jakob. “Creating and Starting Java Threads.” Tutorials, tutorials.jenkov.com/java-concurrency/creating-and-starting-threads.html.

“LinearLayout.” Android Developer, developer.android.com/reference/android/widget/LinearLayout.

Moraes, Frank. “Home.” ", 1 Jan. 2020, html.com/.

“Navigation Tips&Tricks.” Php, www.php.net/urlhowto.php.

Otto, Mark, and Jacob Thornton. “Introduction.” · Bootstrap, getbootstrap.com/docs/4.4/getting-started/introduction/.

“Socket Programming in Java.” GeeksforGeeks, 26 Feb. 2018, www.geeksforgeeks.org/socket-programming-in-java/.

“Vlava - Bootstrap One Page Template.” BootstrapMade, 30 Mar. 2020, bootstrapmade.com/vlava-free-bootstrap-one-page-template/.