Hairon Martin, Yasmani Subirat

SkillCourt v12.0

Spring 2020 Senior Project

Sprint Backlog Grooming Meeting

SPRINT 1

SP20 Team08 Grooming 1/22/2020 8:30pm 9:30pm

·         Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Product Backlog:

o   User Story SC1208 (updated)

-  As a developer, instead of fixing the website UI, it was better to just create a new website and adding previous website’s content.

-  Initially assigned to Yasmani and Hairon

o   User Story SC1209 (updated)

-  As developers, we will no longer be using Heroku to deploy the new website. Instead we will be using cPanel

-  Initially assigned to Yasmani

o   User Story SC12010

-  As a developer, I would like to make the website more responsive across all different media platforms.

-  Initially assigned to Hairon

o   User Story SC12011

-  As a developer, I want to be able to successfully setup the simulator and the gamepad with the SkillCourt android application to begin debugging and better understand the code

-  Initially assigned to Yasmani

o   Epic 1

-  Deploy the new website for SkillCourt

·        Summary of other stuff discussed.

We discussed about the new SkillCourt website and what future changes need to be made by adding new pictures to it. Since the website is almost completed, the next task is to start working on the android application. We need to figure out a way to successfully debug the application using the simulator. Debugging the application with the gamepads takes way too long and we may not encounter all error when game is an hour or more.

SPRINT 2

SP20 Team08 Grooming 2/04/2020 8:40pm 9:40pm

·         Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Product Backlog:

o   User Story SC12017 (updated)

-  Since we don’t have the new features yet for the website, then we will not be able to deploy it for this sprint.

-  Initially assigned to Yasmani

o   User Story SC12018

-  As a developer, I would like to implement a TCP like network connection between the pads and the mobile application.

-  Initially assigned to Yasmani

o   User Story SC12019

-  As a developer, I would like to update the firmware of the pads to handle the new network connection between pads and mobile device

-  Initially assigned to Yasmani

o   User Story SC12020

-  As a developer, I would like to change the UI for the home screen so that we can add other buttons before opening the main game.

-  Initially assigned to Hairon

o   User Story SC12021

-  As a developer, I would like to create a new theme design for the entire application so the user could navigate through the application easier.

-  Initially assigned to Hairon

o   Epic 1

-  Fix the network issues between the pads and the mobile application

·        Summary of other stuff discussed.

The main goal for this sprint was completed, which was to figure out the error between the pads and the application that cause the game to have issues after a certain amount of time playing. Now the next approach is to fix the network issue by implementing a network confirmation similar to TCP. Also we updated and redesigned the UI so that users would have a better understanding of how to use the application.

SPRINT 3

SP20 Team08 Grooming 2/19/2020 9:00pm 10:00pm

·         Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Product Backlog:

o   User Story SC12025 (updated)

-  As a developer I would like for each game session to contain a list of other games corresponding to that same session.

-  Initially assigned to Hairon

o   User Story SC12026

-  As a developer, I would like to get all the games a certain user has played and add statistical analysis of all its games using a graph.

-  Initially assigned to Hairon and Yasmani

o   User Story SC12027

-  As a developer, I would like to change the UI of the application to match the overall theme of the application due to new layouts being added

-  Initially assigned to Hairon

o   User Story SC12028

-  As a developer, I would like to continue working on the networking communication between the pads and the application so there would be no packet loss.

-  Initially assigned to Yasmani

o   User Story SC12029

-  As a developer, I would like to add a stop, pause, and resume button when you start a game.

-  Initially assigned to Yasmani

o   User Story SC12030

-  As a developer, I would like to add notes and save it to the database for each game.

-  Initially assigned to Hairon

o   Epic 1

-  Fixed the network issues between the pads and the mobile application

o   Epic 2

- Improve the database by making it more customizable

·        Summary of other stuff discussed.

The main goal for this sprint was completed, which was allowing the users to store each game data in a database. The user has the chance to store each data in any session that they desire. Users are also allowed to add notes to the save game. Also, users can delete or update any saved data. We further improved the application by improving the connection issue between the pads and the application. If a pad loses its signal with the application, then the game will not crash and will continue playing with the remaining pads.

SPRINT 4

SP20 Team08 Grooming 3/13/2020 9:15pm 10:15pm

·         Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Product Backlog:

o   User Story SC12037

-  As a developer I would like to update the firmware for the new pads.

-  Initially assigned to Yasmani.

o   User Story SC12038 (updated)

- When application closes then stop and finish all threads

-  Initially assigned to Yasmani.

o   User Story SC12039

- As a developer I would like to add stop/pause button during the game

-  Initially assigned to Yasmani.

o   User Story SC12040

- As a developer I would like to update the notes for each game in database

-  Initially assigned to Hairon.

o   User Story SC12041 (updated)

- As a developer I would like to redesign the database layout for the graph

-  Initially assigned to Hairon.

o   User Story SC12042 (updated)

-  Use MPAndroidChart to display the graph in the database.

-  Initially assigned to Hairon.

o   Epic 1

-  Add pause/stop button in the middle of game

o   Epic 2

-  Properly close the application when shutting down the game.

o   Epic 3

- Show the Hit/Miss data in the graph

·        Summary of other stuff discussed.

The main goal for this sprint was completed, which was to improve the network communication between the application and the pads. You can now play without having problems with the application crashing during a game. You can continue playing the same game or new game and the application will not crash or slow down. Also, you can save the game to the database and add notes to each game. In the database you can also update those notes whenever the user wants. We also started working on a line graph to properly display the hit/miss percentage.

SPRINT 5

SP20 Team08 Grooming 3/27/2020 9:00pm 10:00pm

·         Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Product Backlog:

o   User Story SC12043(updated)

-  As a developer I want to keep on making sure that only one pad is on at a time.

-  Initially assigned to Yasmani.

o   User Story SC12045 (updated)

-  As a developer I want to make sure that only the game properly works before adding a pause and stop button.

-  Initially assigned to Yasmani.

o   User Story SC12049

- As a developer I would like to properly format the new data in the grap

-  Initially assigned to Hairon.

o   User Story SC12050

- As a developer I would like to update the UI by removing the test outputs

-  Initially assigned to Hairon.

o   User Story SC12051

- As a developer I would like to add a button that allowed users to go to SkillCourt website

-  Initially assigned to Hairon.

o   User Story SC12052

- As a developer I would like to fix the main thread from skipping frames.

-  Initially assigned to Yasmani.

o   User Story SC12053

- As a developer I would fix some of the error that are involved with the try-catch.

-  Initially assigned to Yasmani.

o   Epic 1

-  Add pause/stop button in the middle of game

o   Epic 2

-  Make sure that only one pad lights up at any game.

o   Epic 3

- Properly display the Hit/Miss data in the graph

·        Summary of other stuff discussed.

One of the main goals for this sprint was completed which was to properly display the hit/miss percentage data in a line graph independently for each session. If the data was updated or deleted then the line graph will also update the changes. Also we have discovered new errors in the application when the product owner tested out the application. There are some delays with the pads lighting up and there are also connection issues with the pads and the application which we can fix in the upcoming sprint.

SPRINT 6

SP20 Team08 Grooming 4/07/2020 10:00pm 11:00pm

·         Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Product Backlog:

o   User Story SC12061

-  As a developer before the corresponding pad lights up I want to make sure the rest of the pads are off by sending off signals to all before the current pad lights up.

-  Initially assigned to Yasmani.

o   User Story 6 SC1202

-  As a developer when I want to make sure when play again, all the threads are

interrupted right when the game is finished.

-  Initially assigned to Yasmani and Hairon.

o   User Story SC12063

- As a developer I want to remove all the debug output from the application.

-  Initially assigned to Hairon.

o   User Story SC12064

- As a developer I want to add the final descriptive icons to the buttons.

-  Initially assigned to Hairon.

o   User Story SC12065

- As a developer since the gameplay by hit and by time are different, I have to make an exception of when to execute the code of when to turn off all the rest of pads.

-  Initially assigned to Yasmani.

o   User Story SC12066

- As a developer I would like to create a lock for the threads to only manipulate the off and on variables one at a time.

-  Initially assigned to Yasmani.

o   User Story SC12067

- As developers we would like to merge all our work to have one finished application with all working new features

-  Initially assigned to Yasmani and Hairon.

o   Epic 1

-  Have back to back feature working

o   Epic 2

-  Finish designing and implementing database

o   Epic 3

- Merge all our work together.

·        Summary of other stuff discussed.

The main goal for this final week of sprint 6 is to finish the back-to-back feature for the application. Whenever a game is over before continuing to the next game, all threads must be interrupted exactly after the game is finished before starting a new game. This is the cause of the many light up errors that we have encountered. Also, the UI design for the application needs to be completed, which means that all the debug code that is being displayed needs to be removed. If another user wants to work on the application, then bringing up that code should not be difficult. Also, after all these features have been completed, then all the code needs to be merged using github to have one fully working final application.

SPRINT 7

SP20 Team08 Grooming 4/22/2020 8:00pm 9:00pm

·         Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Product Backlog:

o   User Story SC12077:

-  As a developer I want to create a powerpoint for the wishlist video.

-  Initially assigned to Hairon.

o   User Story SC12078:

-  As a developer I want to create a powerpoint for the installation video.

-  Initially assigned to Yasmani.

o   User Story SC12079:

- As a developer I want to create the README file for the directory of the final deliverable

-  Initially assigned to Hairon.

o   User Story SC12080:

- As a developer I want to create two user case videos, one for the emulator, the other one for the pads

-  Initially assigned to Yasmani.

o   User Story SC12081:

- As a developer I want to create an instruction manual so users will know how to use the app

-  Initially assigned to Hairon.

o   User Story SC12082:

- As a developer I want to create use class diagram using android studio built in function

-  Initially assigned to Yasmani and Hairon.

o   User Story SC12083:

- As a developer I want to create sequence diagrams for the new features implemented.

-  Initially assigned to Yasmani and Hairon.

o   Epic 1

-  Finish the final documentation for SkillCourt V12.

·        Summary of other stuff discussed.

The main goal for this sprint is to finish the documentation so that future developers have a better understanding of what we accomplished during this semester. Using this documentation, users will have a better understanding of how the application works and how to set it up. We also created uml diagrams so developers will understand how some features were implemented.