Hairon Martin, Yasmani Subirat

SkillCourt v12.0

Spring 2020 Senior Project

Sprint 1

SP20 Team08 Retrospective 1/24/2020 9:30pm 10:30pm

·         Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Team Performance:

o   Hairon

-  What went right?

. Did required research on both the website and mobile application for SkillCourt

. Was able to coordinate meetings successfully with product owner and the rest of the team

. Built a new SkillCourt website with new framework.

. Stayed in touch with the rest of the team by text, phone calls, emails, and meetings.

-  What went wrong?

. Nothing

o   Yasmani

-  What went right?

. Did required research on both the website and mobile application for SkillCourt

. Worked on upgrading, optimizing, and deploying new SkillCourt website.

. Successfully got the mobile application working and running with the simulator.

. Was able to stay communicated with the rest of the team by text, phone calls, emails, and meetings.

-  What went wrong?

. Nothing

·        Product Evaluation:

o   Guðmundur Traustason

-  What was created right?

. Create a new SkillCourt website.

. Create a new Github repository for the website and mobile application.

. Everything else was mostly research and planning

. Deploy and upgrade a new SkillCourt website.

. Connect the gamepads and the simulator with the mobile application to begin testing and debugging

. Everything else was mostly research and planning

-  What was created wrong?

. Nothing

Sprint 2

SP20 Team08 Retrospective 2/07/2020 10:30pm 11:30pm

·        Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Team Performance:

o   Hairon

-  What went right?

. Discovered the major network bug that was occuring between the application and the gamepads with the help of teammate

. Was able to update the UI for the application with more dynamic design which makes it easier to navigate the application.

. Updated the game time clock to display milliseconds. This had an effect of data refresh rate from 1 seconds to 1 millisecond.

-  What went wrong?

. Nothing

o   Yasmani

-  What went right?

.  Discovered the major network bug that was occuring between the application and the gamepads with the help of teammate

.  Successfully updated the firmware for the game pads with the new code for the network

. Upgrade the application network communication to use TCP connection with the game pads.

. Designed a fail test on the phone app to monitor the behavior of the pad

-  What went wrong?

. Nothing

·        Product Evaluation:

o   Guðmundur Traustason

-  What was created right?

. New theme, logo design, and easier application navigation

. Updated the time to display milliseconds and refresh rate for phone data to display in milliseconds

.  New fail test for the phone app to monitor pad behavior

. Upgraded application code with a better network system to support new confirmation design.

.  Upgraded the gamepads network code to wait for confirmation from application

-  What was created wrong?

. Nothing

Sprint 3

SP20 Team08 Retrospective 2/22/2020 9:00pm 10:00pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Team Performance:

o   Hairon

-  What went right?

. Created a new SQLite database and successfully saved each game user data

. Able to create a new custom session to be stored in the database

. Able to delete any session and game data from the database using a user friendly UI

. Able to add new notes to each data saved and be able to update it

. Added slide to delete and update notes for each row of data in the database.

-  What went wrong?

. Nothing

o   Yasmani

-  What went right?

.  Discovered new major network issue between gamepads and application

.  Added try-catch error handling to the code that will prevent program from crashing when pads disconnect.

. Created new thread in the application that listens to the status of the pads and handles loss connection with each pad. Continues the game with remaining pads.

. Added confirmation acknowledgements when pads are turned off to prevent two pads to light up at the same time.

-  What went wrong?

. Nothing

·        Product Evaluation:

o   Guðmundur Traustason

-  What was created right?

. New SQLite database,

. Create new custom session, and save data from row automatically

. Created a new slide to delete and update options for each row in the list.

.  Added try-catch exception error handling that prevent game from crashing

.  Created new threads in the application that listens and handles status of the pads.

.  Added acknowledgements when pads turn off.

-  What was created wrong?

. Nothing

Sprint 4

SP20 Team08 Retrospective 3/13/2020 4:30pm 5:30pm

·         Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Team Performance:

o   Hairon

-  What went right?

. Users can input and edit user notes database

. Able to slide to the to edit notes in the database

. Able to determine which game type a user played in the database for each game

. Redesigned the UI for the database to better display all data in database

. Added layout for the graph to display results of hit/miss results

-  What went wrong?

. Nothing

o   Yasmani

-  What went right?

.  Able to send acknowledgement to app that pads have been turned off after new game or replay

.  Able to send acknowledgement that a pad has lost connection with app after new game or replay

.  Continue playing a game even if pad loses connection

.  Two or more pads will not light up at the same time after new game

.  Update the firmware of the new pads

-  What went wrong?

. Nothing

·        Product Evaluation:

o   Guðmundur Traustason

-  What was created right?

. Updated the database UI

. Users can create/edit notes for each game

. Added game type to the database for each game

. Users can continue playing a new game without two pads lighting up

. There are no more network issues between the pads and the application after a long game or new games

.  Updated the firmware of the new game pads

-  What was created wrong?

. Nothing

Sprint 5

SP20 Team08 Retrospective 3/29/2020 10:00pm 11:00pm

·         Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Team Performance:

o   Hairon

-  What went right?

. Game will save the game type

. Properly obtained Hit game type from the database

. Parse data from Hit game type and added it to Graph class

. Display a line graph for each different session in the database by toggle on or off

-  What went wrong?

. Nothing

o   Yasmani

-  What went right?

. Application will exit successfully

. The Back to Back feature is works in the first game

. All Pads will check an off-flag before turning on.

-  What went wrong?

. In a back to back game, the pads will not register every even number of games.

. In a play again game the pads will turn on the off-flag at the beginning of the game

·        Product Evaluation:

o   Guðmundur Traustason

-  What was created right?

. Updated the database UI with game type

. Created/displayed a line graph in the database

. Display percentage data of Hit game Type in Line graph

. The User can exit the game at any point and restart it.

. The User can select how many times they want to repeat a game.

-  What was created wrong?

. At first the back to back feature was created before exiting the first game and

that will overload the stack.

Sprint 6

SP20 Team08 Retrospective 4/12/2020 10:00pm 11:00pm

·         Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Team Performance:

o   Hairon

-  What went right?

. Finished the design for the database for each session.

. Application has one consistent design theme throughout.

. Games save correctly to the database without any issues.

. Descriptive icons have been added to the app to make it look better.

. Added button to app home screen that when clicked will go to SkillCourt website.

. Removed debug code and extra output from the application.

-  What went wrong?

. Nothing

o   Yasmani

-  What went right?

. Back to back features work for every game.

. When the game is finished, the threads are correctly interrupted before starting a new game.

. Made sure that the rest of the pads are off by sending the off signals to all rest of pads.

. Created a lock that will allow only one thread to manipulate on and off variable one at a time.

. Merge code with the rest of the team to have one final working application.

-  What went wrong?

. Nothing

·        Product Evaluation:

o   Guðmundur Traustason

-  What was created right?

. Back to back game feature was created correctly

. Game data is saved to the database correctly after any game type.

. Stats section correctly displays the formatted data from the database in an easily readable UI design.

. Button in home screen that will take user to SkillCourt website

. Only one pad will light up at a time after playing any number of games repeatedly.

. Game threads will interrupt correctly after each game is over, preventing the back end of the game from running even after the game is over.

. One final application has been created and delivered with all the network errors fixed and new features implemented.

-  What was created wrong?

. Nothing

Sprint 7

SP20 Team08 Retrospective 4/25/2020 9:00pm 10:00pm

·         Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        Team Performance:

o   Hairon

-  What went right?

. Created document for final deliverable.

. Created uml diagrams

. Created introduction video and wishlist video.

. Created final showcase poster.

. Created introduction powerpoint

-  What went wrong?

. Nothing

o   Yasmani

-  What went right?

. Created final showcase poster.

. Created uml diagrams.

. Created class diagrams.

. Created both use case videos and installation videos.

. Helped with documentation for final deliverable.

-  What went wrong?

. Nothing

·        Product Evaluation:

o   Guðmundur Traustason

-  What was created right?

. The final documentation was created right, it shows a clear explanation of what was created new with the application. It also shows what needs to be improved in future updates as well.

. The instruction videos are excellent, the introduction video explains the problems and solutions of what was done in the application. The user guide videos are great, they show what needs to be done in order for the application to work.

. The powerpoint contains an overall summary of what was created.

. The README file is a great way to show where all the files are located in the directories.

-  What was created wrong?

. Nothing