Hairon Martin, Yasmani Subirat

SkillCourt v12.0

Spring 2020 Senior Project

Sprint Review Meeting Minutes

SPRINT 1

SP20 Team08 Review 1/24/2020 7:00pm 8:00pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

List of Approved User Stories:

o   User Story SC1201: Setup Android Studio with latest version of SkillCourt project.

o   User Story SC1203: Research which cloud platform would be a better service for the website.

o   User Story SC1205: Improve website user interface.

o   User Story SC1206: Gather research on the pads game play issues.

o   User Story SC1207: Organize meeting with the previous application and hardware developers.

List of Rejected User Stories:

o   User Story SC1202: Setup GitHub and obtain access to Heroku.

- Even though we did set up a new Github repository for the new website we did not need access to Heroku because we used a new cloud platform to deploy new website

o   User Story SC1204: Fix cache issue with SkillCourt website that will make website load faster.

- By creating a new and improved SkillCourt website we did not need to fix the cache issue on the old website. The new website loads much faster.

SPRINT 2

SP20 Team08 Review 2/07/2020 9:00pm 10:00pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        List of Approved User Stories:

o   User Story SC12014: Research and all errors in the application.

o   User Story SC12015: Fix network issue with the application and the pads.

o   User Story SC12016: Improve the UI of the SkillCourt application.

o   User Story SC12017: Designed a fail test on app to monitor network behavior

o   User Story SC12018: Update game timer to show milliseconds and game refresh rate

o   User Story SC12019: Update the firmware of the game pads to wait for confirmation from app

·        List of Rejected User Stories:

o   User Story SC12012: Finish with the SkillCourt website.

- The SkillCourt website could not be finished due to not having all the new content for the websites such as pictures, or other information

o   User Story SC12013: Deploy SkillCourt using a new cloud platform.

- Since the website could not be finished then it could not be deployed. As soon as all the features are included then it would be ready for deployment.

SPRINT 3

SP20 Team08 Review 2/21/2020 8:30pm 9:30pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        List of Approved User Stories:

o   User Story SC12020: Game pads send constant message to pads

o   User Story SC12022: Implement a database for the application

o   User Story SC12023: Update the stats layout to display all the games that the user has played.

o   User Story SC12024: Delete data from database.

o   User Story SC12025: Divide the games into sessions.

o   User Story SC12026: Update the data from the database

o   User Story SC12027: Add notes to each saved data from the database

List of Rejected User Stories:

o   User Story SC12021: Application updates with the correct number of pads.

- This user stories could not be finished due to lots of errors with the network involving the firmware of the game pads and the application.

SPRINT 4

SP20 Team08 Review 3/13/2020 4:10pm 5:10pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        List of Approved User Stories:

o   User Story SC12031: Add confirmation acknowledgement for pads turn off

o   User Story SC12032: Game continue working even if pads disconnects during game

o   User Story SC12033: Properly close the application.

o   User Story SC12034: Add and save user notes to every game

o   User Story SC12035: Delete a session with all game belong to that session in the database

o   User Story SC12036: Add a line graph that display the hit/miss percentage

o   User Story SC12037: Properly shut down application and close all threads

·        List of Rejected User Stories:

o   User Story SC12030: Update the user score

- This user story was rejected because the product owner does not need to see the user score. That feature will be improved later on in the future.

SPRINT 5

SP20 Team08 Review 3/28/2020 5:30pm 6:30pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        List of Approved User Stories:

o   User Story SC12043: Add one global on and off variable shared between threads.

o   User Story SC12044: Set how many games you want to play back to back.

o   User Story SC12046:  Add a new column in the database that displays game type.

o   User Story SC12047: Parse data from by hit game type.

o   User Story SC12048: Properly get the game type hit data and display it in the line graph.

o   User Story SC12049: Remove the test outputs in the database to show it better formatted.

·        List of Rejected User Stories:

o   User Story SC12045: Add pause and stop feature when starting a game.

- This user story was rejected because there are other issues with the application that needs to be worked on before this feature can be implemented. There are too many errors with the thread to implement this feature yet.

SPRINT 6

SP20 Team08 Review 4/12/2020 5:30pm 6:30pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        List of Approved User Stories:

o   User Story SC12054: Determine which pad is correctly activated by iterating through each one of them.

o   User Story SC12055: Fix the sequence code that keeps failing after playing many of the same games.

o   User Story SC12056: Correctly update the gameTime in the game class that is not being passed correctly.

o   User Story SC12057: Merge my work with the rest of the team to finalize the development of the application

o   User Story SC12058: Remove all the debug code from the application in order to clean up the UI and make it more user friendly.

o   User Story SC12059: Add a button to the application that will transfer me to the new SkillCourt website.

o   User Story SC12060: Finish up the SkillCourt design for the new website by adding the new images and videos.

o   User Story SC12061: Before the corresponding pad lights up I want to make sure the rest

of the pads are off by sending off singlas to all before the current pad lights up

o   User Story SC12062: As a developer when I want to make sure when to play again, all the threads are interrupted right when the game is finished.

o   User Story SC12063: As a developer I want to add the final descriptive icons to the buttons

o   User Story SC12064: As a developer since the gameplay by hit and by time are different, I have to make an exception of when to execute the code of when to turn off all the rest of the pads.

o   User Story SC12065: As a developer I would like to create a lock for the threads to only manipulate the off and on variables one at a time.

·        List of Rejected User Stories:

o   None

SPRINT 7

SP20 Team08 Review 4/24/2020 5:30pm 6:30pm

Hairon Martin, Yasmani Subirat, Guðmundur Traustason

·        List of Approved User Stories:

o   User Story SC12070: Research how the past teams created the SkillCourt documentation.

o   User Story SC12071: Start working on the documentation file.

o   User Story SC12072: Obtain final code for SkillCourt app and website to add to the code section of the final deliverable.

o   User Story SC12073: Record user guide video and installation video.

o   User Story SC12074: Record introduction video and wishlist video.

o   User Story SC12075: Create powerpoint presentation

o   User Story SC12076: Create posters for SkillCourt project

o   User Story SC12077: Create a powerpoint for the wishlist video.

o   User Story SC12078: Create a powerpoint for the installation video.

o   User Story SC12079: Create the README file for the directory of the final deliverable

o   User Story SC12080: Create two user case videos, one for the emulator, the other one for the pads

o   User Story SC12081: Create an instruction manual so users will know how to use the app

o   User Story SC12082: Create a use class diagram using android studio built in function

o   User Story SC12083: Create sequence diagrams for the new features implemented.

List of Rejected User Stories:

o   None