Denis Ortega Standups

SP20 Team33 Standup 1/13/2020 9:00pm 9:15pm

Denis Ortega

- Yesterday (worked 0 hours):

  - Nothing, Sprint 1 has begun.

- Today(worked 4 hours):

  - Began researching about machine learning and deep learning

  - Requested the kickoff meeting with product owner Dong Chen

- Tomorrow (planning for 4 hours):

  - Will continue research on machine learning.

- Hurdles:

  - Waiting on scheduled kickoff meeting to define scope of project

____________________________________________________________________________

SP20 Team33 Standup 1/14/2020  9PM - 9:15PM

Denis Ortega

- Yesterday (worked 4 hours):

  - Continued research on machine learning and deep learning.

  - Set project kickoff meeting with PO for Wednesday 12:30pm on MS Teams

- Tomorrow (planning for 4 hours):

  - Meet with PO to define scope of project and set requirements.

  - Learn about technologies and hardware needed on the project.

- Hurdles:

  - None

____________________________________________________________________________

SP20 Team33 Standup 1/15/2019 9:00PM 9:15Pm

Denis Ortega

- Yesterday (worked 4 hours):

  - Completed Kick off meeting with PO

  - Decided on requirements and scope of project

  - Began skimming through HomeAssistant Documentation

  - Picked up Raspberry Pi hardware

- Tomorrow (planning for 5 hours):

  - Setup necessary hardware to begin the project

  - Continue review git repo and codebase

- Hurdles:

  - None

____________________________________________________________________________

SP20 Team33 Standup 1/16/2019 9:00PM 9:15Pm

Denis Ortega

- Yesterday (worked 4 hours):

  - Began reviewing HomeAssistant codebase.

- Tomorrow (planning for 3 hours):

  - Setup necessary hardware to begin the project

  - Continue review git repo and codebase

- Hurdles:

  - None

____________________________________________________________________________

SP20 Team33 Standup 1/17/2019 9:00PM 9:15Pm

Denis Ortega

- Yesterday (worked 3 hours):

  - Continued reviewing HomeAssistant repo.

  - Setup necessary hardware to begin the project

- Tomorrow (planning for 4 hours):

  - Continue review git repo and codebase.

  - Figure out how to download project on Raspberry Pi.

- Hurdles:

  - None

____________________________________________________________________________

SP20 Team33 Standup 1/21/2020 9:00PM 9:15Pm

Denis Ortega

- Yesterday (worked 3 hours):

  - Continued reviewing HomeAssistant repo.

  - Setup hardware and additional modules.

- Tomorrow (planning for 4 hours):

  - Continue review git repo and codebase.

  - Figure out how to download project on Raspberry Pi.

- Hurdles:

  - None

____________________________________________________________________________

SP20 Team33 Standup 1/22/2020 9:00pm 9:15pm

Denis Ortega

- Yesterday (worked 4 hours):

  - Continued working on going through HomeAssistant backend documentation.

  - Setup python virtual environment.

- Tomorrow (planning for 2 hours):

  - Install configured home assistant code on Raspberry Pi.

____________________________________________________________________________

SP20 Team33 Standup 1/23/2020 9:00pm 9:15pm

Denis Ortega

- Yesterday (worked 4 hours):

  - Continued working on going through HomeAssistant backend documentation.

  - Setup Raspberry Pi and worked on how to configure home assistant on it.

- Tomorrow (planning for 4 hours):

  - Install configured home assistant code on Raspberry Pi.

____________________________________________________________________________

SP20 Team33 Standup 1/26/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 3 hours)

  - Home Assistant server was installed with wi-fi, and can be seen on home network.

- What will be done tomorrow? (4 hours)

  - Continue researching codebase and documentation in order to create a feature.

- List of hurdles: None

____________________________________________________________________________

SP20 Team33 Standup 1/27/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 2 hours)

  - Planned sprint with PO, and created user stories.

  - Went through integrations section of HomeAssistant documentation

- What will be done tomorrow? (2 hours)

  - Collect the Wemo Insight device, Amazon echo,

- List of hurdles: None

____________________________________________________________________________

SP20 Team33 Standup 1/28/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 2 hours)

  - Downloaded an example integration to try and go through it.

- What will be done tomorrow? (4 hours)

  - Collect the Wemo Insight device, Amazon echo.

  - Go through integration documentation and follow the example.

- List of hurdles: None

____________________________________________________________________________

SP20 Team33 Standup 1/29/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 2 hours)

  - Go through integration documentation and follow the example.

- What will be done tomorrow? (4 hours)

  - Working on adding on a temperature/humidity sensor add on integration.

  - Connect some IoT devices.

- List of hurdles: None

____________________________________________________________________________

SP20 Team33 Standup 1/30/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 3 hours)

  - Go through integration documentation and follow the example.

  - Worked on adding on a temperature/humidity sensor add on integration.

  - Connected some IoT devices, Google Home Mini, Temperature sensor (WIP).

- What will be done tomorrow? (2 hours)

  - Continue working with the sensors.

- List of hurdles: None

____________________________________________________________________________

SP20 Team33 Standup 1/31/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Still attempting to connect sensor through Home Assistant, trouble connecting to wifi.

  - Created boilerplate integration configuration in HomeAssistant.

- What will be done tomorrow? (3 hours)

  - Continue working with the sensors.

  - Connect to pi with ssh from another computer.

  - Try to create a blank integration that can be seen from HomeAssistant.

- List of hurdles: None

____________________________________________________________________________

SP20 Team33 Standup 2/3/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Collected Wemo switches and Amazon echo.

  - Researched ssh client for HomeAssistant remote desktop.

  - Met with PO for backlog grooming meeting.

- What will be done tomorrow? (3 hours)

  - Add the IoT devices to Home assistant

  - Connect to pi with ssh from another computer.

  - Try to create a blank integration that can be seen from HomeAssistant.

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/4/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 3 hours)

  - Added new IoT devices to Home Assistant

  - Started working on creating a new integration on Home Assistant.

- What will be done tomorrow? (3 hours)

  - Connect to pi with ssh from another computer.

  - Continue working on new integration that can be seen from HomeAssistant.

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/5/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 2 hours)

  - Added new IoT devices to Home Assistant

  - Continue working on new integration that can be seen from HomeAssistant.

- What will be done tomorrow? (3 hours)

  - Connect to pi with ssh from another computer.

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/6/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 2 hours)

  - Connect to pi with ssh from another computer.

  - Continue working on new integration that can be seen from HomeAssistant.

- What will be done tomorrow? (3 hours)

  - Continue working on new integration that can be seen from HomeAssistant.

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/7/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 6 hours)

  - Continue working on new integration that can be seen from HomeAssistant.

- What will be done tomorrow? (4 hours)

  - Continue working on new integration that can be seen from HomeAssistant.

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/11/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Continue working on new integration that can be seen from HomeAssistant.

  - Research how to read network traffic per device.

- What will be done tomorrow? (4 hours)

  - Continue working on new integration that can be seen from HomeAssistant.

  - Research how to read network traffic per device.

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/12/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Continue working on new integration that can be seen from HomeAssistant.

  - Research how to read network traffic per device.

- What will be done tomorrow? (4 hours)

  - Continue working on new integration that can be seen from HomeAssistant.

  - Research how to read network traffic per device.

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/13/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Added entity through custom integration.

  - Went through requirements and researched add-ons into Home Assistant.

  - Research how to read network traffic per device.

- What will be done tomorrow? (4 hours)

  - Research how to read network traffic per device (TCPDUMP).

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/14/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Went through requirements and researched add-ons into Home Assistant.

  - Research how to read network traffic per device.

- What will be done tomorrow? (4 hours)

  - Research how to read network traffic per device (TCPDUMP).

  - Went through requirements and researched add-ons into Home Assistant.

- List of hurdles: How to get network traffic for devices

___________________________________________________________________________

SP20 Team33 Standup 3/2/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Went through requirements and researched add-ons into Home Assistant.

  - Research how to read network traffic per device.

- What will be done tomorrow? (4 hours)

  - Research how to read network traffic per device (TCPDUMP).

  - Went through requirements and researched add-ons into Home Assistant.

- List of hurdles: How to get network traffic for devices

___________________________________________________________________________

SP20 Team33 Standup 3/3/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Create a basic add on with no interface.

  - Attempted setting up an access point on Raspberry Pi

- What will be done tomorrow? (4 hours)

  - Create an interface on the add on.

- List of hurdles: Setting up Raspberry pi as an access point

___________________________________________________________________________

SP20 Team33 Standup 3/4/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Attempting to create interface on add on with Home Assistant.

  - Research into alternative access points for Hassio.

- What will be done tomorrow? (4 hours)

  - Set up AP on raspberry pi with Hassio.

  - Create interface on add on.

- List of hurdles: Raspberry pi as an access point

___________________________________________________________________________

SP20 Team33 Standup 3/4/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Attempting to create interface on add on with Home Assistant.

  - Research into alternative access points for Hassio.

- What will be done tomorrow? (4 hours)

  - Set up AP on raspberry pi with Hassio.

  - Create interface on add on.

- List of hurdles: Raspberry pi as an access point

___________________________________________________________________________

SP20 Team33 Standup 3/5/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Re-evaluated project approach, not using HomeAssistant anymore due to issues with setting up two images on raspberry pi.

- What will be done tomorrow? (4 hours)

  - Continue with know

- List of hurdles: Raspberry pi as an access point

___________________________________________________________________________

SP20 Team33 Standup 3/9/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Began setting up React project, and creating basic functional components.

- What will be done tomorrow? (4 hours)

  - Continue setting up React project, and implementing basic routing and components.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/10/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Continue setting up React project, and implemented basic routing and components.

- What will be done tomorrow? (4 hours)

  - Set up basic backend.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/11/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Set up backend with Express and NodeJS, with only routes for Energy.

  - Connected server to SQL database with mysql package.

- What will be done tomorrow? (4 hours)

  - Set up routes to return real database data.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/12/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Set up routes to return real database data.

  - Reverted Raspberry pi to Raspbian.

- What will be done tomorrow? (4 hours)

  - Set up access point on Raspberry Pi.

  - Implement charts in React.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/13/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Set up access point on Raspberry Pi.

  - Implement VictoryJS in frontend with a basic line chart.

- What will be done tomorrow? (4 hours)

  - Work on creating service for backend API calls.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/16/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Connected pi to ethernet due to network issues.

  - Started researching into network libraries in npm

- What will be done tomorrow? (4 hours)

  - Download a library to read network traffic.

- List of hurdles:

  - Reading network traffic.

___________________________________________________________________________

SP20 Team33 Standup 3/17/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Researched a few network libraries like node_pcap, tcpdump and tested with node_pcap.

- What will be done tomorrow? (4 hours)

  - Figure out how to use the library to interact with the AP network data.

- List of hurdles:

  - Reading network traffic.

___________________________________________________________________________

SP20 Team33 Standup 3/18/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Was able to read network data with node_pcap and deciding what data to insert into network table.

- What will be done tomorrow? (4 hours)

  - Insert network data into table.

  - Create api services for network table.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/19/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Created routes in API for network related services.

  - Created functions to query database by time and device.

- What will be done tomorrow? (4 hours)

  - Continue debugging network query from database, not working.\

  - Finish network service.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/20/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Fixed querying issue from mySQL.

  - Finished network service. Included a route to query all devices.

- What will be done tomorrow? (4 hours)

  - Work on API for energy related services.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/23/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Worked on API for energy related services.

  - Started working on front end components such as Dropdown, Sidebar.

- What will be done tomorrow? (4 hours)

  - Continue working on front end components.

  - Work on API for energy related services.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/24/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Finished API for energy related services.

  - Decided to implement a component library, Semantic UI React.

- What will be done tomorrow? (4 hours)

  - Create custom components for Sidebar, Buttons, and Dropdown.

  - Create services in frontend to call API for data.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/25/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Began creating custom components for Sidebar, Buttons, and Dropdown.

  - Created network and energy services in frontend to call API with Axios.

- What will be done tomorrow? (4 hours)

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/26/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Installed a new chart library ChartJS, instead of VictoryJS.

  - Began implementing new chart library components.

  - Finished creating custom components.

- What will be done tomorrow? (4 hours)

  - Connect services in front end to display data.

  - Continue implementing new charts.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/27/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Worked on connecting services in front end to display data. Was only able to display devices.

  - Created basic chart layout.

- What will be done tomorrow? (4 hours)

  - Display network and energy data in the corresponding charts based on selected devices.

- List of hurdles:

  - Displaying data correctly in charts.

___________________________________________________________________________

SP20 Team33 Standup 3/30/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Working on displaying network and energy data based on devices.

- What will be done tomorrow? (4 hours)

  - Continue working on displaying network and energy data based on devices.

- List of hurdles:

  - Displaying data correctly in charts.

___________________________________________________________________________

SP20 Team33 Standup 3/31/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Working on displaying network and energy data based on devices.

- What will be done tomorrow? (4 hours)

  - Continue working on displaying network and energy data based on devices.

- List of hurdles:

  - Displaying data correctly in charts.

___________________________________________________________________________

SP20 Team33 Standup 4/1/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Working on displaying network and energy data based on devices.

- What will be done tomorrow? (4 hours)

  - Continue working on displaying network and energy data based on devices.

- List of hurdles:

  - Displaying data correctly in charts.

___________________________________________________________________________

SP20 Team33 Standup 4/2/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Displayed charts based on time for network and energy data.

- What will be done tomorrow? (4 hours)

  - Fix chart elements, tick marks/ dates, styling.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/3/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Working on aggregating data per minute in the api to display in charts correctly.

  - Fixing chart elements.

- What will be done tomorrow? (4 hours)

  - Aggregate chart data per minute for network and energy.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/6/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Chart now displays data for every minute of data collected, tick marks are every five minutes.

- What will be done tomorrow? (4 hours)

  - Work on refresh capability for charts, every minute to display real time.

  - Improve performance of charts for large datasets.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/7/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Researched ways to improve performance of charts for large datasets and implemented easy solutions.

- What will be done tomorrow? (4 hours)

  - Work on refresh capability for charts, every minute to display real time.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/8/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Created refresh capability for charts, every minute to display real time.

- What will be done tomorrow? (4 hours)

  - Help Samuel with machine learning model/api for occupancy.

  - Create Occupancy chart and styling to match other charts.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/9/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Help Samuel with machine learning model/api for occupancy.

  - Finished Occupancy chart.

- What will be done tomorrow? (4 hours)

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/10/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Help Samuel with machine learning model/api for occupancy.

  - Finished Occupancy chart.

- What will be done tomorrow? (4 hours)

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/13/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Worked on adding the templates for the documentation.

- What will be done tomorrow? (4 hours)

  - Creating the UML Diagrams. (Class Diagram, Sequence Diagram, Architecture, Deployment, Use Case)

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/14/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Creating the UML Diagrams. (Class Diagram, Sequence Diagram, Architecture, Deployment, Use Case)

- What will be done tomorrow? (4 hours)

  - Creating the UML Diagrams. (Class Diagram, Sequence Diagram, Architecture, Deployment, Use Case)

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/15/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Creating the UML Diagrams. (Class Diagram, Sequence Diagram, Architecture, Deployment, Use Case)

- What will be done tomorrow? (4 hours)

  - Creating the UML Diagrams. (Class Diagram, Sequence Diagram, Architecture, Deployment, Use Case)

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/16/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Creating the UML Diagrams. (Class Diagram, Sequence Diagram, Architecture, Deployment, Use Case)

- What will be done tomorrow? (4 hours)

  - Creating the UML Diagrams. (Class Diagram, Sequence Diagram, Architecture, Deployment, Use Case)

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/17/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Creating the UML Diagrams. (Class Diagram, Sequence Diagram, Architecture, Deployment, Use Case)

- What will be done tomorrow? (4 hours)

  - Start adding diagrams and working on the final project document.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/20/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Start adding diagrams to all the presentations and documents and working on the final project document.

- What will be done tomorrow? (4 hours)

  - Working on adding content to the poster.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/21/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Start adding diagrams to all the presentations and documents and working on the final project document.

- What will be done tomorrow? (4 hours)

  - Working on adding content to the poster.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/22/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Working on adding content to the poster and to the presentation slides.

- What will be done tomorrow? (4 hours)

  - Add all content to the final document.

  - Start working on videos.

- List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 4/23/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Add all content to the final document.

  - Start working on videos.

- What will be done tomorrow? (4 hours)

  - Finish presentation and poster.

___________________________________________________________________________

SP20 Team33 Standup 4/24/20 9:00-9:15PM

Denis Ortega

- What was done yesterday? (Worked 4 hours)

  - Finish presentation and poster.

  - Finish editing videos.

  - Add in the Code directory.

  - Finalize deliverable.

- What will be done tomorrow? (4 hours)

Samuel Yorizzo Standups

SP20 Team33 Standup 1/13/2020 9:00pm 9:15pm

Samuel Yorizzo

Today (worked 3 hours):

- Began researching about machine learning and deep learning

- Sent email to PO to schedule the kickoff meeting

Tomorrow (planning for 4 hours):

- Will continue research on machine learning and deep learning.

Hurdles:

- Kickoff meeting hasn’t been scheduled

___________________________________________________________________________

SP20 Team33 Standup 1/14/2020 9:00pm 9:15pm

Samuel Yorizzo

Today (worked 4 hours):

- Continued researching about machine learning and deep learning

- Scheduled meeting with PO

Tomorrow (planning for 5 hours):

- Kickoff meeting with PO

- Pickup IoT devices

- Learn about the project

Hurdles:

- None

___________________________________________________________________________

SP20 Team33 Standup 1/15/2020 9:00pm 9:15pm

Samuel Yorizzo

Today (worked 4 hours):

- Kickoff meeting with PO

- Picked up Raspberry Pi

- Read Home Assistant documentation

Tomorrow (planning for 4 hours):

- Continue reading the documentation

- Start learning about python’s machine learning libraries

- Set up Raspberry Pi

Hurdles:

- None

___________________________________________________________________________

SP20 Team33 Standup 1/16/2019 9:00PM 9:15PM

Samuel Yorizzo

Yesterday (worked 4 hours):

- Reviewed HomeAssistant codebase.

Tomorrow (planning for 4 hours):

- Setup necessary hardware to begin the project

- Continue reviewing codebase and documentation

Hurdles:

- None

___________________________________________________________________________

SP20 Team33 Standup 1/17/2019 9:00PM 9:15Pm

Samuel Yorizzo

Yesterday (worked 3 hours):

• Continued reviewing HomeAssistant repo.

Tomorrow (planning for 4 hours):

• Continue review git repo and codebase.

•  Setup necessary hardware to begin the project

• Figure out how to download project on Raspberry Pi.

Hurdles:

• None

___________________________________________________________________________

SP20 Team33 Standup 1/21/2019 9:00PM 9:15Pm

Samuel Yorizzo

Yesterday (worked 3 hours):

• Continued reviewing HomeAssistant repo.

• Setup necessary hardware to begin the project

Tomorrow (planning for 4 hours):

• Continue review git repo and codebase.

• Figure out how to download project on Raspberry Pi.

Hurdles:

• None

___________________________________________________________________________

SP20 Team33 Standup 1/22/2020 9:00pm 9:15pm

Samuel Yorizzo

Yesterday (worked 4 hours):

- Continued looking through Home Assistant backend documentation.

Tomorrow (planning for 3 hours):

- Install configured home assistant code on Raspberry Pi.

- Setup development environment.

___________________________________________________________________________

SP20 Team33 Standup 1/23/2020 9:00pm 9:15pm

Samuel Yorizzo

Yesterday (worked 3 hours):

- Continued looking through Home Assistant backend documentation.

- Setup development environment.

Tomorrow (planning for 4 hours):

- Install configured home assistant code on Raspberry Pi.

___________________________________________________________________________

SP20 Team33 Standup 1/26/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 3 hours)

  - Held a meeting with Yuzhou Feng and Denis

  - Created trello board

  - Researched python machine learning libraries

- What will be done tomorrow? (3 hours)

  - Continue researching codebase and documentation in order to create a feature.

  - Continue studying python machine learning libraries

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 1/27/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 2 hours)

  - Sprint planning meeting with PO

  - Read through Home Assistant integration documentation

- What will be done tomorrow? (2 hours)

  - Study python machine learning libraries

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 1/28/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 3 hours)

  - Read through Home Assistant integration documentation

  - Study python machine learning libraries

- What will be done tomorrow? (2 hours)

  - Continue studying machine learning on python

List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 1/29/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 2 hours)

  - Study python machine learning libraries

- What will be done tomorrow? (4 hours)

  - Continue studying machine learning on python

  - Collect the Wemo Insight device, Amazon echo.

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 1/31/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 3 hours)

  - Working on connection temperature sensor to home assistant.

  - Read documentation on creating a new integration configuration in Home Assistant.

- What will be done tomorrow? (4 hours)

  - Continue working with the sensors.

  - Backlog grooming meeting with PO

  - Connect to pi with ssh from another computer.

  - Create a blank integration that can be seen from Home Assistant.

- List of hurdles: Trouble connecting temperature and humidity sensor to Home Assistant

___________________________________________________________________________

SP20 Team33 Standup 2/3/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Collected Wemo switches and Amazon echo.

  - Researched ssh client for Home Assistant remote desktop.

  - Met with PO for backlog grooming meeting.

- What will be done tomorrow? (3 hours)

  - Add the IoT devices to Home assistant

  - Connect to pi with ssh from another computer.

  - Create a blank integration that can be seen from Home Assistant.

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/4/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 3 hours)

  - Added new IoT devices to Home Assistant

  - Started working on creating a new integration on Home Assistant.

- What will be done tomorrow? (3 hours)

  - Connect to pi with ssh from another computer.

  - Continue working on new integration that can be seen from HomeAssistant.

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/5/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 3 hours)

  - Implemented ssh server for remote access to pi

- What will be done tomorrow? (4 hours)

  - Connect Wemo devices to Home Assistant

  - Track energy consumption from Wemo

  - Create a blank integration that can be seen from HomeAssistant.

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/6/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 5 hours)

  - Connected Wemo devices to Home Assistant

  - Implemented energy consumption tracking on Home Assistant

  - Started working on creating new integration

- What will be done tomorrow? (4 hours)

  - Continue working on creating a new integration

  - Track network traffic on Home Assistant

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/7/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Started working on creating new integration

  - Implemented network traffic monitoring on Home Assistant

- What will be done tomorrow? (4 hours)

  - Continue working on creating a new integration

  - Track network traffic on Home Assistant

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/12/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 5 hours)

  - Research network traffic monitoring for all devices connected to Home Assistant

  - Continue work on creating blank integration on Home Assistant

- What will be done tomorrow? (4 hours)

  - Continue working on creating a new integration

  - Continue researching network traffic monitoring for all devices connected to Home Assistant

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/13/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Implement a new integration on Home Assistant.

  - Research how to read network traffic per device.

- What will be done tomorrow? (4 hours)

  - Start researching a how to create a new add-on on Home Assistant.

  - Research how to read network traffic per device.

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/14/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Started researching a how to create a new add-on on Home Assistant.

  - Researched through TCPDump to monitor network traffic.

- What will be done tomorrow? (4 hours)

  - Continue researching a how to create a new add-on on Home Assistant.

  - Continue researching TCPDump to monitor network traffic.

- List of hurdles: None

___________________________________________________________________________

SP20 Team33 Standup 2/15/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Installed TCPDUmp on Raspberry Pi.

  - Researched more methods to monitor network traffic.

- What will be done tomorrow? (4 hours)

  - Research how to read network traffic per device (TCPDUMP).

  - Continue researching a how to create a new add-on on Home Assistant.

- List of hurdles: none

___________________________________________________________________________

SP20 Team33 Standup 2/16/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Started research on creating a new add-on for Home Assistant.

  - Researched more methods to monitor network traffic.

- What will be done tomorrow? (4 hours)

  - Research how to read network traffic per device (TCPDUMP).

  - Continue researching a how to create a new add-on on Home Assistant.

List of hurdles: Monitoring network traffic

___________________________________________________________________________

SP20 Team33 Standup 3/02/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Continued researching on creating a new add-on for Home Assistant.

  - Researched tcpdump for Home Assistant

- What will be done tomorrow? (4 hours)

  - Research making the pi an access point

  - Continue researching a how to create a new add-on on Home Assistant.

List of hurdles: Monitoring network traffic

___________________________________________________________________________

SP20 Team33 Standup 3/3/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Researched methods on making the Pi an access point

  - Stated working on making an add-on

- What will be done tomorrow? (4 hours)

  - Research how to read network traffic per device (TCPDUMP).

  - Continue researching a how to create a new add-on on Home Assistant.

List of hurdles: Monitoring network traffic

___________________________________________________________________________

SP20 Team33 Standup 3/04/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Discovered that the Pi running Home Assistant cannot be used an access point

- What will be done tomorrow? (4 hours)

  - Meeting to reevaluate project approach

List of hurdles: Monitoring network traffic, making the Pi an access point

___________________________________________________________________________

SP20 Team33 Standup 3/05/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Reevaluated project approach, now going to create a web-app using React

- What will be done tomorrow? (4 hours)

  - Research how to make a Pi running Raspbian an access point

  - Research tcpdump on Raspbian

  - Create database for the data

List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/09/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Created database hosted on AWS

  - Installed tcpdump on the Pi

  - Installed RaspAP on the Pi

- What will be done tomorrow? (4 hours)

  - Create tables on the database

  - Work on energy usage script

List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/10/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Research WeMo libraries on npm

  - Created energy table on the database

- What will be done tomorrow? (4 hours)

  - Work on energy usage script

  - Research packet capture into network libraries in npm

List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/11/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Started working on energy usage script

  - Created energy table on the database

- What will be done tomorrow? (4 hours)

  - Research packet capture into network libraries in npm

List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/12/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Started working on energy usage script

  - Created energy table on the database

- What will be done tomorrow? (4 hours)

  - Research packet capture into network libraries in npm

List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/13/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Got energy usage script to capture energy usage data and insert it to the database

- What will be done tomorrow? (4 hours)

  - Research packet capture into network libraries in npm

List of hurdles:

___________________________________________________________________________

SP20 Team33 Standup 3/16/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Researched packet capture into network libraries in npm

- What will be done tomorrow? (4 hours)

  - Install pcap or cap to read network traffic.

- List of hurdles:

  - Reading network traffic.

_______________________________________________________________________

SP20 Team33 Standup 3/17/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Installed cap to read network traffic and attempted to run the examples.

  - Researched solutions for node version mismatch to install pcap

- What will be done tomorrow? (4 hours)

  - Install pcap or cap to read network traffic.

- List of hurdles:

  - Issues installing pcap

  - Issues running cap

_______________________________________________________________________

SP20 Team33 Standup 3/18/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 5 hours)

  - Found no solutions to make cap work, uninstalled cap.

  - Continued researching solutions for node version mismatch to install pcap

- What will be done tomorrow? (4 hours)

  - Continue researching solution to install pcap.

  - Create network table on the database

- List of hurdles:

  - Issues installing pcap

_______________________________________________________________________

SP20 Team33 Standup 3/19/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 5 hours)

  - Modified energy table to store device name and serial number.

  - Modified energy usage script to obtain device name and serial number, and insert it to the sql database

  - Researched solutions for node version mismatch to install pcap

- What will be done tomorrow? (4 hours)

  - Continue researching solution to install pcap.

  - Install pcap or cap to read network traffic.

- List of hurdles:

  - Issues installing pcap

___________________________________________________________________________

SP20 Team33 Standup 3/20/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 6 hours)

  - Solved version mismatch error, installed pcap

  - Researched example pcap example programs

- What will be done tomorrow? (4 hours)

  - Continue researching pcap example programs.

______________________________________________________________________

SP20 Team33 Standup 3/23/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Started writing network script

- What will be done tomorrow? (4 hours)

  - Continue writing network script.

- List of hurdles:

  - Issue capturing network traffic

______________________________________________________________________

SP20 Team33 Standup 3/24/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Continued working on network scripts

- What will be done tomorrow? (4 hours)

  - Continue writing network script.

- List of hurdles:

  - Issue measuring packets size

______________________________________________________________________

SP20 Team33 Standup 3/25/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Finished writing network script, script now captures all tcp traffic

- What will be done tomorrow? (4 hours)

  - Continue writing network script.

- List of hurdles:

  - Node MySQL error on energy and network scripts stops continuous inserts

______________________________________________________________________

SP20 Team33 Standup 3/26/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Fixed MySQL error on energy and network scripts

- What will be done tomorrow? (4 hours)

  - Work on machine learning implementation

___________________________________________________________________________

SP20 Team33 Standup 3/30/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Research machine learning algorithms for occupancy

- What will be done tomorrow? (4 hours)

  - Continue researching algorithms.

- List of hurdles:

  - Determining which algorithm to use for machine learning.

___________________________________________________________________________

SP20 Team33 Standup 3/31/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Research machine learning algorithms for occupancy

- What will be done tomorrow? (4 hours)

  - Continue researching algorithms.

- List of hurdles:

  - Determining which algorithm to use for machine learning.

___________________________________________________________________________

SP20 Team33 Standup 4/1/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Determined which algorithm to use for the machine learning

  - Started working on building a training dataset for the machine learning

- What will be done tomorrow? (4 hours)

  - Finish building the training dataset for machine learning

- List of hurdles:

  - Determining which algorithm to use for machine learning.

___________________________________________________________________________

SP20 Team33 Standup 4/2/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Finished building the training dataset

  - Started working on the machine learning using TensorFlow on python

- What will be done tomorrow? (4 hours)

  - Continue working on the linear regression algorithm

___________________________________________________________________________

SP20 Team33 Standup 4/3/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Finished creating the TensorFlow model on python

- What will be done tomorrow? (4 hours)

  - Convert the TensorFlow model to work on JavaScript

  - Work on occupancy script on the web app

___________________________________________________________________________

SP20 Team33 Standup 4/6/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Worked on converting the TensorFlow model to JavaScript

- What will be done tomorrow? (4 hours)

  - Convert the TensorFlow model to work on JavaScript

  - Work on occupancy script on the web app

- List of hurdles:

  - Issues loading the converted model on the web app

___________________________________________________________________________

SP20 Team33 Standup 4/7/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Loaded the TensorFlow model on the web app

- What will be done tomorrow? (4 hours)

  - Work on occupancy script on the web app

___________________________________________________________________________

SP20 Team33 Standup 4/8/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Worked on occupancy script on the web app to predict occupancy on real time

- What will be done tomorrow? (4 hours)

  - Work on api and graph for occupancy

___________________________________________________________________________

SP20 Team33 Standup 4/9/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Worked on api and graph for occupancy

- What will be done tomorrow? (4 hours)

  - Finish working on api and graph for occupancy

___________________________________________________________________________

SP20 Team33 Standup 4/10/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Finished working on api and graph for occupancy

- What will be done tomorrow?

___________________________________________________________________________

SP20 Team33 Standup 4/13/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Fixed a bug with the occupancy script

  - Started working on the UML diagrams

- What will be done tomorrow?

  - Continue working on the diagrams

___________________________________________________________________________

SP20 Team33 Standup 4/14/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Created class and sequence diagrams

- What will be done tomorrow?

  - Continue working on diagrams

___________________________________________________________________________

SP20 Team33 Standup 4/15/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Finished working on diagrams

- What will be done tomorrow?

  - Start working on poster

___________________________________________________________________________

SP20 Team33 Standup 4/16/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Continued working on poster

- What will be done tomorrow?

  - Continue working on poster

___________________________________________________________________________

SP20 Team33 Standup 4/17/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Finished the poster

- What will be done tomorrow?

  - Work on documentation

___________________________________________________________________________

SP20 Team33 Standup 4/20/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Added diagrams to the documentation.

- What will be done tomorrow?

  - Continue working on documentation

___________________________________________________________________________

SP20 Team33 Standup 4/21/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Added Wishlist, shortcoming to documentation

- What will be done tomorrow?

  - Work on presentation

  - Work on manuals

___________________________________________________________________________

SP20 Team33 Standup 4/22/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Worked on presentation

  - Worked on manuals

- What will be done tomorrow?

  - Work on the videos

___________________________________________________________________________

SP20 Team33 Standup 4/23/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Worked on the videos

- What will be done tomorrow?

  - Continue work on the videos

___________________________________________________________________________

SP20 Team33 Standup 4/24/20 9:00-9:15PM

Samuel Yorizzo

- What was done yesterday? (Worked 4 hours)

  - Finished videos, presentation

- What will be done tomorrow?