## Sprint 1

SP20 Team28 Grooming 1/22/2020 6 PM - 6:30 PM
Matt Taylor, William Elias, Masoud Sadjadi
Product Backlog:
Developer Story 1: Learn how to use Azure DevOps's agile development features.
Developer Story 2: Learn how to use Jira for implementation.
Developer Story 3: Determine implementation architecture.
Developer Story 4: Sketch out use-case diagrams.

Discussed the progress made with the project planning. Discussed the different ways to implement the project as safety nets just in case if JIRA was unable to be implements. A plan was made to create a video portraying how to create the initial setup of the project so any developer could replicate it.

## Sprint 2

SP20 Team28 Grooming 2/04/2020 12PM - 12:30PM
Matt Taylor, William Elias, Masoud Sadjadi
Product Backlog:
-User Story 5
-Use Azure DevOps to automatically deploy master branch build.
-User Story 6
-Use prototype Excel sheet to create a basic skeleton page that utilizes Jira API calls.
-User Story 7
-Create handlebars template for story estimation graph.
-User Story 8
-Use Jira API calls established in Story 2 to create a prototype of the story estimation graph in the Jira plugin.

…
Discussed how the automated deployment on AzureDevops works for the project. Discussed the how the original API call/prototype was translated to JavaScript for use in the Jira/Node.js application.

## Sprint 3

SP20 Team28 Grooming 2/20/2020 7 PM - 7:30 PM
Matt Taylor, William Elias
Product Backlog:
-User Story 9: Add more data to testing the stories and sprints within the Jira instance.
Blockers: The CORS issue has been keeping us from continuing at a steady pace with the JIRA instance and API calls.

## Sprint 4

SP20 Team28 Grooming 3/09/2020 12PM - 12:30PM
Matt Taylor, William Elias
Product Backlog:
-User Story 23
   -Add API call to sprint overview page to list sprints dynamically
   -Assigned to: William
-User Story 24
   -Dynamically fetch project URL using ACE framework instead of hardcoding
   -Assigned to: Matt
-User Story 26
   -Add loading animation to convey to user that sprint data is being fetched
   -Assigned to: Matt
-User Story 28
   -Sprint overview graph shows incorrect values for overestimates
   -Assigned to: Matt

## Sprint 5

SP20 Team28 Grooming 3/23/2020 7 PM - 7:30 PM
Matt Taylor, William Elias
Product Backlog:
- User Story 34: Add functionality to resource allocation graph
- User Story 41: Production deployment to Heroku
...
We're having trouble with getting persistent data storage through PostgreSQL to work, so we're looking at other methods to accomplish

## Sprint 6

SP20 Team28 Grooming 4/1/2020 7 PM - 7:30 PM
Matt Taylor, William Elias
Product Backlog:
- User Story 43: Record videos for documentation
...
Development contributions from our team are complete; the rest of this sprint and next sprint will be focusing on documentation