# Daily Standups

## Sprint 1

SP20 Team28 Standup 1/14/2020  4 PM - 5 PM

· Matt Taylor

· Yesterday (Worked for 1 hour)
   - Sprint Kickoff Meeting was conducted with our PO (you!) and requirements of the product were outlined to us

· Tomorrow (Planning for 1 hour)
   - Laying out stories for Sprint 1, eliciting requirements for the project and deciding on an architecture

· Hurdles: None
· William Elias
· Yesterday (Worked for 1 hour)
-We had the Team Kickoff Meeting with our PO.

· Tomorrow (Planning for 1 hour)
-Will work on planning for Sprint 1.

· Hurdles: None

SP20 Team28 Standup 1/15/2020 4:00 PM - 5:00 PM

Matt Taylor

Yesterday (worked for 1 hour)

- Became more acquainted with Azure DevOps, learned more about Jira's API

​​​​​​​Tomorrow (planned for 1 hour)

- ​​​​​​​Will further investigate Azure DevOps and solidify work with Jira API

​​​​Hurdles​​​​​​​

- None

William Elias

- · Yesterday (Worked for 1 hour)

  - Worked on Familiarizing myself with Azure DevOps.

- · Tomorrow (Planning for 1 hour)

  - Will continue to work on Azure DevOps

- · Hurdles: None

SP20 Team28 Standup 1/16/2019 8:00 PM - 9:00 PM

Matt Taylor

- Yesterday (Worked 2 hours)

  - Read more about Jira's API and plugin implementation

- ​​​​​​​Monday (will work 3 hours)

  - ​​​​​​​Meet with teammate to decide on Jira plugin route vs Excel sheet

- ​​​​​​​Hurdles:

  - ​​​​​​​None​​​​​​​

SP20 Team28 Standup 1/17/2020 4 PM - 4:15 PM

Matt Taylor

- Yesterday (Worked for 3 hours)

    - Began working with Azure DevOps instance

    - Established with my partner that we would do a Jira plugin

- Tomorrow (Planning for 2 hours)

    - Creating a Jira instance and beginning process of creating a Jira plugin

- Hurdles: None

William Elias

- Yesterday (Worked for 1 hour)
-	Worked on familiarizing myself with JIRA.

- Tomorrow (Planning for 1 hour)
-	Will contjnue to familiarizing myself with JIRA integration.

- Hurdles: None

SP20 Team28 Sprint 1 Standup 1/22/2020  4:00 PM - 4:30 PM

Matt Taylor

- Yesterday (Worked for 2 hours)
    - Prepared curriculum for environment setup video

- Tomorrow (Planning 3 hours)
    - Will record environment setup video

- Hurdles: None

William Elias

- -Yesterday (Worked for 1 hours) - Continued familiarization with JIRA

- -Tomorrow (Planning 1 hours) - Will work on setting up environment.

- -Hurdles: None

SP20 Team28 Sprint 1 Standup 1/23/2020 4:30 PM - 5:50 PM

-William Elias

- -Yesterday (Worked for 1 hours) - Worked JIRA familiarization.

- -Tomorrow (Planning 0 hours) - Work will be done over the weekend instead of tomorrow.

- -Hurdles: None

* Matt Taylor

- * Yesterday (Worked for 3 hours) - Began working on environment setup video

- * Tomorrow (Planning 3 hours) - Will finalize environment setup video

- * Hurdles: None

SP20 Team28 Sprint 1 Standup 1/26/2020  4:30 PM - 5:00 PM

* Matt Taylor

* Yesterday (Worked for 3 hours)     - Recording environment setup video

* Tomorrow (Planning 3 hours)     - Finalizing environment setup video

* Hurdles: None

-William Elias

- Yesterday (Worked for 1 hour)
    - Researching deployment methods for JIRA and NPM applications.

* Tomorrow (Planning 1 hour)
    - Creating Use Case Diagram

* Hurdles: None

## Sprint 2

SP20 Team28 Standup 1/27/2020 5:00 PM - 5:30 PM

William Elias

Yesterday (worked 2 hours):

-Worked on initializing the environment.

…

Tomorrow (planning for 2 hours):

-Will work on testing out automation with Azure DevOps.

…

Hurdles: None

SP20 Team28 Standup 1/28/2020 5:00 PM - 5:30 PM

William Elias

- -Yesterday (worked 2 hours): - Worked on finalizing environment setup with Matt.

- -Tomorrow (planning for 2 hours): - Continue to work on azure devops application deployment through pipelines and/or other automated pipelines.

- -Hurdles: None

- SP20 Team28 Standup 1/28/2020 5:00 PM - 5:30 PM

Matt Taylor

- Yesterday (worked 2 hours): - Demonstrated environment setup to William

- Tomorrow (planning for 2 hours): - Finalizing environment setup process to put in video

- Hurdles: None

SP20 Team28 Standup 1/29/2020 5:00 PM - 5:30 PM 
William Elias
Yesterday (worked 2 hours): 
- Worked on azure devops integration for automation of the node.js application.
Tomorrow (planning for 2 hours): 
- Working on azure devops integration.
Hurdles: None

Matt Taylor

Yesterday (worked 3 hours): - Recorded part of environment setup video, sprint retro, and review meetings Tomorrow (planning for 2 hours): - Publish all recorded videos

Hurdles: None

SP20 Team28 Standup 1/30/2020 5:00 PM - 5:30 PM

William Elias

Yesterday (worked 2 hours):

- Continued to work on Azure Devops automation.

Tomorrow (planning for 2 hours):

- Begin work on using Jira API calls to create a prototype of the story estimation graph in the Jira plugin.

Hurdles: None

Matt Taylor

Yesterday (worked 2 hours): - Begin setting up automatic deployment from master branch

Tomorrow (planning for 2 hours): - Finish setup for automatic deployment of master branch

Hurdles: None

SP20 Team28 Standup 2/2/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 2 hours):
- Assisted in automated deployment of master branch using Azure DevOps repos function
Tomorrow (Planning for 4 hours):
- Refined environment setup instructions in readme
Hurdles: None

William Elias
Yesterday (Worked 4 hours): 
- Finished work on automating the project deployment through Azure DevOps.
Tomorrow (Planning for 4 hours): 
- Work on the prototype Jira display using the original prototype api and excel sheet.
Hurdles: None

SP20 Team28 Standup 2/3/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 3 hours):
- Worked on template for story estimation overview
Tomorrow (Planning for 4 hours):
- Further work on story estimation graph
Hurdles: None

William Elias
Yesterday (Worked 4 hours): 
- Worked on Jira prototype.
Tomorrow (Planning for 4 hours): 
- Work on implementing a graph to the Jira application that reflects the original excel sheet prototype.
Hurdles: None

SP20 Team28 Standup 2/4/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 3 hours):
- Further tweaked sprint overview graph to add colors matching prototype sheet
Tomorrow (Planning for 4 hours):
- Sort out issues with Jira API calls
Hurdles: None

William Elias
Yesterday (Worked 4 hours):
- Worked on the prototype Jira display using the original prototype api and excel sheet.
Tomorrow (Planning for 4 hours):
- Work on adding dynamic changes to the graph.
Hurdles: None

SP20 Team28 Standup 2/5/2020 5:00 PM - 5:30 PM

Matt Taylor

Yesterday (Worked 3 hours): - Further looked into solving authentication issue for authentication of Jira API calls Tomorrow (Planning for 4 hours): - Start laying down properly authenticated API calls for the sprint overview graph

Hurdles: Figuring out JWT/apache authentication for Jira API

William Elias

Yesterday (Worked 4 hours):

- Worked on Work on implementing a graph to the Jira application that reflects the original excel sheet prototype.

Tomorrow (Planning for 3 hours):

- Research different modules to use for the atlassian-connect.

Hurdles: None.

SP20 Team28 Standup 2/6/2020 5:00 PM - 5:30 PM

Matt Taylor

Yesterday (Worked 4 hours): - Read more about JWT authentication, learned how to authenticate a basic API call

Tomorrow (Planning for 4 hours): - Add more API calls to the code to automatically fetch information and display on sprint overview graph

Hurdles: None

William Elias

Yesterday (Worked 4 hours):

-Worked on adding dynamic changes to the graph.

Tomorrow (Planning for 3 hours):

- Continue work and research on modules for atlassian.

Hurdles: None

SP20 Team28 Standup 2/7/2020 5:00 PM - 5:30 PM

Matt Taylor

Yesterday (Worked 4 hours): - Figure out what other API calls could be used for the sprint overview graph

Tomorrow (Planned for 4 hours): - Assist Will with improving fully automatic deployment

Hurdles: None

SP20 Team28 Standup 2/7/2020 5:00 PM - 5:30 PM

William Elias

Yesterday (Worked 4 hours):

- Researched different modules for atlassian-connect.

Tomorrow (Planned for 3 hours):

- Record video on working with automated deployment on Azure Devops for this project.

Hurdles: None

## Sprint 3

SP20 Team28 Standup 2/10/2020 5:00 PM - 5:30 PM

William Elias

Yesterday (Worked 4 hours):

- Researched modules for atlassian.

Tomorrow (Planned for 4 hours):

- Create test cases for the Jira instance to use.

Hurdles: None

Matt Taylor

Yesterday (Worked 4 hours): - Transferred much of the C# sample code to JavaScript, tested with sample stories.

Tomorrow (Planned for 4 hours): - Work on improving the rendering of the sprint overview graph.

Hurdles: None

SP20 Team28 Standup 2/11/2020 5:00 PM - 5:30 PM

William Elias

Yesterday (Worked 4 hours):

- Recorded video on working with automated deployment on Azure Devops for this project.

Tomorrow (Planned for 4 hours):

- Create More test cases for the Jira instance.

Hurdles: None

Matt Taylor

Yesterday (Worked 4 hours): - Transferring more of our PO's sample code to our JavaScript backend, testing

Tomorrow (Planned for 4 hours): - Deploy to browser and test to ensure functionality

Hurdles: None

SP20 Team28 Standup 2/12/2020 5:00 PM - 5:30 PM

William Elias

Yesterday (Worked 4 hours):

- Created Test Cases for the Jira instance.

Tomorrow (Planned for 4 hours):

- Create the wiki on Azure DevOps for future teams to be able to continue the project.

Hurdles: None

Matt Taylor

Yesterday (Worked 4 hours): - Transferring more of our PO's sample code to our JavaScript backend, testing

Tomorrow (Planned for 4 hours): - Deploy to browser and test to ensure functionality

Hurdles: None

SP20 Team28 Standup 2/13/2020 5:00 PM - 5:30 PM

William Elias

Yesterday (Worked 4 hours):

- Created more test cases for the Jira instance.

Tomorrow (Planned for 4 hours):

- Record environment setup video for future teams to be able to continue the project.

Hurdles: None

Matt Taylor

Yesterday (Worked 4 hours): - Discovered solution to CORS requests being blocked, began work on implementing it

Tomorrow (Planned for 4 hours): - Fully implement servlet solution to CORS request blockage

Hurdles: CORS request issue still existent

SP20 Team28 Standup 2/14/2020 5:00 PM - 5:30 PM

William Elias

Yesterday (Worked 4 hours):

- Created the wiki on Azure DevOps for future teams to be able to continue the project.

Monday (Planned for 4 hours):

- Work on continuing the testing and setup of the Jira instance.

Hurdles: None

Matt Taylor

Yesterday (Worked 4 hours): - Implementing servlet workaround for CORS request blockage, taking longer than expected

Monday (Planned for 4 hours): - Finish servlet solution and test with auto-deployment

Hurdles: None

SP20 Team28 Standup 2/17/2020 5:00 PM - 5:30 PM
Matt Taylor
Friday (Worked 4 hours):
- Ran into too many issues with original plan for circumventing CORS error, trying new approach
Tomorrow (Planned for 4 hours):
- Looking into new approaches for getting around CORS error
Hurdles: CORS error is preventing deployment

William Elias

Yesterday (Worked 4 hours):

- Recorded environment setup video for future teams to be able to continue the project.

Tomorrow (Planned for 4 hours):

- Continue the work on the Jira instance.

Hurdles: None

SP20 Team28 Standup 2/18/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Discovered another possible workaround for CORS error
Tomorrow (Planned for 4 hours):
- Implement workaround by using Java Servlets through the Jira framework
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

- Worked on continuing the testing and setup of the Jira instance.

Tomorrow (Planned for 4 hours):

- Create more test cases for the Jira instance.

Hurdles: None

SP20 Team28 Standup 2/19/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Discovered Java servlets workaround for the CORS error arising from remote API calls in client-side JavaScript code
Tomorrow (Planned for 4 hours):
- Further work on Java Servlets workaround
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

- Continued work on the JIRA instance.

Tomorrow (Planned for 4 hours):

-Work on trying to resolve the CORS issue

Hurdles: None

SP20 Team28 Standup 2/20/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Ran into issue with environment setup for Java Servlets
Tomorrow (Planned for 4 hours):
- Figure out my Eclipse setup to be able to work on the Java Servlet workaround
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

-Created more test cases.

Monday (Planned for 4 hours):

- Continue to work on the CORS issue

Hurdles: None

SP20 Team28 Standup 2/21/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Worked more with Eclipse to solve the CORS issue with Java Servlets
Today (Planned for 4 hours):
- Test Servlet workaround and see if it solves the CORS issue
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

- Worked on trying to resolve the CORS issue

Monday (Planned for 4 hours):

- Continue to work on the CORS issue

Hurdles: None

## Sprint 4

SP20 Team28 Standup 3/02/2020 5:00 PM - 5:30 PM
William Elias
Yesterday (Worked 4 hours):
-Worked on the CORS issue.
Tomorrow (Planned for 4 hours):
-Work on the Sprint Overview Graph Bug
Hurdles: None

Matt Taylor
Yesterday (Worked 4 hours):
- Finalized merge of create-template branch into master, test deployment
Tomorrow (Planned for 4 hours):
- Fix the sprint estimate accuracy graph to display properly
Hurdles: None

SP20 Team28 Standup 3/03/2020 5:00 PM - 5:30 PM
William Elias
Yesterday (Worked 4 hours):
- Finished working on the CORS issue.
Tomorrow (Planned for 4 hours):
- Finish working on the Sprint overview graph bug
Hurdles: None

Matt Taylor
Yesterday (Worked 4 hours):
- Began work on fixing the sprint estimate accuracy graph, ran into issues with pre-existing C# code
Tomorrow (Planned for 4 hours):
- Refer to prototype C# code for a solution to sprint estimate accuracy graph bug
Hurdles: None

SP20 Team28 Standup 3/04/2020 5:00 PM - 5:30 PM
William Elias
Yesterday (Worked 4 hours):
- Worked on the Sprint Overview Graph Bug
Tomorrow (Planned for 4 hours):
- Work on creating a mockup of the Sprint Aggregate Data representation for the JIRA application.
Hurdles: None

Matt Taylor
Yesterday (Worked 4 hours):
- Re-made test stories in Jira to test sprint estimate accuracy graph
Tomorrow (Planned for 4 hours):
- Test sprint estimate accuracy graph with new test stories to ensure functionality
Hurdles: None

SP20 Team28 Standup 3/05/2020 5:00 PM - 5:30 PM
William Elias
Yesterday (Worked 4 hours):
-Finished working on the Sprint Overview Graph Bug
Monday (Planned for 4 hours):
- Finish up the Mockup for the Sprint Aggregate Data Representation.
Hurdles: None

Matt Taylor
Yesterday (Worked 4 hours):
- Sprint estimate accuracy graph still displays some stats incorrectly
- Looked further into overview-graph.js logic to search for the issue, couldn't find it
Tomorrow (Planned for 4 hours):
- Look into more code to find the source of the bug
Hurdles: None

SP20 Team28 Standup 3/06/2020 5:00 PM - 5:30 PM
William Elias
Yesterday (Worked 4 hours):
-Worked on a mockup of the Sprint Aggregate Data Representation.
Monday (Planned for 4 hours):
- Create an HTML version of the Mockup to place into the Jira Application.
Hurdles: None

Matt Taylor
Yesterday (Worked 4 hours):
- Reviewed Will's mockup for the resource allocation page, began creating extension for it in the plugin
Monday (Planned for 6 hours):
- Work overtime to attempt to fix the estimate accuracy graph
Hurdles: None

SP20 Team28 Standup 3/09/2020 5:00 PM - 5:30 PM
William Elias
Yesterday (Worked 4 hours):
-Finished up the mockup of the Sprint Data Representation
Monday (Planned for 4 hours):
- Continue to create an HTML version of the mockup.
Hurdles: None

Matt Taylor
Yesterday (Worked 4 hours):
- Begin testing Will's HTML mockup in the Jira plugin
Tomorrow (Planned for 4 hours):
- Review Will's mockup and provide feedback to further tweak the layout
Hurdles: None

SP20 Team28 Standup 3/10/2020 5:00 PM - 5:30 PM
William Elias
Yesterday (Worked 4 hours):
-Started work on an HTML version of the Sprint Data Representation Mockup.
Monday (Planned for 4 hours):
-Work on implementing the Jira API calls with the representation.
Hurdles: None

Matt Taylor
Yesterday (Worked 4 hours):
- Will's mockup is now fully visible in the live Jira plugin, looks solid
Tomorrow (Planned for 4 hours):
- Rework the allocation graph mockup to use the Atlassian GUI CSS library
Hurdles: None

SP20 Team28 Standup 3/11/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Began reworking Will's mockup to use the Atlassian CSS library
Tomorrow (Planned for 4 hours):
- Fix any lingering issues with the estimate accuracy graph
Hurdles: None

SP20 Team28 Standup 3/12/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Tidy up Will's mockup, prepare it for the demo on Friday
Tomorrow (Planned for 4 hours):
- Begin researching API calls and function stubs that could be used to fully implement the mockup
Hurdles: None

## Sprint 5

SP20 Team28 Standup 3/16/2020 5:00 PM - 5:30 PM
Matt Taylor
Today (Worked 4 hours):
- Estimate accuracy graph is done, will start helping Will with styling work for resource allocation page
Tomorrow (Planned for 4 hours):
- Work on resource allocation graph to use Atlassian CSS library
Hurdles: None

William Elias
Yesterday (Worked 4 hours):
- Worked on the HTML version of the resource allocation page.
Tomorrow (Planned for 4 hours):
- Begin work on designing the Resource Allocation page in JS.
Hurdles: None

SP20 Team28 Standup 3/17/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Continued working to re-style the resource allocation page
Tomorrow (Planned for 4 hours):
- Finish up re-styling for the page
Hurdles: None

William Elias
Yesterday (Worked 4 hours):
-Finished work on the HTML version of the resource allocation page.
Tomorrow (Planned for 4 hours):
-Continue on logical design of the resource allocation page.
Hurdles: None

SP20 Team28 Standup 3/18/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Worked on re-styling of the resource allocation page
Tomorrow (Planned for 4 hours):
- Start helping Will with some of the backend work for the resource allocation page
Hurdles: None

William Elias
Yesterday (Worked 4 hours):
-Started work on the resource Allocation page in JS
Tomorrow (Planned for 4 hours):
-Continue to work on the resource allocation page in JS.
Hurdles: None

SP20 Team28 Standup 3/19/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Finished up re-styling for the resource allocation page; it now mostly matches the Atlassian stytle
Tomorrow (Planned for 4 hours):
- Figure out a way to store persistent data that can be easily access by concurrent users
Hurdles: None

William Elias
Yesterday (Worked 4 hours):
- Continued to work on the resource allocation page.
Tomorrow (Planned for 4 hours):
- Reseaerch a way to create an editable table in JS.
Hurdles: None

SP20 Team28 Standup 3/20/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Started helping Will with the javascript implementation of the resource allocation page
Monday (Planned for 4 hours):
- Consider a PostgreSQL server to use for syncing data for the resource allocation page
Hurdles: None

William Elias
Yesterday (Worked 4 hours):
- Continued to work on the resource allocation page.
Monday (Planned for 4 hours):
- Work on implementing the table into the resource allocation page.
Hurdles: None

SP20 Team28 Standup 3/23/2020 5:00 PM - 5:30 PM
Matt Taylor
Last Friday (Worked 4 hours):
- Helped Will with the resource allocation page backend, ran into issues with a PostgreSQL implementation
Tomorrow (Planned for 4 hours):
- Consider alternate methods of data storage if the database option doesn't work
Hurdles: None

William Elias
Last Friday (Worked 4 hours):
- Researched a way to create an editable tabel in JS for multiple concurrent users.
Tomorrow (Planned for 4 hours):
-Continue to work on table implementation.
Hurdles: None

SP20 Team28 Standup 3/24/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Troubleshooted a PostgreSQL installation for use by the plugin
Tomorrow (Planned for 4 hours):
- Use custom Jira properties instead of PostgreSQL to store data per-issue
Hurdles: None

William Elias
Yesterday (Worked 4 hours):
-Began work on implementing the table into the resource allocation page.
Tomorrow (Planned for 4 hours):
-Continue to work on the table implementation in resource allocation.
Hurdles: None

SP20 Team28 Standup 3/25/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Realized Jira custom properties were easier to use than PostgreSQL, moving to them
Tomorrow (Planned for 4 hours):
- Help Will implement the various API calls to get resource allocation page working
Hurdles: None

William Elias
Yesterday (Worked 4 hours):
-Continued to work on table implementation.
Tomorrow (Planned for 4 hours):
-Start working on DB implementation for the tables.
Hurdles: None

SP20 Team28 Standup 3/26/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Test API endpoints with Postman to ensure functionality with our Jira instance
Tomorrow (Planned for 4 hours):
- Implement more functionality for the resource allocation page
Hurdles: None

William Elias
Yesterday (Worked 4 hours):
-Continued to work on Table implementation.
Tomorrow (Planned for 4 hours):
-Continue to working on DB editing with table.
Hurdles: None

SP20 Team28 Standup 3/27/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Got resource allocation page in a somewhat functional state
Today (Planned for 4 hours):
- Finish up some more things for the resource allocation page, taking next sprint to polish it up further
Hurdles: None

William Elias
Yesterday (Worked 4 hours):
-Started work on DB manipulation.
Today (Planned for 4 hours):
-Continue to work on DB manipulation.
Hurdles: None

## Sprint 6

SP20 Team28 Standup 3/30/2020 5:00 PM - 5:30 PM
Matt Taylor
Today (Worked 4 hours):
- Helping Will implement JS calls in the resource allocation page
Tomorrow (Planned for 4 hours):
- Styling elements in resource allocation page
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

-Continued to working on DB editing with table.

Tomorrow (Planned for 4 hours):

-Work on adding buttons to the editable tables to make it easier on the user end.

Hurdles: None

SP20 Team28 Standup 3/31/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Page has been styled again in AUI CSS
Today (Planned for 4 hours):
- Working on implementing API calls for Will's page
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

-Continued to work on DB manipulation.

Today (Planned for 4 hours):

-Begin to work on the buttons for the user end.

Hurdles: None

SP20 Team28 Standup 4/01/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Debugging issue with API call returning JSON error
Today (Planned for 4 hours):
- Continue fixing API call issue in resource allocation page
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

-Began work on user end buttons for the editable table.

Today (Planned for 4 hours):

-Work on the REST API calls for the JIRA issue editing/adding.

Hurdles: None

SP20 Team28 Standup 4/02/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Fixed issue with API call due to not properly fetching value from on-page element
Today (Planned for 4 hours):
- Refactoring code for easier development in future
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

-Continued to work on the user end buttons for the tables.

Today (Planned for 4 hours):

-Continue to work on the REST API calls for the editable tabels.

Hurdles: None

SP20 Team28 Standup 4/03/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Assisted Will with API call format and syntax for tables
Today (Planned for 4 hours):
- Tweak and work on API calls to ensure functionality
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

-Began work on the REST API calls for the table.

Today (Planned for 4 hours):

-Continued to work on REST API calls for the table.

Hurdles: None

SP20 Team28 Standup 4/06/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Issues with getting API calls to work inside callbacks, debugging
Today (Planned for 4 hours):
- Properly use callbacks as they were intended for API calls
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

-Continued to work on the REST API calls.

Today (Planned for 4 hours):

-Started to work on bug fixes.

Hurdles: None

SP20 Team28 Standup 4/07/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- More bugfixing, refactoring
Today (Planned for 4 hours):
- Slight restyle of some elements to match Atlassian UI
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

-Started work on bug fixes.

Today (Planned for 4 hours):

-Continue to work on bug fixes.

Hurdles: None

SP20 Team28 Standup 4/08/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Debugged another invalid result from API call to update issue
Today (Planned for 4 hours):
- Implement API call to have changes in table reflected in Jira
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

-Continued to work on bug fixes.

Today (Planned for 4 hours):

-Work on some documentation.

Hurdles: None

SP20 Team28 Standup 4/09/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Wrapping up API work in resource allocation graph, final styling work
Today (Planned for 4 hours):
- Continue to wrap up development and do final bug fixes
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

-Worked on Documentation.

Today (Planned for 4 hours):

-Continue to work on documentation.

Hurdles: None

SP20 Team28 Standup 4/10/2020 5:00 PM - 5:30 PM
Matt Taylor
Yesterday (Worked 4 hours):
- Update sprint details in Azure DevOps, finalize product
Today (Planned for 4 hours):
- Resolve all remaining bugs and prepare for documentation in sprint 7
Hurdles: None

William Elias

Yesterday (Worked 4 hours):

-Continued to work on documentation.

Today (Planned for 4 hours):

-Work on some bug fixes.

Hurdles: None