SP20 Team28 Kickoff 1/13/2019 5 AM - 6 PM

Attendees: Masoud Sadjadi, William Elias, Matt Taylor

Project Goals:

* Solve the problem of optimizing resource usage within sprints for a major company

* Create an integrated solution that displays all data in an understandable format

Project Scope:

* View resource allocation for a project, such as estimated/actual hours spent on specific stories

* Display all data in an easy-to-view format (Excel sheet or integrated Jira plugin)

Sprint 1 User Stories:

* Determine requirements for the project (mostly done thanks to PO's previous work)

* Sketch out use case diagrams & determine implementation architecture

* Investigate Jira API for potential use for custom-developed plugin

* Create project skeleton depending on chosen project architecture

Summary - We're fortunate in that our Product Owner has already put significant work into a prototype of our project's implementation. Our goal with our project is to create an integrated solution that helps our client optimize their human resource usage during their sprints, showing estimated/committed/charged hours for each sprint down to the story level, separated by worker. To that end, we can use our Product Owner's previous work as inspiration and draw from his thought process to guide our work.