## Sprint 1

SP20 Team28 Planning 1/27/2020 6 PM - 7 PM

Matt Taylor, William Elias, Masoud Sadjadi

Sprint Goals:

-Goal 1: Show page with story estimation graph on Jira plug-in.

-Goal 2: Implement auto-deployment of plugin using Azure DevOps.

…

Sprint User Stories:

-User Story 1

- Use Azure DevOps to automatically deploy master branch build

-Initially assigned to William.

-User Story 2

- Use prototype Excel sheet to create a basic skeleton page that utilizes Jira API calls.

- Initially assigned to Matt

-User Story 3

- Create handlebars template for story estimation graph.

- Initially assigned to Matt.

- User Story 4

- Use Jira API calls established in Story 2 to create a prototype of the story estimation graph in the Jira plugin.

- Initially assigned to William.

Minutes:

-Discussed how the aggregate data from the Sprint Backlogs are used to create displayable information that depicts over and under estimations.

-Discussed how the Sprint Backlog API will allow the developer to construct displayable charts and data for the viewer.

## Sprint 3

SP20 Team28 Planning 3/04/20 9:00 AM - 9:30 AM
Matt Taylor, William Elias, Masoud Sadjadi
Sprint Goals:
-Be able to add/change the number of dedicated hours for each user story.
-Be able to add one sub-task to each user story for each developer.
-Be able to track external resources being used.
-Be able to display the remaining hours of each developer compared to their commitment, showing if over-commitment has occurred or not.
Sprint User Stories:
-User Story 10: As a Sprint Developer I would like to be able to add my dedicated hours to my user stories.
   -Initially Assigned To: Matt
-User Story 11: As a Sprint Developer I would like to be able to add and remove my sub-task for a user story.
   -Initially Assigned To: Matt
-User Story 12: As a Sprint Developer I would like to be able to add any external resources that I have used.
   -Initially Assigned To: William
-User Story 13: As a Sprint Developer I would like to be able to keep track of how my committed hours are compared to the estimate.
   -Initially Assigned To: William
---
Discussed the layout of how stories will be displayed with each developer's dedicated hours and their sub-task in each story.