## Sprint 1

SP20 Team28 Retrospective 1/28/2020 12:30 PM - 1 PM

Matt Taylor, William Elias

Team Performance:

Matt

-What went right?

- Learned how to use Azure DevOps properly, got well acquainted with the Jira plugin structure

-What went wrong?

- Had some trouble with reliably doing sprint ceremonies

William

-What went right?

-Understanding of JIRA and Azure Devops was constructed along with the base of the environment/infrastructure of the product. Use Case Diagram was also created depicting the currently known features and structure.

-What went wrong?

-The optimal amount of hours were not dedicated. Product Evaluation:

-What was created right?

- The Jira project skeleton was created exactly according to schedule

-What was created wrong?

- Some parts of the repository could have been made better William

## Sprint 2

SP20 Team28 Retrospective 2/7/2020 7:30 PM - 8:00 PM

-Matt Taylor, William Elias

Team Performace

-William

-What went Right? : Automation through Azure DevOps was correctly implemented. Different modules for Atlassian-Connect were researched

-What went wrong? : Need to look into an easier way to implement automatic deployment in a way that doesn't clog up build pipeline

-Matt

-What went Right? : Was able to use HTML5 to render very nice-looking graphs for the sprint overview page

-What went wrong? : Ran into major roadblocks with authenticating API requests, had to research JWT to solve that Product Evaluation

-What was created right?: The sprint overview graph looks mostly as intended, build deployment works

-What was created wrong?: Some API calls could not be implemented properly and need further research to get working

## Sprint 3

SP20 Team28 Retrospective 1/21/2020 7:30 PM - 8:00 PM
Matt Taylor, William Elias
Team Performance
-William:
   -What went right: The approved stories were all completed.
   -What went wrong: I couldn't put in the full 40 hours this sprint because of midterms
-Matt:
   -What went right: Got some good backend work done, especially with linking the API calls to the overview graph
   -What went wrong: Due to midterms this sprint, I couldn't get as much work done as I'd have liked
Product Evaluation
-William:
   -What was created right: The test cases for the API and JIRA instance. Videos were recorded correctly. The wiki was created.
   -What was created wrong: We couldn't officially start Sprint 3 in Azure DevOps since we don't have permissions from our PO
-Matt:
   -What was created right: The API calls were tweaked and the migrated code from the C# prototype works great with the test cases Will created
   -What was created wrong: The sprint overview graph still isn't showing perfectly, and the CORS error is preventing deployment to a live Jira instance

## Sprint 4

SP20 Team28 Retrospective 3/15/2020 7:30 PM - 8:00 PM
Matt Taylor, William Elias
Team Performance
-William:
   -What went right: All assigned stories were completed
   -What went wrong: Nothing major for this sprint
-Matt:
   -What went right: Finished up the sprint estimate graph
   -What went wrong: Ideally, the graph would have been finished earlier (there were some delays due to the pandemic)
Product Evaluation
-William:
   -What was created right: The HTML mockup was created and successfully integrated into the plugin
   -What was created wrong: The mockup still needs to be fully implemented with interactive javascript
-Matt:
   -What was created right: Estimate accuracy graph has been finished and with relatively clean code as well
   -What was created wrong: Will's mockup looks good, but it still needs to be fully integrated into the plugin

## Sprint 5

SP20 Team28 Retrospective 3/27/2020 7:30 PM - 8:00 PM
Matt Taylor, William Elias
Team Performance
-William:
   -What went right: I got most of my work done
   -What went wrong: Because of exams earlier in the sprint, a lot of my work was back-loaded
-Matt:
   -What went right: Was able to tidy up the esimate accuracy graph and help Will with his work
   -What went wrong: I feel like I could have planned more work for myself
Product Evaluation
-William:
   -What was created right: Resource Allocation page was made partially functional
   -What was created wrong: Due to time constraints, some functionality was moved to next sprint
-Matt:
   -What was created right: The estimate accuracy graph is complete and styled nicely with Atlassian UI elements. Resource allocation page was also styled.
   -What was created wrong: There is still some functionality missing from the resource allocation page that we want to complete next sprint.

## Sprint 6

SP20 Team28 Retrospective 4/10/2020 7:30 PM - 8:00 PM
Matt Taylor, William Elias
Team Performance
-William:
   -What went right: Got my job almost entirely done
   -What went wrong: Not much, really
-Matt:
   -What went right: Completed my sprint goal and got auto deployment to Heroku working
   -What went wrong: We still have one lingering bug that's nearly fixed
Product Evaluation
-William:
   -What was created right: Resource Allocation page was completed
   -What was created wrong: Allocation page does not update live, still needs to be refreshed
-Matt:
   -What was created right: All supporting documents created for Heroku deployment to allow for Atlassian Marketplace deployment
   -What was created wrong: Atlassian Marketplace for some reason does not let us toggle between free and paid apps