## Sprint 1

SP20 Team28 Review 1/28/2020 12 PM - 12:30 PM

Matt Taylor, William Elias

List of Approved User Stories:

-Developer Story 1: Learn how to use Azure DevOps's agile development features.

-Developer Story 2: Learn how to use Jira for implementation.

-Developer Story 3: Determine implementation architecture.

-Developer Story 4: Sketch out use-case diagrams.

List of Rejected User Stories: None

## Sprint 2

SP20 Team28 Review 2/07/2020 7 PM - 7:30 PM

-Matt Taylor, William Elias

List of Approved User Stories

-User Story 5

-Use Azure DevOps to automatically deploy master branch build.

-User Story 6

-Use prototype Excel sheet to create a basic skeleton page that utilizes Jira API calls.

-User Story 7

-Create handlebars template for story estimation graph.

-User Story 8

-Use Jira API calls established in Story 2 to create a prototype of the story estimation graph in the Jira plugin.

## Sprint 3

SP20 Team28 Review 2/21/2020 7:00 PM - 7:30 PM
Matt Taylor, William Elias
-List of Approved User Stories
    -User Story 10: Record environment setup video
    -User Story 14: Create handlebars template for story estimation graph
    -User Story 16: Convert existing code from C# prototype to JavaScript
    -User Story 17: Create test stories in Jira instance to test sprint overview graph.

## Sprint 4

SP20 Team28 Review 3/15/2020 7:00 PM - 7:30 PM
Matt Taylor, William Elias
- List of Approved User Stories
   - User Story 28: Sprint overview graph shows incorrect values for overestimates
   - User Story 27: Create mockup for Resource Allocation page in Handlebars
   - User Story 24: Dynamically fetch project URL using ACE framework instead of hardcoding
   - User Story 23: Add API call to sprint overview page to list sprints dynamically
- Stories Moved to Next Sprint
   - User Story 26: Add loading animation to convey to user that sprint data is being fetched

## Sprint 5

SP20 Team28 Review 3/27/2020 7:00 PM - 7:30 PM
Matt Taylor, William Elias
- List of Approved User Stories
   - User Story 26: Estimate accuracy graph should show a loading page when getting data
   - User Story 29: Re-style resource allocation page
   - User Story 39: Estimate Accuracy graph should only show user stories
- List of User Stories Moved to Next Sprint
   - User Story 34: Add functionality to resource allocation graph

## Sprint 6

SP20 Team28 Review 3/27/2020 7:00 PM - 7:30 PM
Matt Taylor, William Elias
- List of Approved User Stories
   - User Story 35: Use Jira entity properties to store per-user time committment for stories
   - User Story 36: Use Jira API to create sub-tasks for each user's time committment to a story
   - User Story 42: Implement automated deployment to Heroku for production clients
   - User Story 43: Add plugin to the Atlassian Marketplace using URL to descriptor on Heroku deployment