Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Sprint Optimizer: A Capacity Planner Plug-In for JIRA

Team Members: Matt Taylor, William Elias

Product Owner(s): Masoud Sadjadi

Mentor(s): Masoud Sadjadi

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the Sprint Optimizer capacity planning plugin for Jira. First, the purpose of the system is outlined; the usefulness of the plugin is demonstrated, and all implemented user stories are listed. Any pending or incomplete user stories are also listed for the sake of easing future development teams’ work.

A complete plan of development is then listed to show how development work has proceeded thus far, and to give future teams an idea of how development should continue on this project. To that end, a detailed breakdown of the system’s design is also included afterward.

Lastly, the current steps taken to validate the system’s expected behavior are enumerated in the System Validation section. Any additional information that could be useful to future development, such as UML diagrams and feature backlogs, are included in the appendix to this document.

Table of Contents

Introduction	6

Current System	6

Purpose of New System	6

User Stories	8

Implemented User Stories	8

Pending User Stories	13

Project Plan	15

Hardware and Software Resources	15

Sprints Plan	16

Sprint 1	16

Sprint 2	17

Sprint 3	18

Sprint 4	19

Sprint 5	20

Sprint 6	21

Sprint 7	22

System Design	23

Architectural Patterns	23

System and Subsystem Decomposition	23

Deployment Diagram	23

Design Patterns	23

System Validation	24

Glossary	25

Appendix	26

Appendix A - UML Diagrams	26

Appendix B - User Interface Design	27

Appendix C - Sprint Review Reports	27

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	28

References	28

# Introduction

Sprint Optimizer is a Node.js-based application that extends the Atlassian and JIRA applications that are already in place to help software development teams with their Sprint Planning, User Stories, and other Agile related information. The purpose of Sprint Optimizer is to allow members of the team, such as developers and team leads, to gain a better understanding of how their time is being allocated throughout each sprint so that they could better plan the upcoming sprint with more accurate estimations. There are two specific features that were created within Sprint Optimizer to help complete these functions: Sprint Overview Graph and Resource Allocation.

Sprint Overview Graph is an addition to the JIRA application that allows the user to view how each Story’s estimations have been changed and affected throughout the sprint. It displays information specific to the planning stage of a sprint, specifically that of story point allocations. It displays how some stories, if any, have had over-estimations, under-estimations, or any other errors created throughout the sprint that may have caused a misuse of time.

Resource Allocation is an addition to the JIRA application that allows the users to view information and details of each sprint pertaining to the stories and subtasks, and how they are assigned to each developer. Aggregate information, user specific information, and story specific information are all displayed in tables for the user to view according to which sprint, developer, and story is selected. The ability to change current estimations and to add new assigned subtasks is also available for users to further create an ease of Sprint Planning.

## Current System

The current system was built upon a base version of the Atlassian/JIRA application that is used for Agile development. It consists of a prototype Excel sheet, created by Dr. Masoud Sadjadi, that is powered by a C#/Visual Basic backend that allows it to grab data from the Jira API and display it to the user. While this approach worked, it left room for improvement, as navigating to a separate Excel sheet during planning meetings could complicate them and create an additional point of failure.

## Purpose of New System

The new system builds upon the same powerful functionality present in the original Excel sheet prototype, integrating it into the Jira UI itself as an Atlassian Connect add-on instead of a separate excel sheet. This approach has several advantages:

- Users no longer need to navigate to a separate Excel sheet during planning meetings

- All planning functionality is seamlessly integrated into each Jira instance

- If a new team needs their own planning functionality, the add-on can be easily installed in their instance from the Atlassian Marketplace

The Sprint Optimizer plugin allows users to do many of the same tasks the original Excel prototype could, while also giving a greater convenience factor and quality of life to the users.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the …. project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

Assigned To: Matt Taylor, William Elias

Developer Story:  As a Developer I would like to learn how to use Azure DevOps's agile development features so that development could be easily expedited for all users.

Acceptance Criteria:

-Be able to navigate and use Azure DevOps features which include but are not limited to: Using the Repo, Creating Pipelines, Add Stories to the Boards, etc.

Assigned To: Matt Taylor, William Elias

Developer Story:  As a developer I would like to learn how to use JIRA for the implementation of this project so that work can begin on the JIRA application.

Acceptance Criteria:

-Be able to create a JIRA application within a repo that can be worked on and can be launched.

Assigned To: Matt Taylor, William Elias

Developer Story:  As a developer I would like to determine the implementation architecture of the project so that user stories could be created to fit the necessary implantations.

Acceptance Criteria:

-Understand how the layout of the project looks so that no confusion is made on how each user story is to be implemented.

Assigned To: William Elias

User Story: As a team lead, I would like to be able to automatically deploy the JIRA application without having to host it on my local machine.

Acceptance Criteria:

-Be able to automatically deploy the project through Azure DevOps without any ‘hick-ups’ or dependency issues.

Assigned To: Matt Taylor

User Story:  As a team lead, I would like to be able to view how the excel representation of the project would look like in the JIRA application webpage.

Acceptance Criteria:

-Have a skeleton of the excel sheet in HTML that represents what the product owner wants of the project.

Assigned To: Matt Taylor

User Story:  As a team lead, I would like to be able to view how the JIRA implementation of the Story Estimation Graph would look like.

Acceptance Criteria:

- Have a dummy graph created that would display non-dynamic data of example sprints for use of visual representation of the Story Estimation Graph.

-

Assigned To: Matt Taylor,

User Story:  As a Team Lead, I would like to be able to view the aggregate data representing the estimations of all my team’s sprints so that I could better allocate points to future sprints.

Acceptance Criteria:

-Have a working Story Estimation Graph that updates its data correctly from information grabbed from JIRA API calls.

Assigned To: William Elias

User Story:  As a team lead, I would like to be able to view how the JIRA implementation of the Resource Allocation Page would look like.

Acceptance Criteria:

-Have a working visual representation of how the Resource Allocation Page would look like in HTML. Does not need to have dynamic integrations.

Assigned To: William Elias

User Story:  As a team lead, I would like to be able to view the aggregate information of each sprint so that I may be able to further add points and manage the sprint.

Acceptance Criteria:

-Have a table that displays all the current aggregate information of the currently selected Sprint.

Assigned To: William Elias

User Story:  As a developer, I would like to be able to view all subtasks and stories that are assigned to me with aggregate details displayed so that I may further understand my current situation within the team and sprint.

Acceptance Criteria:

-Be able to display all stories and subtasks assigned to specific users within a sprint, displaying the correct information for each subtask and then the aggregate information for each user.

-A dropdown should be created that displays all currently active users that have subtasks assigned to them.

Assigned To: William Elias

User Story:  As a team lead, I would like to be able to view all the developers assigned to a specific story so that I may further understand and assign points to the sprint.

Acceptance Criteria:

-Have a dropdown that displays all the stories that have developers currently assigned to them and be able to select one.

-When a story is selected, display all the currently assigned developers and their correct information with an aggregate table of information of that story.

Assigned To: William Elias

User Story:  As a team lead, I would like to be able to assign a specific developer with a certain amount of estimated points to a story with a subtask.

Acceptance Criteria:

-Create a button that allows one to add a developer to a story or a story to a developer with a certain number of estimated points.

-When the save button is pressed, have that data get pushed to JIRA through an API call that creates a new subtask with the given information.

Assigned To: William Elias

User Story:  As a team member, I would like to be able to change the current remaining estimation of the subtask that I am assigned to so that I may update my team, the team lead, and JIRA.

Acceptance Criteria:

-Be able to edit a cell under Current Remaining Estimate for an individual subtask under an individual developer.

-When the cell is updated, the data must be pushed to JIRA through an API call which will update that subtask with the new information.

## Pending User Stories

Assigned To: TBD

User Story:  As a developer, I would like to be able to view real-time updates of the information that is being added to the Resource Allocation Page so that, as a team, we can view and discuss the data being observed.

Acceptance Criteria:

-Have the page update the tables/charts with real-time data that is being added through JIRA.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

- Node.js

- Azure DevOps:

  - Azure DevOps Repo for Development Version Control

  - Azure DevOps Pipelines for Automated Deployment

  - Azure DevOps Boards for Sprint/Story organization

- Jira Cloud

- Atlassian Connect Express

- Visual Studio Code - as the main development editor

- Heroku - for production deployment

- Postman - for testing Jira Cloud API calls

## Sprints Plan

### Sprint 1

SP20 Team28 Planning 1/27/2020 6 PM - 7 PM

Matt Taylor, William Elias, Masoud Sadjadi

Sprint Goals:

-Goal 1: Show page with story estimation graph on Jira plug-in

-Goal 2: Implement auto-deployment of plugin using Azure DevOps

Sprint User Stories:

-User Story 1

- Use Azure DevOps to automatically deploy master branch build

-Initially assigned to William

-User Story 2

- Use prototype Excel sheet to create a basic skeleton page that utilizes Jira API calls

- Initially assigned to Matt

-User Story 3

- Create handlebars template for story estimation graph

- Initially assigned to Matt

- User Story 4

- Use Jira API calls established in Story 2 to create a prototype of the story estimation graph in the Jira plugin

- Initially assigned to William

Minutes:

-Discussed how the aggregate data from the Sprint Backlogs are used to create displayable information that depicts over and under estimations.

-Discussed how the Sprint Backlog API will allow the developer to construct displayable charts and data for the viewer.

### Sprint 2

SP20 Team28 Planning 2/10/2020 6:00 PM 6:30 PM

-Matt Taylor, William Elias, Masoud Sadjadi

-Sprint Goals:

-Goal 1: Create a working version of the Sprint Estimation Graph that will be update ‘real-time’ with data within the JIRA system.

-Sprint User Stories:

-User Story 9: As a Team Lead, I would like to be able to view the aggregate data representing the estimations of all my team’s sprints so that I could better allocate points to future sprints.

Minutes:

-Talked about the different test cases and use cases for the data/graphs that will be displayed with the Jira application

### Sprint 3

SP20 Team28 Planning 2/24/20 9:00 AM - 9:30 AM

Matt Taylor, William Elias, Masoud Sadjadi

Sprint Goals:

-Goal 1: Be able to view aggregate data for each sprint.

-Goal 2: Be able to view the aggregate data for each subtask/developer.

Sprint User Stories:

-User Story 10: As a team lead, I would like to be able to view how the JIRA implementation of the Resource Allocation Page would look like.

-Initially Assigned To: William

Minutes:

-Discussed the layout of how stories will be displayed with each developer's dedicated hours and their subtask in each story.

### Sprint 4

SP20 Team28 Planning 3/02/20 9:00 AM - 9:30 AM

Matt Taylor, William Elias, Masoud Sadjadi

Sprint Goals:

-Goal 1: Continue to do work on the Resource Allocation Page by creating a working version of the mockup created last sprint.

Sprint User Stories:

-User Story 11: As a team lead, I would like to be able to view the aggregate information of each sprint so that I may be able to further add points and manage the sprint.

### Sprint 5

SP20 Team28 Planning 3/16/20 9:00 AM - 9:30 AM

Matt Taylor, William Elias, Masoud Sadjadi

Sprint Goals:

-Goal 1: Completely implement the resource allocation page

Sprint User Stories:

-User Story 12: As a developer, I would like to be able to view all subtasks and stories that are assigned to me with aggregate details displayed so that I may further understand my current situation within the team and sprint.

-Initially Assigned To: William

User Story 13: As a team lead, I would like to be able to view all the developers assigned to a specific story so that I may further understand and assign points to the sprint.

-Initially Assigned To: William

### Sprint 6

SP20 Team28 Planning 3/30/20 9:00 AM - 9:30 AM

Matt Taylor, William Elias, Masoud Sadjadi

Sprint Goals:

Goal 1: Fully implement the Resource Allocation page with the features such as being able to edit remaining estimates and add a new subtask to a developer.

Goal 2: Implement automatic deployment to Heroku, allowing for one static production deployment which can then be added to the Atlassian Marketplace for use in production Jira instances (as opposed to our current system of deploying local tunnels for development deployments)

Sprint User Stories:

-User Story 14: As a team lead, I would like to be able to assign a specific developer with a certain amount of estimated points to a story with a subtask.

-Initially Assigned To: William

-User Story 15: As a team member, I would like to be able to change the current remaining estimation of the subtask that I am assigned to so that I may update my team, the team lead, and JIRA.

-Initially Assigned To: William

### Sprint 7

SP20 Team28 Planning 4/13/20 9:00 AM - 9:30 AM

Matt Taylor, William Elias, Masoud Sadjadi

Sprint Goals:

Goal 1: Ensure all documentation (the wiki, videos) are up to scratch and record any new videos if necessary

Goal 2: Create UML diagrams for all features developed during the project

Goal 3: Generally, ensure the project is fit to be handed off to the next senior project team.

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

The Sprint Optimizer add-on is designed around a simple three-tier architecture. The presentation tier consists of the user’s Jira instance accessing the plugin’s frontend and viewing data from there. The application tier consists of the native Node.js server running on the production Heroku deployment that serves each and every Jira instance that installs the add-on. Finally, the data tier consists of a provisioned PostgreSQL database integrated within Heroku that stores installation-related information for the addon. This data tier is not currently used during regular operation of the add-on itself, but is necessary for installation of the add-on.

## System and Subsystem Decomposition

Sprint Optimizer can be conceptually split into two main systems: the app server and the frontend logic. The app server is run by Node.js on the production server (or local server during development) and serves the Jira Cloud instances that have the add-on installed. The frontend logic, meanwhile, consists of the Handlebars templates and JavaScript files that are executed by the users of the add-on to interact with the app server.

The frontend logic can currently be further decomposed into two subsystems: the Estimate Accuracy Graph (or Sprint Overview) and the Resource Allocation page. The Estimate Accuracy Graph shows detailed bar charts to demonstrate to project owners how their estimates compared to performance during the sprint and gives them information to tailor their expectations for the next sprint. The Resource Allocation page allows team members to see the available tasks during a sprint, dedicate a certain amount of their time to that task, and allow all other team members to see exactly who is allocated to each task.

## Deployment Diagram

## Design Patterns

The Sprint Optimizer add-on is designed with modularity in mind with the hopes of facilitating reuse of code wherever possible. Each subsystem of the frontend consists of the following components:

- A Handlebars HTML template, used to display a page to the user as part of the component

- A functional JavaScript file, written in standard ES6 JavaScript, used to implement the functionality of the page

- An entry in routes/index.js, used to create a route on the app server that serves the appropriate Handlebars template when accessed externally.

Each individual component is designed with first-class functions in mind. To that end, each function is supposed to return a single value and cause no side effects, allowing for easier code reuse across components. As an example of this, the makeRequest function allows for atomic API calls, causes no side effects (other than error logging) and returns a single value, allowing for it to be shared across both the Estimate Accuracy Graph and the Resource Allocation components.

# System Validation

## JIRA API

All API calls made within Sprint Optimizer must return a 200 code to show confirmation and correct formatting. Whenever you request information a JSON query will be returned in the body. Whenever you make a POST or PUT request to modify information in the JIRA database, all queries must be sent with correctly formatted JSON bodies. JIRA API calls are made whenever data is retrieved or modified form/to the JIRA database.

Documentation on how API calls must be formatted can be found here: https://developer.atlassian.com/cloud/jira/platform/rest/v3/

## Sprint Overview Graph

To verify that the information being displayed is correct and all functions work correctly one must do the following steps:

- Create multiple sprints within JIRA and fill them with stories. Fill those stories with all necessary information and test/example situations. Necessary information includes (but is not limited to): Original Estimate, Current Estimate, Assignee, Logged Hours, Description, etc

  - Doing this will fill the JIRA database with information that the Overview Graph needs to access.

- Go to your project in JIRA and select the Sprint Overview tab.

- Go to the top Dropdown and select a sprint to view

- If the above steps are done correctly the view should look similar to Figure 1.

Figure 1: Example of Sprint Overview Graph

## Resource Allocation

To verify that the information being displayed is correct and all functions work correctly one must do the following steps:

- Create multiple sprints within JIRA and fill them with stories. Fill those stories with all necessary information and test/example situations. Necessary information includes (but is not limited to): Original Estimate, Current Estimate, Assignee, Logged Hours, Description, etc

  - Doing this will fill the JIRA database with information that the Overview Graph needs to access.

- Create multiple subtasks within each story. These subtasks must also have the necessary information such as estimates, logged hours, assignees, etc.

- Go to your project in JIRA and select the Resource Allocation tab.

The above steps allow for setup for testing. There are multiple sections to test here:

- Select a Sprint to be displayed.

- Select Developer Breakdown and then use the dropdown to select a developer’s name.

  - If done correctly, two more tables will appear displaying their relevant information.

- Select Story Breakdown and Select a story’s Name to display.

  - If done correctly, two more tables will appear displaying their relevant information.

- In both Developer Breakdown and Story Breakdown, select a subtask’s Current Remaining Estimate, change it and click save.

  - If done correctly, the console will return a 200 code for a successful request made.

- In both Developer Breakdown and Story Breakdown, in the bottom dropdown, select a story or a developer respective to the currently selected breakdown, add an estimate in hours, and click save.

  - If done correctly the console should return a 200 code for a successful request made.

# Glossary

The following terms and software names will be useful to know for any future development teams contributing to this project:

- Atlassian - the parent company that has created Jira, the Atlassian UI Library, and Atlassian Connect Express.

- Atlassian Connect Express (ACE) - an application framework that allows developers to create Node.js-based add-ons for Atlassian products, including Jira. This is the main framework used in Sprint Optimizer. See more here.

- Azure DevOps - the project-management system used for development of the Sprint Optimizer plugin itself. The project’s Azure DevOps site contains the project wiki, repository, scrum board, and pipelines (which automatically deploy the master branch to Heroku.)

- Express - a flexible Node.JS framework that allows for easier creation of web applications. Atlassian Connect Express is based off of core Express functionality.

- Heroku - a cloud application platform that allows users to easily deploy their content or applications to globally-accessible servers. Sprint Optimizer uses Heroku as its production deployment solution.

- Handlebars - a semantic templating engine for HTML that grants functionality to developers for creating HTML templates with dynamic integrated JavaScript. Sprint Optimizer uses Handlebars HTML templates for displaying pages on the frontend.

- Jira - a project management system, created by Atlassian, that allows users to create and assign tasks to users, track time spent on tasks, and manage projects in multiple Agile frameworks.

- Jira Cloud - a version of the Jira project management system hosted on Atlassian’s cloud servers (as opposed to the version hosted by users themselves, Jira Server). Jira Cloud and Jira Server use different application frameworks

  - Sprint Optimizer is made for Jira Cloud, not Jira Server.

- Node.js - an application framework that allows for JavaScript-based applications running on servers (as opposed to the usual browser execution environment.)

# Appendix

## Appendix A - UML Diagrams

### Resource Allocation Page Diagrams

### Sprint Overview Graph Diagrams

## Appendix B - User Interface Design

Atlassian uses a standard user interface library for all of its applications, including Jira Cloud, known as Atlassian User Interface, or AUI. To ensure consistency with the existing Jira UI, the AUI library is used throughout Sprint Optimizer for styling.

Sprint Optimizer also uses several more abstract design patterns that are not explicitly outlined in AUI documentation but are nonetheless present throughout Atlassian products. This includes the use of breadcrumbs indicators to allow users to navigate through pages, an emphasis on the color blue with few deviations for important cases, and the spacing of information.

For more information on AUI, please visit the Atlassian User Interface website at https://docs.atlassian.com/aui/.

## Appendix C - Sprint Review Reports

### Sprint 1

SP20 Team28 Review 1/28/2020 12 PM - 12:30 PM

Matt Taylor, William Elias

List of Approved User Stories:

-Developer Story 1: Learn how to use Azure DevOps's agile development features.

-Developer Story 2: Learn how to use Jira for implementation.

-Developer Story 3: Determine implementation architecture.

-Developer Story 4: Sketch out use-case diagrams.

List of Rejected User Stories: None

### Sprint 2

SP20 Team28 Review 2/07/2020 7 PM - 7:30 PM

-Matt Taylor, William Elias

List of Approved User Stories

-User Story 5

-Use Azure DevOps to automatically deploy master branch build.

-User Story 6

-Use prototype Excel sheet to create a basic skeleton page that utilizes Jira API calls.

-User Story 7

-Create handlebars template for story estimation graph.

-User Story 8

-Use Jira API calls established in Story 2 to create a prototype of the story estimation graph in the Jira plugin.

### Sprint 3

SP20 Team28 Review 2/21/2020 7:00 PM - 7:30 PM

Matt Taylor, William Elias

-List of Approved User Stories

-User Story 10: Record environment setup video

-User Story 14: Create handlebars template for story estimation graph

-User Story 16: Convert existing code from C# prototype to JavaScript

-User Story 17: Create test stories in Jira instance to test sprint overview graph.

### Sprint 4

SP20 Team28 Review 3/15/2020 7:00 PM - 7:30 PM

Matt Taylor, William Elias

- List of Approved User Stories

- User Story 28: Sprint overview graph shows incorrect values for overestimates

- User Story 27: Create mockup for Resource Allocation page in Handlebars

- User Story 24: Dynamically fetch project URL using ACE framework instead of hardcoding

- User Story 23: Add API call to sprint overview page to list sprints dynamically

- Stories Moved to Next Sprint

- User Story 26: Add loading animation to convey to user that sprint data is being fetched

### Sprint 5

SP20 Team28 Review 3/27/2020 7:00 PM - 7:30 PM

Matt Taylor, William Elias

- List of Approved User Stories

- User Story 26: Estimate accuracy graph should show a loading page when getting data

- User Story 29: Re-style resource allocation page

- User Story 39: Estimate Accuracy graph should only show user stories

- List of User Stories Moved to Next Sprint

- User Story 34: Add functionality to resource allocation graph

### Sprint 6

SP20 Team28 Review 3/27/2020 7:00 PM - 7:30 PM

Matt Taylor, William Elias

- List of Approved User Stories

- User Story 35: Use Jira entity properties to store per-user time committment for stories

- User Story 36: Use Jira API to create sub-tasks for each user's time committment to a story

- User Story 42: Implement automated deployment to Heroku for production clients

- User Story 43: Add plugin to the Atlassian Marketplace using URL to descriptor on Heroku deployment

## Appendix D - Miscellaneous Documents

### User Manual

#### Agile User Guide

Once you have the Sprint Optimizer up and running, you can find the features that it gives you within your Atlassian.net project. Login to your Atlassian account and go to your projects and look for the project that is using Sprint Optimizer.

Figure  SEQ Figure \* ARABIC 1: View of current Atlassian Projects

Once the project is selected you will have access to all the current features found within Sprint Optimizer. These include: Resource Allocation and Sprint Overview. These can be found on the side tab of your project as seen in Figure 2.

Figure  SEQ Figure \* ARABIC 2: Side tab view of the SP20 Sprint Optimizer Project

#### Sprint Overview Guide

The purpose of Sprint Overview is to view how the different story points assigned have been changed throughout the sprint. Using this information, one can create better estimations for future sprints which allows teams to save time and resources. On the top of the screen there is a dropdown that allows you to select the sprint you want to view.

Figure 3: Sprint Overview Graph of an example Sprint

Once the desired sprint is selected, a graphical view of all the stories and their time information will be displayed, as seen in Figure 3. This view allows you to see how many hours have been estimated to be needed, how many hours have already been logged to those stories, and other relevant information. If you hover over a specific story’s bar you can see a more detailed piece of information of those stats.

#### Resource Allocation Guide

The purpose of the resource allocation page is for team members to be able to view how each story is being managed by different members. One can either view how many subtasks a specific developer has or how many developers have subtasks for a specific story. One can select a specific sprint to view and it will display relevant aggregate data on the top in a table as seen in Figure 4. The user can then select to view a specific developer or story which would then have their relevant information displayed as seen in Figure 4.

Figure 4: Resource Allocation Page Displaying an example Sprint

Another feature that it allows is the ability to edit the Current Remaining Estimate of a specific Subtask. To do so, select the text box where the current remaining estimate is located, change the number, and press save as shown in Figure 5. This will update it within JIRA and for other users as-well.

Figure 5: Editing an example Remaining Estimation

The last main feature this page allows is the ability to add a completely new subtask to a specific developer or story depending on which view is selected. To do this, simply select from the bottom dropdown which story/developer you wish to add, enter a number representing how many hours the Estimate would be, and press save as shown in Figure 6. This will create a new subtask with the entered information and update JIRA with it.

Figure 6: Adding an example subtask

### Installation and Maintenance Guide

#### Installation

##### Requirements

Before instillation of Sprint Optimizer, one must make sure to have the following dependencies installed on their machine:

- Node.js (version 4.5.0 or later) - https://nodejs.org/en/

- ngrok (install through npm install --save-dev ngrok)

- node-pre-gyp (install through npm install node-pre-gyp -g )

- atlas-connect (install through npm install -g atlas-connect)

- sqlite3 (install through npm install sqlite3)

After all the required dependencies have been installed, download the latest version of the master branch of Sprint Optimizer and set it up within a preferred directory in your machine.

##### Credentials

To allow Sprint Optimizer to gain access to your Atlassian project, you must create a credentials file within the Sprint Optimizer directory.

- Login and create an API key at https://id.atlassian.com/manage/api-tokens

- Within the root directory of Sprint Optimizer, there is a file called credentials-sample.json. Using this file as a template, create credentials.json. Within this file the password is your API key generated within the previous step. The username is your account’s email address, the same email used to generate the API key.

  - This is only required for development and should not be committed to any branches. Include it in the .gitignore file.

- For more info, use the Getting started with Jira Cloud development guide, located at https://developer.atlassian.com/cloud/jira/platform/getting-started/.

##### Dependencies

Once you have completed the above steps, install all the required dependencies for the node.js project. To do so, use the command npm install while at the root directory. To start the project, run the command npm start at the root directory. If the above steps were done correctly you will see the Sprint Optimizer within your Atlassian project.

##### Heroku Deployment

The master branch of Sprint Optimizer is automatically deployed to Heroku each time it updates. For this reason, all development work should be done in separate branches and then merged into master.

The app is deployed at https://sprint-optimizer.herokuapp.com/ . Any installations to production Jira environments should use this link. However, if you're deploying to your development Jira environment, you should be using ngrok tunnels instead, as outlined above.

##### Development and Deployment.

- All development should be done within a separate development branch, not within master. The master branch controls the production instance, so you want to make sure all bugs are fixed before merging them to the master branch.

- Running npm start will create a local server for the project, initialize an HTTP tunnel using ngrok, and then automatically register your local instance of the app to the Jira host specified in credentials.json.

- All development deployments should be done using ngrok via npm start. For production deployments, merging your complete development branch to master will automatically deploy the branch to Heroku.

#### Maintenance

##### JIRA API Queries

Much of the data that Sprint Optimizer uses comes from the JIRA API. The issues (sprints, epics, subtasks, etc.) and users are just some examples. To access this data, one has to use the JIRA API that is available for developers to use to request such data.

Endpoint: https://<site-url>/rest/api/3/<resource-name>.

- Example: https://your-domain.atlassian.net/rest/api/3/issue/DEMO-1

Within the current version of Sprint Optimizer, many different resources are needed. Some of these endpoints include:

- /rest/api/3/user/ - This is used to access user data

- /rest/api/3/search/?jql=sprint=<sprint-id> - This is used to access the issues within a specific sprint, represented by sprint-id.

- /rest/api/3/issue/ - This is used to access the data of a specific issue.

Depending if the API request is a PUT, GET, or POST determines whether you are requesting data or modifying the data JIRA currently has.

For more information of the JIRA API and how to use their endpoints, go here: https://developer.atlassian.com/cloud/jira/platform/rest/v3/

##### Tables and Graphs

All the tables and graphs being used within Sprint Optimizer are using either DOM or the Express Framework which is included with JIRA. For example, the Resource Allocation Tables use the DOM for editable cells and displaying the information.

Information for all the JIRA AUI components that can be used and edited for HTML can be found here: https://docs.atlassian.com/aui/

### Shortcomings & Wishlist

While substantial work was done on Sprint Optimizer during this first semester, plenty of improvements can be made to the add-on. The following list outlines shortcomings of the current version (as of 4/27/2020) of Sprint Optimizer in the order they should be addressed:

- Addition of existing features from Excel/C# prototype

- Reformatting of Resource Allocation page

- Tweaking of Estimate Accuracy graph for uniform bar width

#### Addition of Existing Features from Excel/C# Prototype

The original prototype of Sprint Optimizer created in Excel by Dr. Sadjadi contains several useful features, some of which we were not able to implement in the Jira add-on version during this semester. One of the most important things for any new developers on this project would be to fully implement all remaining features from the original prototype, so that Sprint Optimizer for Jira becomes a fully featured port that can be used by anyone.

For more information on which specific features still need to be implemented, please contact Dr. Sadjadi.

#### Reformatting of Resource Allocation Page

The Resource Allocation page is functionally stable, but the layout still leaves something to be desired. One all other features from the prototype have been implemented, it would slightly improve the quality of Sprint Optimizer if the page were refactored to look better, using better UI design principles than the ones we used.

#### Tweaking of Estimate Accuracy Graph

Currently, the Estimate Accuracy Graph fills the entire page height whenever rendered, causing bars on stories to be disproportionately, vertically wide whenever there are few stories in a sprint. Ideally, this graph should display with bars of equal width no matter how many stories there are in a sprint. This is a low-priority fix, and should only be implemented once all other features from the prototype are added, but it would also help to enhance the overall look and feel of Sprint Optimizer.

# References

Atlassian Connect Express Documentation:

https://bitbucket.org/atlassian/atlassian-connect-express/src/master/README.md

Atlassian UI Documentation:

https://docs.atlassian.com/aui/

Jira Cloud Platform REST API Documentation:

https://developer.atlassian.com/cloud/jira/platform/rest/v3/